3GPP TSG RAN meeting #87e										RP-200109

Electronic Meeting, March 16-19, 2020

Status Report to TSG

Agenda item:			9.4.15

| WI / SI Name | High power UE (power class 2) for EN-DC (1 LTE FDD band + 1 NR TDD band) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | ENDC_UE_PC2_FDD_TDD-Core |  |  |  |  |
| Unique ID | 860155 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-193244 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 03/2020 (request extending to 06/2020) | Performance part: mm/yyyy | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx% | Core part: 50% | Performance Part: xx% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Basaier Jialade |
|  | Company | China Unicom |
|  | Email | basejld@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

Time budget required to further discuss remaining open issues specified in WF R4-2002835.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

- R4-2002835   WF on EN-DC FDD+TDD HPUE China Unicom, CHTTL, vivo, Xiaomi, SGS Wireless, RAN4#94e

- Two fixed LTE reference configurations of the PC2 FDD-TDD EN-DC, DutyLTE1=70%, DutyLTE2=40% were agreed.

- Average of two proposed options i.e. [IMD2: 31.9 dB]; [IMD4: 18.5dB] for DC_3A_n78 combination were agreed.

- The following capability set was agreed, corresponding to DutyLTE1 and DutyLTE2.

- maxNRDuty1 ∈ {30%, 40%, 50%, 60%, 70%, 80%, 90%, 100% , Full_duty_supported}

- maxNRDuty2 ∈ {30%, 40%, 50%, 60%, 70%, 80%, 90%, 100% }

  - Full_duty_supported: no restriction on uplink scheduling for both LTE and NR bands for applicability of PC2 inter-band EN-DC (FDD+TDD) requirements, i.e. SAR compliance will be fulfilled by UE based mechanisms e.g. P-MPR etc. If UE indicate maxNRDuty1= Full_duty_supported, maxNRDuty2 signaling will be overridden i.e. UE will follow  Full_duty_supported capability.

2.4.2	Remaining Open issues

  - Choosing “default value” or “blind scheme” when capability parameters are absent

    - Option1: Using default value of maxNRDuty for two cases of LTE and NR power combination

    - Option2: Following blind scheme by reduced power (PLTE) and use of the common UL-DL patterns on the TDD CG

  - Choosing “PC fallback” or “blind scheme” when the UL EN-DC scheduling exceeds the UE capability

    - Option1: UE should fallback to PC3

    - Option2: Blind scheme should be followed

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#94e

[1] R4-2000121	on UE capability reporting for EN-DC (FDD+TDD) HPUE	vivo

[2] R4-2000447	MSD analysis on high power UE for DC_3-n78	Xiaomi

[3] R4-2000878	Discussion on configurations for FDD-TDD EN-DC High Power UE	CHTTL

[4] R4-2000968	Discussion on HPUE for TDD+FDD	ZTE Corporation

[5] R4-2001037	Consideration on SAR compliance schemes for PC2 FDD+TDD HPUE	China Unicom

[6] R4-2001188	MSD test results for Power Class 2 UE for EN-DC (1 LTE FDD band +1 NR TDD band)	LG Electronics France

[7] R4-2001326	Specification of EN-DC Power Class 2 for FDD-TDD band combinations	Ericsson

[8] R4-2002097	Power class and configured power for PC2 FDD-TDD EN-DC	Qualcomm Incorporated

[9] R4-2002895	Email discussion summary for RAN4#94e_#28_ENDC_UE_PC2_FDD_TDD Moderator (China Unicom)

[10] R4-2002835	 WF on Power Class 2 high power UE for EN-DC	China Unicom, CHTTL, vivo, Xiaomi, SGS Wireless

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template