3GPP TSG RAN meeting #87e										RP-200127

Electronic Meeting, March 16-19, 2020

Status Report to TSG

Agenda item:			9.4.8

| WI / SI Name | Addition of wider channel bandwidths in NR band n28 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_n28_BW |  |  |  |  |
| Unique ID | 850066 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192656 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 03/2020 | Performance part: 03/2020 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 100% | Performance Part: 100% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Shuang Li |
|  | Company | CBN |
|  | Email | lishuang@cbn.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

The work item for addition of wider channel bandwidth in NR band n28, was finalised. With RAN4 agreeing the TS 38.101-1 CR’s in R4-2002849 [35], TS 38.101-3 CR’s R4-2000622 [42], TS 36.101 CR’s R4-2002848 [41] and TS 38.104 CR’s in R4-2000623 [40].

2.4.2	Remaining Open issues

None

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

R4#92bis, Chongqing

[1]	R4-1910888	Work plan for adding wider channel bandwidth in NR band n28;	CBN, Huawei, HiSilicon

[2]	R4-1911158	TR 38.888 v0.0.1 Adding wider channel bandwidth in NR band n28;	CBN

[3]	R4-1912466	Views on n28 Bandwidth Extension to 30MHz;	Skyworks Solutions Inc

[4]	R4-1911497	[n28BW] Discussion on UE RF REFSENS for adding wider channel bandwidth in band n28;	Huawei, HiSilicon

[5]	R4-1911498	[n28BW] Discussion on UE RF spurious emission and MPR simulations assumption for adding wider channel bandwidth in band n28;	Huawei, HiSilicon

[6]	R4-1911613	n28 supporting 30MHz;	Shanghai Chen Si Electronics

[7]	R4-1912485	30 MHz channel bandwidth in Band n28;		Qualcomm Incorporated

[8]	R4-1912979	WF for 30MHz channel bandwidth for band n28;		Huawei, Skyworks Solutions Inc

[9]	R4-1911496	[n28BW] TP on BS RF requirements for adding wider channel bandwidth in band n28;	Huawei, HiSilicon

[10]	R4-1912369	TP on BS RF requirements for adding channel bandwidth in band n28;		CATT

R4#93, Reno

[11]	R4-1916060	n28 30MHz AMPR;	Qualcomm Incorporated

[12]	R4-1916061	TP on UE spurious emission requirements for band n28;	CATT, CBN

[13]	R4-1913752	UE co-existence reuiqrements for band n28 into 38.101-1;	CATT, CBN

[14]	R4-1913753	UE co-existence reuiqrements for band n28 into 38.101-3;	CATT, CBN

[15]	R4-1913754	In troducing UE co-existence reuiqrements for band n28 into 36.101;	CATT, CBN

[16]	R4-1914190	n28 supporting 30MHz REFSENS evaluation;	Shanghai Chen Si Electronics

[17]	R4-1914499	[n28BW] Discussion on UE RF REFSENS for 30MHz channel bandwidth in band n28;	Huawei, HiSilicon, CBN

[18]	R4-1914500	[n28BW] TP on UE RF REFSENS for 30MHz channel bandwidth in band n28;	Huawei, HiSilicon, CBN

[19]	R4-1914501	[n28BW] initial MPR simulations results for UL 30MHz channel bandwidth in band n28;	Huawei, HiSilicon

[20]	R4-1914502	[n28BW] initial AMPR simulations results for NS_18 UL 30MHz channel bandwidth in band n28;	Huawei, HiSilicon

[21]	R4-1914503	[n28BW] TP to add UE Tx requirements for 30MHz channel bandwidth in band n28;	Huawei, HiSilicon

[22]	R4-1915215	TP for TR 38.888 on Footnote for 30MHz Channel Bandwidth in Band n28;	Skyworks Solutions Inc

[23]	R4-1916062	Experimental measurements for n28 30MHz REFSENS;		Skyworks Solutions Inc

[24]	R4-1913618	BS-BS co-existence analysis for the new wider channel bandwidth band n28;	ZTE Corporation

[25]	R4-1913619	Discussion on BS RF requirement for the new wider channel bandwidth band n28;	ZTE Corporation

[26]	R4-1913620	TP for TR38.888: Adding new wider channel bandwidth for BS;	ZTE Corporation

[27]	R4-1916064	TP for TR38.888: BS-BS co-existence analysis;	ZTE Corporation

[28]	R4-1913755	Introducing new channel bandwidth for band n28 into 38.104;	CATT, CBN

[29]	R4-1916063	[n28BW] TP on BS RF requirements for adding wider channel bandwidth in band n28;	Huawei, HiSilicon, CBN, CATT, ZTE Corporation

R4#94e, electronic meeting

[30]	R4-2002898	Email discussion summary for RAN4#94e_#31_NR_n28_BW; Moderator (CBN)

[31]	R4-2000165	TR 38.888 v0.1.0 Adding wider channel bandwidths in NR band n28; CBN

[32]	R4-2000090	n28 AMPR for 30MHz BW; Qualcomm Incorporated

[33]	R4-2000493	On UE REFSEN for 30MHz in band n28; ZTE

[34]	R4-2000621	UE co-existence reuiqrements for band n28 into 38.101-1; CATT, CBN, ZTE, Huawei

[35]	R4-2002849	CR for 38.101-1: introduce UE RF requirements for adding wider channel bandwidth in band n28; Huawei, HiSilicon

[36]	R4-2002847	TP on UE RF REFSENS for adding wider channel bandwidth in band n28; Huawei, HiSilicon

[37]	R4-2002846	TP on UE Tx RF requirements for adding wider channel bandwidth in band n28; Huawei, HiSilicon

[38]	R4-2001089	Updated 30MHz AMPR simulation results for NS_18 in band n28; Huawei, HiSilicon

[39]	R4-2001226	n28 supporting 30MHz REFSENS evaluation; MediaTek Inc.

[40]	R4-2000623	Introducing new channel bandwidth for band n28; CATT, CBN, ZTE, Huawei

[41]	R4-2002848	Introducing new channel bandwidth for band n28; CATT, CBN, ZTE, Huawei

[42]	R4-2000622	UE co-existence reuiqrements for band n28 into 38.101-3; CATT, CBN, ZTE, Huawei

[43]	R4-2001170	Remove band 39 from protected band list of DC_1-n28; CATT

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template