3GPP TSG RAN meeting #87e										RP-200166

## Electronic Meeting, March 16-19, 2020

## Status Report to TSG

Agenda item:			10.2.4

| WI / SI Name | LTE-based 5G terrestrial broadcast |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_terr_bcast |  |  |  |  |
| Unique ID | 830076 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191924 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2020 | Performance part: 06/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 50% | Testing part: |  |

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Alberto RICO ALVARINO |
|  | Company | Qualcomm Incorporated |
|  | Email | albertor@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

RAN1 has entered maintenance phase. The following CR has been agreed:

- R1-2001429 (TS 36.211)

Additionally, V2.0.0 of TR 36.976 was endorsed in R1-2001230.

#### 2.1.2	Remaining Open issues

- None

## 2.2	RAN2

#### 2.2.1	Agreements

CRs R2-2001739 and R2-2001740 (for TS 36.306 and 36.331, respectively) were agreed.

#### 2.2.2	Remaining Open issues

- None

## 2.3	RAN3

#### 2.3.1	Agreements

CR R3-201429 on introducing LTE-based 5G terrestrial broadcast to TS 36.443 was agreed.

#### 2.3.2	Remaining Open issues

- None

## 2.4	RAN4

#### 2.4.1	Agreements

The way forward in R4-2002423 on demodulation requirements was agreed.

#### 2.4.2               Remaining Open issues

- Finalize propagation conditions and MCS for PMCH demod requirement for rooftop and mobility scenarios

- Decide whether to introduce CAS PDCCH detection test

- Applicability rule for rooftop scenario two RS types

- Complete demodulation requirements based on agreed assumptions.

## 2.5	RAN5

## 2.6	RAN6

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 4.	References

R1-2000713	Updated TR 36.976	Qualcomm Incorporated

R1-2001151	Summary of issues for LTE-based 5G terrestrial broadcast	Qualcomm Incorporated

R1-2001197	Updated summary of issues for LTE-based 5G terrestrial broadcast	Qualcomm Incorporated

R1-2001230	TR 36.976 Overall description of LTE-based 5G broadcast	Qualcomm Incorporated

R1-2000711	Support of longer numerologies for rooftop reception	Qualcomm Incorporated

R1-2001272	Outcome of email thread [100e-LTE_TerrBcast-02] - Issues for 300us numerology	Qualcomm Incorporated

R1-2000213	Corrections to 36.211 and 36.213 for the 0.37kHz subcarrier spacing MBSFN	 Huawei, HiSilicon

R1-2001273	Outcome of email thread [100e-LTE_TerrBcast-03] - Issues for CAS	Qualcomm Incorporated

R1-2000712	Corrections for CAS reception	Qualcomm Incorporated

R1-2001111	Text proposal for new numerology in TS 36.201	Huawei, HiSilicon

R2-2000436  Introduction of LTE-based 5G terrestrial broadcast	Qualcomm Incorporated

R2-2000437	Introduction of LTE-based 5G terrestrial broadcast	Qualcomm Incorporated

R2-2001407  Discussion on handling of MBSFN configuration for new numerologies 	Huawei, HiSilicon

R2-2001739 Introduction of LTE-based 5G terrestrial broadcast	Qualcomm Incorporated

R2-2001740 Introduction of LTE-based 5G terrestrial broadcast	Qualcomm Incorporated

R3-200291	Impacts of LTE-based 5G terrestrial broadcast on RAN3 specifications	Qualcomm Incorporated

R3-200292	Introduction of LTE-based 5G terrestrial broadcast	Qualcomm Incorporated

R3-201137	Summary of offline discussion for CB: # 34_Email034-eMBMS	Qualcomm

R3-200800	Supporting LTE-Based 5G Terrestrial Broadcast	Ericsson GmbH, Eurolab

R3-200801	Supporting LTE-Based 5G Terrestrial Broadcast	Ericsson GmbH, Eurolab

R3-200802	Supporting LTE-Based 5G Terrestrial Broadcast	Ericsson GmbH, Eurolab

R3-200803	Supporting LTE-Based 5G Terrestrial Broadcast	Ericsson GmbH, Eurolab

R3-200804	Supporting LTE-Based 5G Terrestrial Broadcast	Ericsson GmbH, Eurolab

R3-200805	Supporting LTE-Based 5G Terrestrial Broadcast	Ericsson GmbH, Eurolab

R3-200809	M2AP Support for LTE-Based 5G Terrestrial Broadcast	Ericsson GmbH, Eurolab

R3-201429 	Introduction of LTE-based 5G terrestrial broadcast 	Qualcomm Incorporated

R4-2001453	Discussion on the performance requirement for LTE-based 5G terrestrial broadcast	Huawei, HiSilicon

R4-2000773	On LTE-based 5G terrestrial broadcast demod requirement	Qualcomm, Inc.

R4-2002423	WF for 5G broadcast demod requirement	Qualcomm, Inc.