3GPP RAN TSG Meeting #87e										RP-200233

Electronic meeting, 16 – 19th March 2020

## Status Report to TSG

Agenda item:			9.4.13

| WI / SI Name | LTE/NR spectrum sharing in band 48/n48 frequency range |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_n48_LTE_48_coex-Core |  |  |  |  |
| Unique ID | 860160 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-19313 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: June / 2020 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 20% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Alexander SAYENKO |
|  | Company | Apple Inc. |
|  | Email | asayenko@apple.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | YES |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.4	RAN4

#### 2.4.2	Agreements and progress

RAN4#94e (February - March 2020, Electronic meeting)

-	The following contributions were submitted to RAN#94e meeting [1-9];

-	Based on opinions expressed by companies, the following options were captured in the 1st discussion round summary document [10] for each of the technical aspect:

a)	Channel raster:

Option 1: Keep existing 300kHz channel raster (no changes to the specifications);

Option 2: Add 100kHz channel raster (changes to the specification).

b)	UL shift:

Option 1: A UE does not support UL 7.5kHz shift on band n48 (no changes to the specifications);

Option 2: A UE supports UL 7.5kHz shift on band n48;

c)	Sync pattern:

Option 1: Keep existing pattern C (no changes to the specifications);

Option 2: Keep existing pattern C and adopt LTE MBSFN (changes to the specification);

Option 3: Adopt pattern B (changes to the specifications);

-	Based on further input from companies provides during the 2nd discussion round [11-12], the following pros and cons were captured for each technical aspect:

a)	Channel raster:

-	If 300kHz raster is kept (Option 1): spectrum allocation is done by SAS and is not controlled by operator; there is no guarantee that allocated spectrum will be on 300kHz raster; implementation specific workarounds are not clear and might result in performance degradation;

-	If 100kHz raster is added (Option 2): changing existing channel raster design; changing GSCN entries.

b)	UL shift:

-	The majority of companies preferred not to mandate UL shift for band n48;

c)	Sync pattern:

-	For option1: The major concern is that 4-port LTE transmission will be possible only in non-DSS deployments, but it shall be deactivated if DSS is enabled, which is not preferred by operators who plan to deploy 4-port LTE in band n48;

-	For option2: The main concern is that it will impact CBRS specs and other 3GPP WGs;

-	For option3: The main concern is that adoption of sync pattern B will conflict with band n77 design (and thus further impacting power consumption and cell search time).

#### 2.4.2	Remaining Open issues

-	Final decisions for the following technical aspects:

a)	Channel raster;

b)	UL shift;

c)	Sync pattern.

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

## 4.	References

RAN4#94e (February - March 2020, Electronic meeting)

- R4-2000085	Work plan for LTE/NR spectrum sharing in band 48/n48 frequency range	Apple Inc.

- R4-2000086	LTE/NR spectrum sharing in band 48/n48 frequency range	Apple Inc.

- R4-2000087	Introduction of LTE/NR spectrum sharing in band 48/n48 frequency range	Apple Inc.

- R4-2000095	Introduction of LTE/NR spectrum sharing in band 48/n48 frequency range	Apple Inc.

- R4-2000273	DSS in LTE/NR band 48/n48	Samsung

- R4-2001043	Views on band 48/n48 spectrum sharing	Nokia, Nokia Shanghai Bell

- R4-2001386	LTE/NR spectrum sharing in band 48/n48	Ericsson

- R4-2002048	Views on dynamic spectrum sharing between LTE band 48 and NR band n48	Google Inc.

- R4-2002068	CR to TS 38.104 on n48 dynamic spectrum sharing	Google Inc.

- R4-2002708	Email discussion summary for RAN4#94e_#35_NR_n48_LTE_48_coex	Moderator(Apple)

- R4-2002902	Email discussion summary for RAN4#94e_#35_NR_n48_LTE_48_coex	Moderator(Apple)

- R4-2002854	 WF on LTE/NR spectrum sharing in band 48/n48	Apple Inc., Charter Communications, Comcast, CableLabs

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template