3GPP TSG RAN meeting #87e										RP-200270

Electronic Meeting, March 16-19, 2020

Status Report to TSG

Agenda item:			9.4.1

| WI / SI Name | Dual Connectivity (EN-DC) of 2 bands LTE inter-band CA (2DL/1UL) and 1 NR band (1DL/1UL) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R16_2BLTE_1BNR_3DL2UL |  |  |  |  |
| Unique ID | 800067 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192815 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 06/2020 | Performance part: 06/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 90% | Performance Part: 90% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Liehai Liu |
|  | Company | Huawei |
|  | Email | liuliehai@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

| EN-DC configuration | REL-indep. Or Uplink EN-DC Configuration | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues / comments |
| --- | --- | --- | --- | --- | --- | --- |
| DL_1A-8A_n77(2A)_UL_1A_n77A | Rel-15 | Masashi Fushiki, SoftBank | 38.101-3: R4-2000766(draft CR), R4-2000842 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_1A-8A_n77(2A)_UL_8A_n77A | Rel-15 | Masashi Fushiki, SoftBank | 38.101-3: R4-2000766(draft CR), R4-2000842 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_1A-11A_n3A_UL_1A_n3A | Rel-15 | Masashi Fushiki, SoftBank |  | no | no | none |
| DL_1A-11A_n3A_UL_11A_n3A | Rel-15 | Masashi Fushiki, SoftBank |  | no | no | none |
| DL_1A-11A_n28A_UL_1A_n28A | Rel-15 | Masashi Fushiki, SoftBank |  | no | no | none |
| DL_1A-11A_n28A_UL_11A_n28A | Rel-15 | Masashi Fushiki, SoftBank |  | no | no | none |
| DL_1A-11A_n77(2A)_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-2000766(draft CR), R4-2000842 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_1A-11A_n77(2A)_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-2000766(draft CR), R4-2000842 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_3A-28A_n77(2A)_UL_3A_n77A | Rel-15 | Masashi Fushiki, SoftBank | 38.101-3: R4-2000766(draft CR), R4-2000842 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_3A-28A_n77(2A)_UL_28A_n77A | Rel-15 | Masashi Fushiki, SoftBank | 38.101-3: R4-2000766(draft CR), R4-2000842 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_8A-11A_n3A_UL_8A_n3A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_8A-11A_n3A_UL_8A_n3A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_8A-11A_n28A_UL_8A_n28A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_8A-11A_n28A_UL_8A_n28A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_8A-11A_n77(2A)_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-2000766(draft CR), R4-2000842 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_8A-11A_n77(2A)_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-2000766(draft CR), R4-2000842 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DC_1A-18A_n3A | Rel-15 | Xiao Shao, KDDI | 38.101: R4-2000842 | Yes | Yes | None |
| DC_1A-28A_n3A | Rel-15 | Xiao Shao, KDDI | 38.101: R4-2000842 | Yes | Yes | None |
| DL_7A-28A_n3A_UL_7A_n3A | Rel-15 | Jeremy Chu, Telstra | R4-2002007 | Yes | Yes | None |
| DL_7A-28A_n3A_UL_28A_n3A | Rel-15 | Jeremy Chu, Telstra | R4-2002007 | Yes | Yes | None |
| DL_7C-28A_n3A_UL_7A_n3A | Rel-15 | Jeremy Chu, Telstra | R4-2002007 | Yes | Yes | None |
| DL_7C-28A_n3A_UL_7C_n3A | Rel-15 | Jeremy Chu, Telstra | R4-2002007 | Yes | Yes | None |
| DL_7C-28A_n3A_UL_28A_n3A | Rel-15 | Jeremy Chu, Telstra | R4-2002007 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | None | no | no | IMD analysis, REFSENS exception Final CR |
| DC_3A-3A-7A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | None | no | no | IMD analysis, REFSENS exception Final CR |
| DC_3A-7A-7A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | None | no | no | IMD analysis, REFSENS exception Final CR |
| DC_7A-29A_n71A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A_n5A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-7A_n5A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7C_n5A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A-66A_n5A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A-66A-66A_n5A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A-7A-66A_n5A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A-7A-66A-66A_n5A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7C-66A_n5A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7C-66A-66A_n5A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-12A_n7A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-12A_n7(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-66A_n38A | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-2000842 TR 37.716-21-11:R4-2000843 | yes | yes | none |
| DC_2A-66A-66A_n38A | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-2000842 TR 37.716-21-11:R4-2000843 | yes | yes | none |
| DC_5A-7A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_5A-7A-7A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_5A-7C_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-5A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-5A_n78(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A_n78(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-7A_n78(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7C_n78(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-12A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-12A_n78(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-66A_n78(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-66A-66A_n78(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A-66A_n78(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A-7A-66A_n78(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7C-66A_n78(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A-66A-66A_n78(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A-7A-66A-66A_n78(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7C-66A-66A_n78(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_5A-66A_n78A | DC_5A_n78A DC_66A_n78A | Liu Liehai, Huawei | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2000479 | yes | yes | none |
| DC_5A-66A_n78(2A) | DC_5A_n78A DC_66A_n78A | Liu Liehai, Huawei | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2000479 | yes | yes | none |
| DC_3A-41A_n41A | DC_3A_n41A | Zhang Peng, Huawei |  | No | No | TP will be submitted |
| DC_3A-41C_n41A | DC_3A_n41A | Zhang Peng, Huawei |  | No | No | TP will be submitted |
| DC_3A-41D_n41A | DC_3A_n41A | Zhang Peng, Huawei |  | No | No | TP will be submitted |
| DC_3A_(n)41AA | DC_3A_n41A | Zhang Peng, Huawei |  | No | No | TP will be submitted |
| DC_3A_(n)41CA | DC_3A_n41A | Zhang Peng, Huawei |  | No | No | TP will be submitted |
| DC_3A_(n)41DA | DC_3A_n41A | Zhang Peng, Huawei |  | No | No | TP will be submitted |
| DC_1A-41A_n41A | DC_1A_n41A | Zhang Peng, Huawei | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2001056 | yes | yes | none |
| DC_1A-41C_n41A | DC_1A_n41A | Zhang Peng, Huawei | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2001056 | yes | yes | none |
| DC_1A_(n)41AA | DC_1A_n41A | Zhang Peng, Huawei | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2001057 | yes | yes | none |
| DC_1A_(n)41CA | DC_1A_n41A | Zhang Peng, Huawei | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2001057 | yes | yes | none |
| DC_1A-3A_n8A | DC_1A_n8A DC_3A_n8A | Zhang Peng, Huawei | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2001049 | yes | yes | none |
| DC_1A-7A_n8A | DC_1A_n8A DC_7A_n8A | Zhang Peng, Huawei | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2001050 | yes | yes | none |
| DC_1A-20A_n8A | DC_1A_n8A DC_20A_n8A | Zhang Peng, Huawei | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2001051 | yes | yes | none |
| DC_3A-7A_n8A | DC_3A_n8A DC_7A_n8A | Zhang Peng, Huawei | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2001052 | yes | yes | none |
| DC_3A-20A_n8A | DC_3A_n8A DC_20A_n8A | Zhang Peng, Huawei | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2001053 | yes | yes | none |
| DC_7A-20A_n8A | DC_7A_n8A DC_20A_n8A | Zhang Peng, Huawei | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2001054 | yes | yes | none |
| DC_1A-20A_n41A | DC_1A_n41A DC_20A_n41A | Meng, Huawei |  | No | No | TP will be submitted |
| DC_3A-20A_n41A | DC_3A_n41A DC_20A_n41A | Meng, Huawei |  | No | No | TP will be submitted |
| DL_3A-21A_n77(2A)_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DL_1A-3A_n77(2A)_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DL_1A-3A_n77(2A)_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DL_1A-42A_n77(2A)_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DL_1A-21A_n77(2A)_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DL_3A-19A_n77(2A)_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DL_3A-21A_n77(2A)_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DL_19A-42A_n77(2A)_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DL_19A-21A_n77(2A)_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DL_21A-42A_n77(2A)_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DL_3A-42A_n77(2A)_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DC_1A-28A_n257A_UL_1A_n257A DC_1A-28A_n257G_UL_1A_n257G DC_1A-28A_n257H_UL_1A_n257G DC_1A-28A_n257H_UL_1A_n257H DC_1A-28A_n257I_UL_1A_n257G DC_1A-28A_n257I_UL_1A_n257H DC_1A-28A_n257I_UL_1A_n257I DC_1A-28A_n257J_UL_1A_n257G DC_1A-28A_n257J_UL_1A_n257H DC_1A-28A_n257J_UL_1A_n257I DC_1A-28A_n257J_UL_1A_n257J DC_1A-28A_n257K_UL_1A_n257G DC_1A-28A_n257K_UL_1A_n257H DC_1A-28A_n257K_UL_1A_n257I DC_1A-28A_n257K_UL_1A_n257J DC_1A-28A_n257K_UL_1A_n257K DC_1A-28A_n257L_UL_1A_n257G DC_1A-28A_n257L_UL_1A_n257H DC_1A-28A_n257L_UL_1A_n257I DC_1A-28A_n257L_UL_1A_n257J DC_1A-28A_n257L_UL_1A_n257K DC_1A-28A_n257L_UL_1A_n257L DC_1A-28A_n257M_UL_1A_n257G DC_1A-28A_n257M_UL_1A_n257H DC_1A-28A_n257M_UL_1A_n257I DC_1A-28A_n257M_UL_1A_n257J DC_1A-28A_n257M_UL_1A_n257K DC_1A-28A_n257M_UL_1A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DC_1A-28A_n257M_UL_1A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DC_1A-28A_n257A_UL_28A_n257A DC_1A-28A_n257G_UL_28A_n257G DC_1A-28A_n257H_UL_28A_n257G DC_1A-28A_n257H_UL_28A_n257H DC_1A-28A_n257I_UL_28A_n257G DC_1A-28A_n257I_UL_28A_n257H DC_1A-28A_n257I_UL_28A_n257I DC_1A-28A_n257J_UL_28A_n257G DC_1A-28A_n257J_UL_28A_n257H DC_1A-28A_n257J_UL_28A_n257I DC_1A-28A_n257J_UL_28A_n257J DC_1A-28A_n257K_UL_28A_n257G DC_1A-28A_n257K_UL_28A_n257H DC_1A-28A_n257K_UL_28A_n257I DC_1A-28A_n257K_UL_28A_n257J DC_1A-28A_n257K_UL_28A_n257K DC_1A-28A_n257L_UL_28A_n257G DC_1A-28A_n257L_UL_28A_n257H DC_1A-28A_n257L_UL_28A_n257I DC_1A-28A_n257L_UL_28A_n257J DC_1A-28A_n257L_UL_28A_n257K DC_1A-28A_n257L_UL_28A_n257L DC_1A-28A_n257M_UL_28A_n257G DC_1A-28A_n257M_UL_28A_n257H DC_1A-28A_n257M_UL_28A_n257I DC_1A-28A_n257M_UL_28A_n257J DC_1A-28A_n257M_UL_28A_n257K DC_1A-28A_n257M_UL_28A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DC_1A-28A_n257M_UL_28A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DC_21A-28A_n257A_UL_21A_n257A DC_21A-28A_n257G_UL_21A_n257G DC_21A-28A_n257H_UL_21A_n257G DC_21A-28A_n257H_UL_21A_n257H DC_21A-28A_n257I_UL_21A_n257G DC_21A-28A_n257I_UL_21A_n257H DC_21A-28A_n257I_UL_21A_n257I DC_21A-28A_n257J_UL_21A_n257G DC_21A-28A_n257J_UL_21A_n257H DC_21A-28A_n257J_UL_21A_n257I DC_21A-28A_n257J_UL_21A_n257J DC_21A-28A_n257K_UL_21A_n257G DC_21A-28A_n257K_UL_21A_n257H DC_21A-28A_n257K_UL_21A_n257I DC_21A-28A_n257K_UL_21A_n257J DC_21A-28A_n257K_UL_21A_n257K DC_21A-28A_n257L_UL_21A_n257G DC_21A-28A_n257L_UL_21A_n257H DC_21A-28A_n257L_UL_21A_n257I DC_21A-28A_n257L_UL_21A_n257J DC_21A-28A_n257L_UL_21A_n257K DC_21A-28A_n257L_UL_21A_n257L DC_21A-28A_n257M_UL_21A_n257G DC_21A-28A_n257M_UL_21A_n257H DC_21A-28A_n257M_UL_21A_n257I DC_21A-28A_n257M_UL_21A_n257J DC_21A-28A_n257M_UL_21A_n257K DC_21A-28A_n257M_UL_21A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DC_21A-28A_n257M_UL_21A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DC_21A-28A_n257A_UL_28A_n257A DC_21A-28A_n257G_UL_28A_n257G DC_21A-28A_n257H_UL_28A_n257G DC_21A-28A_n257H_UL_28A_n257H DC_21A-28A_n257I_UL_28A_n257G DC_21A-28A_n257I_UL_28A_n257H DC_21A-28A_n257I_UL_28A_n257I DC_21A-28A_n257J_UL_28A_n257G DC_21A-28A_n257J_UL_28A_n257H DC_21A-28A_n257J_UL_28A_n257I DC_21A-28A_n257J_UL_28A_n257J DC_21A-28A_n257K_UL_28A_n257G DC_21A-28A_n257K_UL_28A_n257H DC_21A-28A_n257K_UL_28A_n257I DC_21A-28A_n257K_UL_28A_n257J DC_21A-28A_n257K_UL_28A_n257K DC_21A-28A_n257L_UL_28A_n257G DC_21A-28A_n257L_UL_28A_n257H DC_21A-28A_n257L_UL_28A_n257I DC_21A-28A_n257L_UL_28A_n257J DC_21A-28A_n257L_UL_28A_n257K DC_21A-28A_n257L_UL_28A_n257L DC_21A-28A_n257M_UL_28A_n257G DC_21A-28A_n257M_UL_28A_n257H DC_21A-28A_n257M_UL_28A_n257I DC_21A-28A_n257M_UL_28A_n257J DC_21A-28A_n257M_UL_28A_n257K DC_21A-28A_n257M_UL_28A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DC_21A-28A_n257M_UL_28A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DC_28A-42A_n257A_UL_28A_n257A DC_28A-42A_n257G_UL_28A_n257G DC_28A-42A_n257H_UL_28A_n257G DC_28A-42A_n257H_UL_28A_n257H DC_28A-42A_n257I_UL_28A_n257G DC_28A-42A_n257I_UL_28A_n257H DC_28A-42A_n257I_UL_28A_n257I DC_28A-42A_n257J_UL_28A_n257G DC_28A-42A_n257J_UL_28A_n257H DC_28A-42A_n257J_UL_28A_n257I DC_28A-42A_n257J_UL_28A_n257J DC_28A-42A_n257K_UL_28A_n257G DC_28A-42A_n257K_UL_28A_n257H DC_28A-42A_n257K_UL_28A_n257I DC_28A-42A_n257K_UL_28A_n257J DC_28A-42A_n257K_UL_28A_n257K DC_28A-42A_n257L_UL_28A_n257G DC_28A-42A_n257L_UL_28A_n257H DC_28A-42A_n257L_UL_28A_n257I DC_28A-42A_n257L_UL_28A_n257J DC_28A-42A_n257L_UL_28A_n257K DC_28A-42A_n257L_UL_28A_n257L DC_28A-42A_n257M_UL_28A_n257G DC_28A-42A_n257M_UL_28A_n257H DC_28A-42A_n257M_UL_28A_n257I DC_28A-42A_n257M_UL_28A_n257J DC_28A-42A_n257M_UL_28A_n257K DC_28A-42A_n257M_UL_28A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DC_28A-42A_n257M_UL_28A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DC_28A-42C_n257A_UL_28A_n257A DC_28A-42C_n257G_UL_28A_n257G DC_28A-42C_n257H_UL_28A_n257G DC_28A-42C_n257H_UL_28A_n257H DC_28A-42C_n257I_UL_28A_n257G DC_28A-42C_n257I_UL_28A_n257H DC_28A-42C_n257I_UL_28A_n257I DC_28A-42C_n257J_UL_28A_n257G DC_28A-42C_n257J_UL_28A_n257H DC_28A-42C_n257J_UL_28A_n257I DC_28A-42C_n257J_UL_28A_n257J DC_28A-42C_n257K_UL_28A_n257G DC_28A-42C_n257K_UL_28A_n257H DC_28A-42C_n257K_UL_28A_n257I DC_28A-42C_n257K_UL_28A_n257J DC_28A-42C_n257K_UL_28A_n257K DC_28A-42C_n257L_UL_28A_n257G DC_28A-42C_n257L_UL_28A_n257H DC_28A-42C_n257L_UL_28A_n257I DC_28A-42C_n257L_UL_28A_n257J DC_28A-42C_n257L_UL_28A_n257K DC_28A-42C_n257L_UL_28A_n257L DC_28A-42C_n257M_UL_28A_n257G DC_28A-42C_n257M_UL_28A_n257H DC_28A-42C_n257M_UL_28A_n257I DC_28A-42C_n257M_UL_28A_n257J DC_28A-42C_n257M_UL_28A_n257K DC_28A-42C_n257M_UL_28A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DC_28A-42C_n257M_UL_28A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DC_28A-42D_n257A_UL_28A_n257A DC_28A-42D_n257G_UL_28A_n257G DC_28A-42D_n257H_UL_28A_n257G DC_28A-42D_n257H_UL_28A_n257H DC_28A-42D_n257I_UL_28A_n257G DC_28A-42D_n257I_UL_28A_n257H DC_28A-42D_n257I_UL_28A_n257I DC_28A-42D_n257J_UL_28A_n257G DC_28A-42D_n257J_UL_28A_n257H DC_28A-42D_n257J_UL_28A_n257I DC_28A-42D_n257J_UL_28A_n257J DC_28A-42D_n257K_UL_28A_n257G DC_28A-42D_n257K_UL_28A_n257H DC_28A-42D_n257K_UL_28A_n257I DC_28A-42D_n257K_UL_28A_n257J DC_28A-42D_n257K_UL_28A_n257K DC_28A-42D_n257L_UL_28A_n257G DC_28A-42D_n257L_UL_28A_n257H DC_28A-42D_n257L_UL_28A_n257I DC_28A-42D_n257L_UL_28A_n257J DC_28A-42D_n257L_UL_28A_n257K DC_28A-42D_n257L_UL_28A_n257L DC_28A-42D_n257M_UL_28A_n257G DC_28A-42D_n257M_UL_28A_n257H DC_28A-42D_n257M_UL_28A_n257I DC_28A-42D_n257M_UL_28A_n257J DC_28A-42D_n257M_UL_28A_n257K DC_28A-42D_n257M_UL_28A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DC_28A-42D_n257M_UL_28A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DC_1A-7C_n3A | Rel-15 | Alper Ucar, Vodafone | 38.101-3: R4-2000842 | Yes | Yes | Completed |
| DC_7C-20A_n3A | Rel-15 | Alper Ucar, Vodafone | 38.101-3: R4-2000842 | Yes | Yes | Completed |
| DC_7C-20A_n1A | Rel-15 | Alper Ucar, Vodafone | 38.101-3: R4-2000842 | Yes | Yes | Completed |
| DC_2A-66A_n25A_UL_66A_n25A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-2001299 TS 38.101-3: R4-2000842 | yes | yes | None |
| DC_12A-66A_n25A_UL_12A_n25A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-2001300 TS 38.101-3: R4-2000842 | yes | yes | None |
| DC_12A-66A_n25A_UL_66A_n25A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-2001300 TS 38.101-3: R4-2000842 | yes | yes | None |
| DC_46A-66A_n25A_UL_66A_n25A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-2002610 TS 38.101-3: R4-2000842 | yes | yes | None |
| DC_46C-66A_n25A_UL_66A_n25A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-2002610 TS 38.101-3: R4-2000842 | yes | yes | None |
| DC_46D-66A_n25A_UL_66A_n25A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-2002610 TS 38.101-3: R4-2000842 | yes | yes | None |
| DC_2A-66A_n41(2A)_UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-2002010 Draft CR TS 38.101-3: R4-2000842 | yes | yes | None |
| DC_2A-66A_n41(2A)_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-2002010 Draft CR TS 38.101-3: R4-2000842 | yes | yes | None |
| DC_2A-66A_n41C_UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-2002010 Draft CR TS 38.101-3: R4-2000842 | yes | yes | None |
| DC_2A-66A_n41C_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-2002010 Draft CR TS 38.101-3: R4-2000842 | yes | yes | None |
| DC_2A-46A_n66A_UL_2A_n66A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-2002012 TS 38.101-3: R4-2000842 | yes | yes | None |
| DC_2A-46C_n66A_UL_2A_n66A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-2002012 TS 38.101-3: R4-2000842 | yes | yes | None |
| DC_2A-46D_n66A_UL_2A_n66A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-2002012 TS 38.101-3: R4-2000842 | yes | yes | None |
| DC_2A-7A_n38A | DC_2A_n38A DC_7A_n38A | Paul Nebesny, Rogers Communications | 37.716-21-11: R4-2001532 38.101-3: R4-2000842 | Yes | Yes | None |
| DC_2A-71A_n38A | DC_2A_n38A DC_71A_n38A | Paul Nebesny, Rogers Communications | 37.716-21-11: R4-2001533 38.101-3: R4-2000842 | Yes | Yes | None |
| DC_7A-66A_n38A | DC_7A_n38A DC_66A_n38A | Paul Nebesny, Rogers Communications | 37.716-21-11: R4-2001534 38.101-3: R4-2000842 | Yes | Yes | None |
| DC_66A-71A_n38A | DC_66A_n38A DC_71A_n38A | Paul Nebesny, Rogers Communications | 37.716-21-11: R4-2001535 38.101-3: R4-2000842 | Yes | Yes | None |
| DC_2A-2A-7A_n38A | DC_2A_n38A DC_7A_n38A | Paul Nebesny, Rogers Communications | 37.716-21-11: R4-2001532 38.101-3: R4-2000842 | Yes | Yes | None |
| DC_2A-2A-66A_n38A | DC_2A_n38A DC_66A_n38A | Paul Nebesny, Rogers Communications | 37.716-21-11: R4-2001536 38.101-3: R4-2000842 | Yes | Yes | None |
| DC_2A-2A-71A_n38A | DC_2A_n38A DC_71A_n38A | Paul Nebesny, Rogers Communications | 37.716-21-11: R4-2001533 38.101-3: R4-2000842 | Yes | Yes | None |
| DC_7A-66A_n71A | DC_7A_n71A DC_66A_n71A | Paul Nebesny, Rogers Communications | 37.716-21-11: R4-2001537 38.101-3: R4-2000842 | Yes | Yes | None |
| DC_2A-2A-7A_n71A | DC_2A_n71A DC_7A_n71A | Paul Nebesny, Rogers Communications | 37.716-21-11: R4-1915641 38.101-3: R4-2000842 | Yes | Yes | None |
| DC_2A-2A-66A_n71A | DC_2A_n71A DC_66A_n71A | Paul Nebesny, Rogers Communications | 37.716-21-11: R4-1915641 38.101-3: R4-2000842 | Yes | Yes | None |
| DC_2A-66A-66A_n71A | DC_2A_n71A DC_66A_n71A | Paul Nebesny, Rogers Communications | 37.716-21-11: R4-1915641 38.101-3: R4-2000842 | Yes | Yes | None |
| DC_7A-66A-66A_n71A | DC_7A_n71A DC_66A_n71A | Paul Nebesny, Rogers Communications | 37.716-21-11: R4-2001537 38.101-3: R4-2000842 | Yes | Yes | None |
| DC_2A-2A-66A-66A_n71A | DC_2A_n71A DC_66A_n71A | Paul Nebesny, Rogers Communications | 37.716-21-11: R4-1915641 38.101-3: R4-2000842 | Yes | Yes | None |
| DC_2A-71A_n66A | DC_2A_n66A DC_71A_n66A | Paul Nebesny, Rogers Communications | 37.716-21-11: R4-2001538 38.101-3: R4-2000842 | Yes | Yes | None |
| DC_66A-71A_n66A | DC_66A_n66A DC_71A_n66A | Paul Nebesny, Rogers Communications | 37.716-21-11: R4-2001539 38.101-3: R4-2000842 | Yes | Yes | None |
| DC_2A-2A-7A_n66A | DC_2A_n66A DC_7A_n66A | Paul Nebesny, Rogers Communications | 37.716-21-11: R4-1915641 38.101-3: R4-2000842 | Yes | Yes | None |
| DC_2A-2A-66A_n66A | DC_2A_n66A DC_66A_n66A | Paul Nebesny, Rogers Communications | 37.716-21-11: R4-1915641 38.101-3: R4-2000842 | Yes | Yes | None |
| DC_2A-2A-71A_n66A | DC_2A_n66A DC_71A_n66A | Paul Nebesny, Rogers Communications | 37.716-21-11: R4-2001538 38.101-3: R4-2000842 | Yes | Yes | None |
| DC_2A-71A_n78A | DC_2A_n78A DC_71A_n78A | Paul Nebesny, Rogers Communications | 37.716-21-11: R4-2001540 38.101-3: R4-2000842 | Yes | Yes | None |
| DC_66A-71A_n78A | DC_66A_n78A DC_71A_n78A | Paul Nebesny, Rogers Communications | 37.716-21-11: R4-2001541 38.101-3: R4-2000842 | Yes | Yes | None |
| DC_2A-2A-66A_n78A | DC_2A_n78A DC_66A_n78A | Paul Nebesny, Rogers Communications | 37.716-21-11: R4-1915641 38.101-3: R4-2000842 | Yes | Yes | None |
| DC_2A-2A-71A_n78A | DC_2A_n78A DC_71A_n78A | Paul Nebesny, Rogers Communications | 37.716-21-11: R4-2001540 38.101-3: R4-2000842 | Yes | Yes | None |
| 3CC_DL_2A-5A_n5A_BCS0 | Rel-15 | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-1903077 | No | No | Completed |
| 3CC_DL_2A-66A_n5A_BCS0 | Rel-15 | Zheng.zhao@verizonwireless.com | TR37.716-21-11: R4-1906426 | Yes | Yes | Completed |
| 3CC_DL_5A-66A_n5A_BCS0 | Rel-15 | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-1908980 | Yes | Yes | Completed |
| 3CC_ DL_2A-5A_n66A_BCS0 | Rel-15 | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-1908978 | Yes | Yes | Completed |
| 3CC_DL_2A-66A_n66A_BCS0 | Rel-15 | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-1908979 | Yes | Yes | Completed |
| 3CC_DL_5A-66A_n66A_BCS0 | Rel-15 | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-1908981 | Yes | Yes | Completed |
| 3CC_DL_2A-13A_n66A_BCS0 | Rel-15 | Zheng.zhao@verizonwireless.com | TR37.716-21-11: R4-1907401 | Yes | Yes | Completed |
| 3CC_DL_13A-66A_n66A_BCS0 | Rel-15 | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-1908982 | Yes | Yes | Completed |
| DC_5A-66A_n2A | DC_5A_n2A DC_66A_n2A | Zheng.zhao@verizonwireless.com |  |  | Ongoing |  |
| DC_13A-66A_n2A | DC_13A_n2A DC_66A_n2A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2002579 | Yes | Yes | Completed |
| DC_13A-46A_n66A | DC_13A_n66A DC_46A_n66A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_13A-46A_n5A | DC_13A_n5A DC_46A_n5A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2002578 | Yes | Yes | Completed |
| DC_5A-46A_n66A | DC_5A_n66A DC_46A_n66A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_2A-46A_n66A | DC_2A_n66A DC_46A_n66A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_46A-66A_n5A | DC_46A_n5A DC_66A_n5A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_46E-48A_n5A | DC_46A_n5A DC_48A_n5A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_2A-46E_n5A | DC_2A_n5A DC_46A_n5A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_46D-48A_n5A | DC_46A_n5A DC_48A_n5A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_2A-46D_n5A | DC_2A_n5A DC_46A_n5A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_46C-48A_n5A | DC_46A_n5A DC_48A_n5A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_2A-46C_n5A | DC_2A_n5A DC_46A_n5A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_46A-48A_n5A | DC_46A_n5A DC_48A_n5A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_2A-48A_n5A | DC_2A_n5A DC_48A_n5A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_2A-46A_n5A | DC_2A_n5A DC_46A_n5A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_46E-48A_n66A | DC_46A_n66A DC_48A_n66A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_2A-46E_n66A | DC_2A_n66A DC_46A_n66A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_46D-48A_n66A | DC_46A_n66A DC_48A_n66A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_2A-46D_n66A | DC_2A_n66A DC_46A_n66A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_46C-48A_n66A | DC_46A_n66A DC_48A_n66A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_2A-46C_n66A | DC_2A_n66A DC_46A_n66A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_46A-48A_n66A | DC_46A_n66A DC_48A_n66A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_2A-48A_n66A | DC_2A_n66A DC_48A_n66A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_2A-2A-5A_n5A | DC_2A_n5A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000239 | Yes | Yes | Completed |
| DC_2A-2A-13A_n5A | DC_2A_n5A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000242 | Yes | Yes | Completed |
| DC_2A-2A-13A_n66A | DC_13A_n66A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11 v0.9.0: R4-2000237 | Yes | Yes | Completed |
| DC_2A-2A-66A_n5A | DC_2A_n5A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_2A-2A-66A-66A_n5A | DC_2A_n5A DC_66A_n5A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_2A-5A_n2A | DC_5A_n2A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000238 | Yes | Yes | Completed |
| DC_2A-5A-5A_n2A | DC_5A_n2A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000238 | Yes | Yes | Completed |
| DC_2A-5A-5A_n66A | DC_5A_n66A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000240 | Yes | Yes | Completed |
| DC_2A-5B_n2A | DC_5A_n2A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000238 | Yes | Yes | Completed |
| DC_2A-5B_n66A | DC_5A_n66A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000240 | Yes | Yes | Completed |
| DC_2A-13A_n2A | DC_13A_n2A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000241 | Yes | Yes | Completed |
| DC_2A-13A_n5A | DC_2A_n5A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000242 | Yes | Yes | Completed |
| DC_2A-66A-66A_n5A | DC_2A_n5A DC_66A_n5A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_5A-5A-66A_n2A | DC_5A_n2A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2002577 | No | No | Ongoing |
| DC_5A-5A-66A-66A_n2A | DC_5A_n2A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2002577 | Yes | Yes | Completed |
| DC_5A-5A-66A_n66A | DC_5A_n66A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000244 | Yes | Yes | Completed |
| DC_5A-5A-66A-66A_n66A | DC_5A_n66A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000244 | Yes | Yes | Completed |
| DC_5A-13A_n2A | DC_5A_n2A DC_13A_n2A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000245 | Yes | Yes | Completed |
| DC_5A-13A_n66A | DC_5A_n66A DC_13A_n66A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_5B-66A_n2A | DC_5A_n2A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2002577 | No | No | Ongoing |
| DC_5A-66A-66A_n2A | DC_5A_n2A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2002577 | Yes | Yes | Completed |
| DC_5B-66A-66A_n2A | DC_5A_n2A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2002577 | Yes | Yes | Completed |
| DC_5A-66A-66A_n5A | DC_66A_n5A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000248 | Yes | Yes | Completed |
| DC_5A-66A-66A_n66A | DC_5A_n66A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000247 | Yes | Yes | Completed |
| DC_5B-66A_n66A | DC_5A_n66A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000247 | Yes | Yes | Completed |
| DC_5B-66A-66A_n66A | DC_5A_n66A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000247 | Yes | Yes | Completed |
| DC_13A-66A_n5A | DC_66A_n5A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_13A-66A-66A_n2A | DC_13A_n2A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2002579 | Yes | Yes | Completed |
| DC_13A-66A-66A_n5A | DC_66A_n5A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_13A-66A-66A_n66A | DC_13A_n66A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000252 | Yes | Yes | Completed |
| DC_2A-13A_n48A | DC_2A_n48A DC_13A_n48A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_2A-13A_n48B | DC_2A_n48A DC_13A_n48A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_2A-66A_n48A | DC_2A_n48A DC_66A_n48A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2002576 | Yes | Yes | Completed |
| DC_2A-66A-66A_n48A | DC_2A_n48A DC_66A_n48A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2002576 | Yes | Yes | Completed |
| DC_2A-66A_n48B | DC_2A_n48A DC_66A_n48A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2002576 | Yes | Yes | Completed |
| DC_2A-66A-66A_n48B | DC_2A_n48A DC_66A_n48A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2002576 | Yes | Yes | Completed |
| DC_13A-66A_n48A | DC_13A_n48A DC_66A_n48A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2002580 | Yes | Yes | Completed |
| DC_13A-66A_n48B | DC_13A_n48A DC_66A_n48A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2002580 | Yes | Yes | Completed |
| DC_13A-66A-66A_n48A | DC_13A_n48A DC_66A_n48A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2002580 | Yes | Yes | Completed |
| DC_13A-66A-66A_n48B | DC_13A_n48A DC_66A_n48A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2002580 | Yes | Yes | Completed |
| DC_13A-66A_n261A | DC_13A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A_n261A | DC_66A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A_n261G | DC_13A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A_n261G | DC_66A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A_n261H | DC_13A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A_n261H | DC_66A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A_n261I | DC_13A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A_n261I | DC_66A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A_n261J | DC_13A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A_n261J | DC_66A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A_n261K | DC_13A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A_n261K | DC_66A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A_n261L | DC_13A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A_n261L | DC_66A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A_n261M | DC_13A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A_n261M | DC_66A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_2A-66A_n261A | DC_2A_n261A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_2A-66A_n261A | DC_66A_n261A | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_2A-66A_n261G | DC_2A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261G | DC_66A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261H | DC_2A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261H | DC_66A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261I | DC_2A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261I | DC_66A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261J | DC_2A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261J | DC_66A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261K | DC_2A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261K | DC_66A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261L | DC_2A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261L | DC_66A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261M | DC_2A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261M | DC_66A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_13A-66A_n260A | DC_13A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260A | DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260G | DC_13A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260G | DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260H | DC_13A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260H | DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260I | DC_13A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260I | DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260J | DC_13A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260J | DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260K | DC_13A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260K | DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260L | DC_13A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260L | DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260M | DC_13A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260M | DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_2A-13A_n260(2A) | DC_2A_n260A DC_13A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000255 | Yes | Yes | Completed |
| DC_2A-13A_n260(3A) | DC_2A_n260A DC_13A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000255 | Yes | Yes | Completed |
| DC_2A-13A_n260(4A) | DC_2A_n260A DC_13A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000255 | Yes | Yes | Completed |
| DC_2A-13A_n260(5A) | DC_2A_n260A DC_13A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000255 | Yes | Yes | Completed |
| DC_2A-13A_n260(6A) | DC_2A_n260A DC_13A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000255 | Yes | Yes | Completed |
| DC_2A-13A_n260G | DC_2A_n260A DC_13A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000255 | Yes | Yes | Completed |
| DC_2A-13A_n260H | DC_2A_n260A DC_13A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000255 | Yes | Yes | Completed |
| DC_2A-13A_n260I | DC_2A_n260A DC_13A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000255 | Yes | Yes | Completed |
| DC_2A-13A_n260J | DC_2A_n260A DC_13A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000255 | Yes | Yes | Completed |
| DC_2A-13A_n260K | DC_2A_n260A DC_13A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000255 | Yes | Yes | Completed |
| DC_2A-13A_n260L | DC_2A_n260A DC_13A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000255 | Yes | Yes | Completed |
| DC_2A-13A_n260M | DC_2A_n260A DC_13A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000255 | Yes | Yes | Completed |
| DC_2A-13A_n260(2A-2G) | DC_2A_n260A DC_13A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000255 | Yes | Yes | Completed |
| DC_2A-13A_n260(2H) | DC_2A_n260A DC_13A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000255 | Yes | Yes | Completed |
| DC_2A-13A_n260(A-2G) | DC_2A_n260A DC_13A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000255 | Yes | Yes | Completed |
| DC_2A-13A_n260(3A-G) | DC_2A_n260A DC_13A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000255 | Yes | Yes | Completed |
| DC_2A-13A_n260(G-H) | DC_2A_n260A DC_13A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000255 | Yes | Yes | Completed |
| DC_2A-13A_n260(2G) | DC_2A_n260A DC_13A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000255 | Yes | Yes | Completed |
| DC_2A-13A_n260(2A-G) | DC_2A_n260A DC_13A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000255 | Yes | Yes | Completed |
| DC_2A-13A_n260(A-H) | DC_2A_n260A DC_13A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000255 | Yes | Yes | Completed |
| DC_2A-13A_n260(A-G) | DC_2A_n260A DC_13A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000255 | Yes | Yes | Completed |
| DC_2A-13A_n261A | DC_2A_n261A DC_13A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(2A) | DC_2A_n261A DC_13A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(3A) | DC_2A_n261A DC_13A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261G | DC_2A_n261A DC_13A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261H | DC_2A_n261A DC_13A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261I | DC_2A_n261A DC_13A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261J | DC_2A_n261A DC_13A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261K | DC_2A_n261A DC_13A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261L | DC_2A_n261A DC_13A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261M | DC_2A_n261A DC_13A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(A-G-I) | DC_2A_n261A DC_13A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(H-I) | DC_2A_n261A DC_13A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(A-G-H) | DC_2A_n261A DC_13A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(G-I) | DC_2A_n261A DC_13A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(2H) | DC_2A_n261A DC_13A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(2A-I) | DC_2A_n261A DC_13A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(G-H) | DC_2A_n261A DC_13A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(2A-H) | DC_2A_n261A DC_13A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(A-2G) | DC_2A_n261A DC_13A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(A-I) | DC_2A_n261A DC_13A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(2G) | DC_2A_n261A DC_13A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(A-H) | DC_2A_n261A DC_13A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(2A-G) | DC_2A_n261A DC_13A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(A-G) | DC_2A_n261A DC_13A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(A-K) | NEW: DC_2A_n261A NEW: DC_13A_N261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(G-J) | NEW: DC_2A_n261A NEW: DC_13A_N261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(A-J) | NEW: DC_2A_n261A NEW: DC_13A_N261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(3A-G) | NEW: DC_2A_n261A NEW: DC_13A_N261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(4A) | NEW: DC_2A_n261A NEW: DC_13A_N261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-66A_n260(6A) | DC_2A_n260A DC_66A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000257 | Yes | Yes | Completed |
| DC_2A-66A_n260(5A) | DC_2A_n260A DC_66A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000257 | Yes | Yes | Completed |
| DC_2A-66A_n260(2A-2G) | DC_2A_n260A DC_66A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000257 | Yes | Yes | Completed |
| DC_2A-66A_n260(2H) | DC_2A_n260A DC_66A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000257 | Yes | Yes | Completed |
| DC_2A-66A_n260(A-2G) | DC_2A_n260A DC_66A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000257 | Yes | Yes | Completed |
| DC_2A-66A_n260(3A-G) | DC_2A_n260A DC_66A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000257 | Yes | Yes | Completed |
| DC_2A-66A_n260(G-H) | DC_2A_n260A DC_66A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-66A_n260(2G) | DC_2A_n260A DC_66A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000257 | Yes | Yes | Completed |
| DC_2A-66A_n260(2A-G) | DC_2A_n260A DC_66A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000257 | Yes | Yes | Completed |
| DC_2A-66A_n260(A-H) | DC_2A_n260A DC_66A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000257 | Yes | Yes | Completed |
| DC_2A-66A_n260(A-G) | DC_2A_n260A DC_66A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000257 | Yes | Yes | Completed |
| DC_2A-66A_n261(A-G-I) | DC_2A_n261A DC_66A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(H-I) | DC_2A_n261A DC_66A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(A-G-H) | DC_2A_n261A DC_66A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(G-I) | DC_2A_n261A DC_66A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(2H) | DC_2A_n261A DC_66A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(2A-I) | DC_2A_n261A DC_66A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(G-H) | DC_2A_n261A DC_66A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(2A-H) | DC_2A_n261A DC_66A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(A-2G) | DC_2A_n261A DC_66A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(A-I) | DC_2A_n261A DC_66A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(2G) | DC_2A_n261A DC_66A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(A-H) | DC_2A_n261A DC_66A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(2A-G) | DC_2A_n261A DC_66A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(A-G) | DC_2A_n261A DC_66A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(3A) | DC_2A_n261A DC_66A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(A-K) | NEW: DC_2A_n261A NEW: DC_66A_N261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(G-J) | NEW: DC_2A_n261A NEW: DC_66A_N261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(A-J) | NEW: DC_2A_n261A NEW: DC_66A_N261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(3A-G) | NEW: DC_2A_n261A NEW: DC_66A_N261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(4A) | NEW: DC_2A_n261A NEW: DC_66A_N261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_13A-66A_n260(6A) | DC_13A_n260A DC_66A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260(5A) | DC_13A_n260A DC_66A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260(4A) | DC_13A_n260A DC_66A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260(3A) | DC_13A_n260A DC_66A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260(2A) | DC_13A_n260A DC_66A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260(2A-2G) | DC_13A_n260A DC_66A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260(2H) | DC_13A_n260A DC_66A_n260A | Zheng.Zhao@verizonwireless.com |  | Yes | Yes | Completed |
| DC_13A-66A_n260(A-2G) | DC_13A_n260A DC_66A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260(3A-G) | DC_13A_n260A DC_66A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260(G-H) | DC_13A_n260A DC_66A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260(2G) | DC_13A_n260A DC_66A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260(2A-G) | DC_13A_n260A DC_66A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260(A-H) | DC_13A_n260A DC_66A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A_n260(A-G) | DC_13A_n260A DC_66A_n260A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260M | DC_13A_n260A DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260L | DC_13A_n260A DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260K | DC_13A_n260A DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(2A-2G) | DC_13A_n260A DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(2H) | DC_13A_n260A DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(6A) | DC_13A_n260A DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260J | DC_13A_n260A DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(A-2G) | DC_13A_n260A DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(3A-G) | DC_13A_n260A DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(G-H) | DC_13A_n260A DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(5A) | DC_13A_n260A DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260I | DC_13A_n260A DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(2G) | DC_13A_n260A DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(4A) | DC_13A_n260A DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(2A-G) | DC_13A_n260A DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(A-H) | DC_13A_n260A DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260H | DC_13A_n260A DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(A-G) | DC_13A_n260A DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(3A) | DC_13A_n260A DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260G | DC_13A_n260A DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(2A) | DC_13A_n260A DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260A | DC_13A_n260A DC_66A_n260A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_5A-66A_n261M | DC_5A_n261A DC_66A_n261A DC_5A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A_n261L | DC_5A_n261A DC_66A_n261A DC_5A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A_n261K | DC_5A_n261A DC_66A_n261A DC_5A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A_n261J | DC_5A_n261A DC_66A_n261A DC_5A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A_n261I | DC_5A_n261A DC_66A_n261A DC_5A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A_n261A | DC_5A_n261A DC_66A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A_n261(H-I) | DC_5A_n261A DC_66A_n261A DC_5A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A_n261(A-K) | DC_5A_n261A DC_66A_n261A DC_5A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A_n261(G-J) | DC_5A_n261A DC_66A_n261A DC_5A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A_n261(G-I) | DC_5A_n261A DC_66A_n261A DC_5A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A_n261(2H) | DC_5A_n261A DC_66A_n261A DC_5A_n261H DC_66A_n261H | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A_n261(2A-I) | DC_5A_n261A DC_66A_n261A DC_5A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A_n261(A-J) | DC_5A_n261A DC_66A_n261A DC_5A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A_n261(G-H) | DC_5A_n261A DC_66A_n261A DC_5A_n261H DC_66A_n261H | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A_n261(2A-H) | DC_5A_n261A DC_66A_n261A DC_5A_n261H DC_66A_n261H | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A_n261(3A-G) | DC_5A_n261A DC_66A_n261A DC_5A_n261G DC_66A_n261G | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A_n261(2G) | DC_5A_n261A DC_66A_n261A DC_5A_n261G DC_66A_n261G | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A_n261(A-H) | DC_5A_n261A DC_66A_n261A DC_5A_n261H DC_66A_n261H | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A_n261(2A-G) | DC_5A_n261A DC_66A_n261A DC_5A_n261G DC_66A_n261G | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A_n261(A-G) | DC_5A_n261A DC_66A_n261A DC_5A_n261G DC_66A_n261G | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
|  |  |  |  | Yes | Yes | Completed |
| DC_2A-5A_n261M | DC_2A_n261A DC_5A_n261A DC_2A_n261I DC_5A_n261I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000254 | Yes | Yes | Completed |
| DC_2A-5A_n261L | DC_2A_n261A DC_5A_n261A DC_2A_n261I DC_5A_n261I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000254 | Yes | Yes | Completed |
| DC_2A-5A_n261K | DC_2A_n261A DC_5A_n261A DC_2A_n261I DC_5A_n261I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000254 | Yes | Yes | Completed |
| DC_2A-5A_n261J | DC_2A_n261A DC_5A_n261A DC_2A_n261I DC_5A_n261I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000254 | Yes | Yes | Completed |
| DC_2A-5A_n261I | DC_2A_n261A DC_5A_n261A DC_2A_n261I DC_5A_n261I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000254 | Yes | Yes | Completed |
| DC_2A-5A_n261A | DC_2A_n261A DC_5A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000254 | Yes | Yes | Completed |
| DC_2A-5A_n261(H-I) | DC_2A_n261A DC_5A_n261A DC_2A_n261I DC_5A_n261I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000254 | Yes | Yes | Completed |
| DC_2A-5A_n261(A-K) | DC_2A_n261A DC_5A_n261A DC_2A_n261I DC_5A_n261I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000254 | Yes | Yes | Completed |
| DC_2A-5A_n261(G-J) | DC_2A_n261A DC_5A_n261A DC_2A_n261I DC_5A_n261I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000254 | Yes | Yes | Completed |
| DC_2A-5A_n261(G-I) | DC_2A_n261A DC_5A_n261A DC_2A_n261I DC_5A_n261I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000254 | Yes | Yes | Completed |
| DC_2A-5A_n261(2H) | DC_2A_n261A DC_5A_n261A DC_2A_n261H DC_5A_n261H | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000254 | Yes | Yes | Completed |
| DC_2A-5A_n261(2A-I) | DC_2A_n261A DC_5A_n261A DC_2A_n261I DC_5A_n261I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000254 | Yes | Yes | Completed |
| DC_2A-5A_n261(A-J) | DC_2A_n261A DC_5A_n261A DC_2A_n261I DC_5A_n261I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000254 | Yes | Yes | Completed |
| DC_2A-5A_n261(G-H) | DC_2A_n261A DC_5A_n261A DC_2A_n261H DC_5A_n261H | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000254 | Yes | Yes | Completed |
| DC_2A-5A_n261(2A-H) | DC_2A_n261A DC_5A_n261A DC_2A_n261H DC_5A_n261H | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000254 | Yes | Yes | Completed |
| DC_2A-5A_n261(3A-G) | DC_2A_n261A DC_5A_n261A DC_2A_n261G DC_5A_n261G | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000254 | Yes | Yes | Completed |
| DC_2A-5A_n261(2G) | DC_2A_n261A DC_5A_n261A DC_2A_n261G DC_5A_n261G | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000254 | Yes | Yes | Completed |
| DC_2A-5A_n261(A-H) | DC_2A_n261A DC_5A_n261A | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000254 | Yes | Yes | Completed |
| DC_2A-5A_n261(2A-G) | DC_2A_n261A DC_5A_n261A DC_2A_n261G DC_5A_n261G | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000254 | Yes | Yes | Completed |
| DC_2A-5A_n261(A-G) | DC_2A_n261A DC_5A_n261A DC_2A_n261G DC_5A_n261G | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000254 | Yes | Yes | Completed |
| DC_13A-66A_n261I | DC_13A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com |  |  |  |  |
| DC_13A-66A_n261J | DC_13A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_13A-66A_n261K | DC_13A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_13A-66A_n261L | DC_13A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_13A-66A_n261M | DC_13A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_13A-66A_n261(H-I) | DC_13A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_13A-66A_n261(G-I) | DC_13A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_13A-66A_n261(2H) | DC_13A_n261H DC_66A_n261H | Zheng.Zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_13A-66A_n261(2A-I) | DC_13A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_13A-66A_n261(G-H) | DC_13A_n261H DC_66A_n261H | Zheng.Zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_13A-66A_n261(2A-H) | DC_13A_n261H DC_66A_n261H | Zheng.Zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_13A-66A_n261(2G) | DC_13A_n261G DC_66A_n261G | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A_n261(A-H) | DC_13A_n261H DC_66A_n261H | Zheng.Zhao@verizonwireless.com |  |  |  |  |
| DC_13A-66A_n261(2A-G) | DC_13A_n261G DC_66A_n261G | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A_n261(A-G) | DC_13A_n261G DC_66A_n261G | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A_n261(A-K) | DC_13A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_13A-66A_n261(G-J) | DC_13A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_13A-66A_n261(A-J) | DC_13A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_13A-66A_n261(3A-G) | DC_13A_n261G DC_66A_n261G | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_2A-66A_n261I | DC_2A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261J | DC_2A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261K | DC_2A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261L | DC_2A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261M | DC_2A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(H-I) | DC_2A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_2A-66A_n261(G-I) | DC_2A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_2A-66A_n261(2H) | DC_2A_n261H DC_66A_n261H | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(2A-I) | DC_2A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_2A-66A_n261(G-H) | DC_2A_n261H DC_66A_n261H | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(2A-H) | DC_2A_n261H DC_66A_n261H | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(2G) | DC_2A_n261G DC_66A_n261G | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(A-H) | DC_2A_n261H DC_66A_n261H | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(2A-G) | DC_2A_n261G DC_66A_n261G | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(A-G) | DC_2A_n261G DC_66A_n261G | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A_n261(A-K) | DC_2A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_2A-66A_n261(G-J) | DC_2A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_2A-66A_n261(A-J) | DC_2A_n261I DC_66A_n261I | Zheng.Zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_2A-66A_n261(3A-G) | DC_2A_n261G DC_66A_n261G | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-13A_n261I | DC_2A_n261I DC_13A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261J | DC_2A_n261I DC_13A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261K | DC_2A_n261I DC_13A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261L | DC_2A_n261I DC_13A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261M | DC_2A_n261I DC_13A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(H-I) | DC_2A_n261I DC_13A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(G-I) | DC_2A_n261I DC_13A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(2H) | DC_2A_n261H DC_13A_n261H | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(2A-I) | DC_2A_n261I DC_13A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(G-H) | DC_2A_n261H DC_13A_n261H | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(2A-H) | DC_2A_n261H DC_13A_n261H | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(2G) | DC_2A_n261G DC_13A_n261G | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(A-H) | DC_2A_n261H DC_13A_n261H | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(2A-G) | DC_2A_n261G DC_13A_n261G | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(A-G) | DC_2A_n261G DC_13A_n261G | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(A-K) | DC_2A_n261I DC_13A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(G-J) | DC_2A_n261I DC_13A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(A-J) | DC_2A_n261I DC_13A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_2A-13A_n261(3A-G) | DC_2A_n261G DC_13A_n261G | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000256 | Yes | Yes | Completed |
| DC_13A-66A_n260I | DC_13A_n260I DC_66A_n260I | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_13A-66A_n260J | DC_13A_n260I DC_66A_n260I | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_13A-66A_n260K | DC_13A_n260I DC_66A_n260I | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_13A-66A_n260L | DC_13A_n260I DC_66A_n260I | Zheng.Zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_13A-66A_n260M | DC_13A_n260I DC_66A_n260I | Zheng.Zhao@verizonwireless.com |  | No | No | Ongoing |
| DC_2A-66A_n260I | DC_2A_n260I DC_66A_n260I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000257 | Yes | Yes | Completed |
| DC_2A-66A_n260J | DC_2A_n260I DC_66A_n260I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000257 | Yes | Yes | Completed |
| DC_2A-66A_n260K | DC_2A_n260I DC_66A_n260I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000257 | Yes | Yes | Completed |
| DC_2A-66A_n260L | DC_2A_n260I DC_66A_n260I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000257 | Yes | Yes | Completed |
| DC_2A-66A_n260M | DC_2A_n260I DC_66A_n260I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000257 | Yes | Yes | Completed |
| DC_2A-13A_n260I | DC_2A_n260I DC_13A_n260I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000255 | Yes | Yes | Completed |
| DC_2A-13A_n260J | DC_2A_n260I DC_13A_n260I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000255 | Yes | Yes | Completed |
| DC_2A-13A_n260K | DC_2A_n260I DC_13A_n260I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000255 | Yes | Yes | Completed |
| DC_2A-13A_n260L | DC_2A_n260I DC_13A_n260I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000255 | Yes | Yes | Completed |
| DC_2A-13A_n260M | DC_2A_n260I DC_13A_n260I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000255 | Yes | Yes | Completed |
| DC_5A-66A_n260I | DC_5A_n260I DC_66A_n260I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000259 | Yes | Yes | Completed |
| DC_5A-66A_n260J | DC_5A_n260I DC_66A_n260I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000259 | Yes | Yes | Completed |
| DC_5A-66A_n260K | DC_5A_n260I DC_66A_n260I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000259 | Yes | Yes | Completed |
| DC_5A-66A_n260L | DC_5A_n260I DC_66A_n260I | Zheng.Zhao@verizonwireless.com | TR 37.716-21-11: R4-2000259 | Yes | Yes | Completed |
| DC_5A-66A_n260M | DC_5A_n260I DC_66A_n260I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000259 | Yes | Yes | Completed |
| DC_2A-5A_n260I | DC_2A_n260I DC_5A_n260I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000253 | Yes | Yes | Completed |
| DC_2A-5A_n260J | DC_2A_n260I DC_5A_n260I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000253 | Yes | Yes | Completed |
| DC_2A-5A_n260K | DC_2A_n260I DC_5A_n260I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000253 | Yes | Yes | Completed |
| DC_2A-5A_n260L | DC_2A_n260I DC_5A_n260I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000253 | Yes | Yes | Completed |
| DC_2A-5A_n260M | DC_2A_n260I DC_5A_n260I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000253 | Yes | Yes | Completed |
| DC_2A-66A-66A_n261M | DC_2A_n261A DC_66A_n261A DC_2A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A-66A_n261L | DC_2A_n261A DC_66A_n261A DC_2A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A-66A_n261K | DC_2A_n261A DC_66A_n261A DC_2A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A-66A_n261J | DC_2A_n261A DC_66A_n261A DC_2A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A-66A_n261I | DC_2A_n261A DC_66A_n261A DC_2A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A-66A_n261A | DC_2A_n261A DC_66A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A-66A_n261(H-I) | DC_2A_n261A DC_66A_n261A DC_2A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A-66A_n261(A-K) | DC_2A_n261A DC_66A_n261A DC_2A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A-66A_n261(G-J) | DC_2A_n261A DC_66A_n261A DC_2A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A-66A_n261(G-I) | DC_2A_n261A DC_66A_n261A DC_2A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A-66A_n261(2H) | DC_2A_n261A DC_66A_n261A DC_2A_n261H DC_66A_n261H | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A-66A_n261(2A-I) | DC_2A_n261A DC_66A_n261A DC_2A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A-66A_n261(A-J) | DC_2A_n261A DC_66A_n261A DC_2A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A-66A_n261(G-H) | DC_2A_n261A DC_66A_n261A DC_2A_n261H DC_66A_n261H | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A-66A_n261(2A-H) | DC_2A_n261A DC_66A_n261A DC_2A_n261H DC_66A_n261H | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A-66A_n261(3A-G) | DC_2A_n261A DC_66A_n261A DC_2A_n261G DC_66A_n261G | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A-66A_n261(2G) | DC_2A_n261A DC_66A_n261A DC_2A_n261G DC_66A_n261G | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A-66A_n261(A-H) | DC_2A_n261A DC_66A_n261A DC_2A_n261H DC_66A_n261H | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A-66A_n261(2A-G) | DC_2A_n261A DC_66A_n261A DC_2A_n261G DC_66A_n261G | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_2A-66A-66A_n261(A-G) | DC_2A_n261A DC_66A_n261A DC_2A_n261G DC_66A_n261G | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000258 | Yes | Yes | Completed |
| DC_5A-66A-66A_n261M | DC_5A_n261A DC_66A_n261A DC_5A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A-66A_n261L | DC_5A_n261A DC_66A_n261A DC_5A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A-66A_n261K | DC_5A_n261A DC_66A_n261A DC_5A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A-66A_n261J | DC_5A_n261A DC_66A_n261A DC_5A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A-66A_n261I | DC_5A_n261A DC_66A_n261A DC_5A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A-66A_n261A | DC_5A_n261A DC_66A_n261A | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A-66A_n261(H-I) | DC_5A_n261A DC_66A_n261A DC_5A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A-66A_n261(A-K) | DC_5A_n261A DC_66A_n261A DC_5A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A-66A_n261(G-J) | DC_5A_n261A DC_66A_n261A DC_5A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A-66A_n261(G-I) | DC_5A_n261A DC_66A_n261A DC_5A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A-66A_n261(2H) | DC_5A_n261A DC_66A_n261A DC_5A_n261H DC_66A_n261H | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A-66A_n261(2A-I) | DC_5A_n261A DC_66A_n261A DC_5A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A-66A_n261(A-J) | DC_5A_n261A DC_66A_n261A DC_5A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A-66A_n261(G-H) | DC_5A_n261A DC_66A_n261A DC_5A_n261H DC_66A_n261H | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A-66A_n261(2A-H) | DC_5A_n261A DC_66A_n261A DC_5A_n261H DC_66A_n261H | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A-66A_n261(3A-G) | DC_5A_n261A DC_66A_n261A DC_5A_n261G DC_66A_n261G | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A-66A_n261(2G) | DC_5A_n261A DC_66A_n261A DC_5A_n261G DC_66A_n261G | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A-66A_n261(A-H) | DC_5A_n261A DC_66A_n261A DC_5A_n261H DC_66A_n261H | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A-66A_n261(2A-G) | DC_5A_n261A DC_66A_n261A DC_5A_n261G DC_66A_n261G | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_5A-66A-66A_n261(A-G) | DC_5A_n261A DC_66A_n261A DC_5A_n261G DC_66A_n261G | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000260 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261I | DC_13A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261J | DC_13A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261K | DC_13A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261L | DC_13A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261M | DC_13A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(H-I) | DC_13A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(G-I) | DC_13A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(2H) | DC_13A_n261H DC_66A_n261H | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(2A-I) | DC_13A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(G-H) | DC_13A_n261H DC_66A_n261H | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(2A-H) | DC_13A_n261H DC_66A_n261H | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(2G) | DC_13A_n261G DC_66A_n261G | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(A-H) | DC_13A_n261H DC_66A_n261H | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(2A-G) | DC_13A_n261G DC_66A_n261G | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(A-G) | DC_13A_n261G DC_66A_n261G | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(A-K) | DC_13A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(G-J) | DC_13A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(A-J) | DC_13A_n261I DC_66A_n261I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(3A-G) | DC_13A_n261G DC_66A_n261G | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000262 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260I | DC_13A_n260I DC_66A_n260I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260J | DC_13A_n260I DC_66A_n260I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260K | DC_13A_n260I DC_66A_n260I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260L | DC_13A_n260I DC_66A_n260I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260M | DC_13A_n260I DC_66A_n260I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000261 | Yes | Yes | Completed |
| DC_2A-66A-66A_n260I | DC_2A_n260I DC_66A_n260I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000257 | Yes | Yes | Completed |
| DC_2A-66A-66A_n260J | DC_2A_n260I DC_66A_n260I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000257 | Yes | Yes | Completed |
| DC_2A-66A-66A_n260K | DC_2A_n260I DC_66A_n260I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000257 | Yes | Yes | Completed |
| DC_2A-66A-66A_n260L | DC_2A_n260I DC_66A_n260I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000257 | Yes | Yes | Completed |
| DC_2A-66A-66A_n260M | DC_2A_n260I DC_66A_n260I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000257 | Yes | Yes | Completed |
| DC_5A-66A-66A_n260I | DC_5A_n260I DC_66A_n260I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000259 | Yes | Yes | Completed |
| DC_5A-66A-66A_n260J | DC_5A_n260I DC_66A_n260I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000259 | Yes | Yes | Completed |
| DC_5A-66A-66A_n260K | DC_5A_n260I DC_66A_n260I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000259 | Yes | Yes | Completed |
| DC_5A-66A-66A_n260L | DC_5A_n260I DC_66A_n260I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000259 | Yes | Yes | Completed |
| DC_5A-66A-66A_n260M | DC_5A_n260I DC_66A_n260I | Zheng.zhao@verizonwireless.com | TR 37.716-21-11: R4-2000259 | Yes | Yes | Completed |
| DC_2A-5A_n71A | DC_2A_n71A DC_5A_n71A | sebastian.thalanany@uscellular.com | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2000532 | yes | yes | None |
| DC_2A-48A_n71A | DC_2A_n71A DC_48A_n71A | sebastian.thalanany@uscellular.com | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2000533 | yes | yes | None |
| DC_2A-48A_n12A | DC_2A_n12A DC_48A_n12A | sebastian.thalanany@uscellular.com | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2001974 | yes | yes | None |
| DC_2A-66A_n12A | DC_2A_n12A DC_66A_n12A | sebastian.thalanany@uscellular.com | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2001975 | yes | yes | None |
| DC_5A-48A_n71A | DC_5A_n71A DC_48A_n71A | sebastian.thalanany@uscellular.com | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2000534 | yes | yes | None |
| DC_5A-66A_n71A | DC_5A_n71A DC_66A_n71A | sebastian.thalanany@uscellular.com | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2001976 | yes | yes | None |
| DC_48A-(n)12AA | DC_(n)12AA DC_48A_n12A | sebastian.thalanany@uscellular.com | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2000535 | yes | yes | None |
| DC_66A-(n)12AA | DC_(n)12AA DC_66A_n12A | sebastian.thalanany@uscellular.com | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2000536 | yes | yes | None |
| DC_48A-66A_n12A | DC_48A_n12A DC_66A_n12A | sebastian.thalanany@uscellular.com | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2001979 | yes | yes | None |
| DC_48A-66A_n71A | DC_48A_n71A DC_66A_n71A | sebastian.thalanany@uscellular.com | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2001980 | yes | yes | None |
| DC_3A-20A_n7A | DC_3A_n7A | stephen.truelove@bt.com | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2001045 | yes | yes | None |
| DC_3A-20A_n7A | DC_20A_n7A | stephen.truelove@bt.com | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2001045 | yes | yes | None |
| DC_3C-20A_n7A | DC_3A_n7A | stephen.truelove@bt.com | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2001045 | yes | yes | None |
| DC_3C-20A_n7A | DC_20A_n7A | stephen.truelove@bt.com | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2001045 | yes | yes | None |
| DC_3C-20A_n7A | DC_3C_n7A | stephen.truelove@bt.com | TS 38.101-3: R4-2000842 TR 37.716-21-11: R4-2001045 | yes | yes | None |

Note that the combinations completed in RAN#86 are captured in RP-192814.

2.4.1	Agreements

2.4.2	Remaining Open issues

None

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template