3GPP TSG RAN meeting #87e										       RP-200272

Electronic Meeting, March 16-19, 2020

## Status Report to TSG

Agenda item:			9.4.1

| WI / SI Name | Band combinations for SA NR supplementary uplink (SUL), NSA NR SUL, NSA NR SUL with UL sharing from the UE perspective (ULSUP) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_SUL_combos_R16 |  |  |  |  |
| Unique ID | 800072 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192817 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 06/2020 | Performance part: 06/2020 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 85% | Performance Part: 85% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Ye Liu |
|  | Company | Huawei |
|  | Email | Leo.liuye@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

Table 2.4.1-1: Individual configuration names, proponents and supporting companies for SA NR SUL

| SA SUL configuration | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| SUL_n79A-n84A | Rel-15 | Xiao Shao KDDI | TR 37.716-00-00: R4-1813824 TS 38.101-1: R4- 1814268 | Yes | Yes | none |
| SUL_n41A-n80A | Rel-15 | Wu Qian, Huawei | TR 37.716-00-00: R4-1812288\R4-1908945 TS 38.101-1: R4- 1814268\R4-1908943 | Yes | Yes | none |
| SUL_n41A-n81A | Rel-15 | Wu Qian, Huawei | TR 37.716-00-00: R4-1812288 TS 38.101-1: R4- 1814268 | Yes | Yes | none |
| SUL_n77A_n80A | Rel-15 | Wu Qian, Huawei | TS 38.101-1: R4-1903155 TR 37.716-00-00: R4-1903157 | Yes | Yes | none |
| SUL_n77A_n84A | Rel-15 | Wu Qian, Huawei | TS 38.101-1: R4-1903156 TR 37.716-00-00: R4-1903158 | Yes | Yes | none |
| DL_n78(2A)_SUL_n78-n86A | Rel-16 | Wu Qian, Huawei | 38.101-1: R4-1914319 | yes | yes | none |

Table 2.4.1-2: Individual configuration names, proponents and supporting companies for NSA NR SUL

| NSA SUL configuration | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| DC_1A_SUL_n78A-n80A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1900643 TR37.716-00-00: R4-1902197 | Yes | Yes | none |
| DC_7A_SUL_n78A-n80A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1900643 TR37.716-00-00: R4-1902198 | Yes | Yes | none |
| DC_8A_SUL_n78A-n80A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1900643 TR37.716-00-00: R4-1902202 | Yes | Yes | none |
| DC_20A_SUL_n78A-n80A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1900643 TR37.716-00-00: R4-1902199 | Yes | Yes | none |
| DC_1A_SUL_n77A_n80A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1903156 TR 37.716-00-00: R4-1903161 | Yes | Yes | none |
| DC_3A_SUL_n77A_n84A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1903156 TR 37.716-00-00: R4-1903162 | Yes | Yes | none |
| DC_3A_SUL_n78A_n84A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1903156 TR 37.716-00-00: R4-1903163 | Yes | Yes | none |

Table 2.4.1-3: Individual configuration names, proponents and supporting companies for NSA NR SUL with UL sharing from UE perspective (ULSUP)

| NSA SUL (ULSUP) configuration | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| DC_1A-SUL_n79A-n84A | Rel-15 | Xiao Shao KDDI | TR 37.716-00-00: R4-1813772 TS 38.101-3: R4- 1814265 | Yes | Yes | none |
| DC_3A-SUL_n41A-n80A | Rel-15 | Wu Qian, Huawei | TR 37.716-00-00: R4-1812288\R4-1908945 TS 38.101-3: R4- 1814265\R4-1910302 | Yes | Yes | none |
| DC_3C-SUL_n41A-n81A | Rel-15 | Wu Qian, Huawei | TR 37.716-00-00: R4-1812288 TS 38.101-3: R4- 1814265 | Yes | Yes | none |
| DC_8A-SUL_n41A-n81A | Rel-15 | Wu Qian, Huawei | TR 37.716-00-00: R4-1812288\R4-1908945 TS 38.101-3: R4- 1814265 | Yes | Yes | none |
| DC_1A-3A_SUL_n78A-n80A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1900643 TR37.716-00-00: R4-1902200 | Yes | Yes | none |
| DC_3A-7A_SUL_n78A-n80A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1900643 TR37.716-00-00: R4-1902201 | Yes | Yes | none |
| DC_3C_SUL_n78A-n80A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1900643 TR37.716-00-00: R4-1900647 | Yes | Yes | none |
| DC_3C-7A_SUL_n78A-n80A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1900643 TR37.716-00-00: R4-1902201 | Yes | Yes | none |
| DC_3A-8A_SUL_n78A-n80A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1900643 TR37.716-00-00: R4-1902203 | Yes | Yes | none |
| DC_3A-20A_SUL_n78A-n80A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1900643 TR37.716-00-00: R4-1902204 | Yes | Yes | none |
| DC_3C-20A_SUL_n78A-n80A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1900643 TR37.716-00-00: R4-1902204 | Yes | Yes | none |
| DC_1A_SUL_n77A_n84A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1903156 TR 37.716-00-00: R4-1903160 | yes | yes | none |
| DC_3A_SUL_n77A_n80A | Rel-15 | Wu Qian, Huawei | 38.101-3: R4-1903156 TR 37.716-00-00: R4-1903159 | yes | yes | none |
| DC_66A_n78(2A)_SUL_n78-n86A | Rel-16 | Wu Qian, Huawei | 38.101-3: R4-1914320 | yes | yes | none |

#### 2.4.2	Remaining Open issues

Table 2.4.2-1: Individual configuration names, proponents and supporting companies for SA NR SUL

| SA SUL configuration | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| SUL_n75A-n81A | Rel-15 | Liu, Liehai, Huawei | None | no | no | All open |
| SUL_n76A-n81A | Rel-15 | Liu, Liehai, Huawei | None | no | no | All open |
| SUL_n75A-n82A | Rel-15 | Liu, Liehai, Huawei | None | no | no | All open |
| SUL_n76A-n82A | Rel-15 | Liu, Liehai, Huawei | None | no | no | All open |

Table 2.4.2-2: Individual configuration names, proponents and supporting companies for NSA NR SUL with UL sharing from UE perspective (ULSUP)

| NSA SUL (ULSUP) configuration | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| DC_8-SUL_n75A-n81A | Rel-15 | Liu, Liehai, Huawei | None | no | no | All open |
| DC_8-SUL_n76A-n81A | Rel-15 | Liu, Liehai, Huawei | None | no | no | All open |
| DC_20-SUL_n75A-n82A | Rel-15 | Liu, Liehai, Huawei | None | no | no | All open |
| DC_20-SUL_n76A-n82A | Rel-15 | Liu, Liehai, Huawei | None | no | no | All open |

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1] R4-2002665 CR to 38.101-3 on EN-DC band combination with SUL for n41, Google Inc.

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template