3GPP TSG RAN meeting #87e										RP-200327

Electronic Meeting, March 16-19, 2020

Agenda item:			9.3.9

| WI / SI Name | NR Mobility Enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_Mob_enh |  |  |  |  |
| Unique ID | 800087 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192534 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | 06/2020 (updated from 03/2020) | Performance part: 09/2020 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 85% | Performance Part: 0% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Yi Guo |
|  | Company | Intel Corporation |
|  | Email | yi.guo@intel.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

It is proposed to extend core part completion date from March 2020 to June 2020 and add the TUs for related working groups as following:

- RAN2: add 2TUs in RAN2#109bis in April and 2TUs in RAN2#110 in May.

- RAN3: add 2TU in RAN3#107bis in April and 1TU in RAN3#108 in May.

- RAN4: add 1 TU in RAN4#94bis RD part in April and 1 TU in RAN4#95 RD part in May.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

### 2.1.1	Agreements

#### 2.1.1.1	RAN1#100-E Agreements

Agreements:

-	When PRACH in target cell and PUSCH/PUCCH/SRS in source cell overlap (within a gap), prioritize the target cell transmission (drop PUSCH/PUCCH/SRS in source).

-	Use part of TP from Nokia’s Tdoc R1-2001051 as basis for final TP.

-	Include the following parameters to RRC list

-	p-DAPS-FR1

-	p-DAPS-FR2

-	UplinkPowerSharingDAPS-HO-mode

Endorsed following text proposal for TS38.213:

15 Dual active protocol stack based handover < Unchanged parts are omitted > If a UE is configured with an target MCG and a source MSCG using NR radio access in FR1 and/or in FR2, the UE is configured a maximum power PMCG for transmissions on the target MCG by p-DAPS-FR1 and/or by p-DAPS-FR2 and a maximum power PSCG for transmissions on the source SMCG by p-DAPS-FR1 and/or by p-DAPS-FR2 and with an inter-CG power sharing mode by UplinkPowerSharingDAPS-HO-mode for FR1 and/or by UplinkPowerSharingDAPS-HO-mode for FR2. The UE determines a transmission power on the target MCG and a transmission power on the source MSCG per frequency range. < Unchanged parts are omitted > For DAPS operation in a same frequency band, a UE does not transmit PUSCH/PUCCH/SRS to source MCG in a [source MCG] slot overlapping in time domain with PRACH transmission to target MCG or when a gap between the first or last symbol of a PRACH transmission to target MCG in a first slot is separated by less than N symbols from the last or first symbol, respectively, of a PUSCH/PUCCH/SRS transmission to source MCG in a second slot. N = 2 for µ=0 or µ=1, N=4 for µ=2 or µ=3, and µ is the SCS configuration of the active UL BWP for PUSCH/PUCCH/SRS transmission to the source MCG.

### 2.1.2	Remaining Open issues

-	Issue on whether or not to enable gNB control of no power sharing between target and source cell for UEs performing DAPS HO

-	Missing description of the timeline determination of when the UE needs to be aware of collision between signals/channels between source and target cell when the transmission from the target cell is required to be dropped.

-	Whether or not to describe the UE behaviour for when PRACH is transmitted in source cell and PUSCH/PUCCH/SRS is transmitted in the target cell when source and target cell are in the same band (pending RAN2 conclusion/decision).

## 2.2	RAN2

### 2.2.1	Agreements

#### 2.2.1.1 RAN2#109e Agreements

RAN2 agreed NR stage 2 CR R2-2001748, RRC CR R2-2001767, PDCP CR R2-2001766, MAC CR R2-2001768 and LTE R2-2001761 for T312 and CPC.

Reduction in user data interruption during handover or SCG change:

Handling on FR2:

	1	Do not enhance FR2 mobility interruption in Release 16

	2	FR2 mobility interruption enhancement in Release 17 is up to RAN plenary.

DAPS:

Not-supported features with DAPS

Proposal 14.	EHC is not considered for DAPS.

Proposal 33.	CHO+DAPS is not supported in Rel-16.

PDCP-related configuration

Proposal 22.	PDCP parameters discardTimer, pdcp-SN-SizeUL, pdcp-SN-SizeDL, outOfOrderDelivery, t-Reordering and cipheringDisabled. cannot be changed for DRB with DAPS;

Proposal 19.	Indication of DAPS per DRB is put under drb-ToAddModList.

Proposal 20.	recoverPDCP is not applied for DAPS handover.

Proposal 40.	statusReportRequired can be changed during DAPS HO as legacy HO.

Proposal 42.	Same as legacy HO, Key change is optional for DAPS HO in NR.

	2. The second PDCP status report is introduced for AM DRBs, and the text proposal in Annex A is used as baseline.

	3. How to handle the stored PDCP PDUs received from the source cell when releasing the source cell is specified using NOTE in the PDCP specification.

	4. The target cell always transmits the PDCP PDUs containing IR packet until releasing the source cell.

	5. RAN2 do not specify two reordering functions in PDCP.

	6. In Rel-16, DAPS HO is not supported for DRBs configured with UDC.

	7. The LogicalChannelConfig of non-DAPS DRBs is maintained in the source MAC entity during DAPS HO if the RLC entity configured with non-DAPS performs the re-establishment upon receiving the HO command

RRC reconfiguration

Proposal 23.	Full configuration is not supported for DAPS HO;

Proposal 24.	all target specific configuration, PDCP (security, ROHC), SDAP, RLC, MAC and L1 shall be removed upon DAPS HO failure;

	1: Upon DAPS handover failure, UE reverts back to the source configuration prior to the reception of the handover command (including RLC and PDCP state) for the DRB that is not configured with DAPS.

	2: For non DAPS DRB, upon DAPS HO failure, the reverted PDCP/RLC state includes data stored in transmission and reception buffers in PDCP and RLC entities prior to the reception of the handover command.

	3: For non DAPS DRB, upon DAPS HO failure, the reverted source configuration also includes SDAP (for NR) configuration and logical channel configuration.

	4: If the data is reverted for non-DAPS DRBs in case of DAPS HO failure, the data stored in transmission and reception buffers should NOT be discarded.

	5: RRC re-establishment shall not be triggered due to source link RLF after successful RA and before the release of source link.

	7: for NR, the state variables of the target SRB PDCP should be set to the latest ones kept in the source SRB PDCP if security key is unchanged.

	9: for SRBs and non-DAPS DRBs, the PDCP COUNT is maintained when DAPS HO without key change and also at fallback to source cell when DAPS handover is performed without key change.

Source + target configuration

Proposal 30.	Source+target configuration cannot be sent in the same RRC message for DAPS HO.

Proposal 31.	If source wants to change it’s configuration during DAPS handover, the source could send two RRC messages in one TTI, i.e. DAPS handover command for target, and RRC reconfiguration message for source. But it is up to network implementation.

Proposal 32.	Following legacy handling on network configuration error if network (source+target) configuration exceeds the UE capability, no specification change is needed.

Removal of editor notes:

Proposal 21.	Remove the EN TBC, whether there is need to capture to avoid configuring twice during DAPS HO.

Proposal 26.	For source link failure, remove EN and add release source connection in running CR.

DAPS HO failure

Proposal 27.	All current triggerings (T310 expires, RACH failure, RLC failure) for RLF are applied for source in DAPS HO.

Proposal 29.	Upon DAPS HO failure, source RRM configuration is reversed as legacy HO failure.

	P19 only applies for HO case

	P24: accumulated PC commands belong to L1 configuration (as in legacy)

	P32: “Legacy handling” means RRC re-establishment

	P31: RAN2 will not define combined RRC processing delay for two RRC messages in this case.

Handover robustness improvements:

CHO

MeasId aspects

Proposal 2.	measID and reportConfig associated with CHO config shall be removed when CHO configuration is autonomously removed.;

Proposal 7.	For the same candidate target cell, allows 1 execution condition with 2 trigger events and corresponding 2 measIDs;

RRC configuration

Proposal 34.	Upon reception of RRCReconfiguration message with CHO configuration, the UE shall generate RRCReconfigurationResponse message and delivery it to low layer (same handling as legacy HO command), no matter whether CHO condition is met immedicately or not.

Proposal 12.	CHO configuration stored in UE shall be removed by the UE when entering IDLE or INACTIVE;

Proposal 13.	The max number of CHO candidate cells is 8; Send LS to RAN4 to inform our conclusion.

EN notes and behaviour left up to UE/NW implementation

Proposal 3.	The EN on FFS on Stage-3 details: whether there are issues with configuration of different events (e.g. A3+A5)., can be removed;

Proposal 11.	EN in LTE CR on UE autonomous actions regarding VarMeasConfig associated to conditional handover can be removed;

Proposal 4.	It is up to UE implementation whether the measurement on other candidate cell shall be continued during CHO execution period. The EN can be removed;

Proposal 5.	The quantity configuration is needed for CHO for filtering purpose. The EN can be removed;

Proposal 37.	Scenarios, target CHO configuration in legacy HO command or target CHO configuration in target CHO command are not supported in Rel-16.

Proposal 38.	The issue, race condition on CHO is left to network implementation

	1:The UE shall autonomously remove measObject(s) only associated to CHO when CHO configuration is autonomously removed;

	2: consider event satisfies entry condition during TTT as fulfilled and consider event satisfies leaving condition during TTT as not fulfilled.  Only both events fulfilled starts CHO.

	5: The field cho-ExecutionCond is OPTIONAL, Need S.

	6: The UE needs to have valid cho-ExecutionCond when CHO configuration is configured.

	7: CHO (MCG) can work together with MR-DC, i.e. receive CHO when MR-DC is configured, and receive SCG addition when CHO condition is configured.

	9: Do not introduce CHO candidate cell index for conventional handover;

	10: Do not change the running CR unless there is clear majority on the new signalling structure ( CHO execution condition shall be defined based on the existing measID+additional a3-Offset or a5-Threshold in CHO-ExecutionCond);

	11: Do not introduce multiple CHO execution conditions (using “or”) of a single candidate cell;

	12: Do not introduce measurement results (including beam level results) in HO complete message;

	13: RRCReject message in resonse to an RRCReconfigurationComplete message for CHO is not allowed;

	14: Do not introduce serving radio link status information in measurement report;

	15: Do not introduce return CHO;

	16: Do not introduce CHO configuration in resume message;

	18: T312 is not stopped upon the reception of RRC Reconfiguration with cho-Config; Do not need additional change.

	19: T312 is stopped upon the execution of CHO; Do not need to change specification.

	20: CHO based RLF failure handling is also applied for RLF caused by the expiry of T312; Do not need to change specification.

	RAN2 assumes that the UE does not apply CHO configuration when a new execution condition is met during HO/CHO. FFS whether and how this can be captured in RRC CR (not done for the CRs submitted to RANP).

CHO Failure

	1: Conditional handover procedure after RLF or HOF/CHOF relies on the legacy T304. No need to introduce a new timer.

	2: Failure recovery via CHO in Rel-16 is applicable only to RLF, Intra-RAT Handover Failure or Intra-RAT Conditional Handover Failure. Procedure for attemptCHO in 5.3.7.3 of TS 38.331 is updated with a condition as shown below

1> If the cell selection is triggered by detecting radio link failure of the MCG,  re-configuration with sync failure of the MCG, and

T312

Proposal#1:  Proposals in [R2-2000928] is agreeable to all companies.

Proposal#2: Agree Alt 1 from [R2-2001623]

=>The CR in R2-2002188 is endorsed and will be captured in LTE RRC CR for NR mobility in email discussion [221].

CPC

1)  Similar to CHO, the following applies to CPC-intra-SN configuration

- Reuse the RRCReconfiguration/RRCConnectionReconfiguration procedure to signal CPC-intra-SN configuration to UE.

-  The MN is not allowed to alter any content of the configuration from the SN which is carried in an RRC container.

-  Multiple candidate PSCells can be sent in either one or multiple RRC messages.

-  Use add/mod list + release list to configure multiple candidate PSCells.

- CPC-intra-SN execution condition and/or candidate PSCell configuration can be updated by the SN (i.e. by modifying the existing CPC-intra-SN configuration).

2) Once the CPC-intra-SN procedure is executed successfully, the UE releases all CPC-intra-SN configurations stored on the UE side.

3) Upon the successful completion of conventional PSCell change procedure, the UE releases all CPC-intra –SN configurations.

4) The SCG failure information procedure can be used for CPC-intra-SN procedure failure (due to RLF, T304-like timer expiry or compliance check failure).

6) If SRB3 is not configured, the UE first informs the MN that the message has been received. Then the UE needs to provide the CPC complete message to the SN via the MN upon CPC execution.

7) CPC reuses the IE defined for CHO. The field name of the IE could be changed to reflect that the IE is used for both CHO and CPC.

Proposals from offline discussion [AT1092] [215]:

S1_1:  While executing CPC procedure, the UE continues to receive RRC reconfiguration from the MN. However, the UE should finalise the ongoing CPC execution before processing the RRC message received from the MN (same as in the conventional PSCell change). i.e. legacy behaviour and no specific UE requirement.

S1_2: As in legacy PSCell change, the UE sends RRCReconfigurationComplete to the MN at execution of CPC when no SRB3 is configured and the MN informs the SN. i.e the complete message to MN includes an embedded complete message to the SN.

S1_3: The UE sends RRCReconfigurationComplete to the MN at configuration of CPC when no SRB3 is configured and the MN informs the SN. i.e. the complete message to the MN includes an embedded complete message to the SN.

S1_4. Upon RLF on PCell during the execution of Conditional PSCell change for intra-SN change without MN involvement, the UE supports the Rel-16 MR-DC procedures, i.e. performs connection re-establishment procedure without any fast MCG link recovery.

S1_5:	Support of CHO and CPC-intra-SN configuration simultaneously is not considered in Rel-16. Leave it up to the network solution to ensure there is no simultaneous CHO and CPC configuration.

S2_6:  Reconfirm the use of SCG failure information upon declaring SCG failure in the procedure of the conditional PSCell change.

	S1_5: UE may treat this as an error case (and trigger re-establishment). We do not specify UE behaviour but will specify that if CHO is configured, network should not configure CPC.

S2_7. When the conditional PSCell configuration received over SRB3 is invalid, UE initiates SCG failure information procedure to report to the MN about the SN change failure due to invalid configuration (legacy procedure).

S2_9. Like CHO, UE shall follow the below procedures for handling the T310 and T304 timers during conditional PSCell addition/change procedure for EN-DC, NGEN-DC, NR-DC cases:

•	UE shall not stop MN T310 or SN T310 and shall not start T304 when it receives configuration of a CPC-intra-SN

•	The timer T310 (SN only in case of SN Change) is stopped and timer T304-like is started when the UE begins execution of a CPC-intra-SN.

S3_11. UE checks the validity of conditional PSCell change execution criteria configuration immediately on receiving the conditional PSCell change RRC Reconfiguration message, either embedded in the MN RRC message over SRB1 or received over SRB3 (same as CHO).

S3_12. Introduce no specification changes regarding compliance checking of embedded Reconfiguration message containing configuration of conditional PSCell candidate (same as for CHO).

	S3_11: Change execution criteria refers to the measID used for triggering CPC.

S2_8. If UE cannot comply with the embedded PSCell configuration for intra-SN Change, UE performs connection re-establishment procedure or actions upon going to RRC_IDLE (legacy procedure).

UE capabilities:

	1: Agree the capabilities (x1-1, x1-3, x2, x3) including the revisions as indicated in the table for NR. May be revised based on further inputs

	2: Agree the capabilities (x1-1, x1-3) including the revisions as indicated in the table for LTE. May be revised based on further inputs

	3: Intra freq DAPS can be supported for bandwidthClass B/C and above UE (e.g. bandwidthClass B/C UE, the UE supports intraF DAPS with bandwidth class A for the band against source and target). The capability intra-FreqDAPS is put under bandParameter.

	4: For inter freq DAPS, the capability inter-FreqDAPS is specified per BC (for intra band, inter band cases). .It  is put under existing CA bandcombiantion, and same as CA, the CCs in the bandcombination with UL can all be source or target PCell.

	5: Below RAN4 capabilities are introduced as baseline, and may be revised if more inputs are received from RAN4.

•	Per BC: AsyncDAPS, supportedNumberTAG, singleUL-Transmission;

•	Per Band per BC: intraBandDiffSCS, intraFreq-DAPS;

	6: Reuse CA capability supportedNumberTAG for DAPS handover.

	7: Per Band per BC capability (intraBandDiffSCS, intraFreq-DAPS) is put in BandParameters.

	8: Baseline is UplinkPowerSharingDAPS-HO, pdcch-BlindDetectionMCG1-UE and pdcch-BlindDetectionMCG2-UE are introduced as per BC capabilities. May  be revised if more inputs are received from RAN1., .e.g. on whether pdcch-BlindDetectionMCG1-UE and pdcch-BlindDetectionMCG2-UE can be per UE as DC.

	9: pdcch-BlindDetectionSource, pdcch-BlindDetectionTarget and supportedNumberTAG(>=2) are mandatory with capability for DAPS capable UE. FFS on intraFreqDAPS, uplinkPowerSharing and Sync-DAPS.

	10: As agreed in RAN4, intraBandDiffSCS is different for intra/inter DAPS, i.e. separate capability.

	11: Agree the ASN.1 part in section 7 as baseline for LTE and NR.

	12: Source decides source configuration to be used during DAPS handover and the restriction in target; target determines the target configuration based on received source configuration to be used during DAPS HO and UE capabilities, and generates the DAPS handover command and the target node sends the DAPS handover command to the source node in the X2/Xn HANDOVER REQUEST ACKNOWLEDGE which transparently forwards it to the UE.

	13: Same as legacy reconfiguration procedure, modification of target configuration can be sent in the same message for source release;

	15 For LTE, the DAPS network coordination is based on source link configuration to be used during DAPS HO, UE capabilities, maxSCH-TB-BitsDL, maxSCH-TB-BitsUL, powerCoordinationInfo within HandoverPreparationInformation message;

	16:For NR, the DAPS network coordination is based on source link configuration to be used during DAPS HO, UE capabilities, maxSCH-TB-BitsDL (to be redefined for NR), maxSCH-TB-BitsUL (to be redefined for NR), powerCoordinationInfo within HandoverPreparationInformation message; To discuss whether  coordination on maxSCH-TB-BitsDL, maxSCH-TB-BitsUL are needed.

	19: SCells are released in HO command, and not configured in HO command. To clarify this in UE capability,i.e. intra/inter-F DAPS capability indicates that the UE can only do DAPS handover with source and target PCell and no SCells. There should no other specification impact.

After the meeting, 4 email discussions are allocated:

	[Post109e#02][NR MOB] LS to RAN3 on prohibition of CPC + CHO (Nokia)

Intended outcome: Agreed LS to RAN3 to inform them of RAN2 decision to disallow simultaneous usage of CPC and CHO for the same UE.

Final LS can be provided in R2-2001764

	[Post109e#11][MOB] Resolving open issues for DAPS (Intel)

Intended outcome: Attempting to resolving remaining open issues for DAPS.

	[Post109e#12][ MOB] Resolving open issues for CHO (Nokia)

Intended outcome: Attempting to resolving remaining open issues for CHO.

	[Post109e#13][NR MOB] Resolving open issues for CPC (CATT)

Intended outcome: Attempting to resolving remaining open issues for CPC.

### 2.2.2	Remaining Open issues

- Further check the details of CRs;

CHO:

-	Proposal 3: Only same measurement object is allowed for a candidate cell when 2 trigger events are configured for the execution condition for the candidate cell.

Proposal 8: CHO (MCG) configuration contains SCG configuration and clarify in the specification only PCell can be candidate cell.

CPC:

S3_14:  discuss whether the UE should stop evaluating the measId associated with the CPC, after sending SCG failure information.

S3_10: The UE shall inform the MN when CPC execution condition is fulfilled and the UE starts executing CPC, irrespective whether SRB3 is configured or not.

S3_15: When CPC-intra-SN is configured, if the UE is failed to access a candidate PSCell, the UE need not suspend SCG transmission for all SRBs and DRB, and reset SCG MAC.

S3_16: During the CPC-intra-SN execution on a candidate PSCell, the UE continues the measurement configured for CPC-intra-SN target selection and execution.

S3_18: For CPAC failure report, the SCG failure information message including the ID(s) of CPC execution failed cell(s).

S3_19: If there is no SRB3, the UE sends an RRC message via SRB1 to inform the SN of CPC execution, and the RRC message doesn’t need to set transaction Id for responding to MN e.g. ULInformationTransferMRDC.

DAPS:

RRC:

DAPS+T312

Proposal 10: RAN2 to discuss “whether and how to specify UE reverts back source cell keys for non-DAPS DRBs”

Proposal 6: RAN2 to discuss “move the setup of SRB for target from Reconfiguration with sync section into SRB modification section” in RRC running CR.

Proposal 8: RAN2 discuss “ for DAPS DRBs, the same RoHC context shall be applied for both the source and target link when DAPS handover is performed without key change”.

PDCP:

-	DICS2_1. Discuss whether the PDCP status report for UM DRBs is needed.

-	DICS2_1: Discuss whether the second PDCP status report for UM DRBs is introduced or not if the PDCP status report for UM DRBs is introduced.

FFS: how to handle PDCP entities of SRB, DAPS DRB and non-DAPS DRB in case of DAPS HO without key change.

Whether and how to capture the source/target cell always transmits the PDCP PDUs containing IR packet until releasing the source cell.;

Network coordination:

Proposal 14: Further discussion on whether same as legacy HO, in HO preparation procedure, source only provides a single source configuration to target.

Proposal 17: Consider in next meeting that to support dynamic power sharing whether the UE needs to report the PH value of Pcell of one MAC entity to the another MAC entity during DAPS HO and how.

Capture RAN1 parameters and capabilities;

## 2.3	RAN3

### 2.3.1	Agreements

#### 2.3.1.1 RAN3#107-e Agreements

Following CRs have been endorsed as baseline:

-	38.300 (R3-200044, Intel Corporation)

-	38.401 (R3-200039, Intel Corporation, CATT, ZTE, Huawei)

-	38.420 (R3-200045, Intel Corporation)

-	38.423 (R3-200046, Nokia, Nokia Shanghai Bell, Intel Corporation)

-	38.473 (R3-200040, Ericsson)

-	38.413 (R3-201422, CATT, Nokia, Nokia Shanghai Bell)

-	38.470 (R3-200400, ZTE, China Telecom, China Unicom)

-	37.340 (R3-201303, ZTE, CATT, NTT DOCOMO, Google, China Telecom)

HO interruption reduction:

RAN3 agreed:

-	For DAPS indicator:

The DAPS HO indicator is configured per E-RAB/DRB, and check RAN2’s discussion, if the indication is not included in the RRC container, it should be added into the handover request message over X2/Xn interface.

Add the DAPS indicator in the E-RABs To Be Setup Item IE for X2 interface.

Add the DAPS indicator per E-RAB/DRB into the Handover Required message and Handover Request message over S1/NG interface.

The DAPS HO indicator per E-RAB / DRB be separately included in Source eNB to Target eNB Transparent Container / Source NG-RAN Node to Target NG-RAN Node Transparent Container IE over S1/NG interface

Add the DAPS indicator per E-RAB in the E-RABs Information List over S1/NG interface

-	For DAPS fallback mechanism:

During X2/Xn based DAPS HO, if target cell does not support DAPS operations, the fallback mechanism should be allowed over X2/Xn interface.

Through the explicit IE over the X2/Xn interface, source cell obtains the fallback result from target cell.

Left to target node implementation to decide whether or not to fallback to legacy HO or reject the HO.

During S1/NG based DAPS HO, if target cell does not support DAPS operations, the fallback mechanism should be allowed over S1/NG interface

During S1/NG based DAPS HO, the fallback mechanism is similar to that of the X2/Xn interface

-	For HO Success:

Introduce two new class 2 procedures to support the HO Success procedure similar to the X2/Xn interface.

-	TP (R3-201309, Intel Corporation) for TS 38.300: Support for per DRB DAPS

-	TP (R3-201313, CATT) for TS 38.423: MobEnh_DAPS_common

-	BL CR for TS 38.413 (R3-201422, CATT, Nokia, Nokia Shanghai Bell)

Handover robustness improvements:

RAN3 agreed:

-	TP (R3-201111, Intel Corporation) for TS 38.300: Clean-up for Stage-2 CHO

-	Conditional PSCell Change:

BL CR for TS 37.340 (R3-201303, ZTE, CATT, NTT DOCOMO, Google, China Telecom)

-	CHO Preparation:

“Immediate handover” wording is kept. ”Immediate handover” definition to be added to stage-2. FFS if this definition is included to the CHO definition or if a separate definition is needed

How to solve (or not to solve) race conditions between UE and target cell configurations when the source node modifies an already prepared CHO is left to implementation

It is up to target node implementation if the old and the new configurations are simultaneously kept when the CHO configuration is updated

FFS if RAN3 needs to capture in stage-3 all the possible handling of UE AP IDs for the conditional handover preparation, without breaking signalling principles

TP (R3-201077, Ericsson) for TS 38.423: CHO – Remaining stage-3 Issues

TP (R3-201384, Ericsson) for TS 38.300: Introduction of Immediate Handover definition

TP (R3-201423, Google, ZTE, Intel Corporation) for TS 38.401: Introducing conditional mobility

BL CR for TS 38.470 (R3-200400, ZTE, China Telecom, China Unicom)

TP (R3-201424, Intel Corporation, ZTE, Google) for TS 38.473: Support for CHO

-	CHO Modification:

Reuse existing CHO Cancel and HO Request to enable target node to inform source node the change of reserved CHO resources for the UE.

It is FFS whether an explicit indicator is needed in conditional HO cancel message or a new cause value is sufficient.

-	CHO Cancellation:

TP (R3-201305, ZTE) for TS 38.423: Correction of Conditional HO Cancel

-	Overload issue:

TP (R3-201359, Nokia, Nokia Shanghai Bell, Vodafone, British Telecom) for TS 38.423: Information on CHO triggering

Data Forwarding specific:

RAN3 agreed:

-	Common to DAPS and CHO:

RAN3 adopts a new class-2 “EARLY FORWARDING TRANSFER” message for DAPS HO. This message is also used for CHO early data forwarding.

Bearer Context Modification procedure is enhanced to retrieve/provide DL COUNT values related for early data forwarding with the source/target CU-UPs; FFS whether to have a new IE or reuse an existing one

TP (R3-201340, Intel Corporation) for TS 38.423: Early Forwarding support for DAPS/CHO

TP (R3-201342, Intel Corporation, Google) for TS 38.401: Early Forwarding support for DAPS/CHO

-	CHO specific:

Whether to specify a mechanism by which target cells can confirm to the serving cell whether they are willing to receive early data forwarding for CHO is FFS.

When parallel transaction is used for a UE, whether allocate the same data forwarding information or not is up to target implementation.

TP (R3-201307, ZTE) for TS 38.423: Correction of CHO Per Target Cell TEID

### 2.3.2	Remaining Open issues

-	Finalization of DAPS HO indicator business and fallback handling during preparation in X2/Xn/S1/NG and E1

-	HO SUCCESS support over S1/NG

-	Finalization of target-initiated CHO modification, whether by an explicit indicator or a new cause in CHO CANCEL.

-	Support for CHO setup/modify/cancel over E1

-	Details of the E1AP Bearer Context Modification procedure to retrieve/provide DL COUNT values related for early data forwarding with the source/target CU-UPs; Whether to have a new IE or reuse an existing one

-	Whether the EARLY FORWARDING TRANSFER message be distinguished by the associated candidate cell

## 2.4	RAN4

### 2.4.1	Agreements

#### 2.4.1.1 RAN4#94e Agreements

DAPS handover

- Interruption in intra-frequency DAPS HO D1

Agreement:

|  | NR Slot length (ms) | Interruption length X (slotsnote 1) |
| --- | --- | --- |
| 0 | 1 | [1] |
| 1 | 0.5 | [2] |
| 2 | 0.25 Note 2 | [X] |
| Note 1: The same SCS of source cell and target cell is assumed. Note 2: Both source cell and target cell is on FR1. |  |  |

X value:

- Option 1: 3 (slots)

- Option 2: 4 (slots)

- power imbalance

Agreement: Companies are encouraged to provide further analysis on side condition of power imbalance for intra-frequency DAPS HO.

- When CBW relationship is different from that of BWP

Agreement: no requirements for CBW relationship is different from that of BWP

- Restriction on BWP for inter-frequency DAPS HO:

Agreement: RAN4 will not define requirement for the case where the BWP of target cell is partial overlapped with the BWP of source cell in frequency domain.

- Requirement for inter-FR DAPS HO:

Agreement: Both FR1-FR2 and FR2-FR1 DAPS handover requirements need to be standardized.

CHO

- UE preparation time

Agreement: TRRC_2/TCHO_execution = 10ms

- Reformulate Tmeasure:

Agreement: Tmeasure is updated to cover the following two parts:

- Delay uncertainty which is the time from when the UE successfully decodes a CHO command until a condition exists at the measurement reference point which will trigger the CHO.

- Measurement event evaluation delay which begins once the delay uncertainty ends, and ends when the UE starts to execute CHO

CPC

- Conditional PSCell addition/release

Agreement: Requirements for conditional PSCell addition/release are not needed in this work item.

- Where to capture conditional PSCell change

Agreement: conditional NR PSCell change requirement will only be introduced in TS38.133

- Conditional PSCell change delay:

Agreement: Tconfig_PSCell_Conditional = TRRC_processing + Tmeasure + TUE_preparation + Tprocessing + T∆ + TPSCell_ DU + 2 ms

Note: Agreement of Tmeasure can be found in the next page. Definitions of rest term can be found in R4-2002224

- Tmeasure in conditional PSCell change delay:

Agreement: Tmeasure includes the following two parts:

- Delay uncertainty which is the time from when the UE successfully decodes a CPC command until a condition exists at the measurement reference point which will trigger the CPC .

- Measurement event evaluation delay which begins once the delay uncertainty ends, and ends when the UE starts to execute CPC

- Interruption during conditional PSCell change:

Agreement: The interruption at conditional PSCell change shall be allowed only after the measurement evaluation delay.

### 2.4.2	Remaining Open issues

DAPS handover

- Interruption for intra-frequency DAPS for 60KHz SCS

- Power imbalance between source and target cell

- Companies are encouraged to provide analysis on if requirement for intra-frequency DAPS handover are only applied for synchronous case

CHO

- CR for CHO core requirement

## 2.5	RAN5

### 2.5.1	Agreements

### 2.5.2	Remaining Open issues

### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

### 2.6.1	Agreements

### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

Based on the joint RAN-SA#80 session the items relevant for this section are shown in http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_80/Docs/SP-180561.zip and summarized below:

| Work Area | SA WIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |
| URLLC for 5G | FS_5G_URLLC FS_Vertical_LAN cyberCAV | SA2: Hui.ni@huawei.com SA2: Devaki.chandramouli@nokia.com SA1: joachim.walewski@siemens.com | FS_NR_L1enh_URLLC FS_NR_unlic FS_NR_IIOT | RAN1: chengyan.cheng@huawei.com RAN1: jingsun@qti.qualcomm.com RAN2: dawid.koziol@nokia.com |
| V2X for 5G | FS_eV2XARC | SA2: laeyoung.kim@lge.com SA1: sungduck.chun@lge.com | FS_NR_V2X | RAN1: Hanbyul.seo@lge.com Matthew.webb@huawei.com |
| Positioning | FS_eLCS 5G_HYPOS | SA2: aiming@catt.cn SA1: lionel.ries@esa.int | FS_NR_POS | RAN1:alexey.khoryaev@INTEL.COM asbjorn.grovlen@ERICSSON.COM |
| UE Capabilities | FS_RACS | SA2: harisz@qti.qualcomm.com | FS_RACS_RAN | RAN2: alex.hsu@mediatek.com |
| 5G Satellite Aspects | FS_5GSAT_ARCH 5GSAT | SA2: cyril.michel@thalesaleniaspace.com SA1: cyril.michel@thalesaleniaspace.com | FS_NR_NTN_solutions | RAN3: nicolas.chuberre@thalesaleniaspace.com |

RAN and SA rapporteurs are requested to fill in these clauses jointly.

## 3.1	SAx/CTs

### 3.1.1	Agreements with cross-TSG impacts

### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R1-2000206	Remaining issues on DAPS-HO	Huawei, HiSilicon

- R1-2000366	Remaining issues on NR mobility enhancements in physical layer	ZTE

- R1-2000442	On DAPS HO for mobility enhancement	MediaTek Inc.

- R1-2000643	Remaining issues for NR Mobility Enhancement	Samsung

- R1-2000864	On remaining issues on NR mobility enhancements	Apple

- R1-2000979	Maintenance for NR mobility enhancements	Qualcomm Incorporated

- R1-2001051	Remaining physical layer aspects of dual active protocol stack based HO	Nokia, Nokia Shanghai Bell

- R1-2001080	Correction to UL power sharing for DAPS HO	Ericsson

- R1-2000946	Issue Summary for NR Mobility Enhancements	Intel Corp.

- R1-2001200	Issue Summary for NR Mobility Enhancements	Intel Corp.

- R1-2001246	Email discussion summary for NR Mobility Enhancements	Intel Corp.

- R2-2000015	Reply LS to RAN1&4 on UE capabilities on DAPS HO (R1-1913581; contact: Intel)	RAN1

- R2-2000037	Reply to LS on UE capabilities on DAPS HO (R4-1915781; contact: Qualcomm)	RAN4

- R2-2000071	Reply LS to LS on AS key derivation for conditional handover (S3-194447; contact: Apple)	SA3

- R2-2000460	Running CR for the introduction of NR mobility enhancement	Intel Corporation

- R2-2001271	RRC running CR for introduction of NR mobility enhancement [108#34]	Intel Corporation

- R2-2000461	Report of [108#66][LTE NR Mob] Open issues for LTE and NR mobility	Intel Corporation

- R2-2000466	Open issues in RRC CR on NR mobility	Intel Corporation

- R2-2000463	RRC running CR for introduction of NR mobility enhancement [108#66 P2]	Intel Corporation

- R2-2000329	Major CHO issues discussed in [108#66][NR Mob] phase-2	Ericsson

- R2-2000330	Major CHO issues not discussed in [108#66][NR Mob]	Ericsson

- R2-2000459	UE feature list for LTE and NR mobility	Intel Corporation

- R2-2001270	UE Capability for Rel-16 NR mobility enhancement	Intel Corporation

- R2-2001520	Interruption Time Reduction in Release 16	Samsung, KT, LG Uplus, Verizon Wireless, ZTE, KDDI

- R2-2001530	RAN4 requirements on Make-Before-Break	Samsung

- R2-2001531	Stage-2 details (38.300/37.340) for Make-Before-Break	Samsung, ZTE	discussion

- R2-2001540	Supporting Make-Before-Break in NR	Samsung, ZTE

- R2-2001543	Supporting Make-Before-Break in NR	Samsung, ZTE

- R2-2000374	RRC remaining issues for conditional handover configuration	vivo

- R2-2000375	Discussion on CHO release	vivo

- R2-2000444	On CHO execution triggering with two joint events	Futurewei

- R2-2000445	Resource limitation on number of CHO candidates	Futurewei

- R2-2000464	Remaining issues on PDCP status report for CHO	Intel Corporation

- R2-2000592	Return CHO Configuration	Apple

- R2-2000653	On the need of including CHO configuration in HO command	OPPO

- R2-2000922	Further consideration on CHO compliance check failure	CMCC

- R2-2000923	Combination of CHO and DAPS HO	CMCC

- R2-2001002	On reconfigurations when CHO is prepared	Nokia, Nokia Shanghai Bell

- R2-2001257	Conventional HO overriding a CHO command	ZTE Corporation, Sanechips

- R2-2001258	CHO triggering configuration	ZTE Corporation, Sanechips

- R2-2001259	Applicable CHO configuration	ZTE Corporation, Sanechips

- R2-2001384	Discussion on configuration aspect for CHO	Huawei, HiSilicon, China Telecom

- R2-2001385	Discussion on remaining issues for CHO	Huawei, HiSilicon

- R2-2001534	Consideration of HO Command including CHO	LG Electronics Inc.

- R2-2001584	Further details of CHO configuration and execution	China Telecom	discussion

- R2-2001637	Remaining issues for CHO execution 	Samsung R&D Institute UK

- R2-2001651	Autonomous release of conditional configuration	Google Inc.

- R2-2001654	On the target to configure conditional handover	Google Inc.

- R2-2001649	Discussion on the target to configure CHO	Google Inc.

- R2-2001650	Autonomous release of CHO	Google Inc.

- R2-2001743	R2-2001728	Report of [AT109e][212][MOB] CHO configuration and execution details (Intel)	Intel

- R2-2000331	CHO and re-establishment procedure	Ericsson

- R2-2000376	Discussion on the CHO during failure handling	vivo

- R2-2001003	On T312 in Conditional PSCell change or handover	Nokia, Nokia Shanghai Bell

- R2-2001105	Avoid consecutive CHO failure	Beijing Xiaomi Software Tech

- R2-2001106	Discussion on the use case of CHO failure recovery	Beijing Xiaomi Software Tech

- R2-2001260	Discussion on fast RLF recovery when applying CHO and fast MCG recovery	ZTE Corporation, Sanechips

- R2-2000332	Other aspects of CHO	Ericsson

- R2-2000377	Discussion on simultaneous connectivity in CHO	vivo

- R2-2000855	Measurement reporting while CHO is configured	PANASONIC R&D Center Germany

- R2-2000899	Further Discussion on Cell Evaluation for CHO Cell Selection	CATT

- R2-2000918	Discussion on CHO for DC scenarios	CMCC

- R2-2001004	On serving cell’s radio link status reporting for CHO preparation	Nokia, Nokia Shanghai Bell

- R2-2001305	Timing of Key Derivation in Conditional Handover	Futurewei

- R2-2001306	Draft LS on the Timing of AS Key Derivation in Conditional Handover	Futurewei

- R2-2001386	Discussion on combination of simultaneous connectivity and CHO	Huawei, HiSilicon

- R2-2001535	T304 Running Issue When CHO Execution	LG Electronics Inc.

- R2-2001537	Measurement ID Handling for CHO and CPC	LG Electronics Inc.

- R2-2001545	CHO in NR-U	LG Electronics Inc.

- R2-2001553	Discussion on CHO for DC scenarios	CMCC

- R2-2000652	Discussion on CHO impact on T312	OPPO

- R2-2000928	T312 handling in NR	Sharp

- R2-2001609	Discussion on T312 support in CHO events	Samsung

- R2-2001623	Introduction of T312 for NR PSCell in (NG)EN-DC 	Samsung

- R2-2002040	Summary of CHO in AI 6.9.3.1 and 6.9.3.3	Intel

- R2-2002016	CHO failure handling	Nokia

- R2-2002070	Summary of AI 6.9.3.4 (Fast handover failure recovery)	Samsung

- R2-2000900	Report on email discussion [108#67][NR Mob]  Resolving open issues in CPAC and creating TP (CATT)	CATT

- R2-2002089	Report on email discussion [108#67][NR Mob]  Resolving open issues in CPAC and creating TP (CATT)	CATT

- R2-2000446	Failure and validation handling on intra-SN CPC	Futurewei

- R2-2000447	Fast Pcell RLF recovery during intra-SN CPC	Futurewei

- R2-2000554	Remaining Issues and TP on Simultaneous CHO and CPC Configurations	InterDigital

- R2-2000560	Failure Recovery for Conditional Pscell change	Nokia, Nokia Shanghai Bell

- R2-2000606	Discussion on open issues in PSCell change	Apple

- R2-2001005	On MN-initiated reconfigurations during conditional PSCell change	Nokia, Nokia Shanghai Bell

- R2-2001006	On informing the MN about CPC execution	Nokia, Nokia Shanghai Bell

- R2-2001007	On avoiding simultaneous CHO and CPC	Nokia, Nokia Shanghai Bell

- R2-2001008	Draft LS on avoiding simultaneous CHO and CPC	Nokia, Nokia Shanghai Bell

- R2-2001103	Remaining issues for CPC-intra-SN in NR	Potevio Company Limited

- R2-2001150	Remaining issues on failure handling for conditional PSCell change	Qualcomm Incorporated

- R2-2001151	Remaining issues on RRC message handling for conditional PSCell change	Qualcomm Incorporated

- R2-2001163	Remaining issues concerning conditional change (mostly PSCell)	Samsung Telecommunications

- R2-2001387	Discussion on leftovers for CPAC	Huawei, HiSilicon

- R2-2001388	Discussion on failure handling for MR-DC for CHO	Huawei, HiSilicon

- R2-2001536	Transaction ID Issue in CPC	LG Electronics Inc.

- R2-2001538	Consideration of SCG failure with CPC	LG Electronics Inc.

- R2-2000333	Remaining open issues for conditional PSCell change	Ericsson

- R2-2001747	Report of [AT109e][212][MOB] CHO configuration and execution details (Intel)	CATT

- R2-2001043	Stage-3 CR for Conditional PSCell Change for intra-SN without MN involvement	CATT

- R2-2002248	Stage-3 CR for Conditional PSCell Change for intra-SN without MN involvement	CATT

- R2-2001757	Stage-3 CR for Conditional PSCell Change for intra-SN without MN involvement	CATT

- R2-2001044	Stage-2 CR for Conditional PSCell Change for intra-SN without MN involvement	CATT

- R2-2002237	Stage-2 CR for Conditional PSCell Change for intra-SN without MN involvement	CATT

- R2-2001756	Stage-2 CR for Conditional PSCell Change for intra-SN without MN involvement	CATT

- R2-2001045	Stage-3 CR for Conditional PSCell Change for intra-SN without MN involvement	CATT

- R2-2001758	Stage-3 CR for Conditional PSCell Change for intra-SN without MN involvement	CATT

- R2-2000901	Summary document for conditional PSCell change for Intra-SN	CATT

- R2-2000024	Reply LS on uplink TDM pattern for LTE DAPS based enhanced make-before-break HO (R1-1913686; contact: Intel)	RAN1

- R2-2001129	Introduction of Even futher Mobility enhancement in E-UTRAN	Ericsson India Private Limited

- R2-2001653	36300 CR for LTE feMob	ChinaTelecom

- R2-2001473	UE Capability for Rel-16 LTE even further mobility enhancement	Intel Corporation

- R2-2000334	Running CR for Introduction of Even futher Mobility enhancement in E-UTRAN Ericsson

- R2-2001646	Running CR for 38.323 on supporting DAPS handover	Huawei, HiSilicon, Mediatek Inc.

- R2-2001647	Running CR for 36.323 on supporting DAPS handover	Huawei, HiSilicon, Mediatek Inc.

- R2-2000730	Draft CR for 38.323 based on email discussion#66 output	Huawei, HiSilicon

- R2-2000731	Draft CR for 36.323 based on email discussion#66 output	Huawei, HiSilicon

- R2-2000124	PDCP status reporting in target cell at DAPS handover	Ericsson

- R2-2000128	Switch of UL data during DAPS handover with 2-step RA or RACH-less access	Ericsson

- R2-2000378	Release of the source ROHC upon the source link release	vivo

- R2-2000379	PDCP status report for RLC UM	vivo

- R2-2000383	Header compression after PDCP reordering	vivo

- R2-2000384	Issue on the uplink duplicated PDCP SDUs	vivo

- R2-2000465	Remaining issues on PDCP status report for DAPS	Intel Corporation

- R2-2000694	PDCP Status Report for DAPS Handover	ETRI

- R2-2000707	Resetting UL PDCP SN for RLC UM in DAPS	NEC

- R2-2000708	PDCP anchor relocation in DAPS	NEC

- R2-2000729	Discussion on ROHC failure issue	Huawei, HiSilicon

- R2-2000732	Draft CR for 38.323 on ROHC failure issue	Huawei, HiSilicon

- R2-2000738	Leftover issues on DAPS PDCP 	Samsung

- R2-2000896	UDC Impacts of DAPS	CATT

- R2-2001425	Discussion of PDCP status report and UL switching for DAPS HO	CMCC

- R2-2001503	Need of discard indication	LG Electronics Inc.

- R2-2001504	Discussion on consecutive ROHC failure during DAPS HO	LG Electronics Inc.

- R2-2001505	Handling of stroed PDCP PDUs for DAPS	LG Electronics Inc.

- R2-2001507	Discussion on PDCP status report	LG Electronics Inc.

- R2-2001583	DAPS configuration related issues for disscussion	China Telecom

- R2-2001639	Discussion on status reporting for UM DRB upon DAPS handover	SHARP Corporation

- R2-2001152	Remaining open issues on DAPS HO 	Qualcomm Incorporated	discussion

- R2-2000591	Open issues on Mobility Enhancement	Apple

- R2-2000727	Running CR for 38.323 on supporting DAPS handover	Huawei, HiSilicon, Mediatek Inc.	draftCR	Rel-16	38.323	15.6.0	B	LTE_feMob-Core	Withdrawn

- R2-2000728	Running CR for 36.323 on supporting DAPS handover	Huawei, HiSilicon, Mediatek Inc.

- R2-2000373	Report of EmailDisc-65 on MAC open issues for mobility enh.	vivo (rapporteur)

- R2-2000371	Running 36.321 CR for LTE feMob	vivo (rapporteur)

- R2-2000372	Running 38.321 CR for NR mobility enh.	vivo (rapporteur)

- R2-2000736	The source MAC LCP procedure for DAPS handover 	Samsung

- R2-2001532	Summary document for PDCP/RLC aspects of DAPS HO	LG Electronics Inc.

- R2-2002099	Summary of DAPS MAC	vivo

- R2-2002165	Outcome of offline discussion 209 for closing UP issues (PDCP/RLC/MAC) and discussing remaining open items for DAPS	LG Electronics Inc. (summary rapporteur)

- R2-2000125	Open issues at fallback to source cell at DAPS handover	Ericsson

- R2-2000127	RRC signalling of DAPS handover per DRB	Ericsson

- R2-2000129	Subsequent RRC procedures after DAPS handover	Ericsson

- R2-2000313	Security Key Handling for DAPS Handover	MediaTek Inc.

- R2-2000380	Failure handling of the non-DAPS DRB	vivo

- R2-2000381	Clarification on stopping the source link failure	vivo

- R2-2000382	Single or two RRC messages for DAPS handover	vivo

- R2-2000467	Remaining issues on RLM after RACH for DAPS	Intel Corporation

- R2-2000656	Non-DAPS DRB handling upon DAPS HO failure	OPPO

- R2-2000657	Source RLF handling during DAPS HO	OPPO	discussion

- R2-2000733	Discussion on fallback to source cell	Huawei, HiSilicon

- R2-2000898	Remaining RRC configuration details for DAPS	CATT

- R2-2001506	Handling of DAPS HO failure	LG Electronics Inc.

- R2-2001640	State variables of SRB PDCP for the target in NR	SHARP Corporation

- R2-2001641	Clarification of implementation order of Reconfiguration with sync and AS Security key update procedures	SHARP Corporation

- R2-2001642	Non-DAPS DRB handling at DAPS handover failure	SHARP Corporation

- R2-2000126	DAPS handover without key change	Ericsson

- R2-2001149	Source connection handling during DAPS HO 	Qualcomm Incorporated

- R2-2002207	Report of [AT109e][210][MOB] RRC procedural issues and remaining open items for DAPS CP (Huawei)	Huawei, HiSilicon

- R2-2000123	Capability coordination for DAPS handover	Ericsson

- R2-2000537	UE capability co-ordination signalling aspects for DAPS HO	Qualcomm Inc, Google Inc, Apple Inc, MediaTek Inc, Charter Communications

- R2-2000654	Discussion on UE capabilities for DAPS HO	OPPO

- R2-2000655	Further considerations on capability coordination	OPPO

- R2-2000734	Discussion on SCell handling during DAPS HO	Huawei, HiSilicon

- R2-2000735	Discussion on UE capability coordination for DAPS HO	Huawei, HiSilicon

- R2-2000759	Remaining issues on capability coordination for DAPS	NEC

- R2-2000897	Further Discussion on Capability Coordination for DAPS	CATT

- R2-2001153	UE capability handling for DAPS	Nokia Italy

- R2-2001164	Capability coordination for DAPS	Samsung Telecommunications

- R2-2001261	Remaining issues on UE capability coordination for DAPS HO	ZTE Corporation, Sanechips

- R2-2001539	Handling Excess of UE Capability in DAPS HO	LG Electronics Inc

- R2-2001727	Report of [AT109e][211][MOB] UE capabilities for DAPS and CHO (Intel)	Intel Corporation

- R2-2002033	Summary on RRC procedures during DAPS HO	Huawei, HiSilicon

- R2-2002041	Summary of DAPS UE capabilities for DAPS HO in AI 7.3.2.2.2	Intel

- R2-2002101	Summary of DAPS UE capabilities for DAPS HO in AI 7.3.2.2.2	Intel

- R3-200039	Baseline CR for introducing Rel-16 NR mobility enhancement	Intel Corporation, CATT, ZTE, Huawei

- R3-200040	Conditional Handover - Disaggregated gNB impact	Ericsson

- R3-200044	Baseline CR for introducing Rel-16 NR mobility enhancement	Intel Corporation

- R3-200045	Baseline CR for introducing Rel-16 NR mobility enhancement	Intel Corporation

- R3-200046	Baseline CR for introducing Rel-16 NR mobility enhancement	Nokia, Nokia Shanghai Bell, Intel Corporation

- R3-200161	Discussion on Conditional Handover Modification procedure	China Telecommunication

- R3-200162	Discussion on early data forwarding for Conditional Handover	China Telecommunication

- R3-200213	Avoiding unnecessary CHO modification	Nokia, Nokia Shanghai Bell

- R3-200214	(TP for NR_Mob_enh BL CR for TS 38.423): Enabling information on the scope of changes allowed for the source	Nokia, Nokia Shanghai Bell

- R3-200216	Issues with target-initiated cancellation for CHO	Nokia, Nokia Shanghai Bell

- R3-200217	(TP for NR_Mob_enh BL CR for TS 38.423): Correction of the target-initiated cancellation for CHO	Nokia, Nokia Shanghai Bell

- R3-200219	Solutions to avoid overload due to CHO	Nokia, Nokia Shanghai Bell, Vodafone, British Telecom

- R3-200220	(TP for NR_Mob_enh BL CR for TS 38.423): Information on CHO triggering	Nokia, Nokia Shanghai Bell, Vodafone, British Telecom

- R3-200320	Further Discussion on Candidate Target PScell&SCG Cancel without MN&SN Change	ZTE

- R3-200321	TS37.340 Stage2 Introduction of Rel-16 Mobility Enhancement in MR-DC	ZTE, CATT, NTT DOCOMO, INC.

- R3-200323	TP for NR_Mob_enh BL CR for TS 38.423 “CHO-replace” code and target node UE APID are not needed	ZTE

- R3-200333	TP for NR_Mob_enh BL CR for TS 38.423 Correction of Conditional HO Cancel	ZTE

- R3-200343	Further Discussion of CHO Modify and Cancel of Candidate Target Cells over F1AP	ZTE, China Telecom, China Unicom

- R3-200399	TP for NR_Mob_enh BL CR for TS 38.473 Introduction of CHO Modify and Cancel of Candidate Target Cells	ZTE, China Telecom, China Unicom

- R3-200400	TS38.470 Stage2 Introduction of Mobility Enhancement Features	ZTE, China Telecom, China Unicom

- R3-200410	SN initiated SN change	Qualcomm Incorporated

- R3-200411	Data forwarding in DAPS HO with QoS flow remapping	Qualcomm Incorporated

- R3-200412	Remaining issues in data forwarding	Qualcomm Incorporated

- R3-200413	Per DRB eMBB HO	Qualcomm Incorporated

- R3-200505	(TP for NR_Mob_enh BL CR for TS 38.423): Remaining FFSs for CHO	Huawei

- R3-200507	Target Node Initiated CHO Modification	Huawei

- R3-200508	(TP for NR_Mob_enh BL CR for TS 38.423): Target Node Initiated CHO Modification	Huawei

- R3-200510	(TP for NR_Mob_enh BL CR for TS 38.300): Early forwarding transfer for DAPS handover	Huawei

- R3-200512	(TP for NR_Mob_enh BL CR for TS 38.423): Early forwarding transfer for DAPS handover	Huawei

- R3-200520	Further Discussion of CHO Addition, Modify and Cancel of Upper Layer UP Resources over E1AP	ZTE, China Telecom, China Unicom

- R3-200521	TS38.463 Introduction of CHO Addition, Modify and Cancel of Upper Layer UP Resources	ZTE, China Telecom, China Unicom

- R3-200522	Handover Preparation Procedures for DAPS HO	CATT

- R3-200524	(TP for [NR_Mob_enh] BL CR for TS 38413)Handover Preparation Procedure for DAPS HO	CATT

- R3-200526	(TP for [NR_Mob_enh] BL CR for TS 38423)Handover Preparation Procedure for DAPS HO	CATT

- R3-200527	CR to TS 38.463 for E1 impact during DAPS Handover	CATT

- R3-200528	(TP for [NR_Mob_enh] BL CR for TS 38.473)CPAC-F1 impact	CATT

- R3-200529	Further Consideration on CHO preparation Procedure	CATT

- R3-200531	(TP for [NR_Mob_enh] BL CR for TS 38423)Further Consideration on CHO Preparation Procedure	CATT

- R3-200532	CR to TS 38.463 for E1 impact during Conditional Handover	CATT

- R3-200533	Further Consideration on SN Status Transfer Procedure for DAPS	CATT

- R3-200535	(TP for [NR_Mob_enh] BL CR for TS 38423)SN Status Transfer Procedure for DAPS	CATT

- 42)	R3-200549	TS38.460 Stage2 Introduction of Mobility Enhancement Features	ZTE, China Telecom, China Unicom

- 43)	R3-200550	TP for LTE_Mob_enh BL CR for TS 36.423 Correction of CHO Per Target Cell TEID	ZTE

- R3-200677	Clarification of UE X2AP/XnAP ID for  multiple transactions in Conditional Handover	Samsung Electronics

- R3-200680	(TP for NR_Mob BL CR for TS 38.423) Clarification of target UE XnAP ID for multiple transactions in Conditional Handover	Samsung Electronics

- R3-200681	Data forwarding configuration in parallel transactions to multiple target cells in the same target node	Samsung Electronics

- R3-200684	(TP for NR_Mob BL CR for TS 38..300) Clarification of data forwarding in parallel transaction for Conditional Handover	Samsung Electronics

- R3-200703	E1 impact to support data forwading in DAPS Handover and Conditional Handover	Samsung Electronics

- R3-200705	E1 impact to support data forwarding in DAPS Handover and Conditional Handover	Samsung Electronics

- R3-200764	(TP for NR_Mob_enh BL CR for TS 38.401) Introducing conditional mobility	Google Inc.

- R3-200765	(TP for NR_Mob_enh BL CR for TS 38.473) Introducing Intra-SN change	Google Inc.

- R3-200766	(TP for NR_Mob_enh BL CR for TS 38.401) Corrections to DAPS HO	Google Inc.

- R3-201034	On Early Data Forwarding for CHO	Apple Inc.

- R3-201072	DAPS HO - per-DRB Handover Preparation	Ericsson

- R3-201073	(TP for NR Mob BL CR for TS 38.423): DAPS HO - per-DRB Handover Preparation	Ericsson

- R3-201075	Support of S1 and NG DAPS HO	Ericsson

- R3-201076	CHO - Remaining stage-3 issues	Ericsson

- R3-201077	(TP for NR Mob BL CR for TS 38.423): CHO - Remaining stage-3 issues	Ericsson

- R3-201079	CHO - Modification from target node	Ericsson

- R3-201080	(TP for NR Mob BL CR for TS 38.423): CHO - Modification from target node	Ericsson

- R3-201082	Optimizing multiple SN STATUS TRANSFER for disaggregated gNB	Ericsson

- R3-201083	Optimizing multiple SN STATUS TRANSFER for disaggregated gNB	Ericsson

- R3-201085	Optimizing multiple SN STATUS TRANSFER for disaggregated gNB	Ericsson

- R3-201087	Consideration on FFSs for support of CHO	LG Electronics

- R3-201102	Revised Work Plan for LTE/NR Mobility WIs	Intel Corporation

- R3-201105	(TP for NR_Mob_enh-Core BL CR for TS 38.300): Support for per DRB DAPS	Intel Corporation

- R3-201106	(TP for NR_Mob_enh-Core BL CR for TS 38.423): Support for per DRB DAPS	Intel Corporation

- R3-201107	(TP for NR_Mob_enh-Core BL CR for TS 38.401): Support for per DRB DAPS	Intel Corporation

- R3-201108	(TP for NR_Mob_enh-Core BL CR for TS 38.463): Support for per DRB DAPS	Intel Corporation

- R3-201109	Wrap-up for CHO	Intel Corporation

- R3-201111	(TP for NR_Mob_enh-Core BL CR for TS 38.300): Clean-up for Stage-2 CHO	Intel Corporation

- R3-201113	(TP for NR_Mob_enh-Core BL CR for TS 38.423): Early Forwarding support for DAPS/CHO	Intel Corporation

- R3-201114	(TP for NR_Mob_enh-Core BL CR for TS 38.463): Early Forwarding support for DAPS/CHO	Intel Corporation

- R3-201115	(TP for NR_Mob_enh-Core BL CR for TS 38.401): Early Forwarding support for DAPS/CHO	Intel Corporation

- R3-201155	Summary of offline discussion for CB: # 82bis_Email042-MobEnhs_BLs	Intel

- R3-201156	Summary of offline discussion for CB: # 83_Email043-MobEnh_DAPS_common	CATT

- R3-201157	Summary of offline discussion for CB: # 86_Email086-MobEnh_CHO_common_cleanup	Intel

- R3-201158	Summary of offline discussion for CB: # 87_Email087-MobEnh_CHO_common_condPSCellchg	ZTE

- R3-201159	Summary of offline discussion for CB: # 88_Email088-MobEnh_CHO_common_CHOprep	Ericsson

- R3-201160	Summary of offline discussion for CB: # 89_Email088-MobEnh_CHO_common_CHOmod	Huawei

- R3-201161	Summary of offline discussion for CB: # 90_Email090-MobEnh_CHO_common_CHOcancel	Nokia

- R3-201162	Summary of offline discussion for CB: # 91_Email091-MobEnh_CHO_common_overload	Nokia

- R3-201163	Summary of offline discussion for CB: # 92_Email092-MobEnh_CHO_NR	ZTE

- R3-201164	Summary of offline discussion for CB: # 93_Email093-MobEnh_datafwd_common	Intel

- R3-201165	Summary of offline discussion for CB: # 95_Email095-MobEnh_datafwd_CHO	China Telecom

- R3-201281	(TP for NR_Mob_enh BL CR for TS 38.401) Introducing conditional mobility	Google Inc.

- R3-201282	(TP for NR_Mob_enh BL CR for TS 38.473) Introducing Intra-SN change	Google Inc.

- R3-201303	TS37.340 Stage2 Introduction of Rel-16 Mobility Enhancement in MR-DC	ZTE, CATT, NTT DOCOMO, INC.

- R3-201305	TP for NR_Mob_enh BL CR for TS 38.423 Correction of Conditional HO Cancel	ZTE

- R3-201307	TP for NR_Mob_enh BL CR for TS 38.423 Correction of CHO Per Target Cell TEID	ZTE

- R3-201309	(TP for NR_Mob_enh-Core BL CR for TS 38.300): Support for per DRB DAPS	Intel Corporation

- R3-201311	(TP for [NR_Mob_enh] BL CR for TS 38413)Handover Preparation Procedure for DAPS HO	CATT

- R3-201313	(TP for [NR_Mob_enh] BL CR for TS 38423)Handover Preparation Procedure for DAPS HO	CATT

- R3-201340	(TP for NR_Mob_enh-Core BL CR for TS 38.423): Early Forwarding support for DAPS/CHO	Intel Corporation

- R3-201341	(TP for NR_Mob_enh-Core BL CR for TS 38.463): Early Forwarding support for DAPS/CHO	Intel Corporation

- R3-201342	(TP for NR_Mob_enh-Core BL CR for TS 38.401): Early Forwarding support for DAPS/CHO	Intel Corporation, Google

- R3-201358	(TP for NR_Mob_enh BL CR for TS 38.423): Information on CHO triggering	Nokia, Nokia Shanghai Bell, Vodafone, British Telecom

- R3-201361	(TP for NR_Mob_enh-Core BL CR for TS 38.473): Support for CHO	Intel Corporation, ZTE, Google

- R3-201384	(TP for NR_Mob_enh BL CR for TS 38.300): Introduction of Immediate Handover definition	Ericsson

- R3-201387	(TP for LTE_feMob-Core BL CR for TS 36.423): Early Forwarding support for DAPS/CHO	Intel Corporation

- R3-201422	(TP for [NR_Mob_enh] BL CR for TS 38413)Handover Preparation Procedure for DAPS HO	CATT

- R3-201423	(TP for NR_Mob_enh BL CR for TS 38.401) Introducing conditional mobility	Google Inc.

- R3-201424	(TP for NR_Mob_enh-Core BL CR for TS 38.473): Support for CHO	Intel Corporation, ZTE, Google

- R4-2000375	Discussion on remaining issues on DAPS handover	Intel Corporation

- R4-2000376	CR for DAPS handover RRM requirement	Intel Corporation

- R4-2000377	Discussion on remaining issues on CHO	Intel Corporation

- R4-2000378	CR for CHO RRM requirement	Intel Corporation

- R4-2000379	Discussion on conditional PSCell addition/change	Intel Corporation

- R4-2000380	CR for Conditional PSCell addition/change RRM requirement	Intel Corporation

- R4-2000723	Remaining issues on DAPS HO	Qualcomm Incorporated

- R4-2000724	Remaining issues on conditional HO	Qualcomm Incorporated

- R4-2000725	On conditional PSCell addition and change	Qualcomm Incorporated

- R4-2001337	Conditional handover for NR	Nokia, Nokia Shanghai Bell

- R4-2001338	CR Introduction of handover delay requirements for conditional handover (section 6.1)	Nokia, Nokia Shanghai Bell

- R4-2001413	Remaining open issues on DAPS handover for NR	Ericsson

- R4-2001414	TP:Updates to DAPS handover requirements for NR	Ericsson

- R4-2001415	Open issues for NR conditional handover	Ericsson

- R4-2001416	TP:Update to conditional handover requirements for NR	Ericsson

- R4-2001417	Testcases for LTE and NR mobility enhancements	Ericsson

- R4-2001571	Further discussion on remaining issues on DAPS handover	Huawei, HiSilicon

- R4-2001572	CR on DAPS handover requirements	Huawei, HiSilicon

- R4-2001573	Further discussion on remaining issues on conditional handover	Huawei, HiSilicon

- R4-2001574	Discussion on conditional PSCell addition/change requirements	Huawei, HiSilicon

- R4-2001797	Discussion on dual active protocol stack handover	MediaTek inc.

- R4-2001798	Discussion on requirement of conditional handover	MediaTek inc.

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template