3GPP TSG RAN meeting #87e										RP-200328

Online, Cyberspace, March 9-12, 2019

## Status Report to TSG

Agenda item:			9.4.14

| WI / SI Name | 29 dBm UE Power Class for LTE band 41 and NR Band n41 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | LTE_NR_B41_Bn41_PC29dBm |  |  |  |  |
| Unique ID | 800078 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190502 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 6/2020 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 75% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | SHVODIAN, Bill |
|  | Company | Sprint Corporation |
|  | Email | bill dot shvodian @ sprint dot com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#89bis:

•	RAN4 reviewed several contributions and noted a Workplan.

RAN4#90:

•	Agreed on system level simulation methodology and assumptions for coexistence study [8]

•	Reviewed System level simulation results for coexistence study on 29dBm UE Power Class for LTE Band 41 and NR Band n41 for urban and suburban areas [9] and rural areas [10].

•	Reviewed papers on some potential improvements for B41/n41 EN-DC A-MPR [11], [12]

•	Agreed on a way forward for improvements for B41/n41 EN-DC A-MPR [13]

•	Reviewed revised WID [14]

•	MPR requirements intra-band contiguous and non-contiguous EN-DC endorsed outside this WID [15]

RAN#83

•	Completion date moved from June 19 to December 19

RAN4#90bis:

•	Agreed on summary and conclusions for coexistence study for 29 dBm HPUE [21]

RAN4#91:

•	CR to capture coexistence study simulation methodology, assumptions and conclusions for 29 dBm including ACLR and the need for no blocking requirements agreed [26]

•	Agreed in principle that the LTE and NR allocations should be used for A-MPR calculations for improved A-MPR in Rel-16 [29].

•	Approved a way Forward on A-MPR assumptions for RAN4#92 [28].

RAN4#92:

•	Reached agreement that the objective “Compatibility of LTE Band 41 networks and NR n41 networks with the maximum power of 23 dBm (UE Power Class 3) and 26 dBm (UE Power Class 2) is to be considered” has been met because the coexistence simulations used 23 dBm and 26 dBm power class limited victim networks [34].

•	Discussed [38] and reached agreement (captured in the Way forward in [35]) that since a 29 dBm power class UE would use two 26 dBm PAs, the impact on Band 7, n7, 38 and n38 related to a 29 dBm UE power class was already addressed in the Band 41 HPUE technical report [36]

•	Way Forward on B41/n41 29 dBm Power Class and EN-DC A-MPR Improvement approved [35]

•	Reached agreement to use 25% as the default duty cycle for 29 dBm HPUE

•	Agreed a CR to add 20 MHz Channel BW which had been simulated, but erroneously excluded from Table C.1.4-2 of 38.817-01.

•	Agreed a CR for 38.101-3 to change the B41/n41 intra-band EN-DC A-MP_R from channel based to allocation-based calculations for IM3 positions

•	Discussed several papers related to antenna isolation and improving A-MPR

RAN4#92bis:

•	A-MPR improvement results presented in [47][48][49][50]

•	Discussed regulatory requirements [55] but couldn’t reach consensus on the UE power behavior when p-Max is not present in SIB1

RAN4#93:

•	Discussed regulatory requirements again [57] but still could not reach agreement on UE behaviour when p-Max is not present in SIB1. There is a difference in viewpoint between operators from Japan and China.

•	Discussed design factors including thermal and industrial design [58]. No issues raised on thermal and industrial design.

•	Agreed that the new Power Class would be PC 1.5 and agreed on power tolerances [59]

•	Discussed A-MPR curve improvements [61][62][63][65], but no consensus could be reached. It does not seem like improvements to A-MPR curves will be possible.

•	Reviewed a proposal for allocation base MPR, but there was concern raised about a section heading [64]

RAN4#94e:

•	Agreement on UE behavior when P-Max is not present [66]

•	Agreement on Way Forward on EVM Impact of Reverse IMD3 on UL MIMO Modulation Order Capability [67]

•	Agreement on PC 1.5 HPUE Power class logic [68]

•	Discussed re-using PC2 A-MPR for PC1.5. A-MPR [69]. While a majority of companies responded that they believe PC2 A-MPRIM3 can be reused for PC1.5, consensus was not reached because one company believes that A-MPRIM3 is not relative to the power of the Cell Group power class. Agreed a Way Forward on A-MPR for PC1.5 intra-band EN-DC [70].

•	Discussed a CR for allocation aware MPR which would enable a feature for MPR that was already agreed for A-MPR [75]. One company objected to agreeing the CR saying more discussion is needed, so it was noted.

#### 2.4.2	Remaining Open issues

•	Develop a new feature to enable single component carrier UL operation (no CA) for LTE Band 41 and NR n41 UE Power Class x (29 dBm) to be utilized for LTE-NR Dual Connectivity, LTE 2x2 non-coherent UL MIMO, and NR 2x2 non-coherent UL MIMO and transparent Tx diversity

•

•	Develop UE requirements, including Tx power tolerance, MPR, A-MPR, and IBE for Power Class x.   Improvements to A-MPR/MPR for 26 dBm n41 and B41/n41 EN-DC are in scope.

•

•	Develop MPR requirements for 29 dBm HPUE

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- RP-182117, “29 dBm UE Power Class for LTE band 41 and NR Band n41,” RAN4, RP#81

- R4-1811511, “Revised WID on 29 dBm UE Power Class for LTE Band 41and NR Band n41,” Sprint, CMCC, RP#81

- R4-1812403, “Intra-band EN-DC MPR,” Qualcomm, RAN4#88bis

- R4-1812406, “Maximum output power of 29 dBm UE configured for UL MIMO,” Qualcomm, RAN4#88bis

- R4-1813797, “Discussion on B41/n41 A-MPR and power classes,” Sprint, RAN4#88bis

- R4-1815850, “Workplan for 29 dBm HPUE WID,” Sprint, RAN4#89

- R4-1815851, “Intra-band EN-DC MPR,” Sprint, RAN4#89

- R4-1901488, “System level simulation methodology and assumptions for coexistence study on 29dBm UE Power Class for LTE Band 41 and NR Band n41,” Nokia, Sprint

- R4-1901489, “System level simulation results for coexistence study on 29dBm UE Power Class for LTE Band 41 and NR Band n41 (urban and suburban areas),” Nokia, Sprint

- R4-1901490, “System level simulation results for coexistence study on 29dBm UE Power Class for LTE Band 41 and NR Band n41 (rural areas),” Nokia, Sprint

- R4-1901929, “Additional A-MPR curve for B41/n41 EN-DC,” Sprint

- R4-1901930, “R-IM3 Sensitivity to LTE and NR Powers in B41/n41 EN-DC,” Sprint

- R4-1902498, “WF on A-MPR improvement in B41/n41 EN-DC,” Sprint

- R4-1901846, “Revised WID on 29 dBm UE Power Class for LTE Band 41and NR Band n41,” Sprint

- R4-1902500, “Draft CR for 38.101-3: adding MPR for intra-band ENDC,” Skyworks Solutions Inc., Ericsson, Nokia

RAN4#90bis:

- R4-1904020, “29dBm UE - Simulation results for urban and suburban areas,” Ericsson

- R4-1904021, “29dBm UE - Simulation results for rural areas,” Ericsson

- R4-1904624, “UE Capabilities for inter-band EN-DC A-MPR,” Sprint

- R4-1903115, “System level simulation results for coexistence study on 29dBm UE Power Class for LTE Band 41 and NR Band n41 (urban and suburban areas with 10MHz channel bandwidth),” Nokia, Sprint

- R4-1903116, “System level simulation results for coexistence study on 29dBm UE Power Class for LTE Band 41 and NR Band n41 (rural areas with 10MHz channel bandwidth),” Nokia, Sprint

- R4-1904926, “Summary and conclusions for coexistence study on 29dBm UE Power Class for LTE Band 41 and NR Band n41,” Nokia, Sprint

- R4-1904549, “Draft CR for 38.101-3: NS_04 Allocation Aware A-MPR,” Sprint

- R4-1903510, “Preferred Approaches for PA Back-off Optimization for Intra-band EN-DC,” Skyworks

- R4-1904614, “EN-DC emission sensitivity to power backoff,” Qualcomm

RAN4#91

- R4-1905987, “29dBm UE - Blocking simulation results,” Ericsson

- R4-1907449, “CR to TS 38.817-01: Coexistence study on 29dBm UE Power Class for LTE Band 41 and NR Band n41,” Nokia, Sprint, Ericsson

- R4-1907067, “Revised Workplan for the 29 dBm HPUE WID,” Sprint

- R4-1907495, “WF on 29 dBm HPUE,” Sprint

- R4-1907064, “Allocation based A-MPR for B41/n41 EN-DC,” Sprint

- R4-1907065, “Additional A-MPR curve for B41/n41 EN-DC,” Sprint

- R4-1907066, “Modified A-MPR behavior for B41/n41 EN-DC,” Sprint

- R4-1907068, “SAR proposal for 29 dBm HPUE,” Sprint

- R4-1907114, “EN-DC emission sensitivity to power backoff,” Qualcomm

RAN4#92

- R4-1909900, “29 dBm Neighbor Coexistence,” Sprint Corporation, Ericsson

- R4-1910306,“WF on B41/n41 29 dBm Power Class and EN-DC A-MPR Improvement,” Sprint, Skyworks, Qorvo

- TR 36.886-e10, “Band 41 High Power UE (HPUE)”

- R4-1909899, “29 dBm HPUE SAR and Duty Cycle,” Sprint Corporation

- R4-1909902, “29 dBm In-Device Impact on Band7/n7 and Band 38/n38,” Sprint Corporation

- R4-1908319, “CR to TS 38.817-01: Correction on coexistence study on 29dBm UE Power Class for LTE Band 41 and NR Band n41 with 20MHz channel bandwidth,” Nokia, Sprint

- R4-1909901, “CR for 38.101-3: B41 n41 EN-DC allocation based A-MPR,” Sprint Corporation

- R4-1907958, “Improving A-MPR for intra-band EN-DC in Release 16,” Qualcomm Incorporated

- R4-1908029, “Band 41 29dBm HPUE - Antenna Coupling Issue,” Apple

- R4-1908252, “A-MPR/MPR improvement for B41/n41 EN-DC,” Intel

- R4-1908725, “Antenna isolation and A-MPR for B41/n41 EN-DC,” LG Electronics

- R4-1908822, “Discussion on Improved Isolation for 2PA Intra-band ENDC with Initial Measurement Results,” Skyworks Solutions, Inc.

- R4-1909939, “Measurements for B14/n41 A-MPR with Varied Isolation,” Sprint Corporation

RAN4#92bis

- R4-1911029, “A-MPR/MPR improvement for B41/n41 EN-DC,” Intel Corporation

- R4-1911306, “A-MPR measurement results for 29dBm HPUE B41/n41 EN-DC R/MPR,” LG Electronics Polska

- R4-1911618, “Introduction of Inner Allocations for Intra-band Contiguous ENDC and NR UL CA,” Skyworks Solutions Inc.

- R4-1911647, “Potential Improvements for Band 41 Intra-band ENDC and Applicability to Other Cases,” Skyworks Solutions Inc.

- R4-1912434, “29 dBm HPUE regulatory aspects,” Sprint Corporation

- R4-1912435, “Measurements and/or simulations for standalone 29 dBm HPUE MPR/A-MPR,” Sprint Corporation

- R4-1912436, “Modified A-MPR behavior for n41,” Sprint Corporation

- R4-1912437, “PowerClass for UL MIMO,” Sprint Corporation

- R4-1912434, “29 dBm HPUE regulatory aspects,” Sprint Corporation

- R4-1912437, “PowerClass for UL MIMO,” Sprint Corporation

RAN4#93

- R4-1915204, “29 dBm HPUE regulatory aspects,” Sprint Corporation

- R4-1915205, “29 dBm HPUE Design factors including thermal and industrial design,” Sprint Corporation

- R4-1916179, “29 dBm HPUE power class number and power tolerance,” Sprint Corporation

- R4-1915207, “Revised WID for 29 dBm HPUE, Sprint Corporation

- R4-1913946, “Potential A-MPR improvement for 29dBm HPUE B41/n41 EN-DC,” LG Electronics Polska

- R4-1915047, “A-MPR&MPR improvements for DC_(n)41 DC_41_n41 and DC_3_n3,” Skyworks Solutions

- R4-1915339, “Proposal for Improved B41/n41 EN-DC A-MPR Curves,” Sprint Corporation

- R4-1915418, “Draft CR for Frequency Awareness in MPR for intra-band EN-DC,” Sprint Corporation

- R4-1916005, “DC_(n)41 and DC_41_n41 Data in support for MPR&AMPR Improvements,” Skyworks Solutions

RAN4#94e

- R4-2002833, “WF on PC 1.5 behavior when P-Max is not present,” KDDI

- R4-2002834, “WF on EVM Impact of Reverse IMD3 on UL MIMO Modulation Order Capability,” Qualcomm

- R4-2000426, “29 dBm HPUE Power Class logic,” Sprint Corporation

- R4-2002914, “Applying the PC2 A-MPR requirements to PC1.5,” Sprint Corporation

- R4-2002913, “Way Forward on A-MPR for PC1.5 intra-band EN-DC,” Sprint

- R4-2002894, “Email discussion summary for RAN4#94e_#27_LTE_NR_B41_Bn41_PC29dBm,” Moderator (Sprint)

- R4-2000007, “A-MPR Proposal for B41/n41 EN-DC,” Apple Inc.

- R4-2000111, “Discussion on TX diversity enabling 29 dBm power class,” Qualcomm Incorporated

- R4-2000112, “Draft CR to enable tx diversity for 29 dBm power class, “Qualcomm Incorporated

- R4-2000423, “CR for 38.101-3: Allocation aware MPR for intra-band EN-DC, “Sprint Corporation

- R4-2000424, “New SIB parameter to allow 29 dBm operation for LTE,” Sprint Corporation

- R4-2000425, “ Applying the PC2 A-MPR requirements to PC1.5, “Sprint Corporation

- R4-2000427, “CR for 36.101: Introduction of Power Class 1.5,” Sprint Corporation

- R4-2000428, “CR for 36.307: Introduction of Power Class 1.5,” Sprint Corporation

- R4-2000429, “CR for 38.101-1: Introduction of Power Class 1.5,” Sprint Corporation

- R4-2000430, “CR for 38.101-3: Introduction of Power Class 1.5, “Sprint Corporation

- R4-2000431, “CR for 38.307: Introduction of power class 1.5	,” Sprint Corporation

- R4-2000905, “Proposal on 29dBm P-Max issue for NR and LTE,” CMCC

- R4-2001239, “New A-MPR curves for 29dBm HPUE B41/n41 EN-DC,” LG Electronics Finland

- R4-2001547, “[29dBm] EVM Impact of Reverse IMD3 on UL MIMO Modulation Order Capability,” Skyworks Solutions Inc.

- R4-2002138, “Draft CR for 38.101-1: Introduction of Power Class 1.5,” Sprint Corporation

- R4-2002140, “Draft CR for 38.101-3: Introduction of Power Class 1.5, “Sprint Corporation

- R4-2002700, “Email discussion summary for RAN4#94e_#27_LTE_NR_B41_Bn41_PC29dBm,” Moderator (Sprint)

- R4-2002830, “WF on the clarification of A-MPR for different CG and EN-DC power classes, “Sprint

- R4-2002831, “WF on intra-band MPR/A-MPR curves,” Sprint

- R4-2002832, “CR for 38.101-3: Allocation aware MPR for intra-band EN-DC,” Sprint Corporation

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template