## Slide 1
Steven Chen
RAN4 Chairman (FUTUREWEI)
Status Report RAN WG4 to TSG-RAN #88-e
3GPP TSG RAN #88-e RP-200525
E-meeting, June 29 - July 3, 2020

## Slide 2: Summary (1/2)
In Q2, RAN4 had two e-meetings, #94-e-Bis and #95-e
  Email discussions were organized in 90+ email threads, each with a moderator. Moderators generated summaries that allows traceability of discussions and decisions. Delegates were more comfortable and familiar with the arrangement.
  5000+ emails for #94-e-Bis and 6000+ for #95-e
  GTW sessions were used to treat critical or controversial topics. Feedback was positive.
  Overall, the progress was reasonably good. By the nature of email discussion, progress of contentious topics was hard to achieve
Improvements on meeting organization
  Appreciation to all the feedback/suggestions received so far
  RAN4 leadership plans to roll out improvement measures from RAN4#96 onwards

## Slide 3: Summary (2/2)
    Rel-16 NR
  Most Rel-16 NR spectrum WIs are completed
  Mixed progress for Rel-16 NR non-spectrum WIs. About half of them need extension on core part.
  It is recommended to consider some down-scoping at RAN#88-e for WIs that are not likely be completed in Q3. The bar for seeking another extension at RAN#89-e should be high
Rel-15 NR
  A substantial amount of effort was put into Rel-15 NR maintenance and good progress was made
  This effort needs to wind down in Q3
  Very high threshold for essential correction after Q3
LTE maintenance (up to Rel-15)
  Good progress. No major issues
Rel-16 LTE
  Good progress. Core part is completed for all WIs

## Slide 4: Statistics
Chart: 
| #90 | #90bis | #91 | #92 | #92bis | #93 | #94-e | #95-e
Delegates | 372 | 324 | 387 | 266 | 298 | 382 | 226 | 308
Chart: 
| #90 | #90bis | #91 | #92 | #92bis | #93 | #94-e | #95-e
Contributions | 2584 | 2774 | 2337 | 2576 | 2230 | 2886 | 2883 | 3297
Meeting | Date | Location | Host | Delegates registered/attendees | Documents requested/uploaded
RAN4 #94bis-e | 20 – 30 Apr., 2020 | Electronic meeting |  | 226/226 | 2883/2840
RAN4 #95-e | 25 May – 5 June, 2020 | Electronic meeting |  | 308/308 | 3297/3176

## Slide 5: NR

## Slide 6: R16 NR RAN4 led WI/SIs
Title | Target completion date from last RAN | Notes
WI: FR1 UE RF | Core: June 2020 Perf: Sep 2020 | RRM Core part completed. RF core part to be extended to Q3 RRM Perf part to start in Q3
WI: FR2 UE RF | Core: June 2020 Perf: June 2020 | Core part is incomplete and to be extended to Q3 Perf part completion is 06/2020 and needs to be extended
WI: RRM Req. Enhancements | Core: June 2020 Perf: Dec 2020 | RRM Core part is incomplete and to be extended to Q3 RRM Perf part needs to be postponed to Q4
WI: CSI-RS based L3 Measurement | Core: June 2020 Perf: Sep 2020 | RRM Core part is incomplete and to be extended to Q3 RRM Perf part needs to be postponed to Q4
WI: High Speed Train Scenarios | Core: June 2020 Perf: Dec 2020 | RRM Core part completed RRM Perf part to start in Q3
WI: FR2 DL 256QAM | Core: June 2020 Perf: Dec 2020 | Core part completed
WI: OTA BS Testing | Perf: Sep 2020 | Ongoing
WI: Performance Req. Enhancement | Perf: Sep 2020 | To be extended to Dec 2020
SI: 7-24 GHz | June 2020 | SI completed
SI: MIMO OTA | June 2020 | SI completed

## Slide 7: R16 NR other WG led WI/SIs
Title | Target completion date from last RAN | Notes
WI: eMIMO | Core: June 2020 Perf: Dec 2020 | Core part is incomplete and to be extended to Q3
WI: CLI and RIM | Core: Mar 2020 Perf: June 2020 | WI completed
WI: NR-U | Core: June 2020 Perf: Dec 2020 | Core part is incomplete and to be extended to Q3 RRM Perf part needs to be postponed to Q4 Demod to start in Q3
WI: eURLLC | Perf: Sep 2020 | Ongoing
WI: Power Saving | Core: June 2020 Perf: Dec 2020 | Core part completed RRM Perf part to start in Q3
WI: Positioning | Core: June 2020 Perf: Dec 2020 | RRM Core part is incomplete and to be extended to Q3. RRM Perf part needs to be postponed to Q4
WI: NR V2X | Core: June 2020 Perf: Dec 2020 | Core part completed RRM and Demod Perf part to start in Q3
WI: NR Mobility Enhancement | Core: June 2020 Perf: Dec 2020 | RRM Core part completed RRM Perf part to start in Q3

## Slide 8: R16 NR other WG led WI/Sis (Cont.)
Title | Target completion date from last RAN | Notes
WI: MR-DC | Core: June 2020 Perf: Dec 2020 | RRM Core part is incomplete and to be extended to Q3 RRM Perf part needs to be postponed to Q4
WI: IAB | Core: June 2020 Perf: Dec 2020 | Core part is incomplete and to be extended to Q3 RRM Perf part needs to be postponed to Q4 Demod Perf part to start in Q3
WI: 2-step RACH | Core: June 2020 Perf: Dec 2020 | RRM Core part completed RRM Perf part to start in Q3
WI: SRVCC from 5G to 3G | Core: Mar 2020 Perf: June 2020 | WI is complete

## Slide 9: R16 NR Spectrum WI/SIs
Title | Target completion date from last RAN | Notes
WI: 29 dBm UE PC for band 41 and n41 | Core: June 2020 | RF core part to be extended to Q3
WI: HPUE (PC2 2) for EN-DC (1 LTE FDD band + 1 NR TDD band) | Core: June 2020 | RF core part incomplete. To be extended to Q3
WI: Band n259 | Core: June 2020 Perf: June 2020 | WI completed
WI: Addition of asymmetric CBW for n66 | Core: June 2020 | WI completed
WI: Addition of CBW in NR band n1 (NR_n1_BW2) | Core: June 2020 Perf: June 2020 | WI completed
WI: LTE/NR spectrum sharing in band 48/n48 | Core: June 2020 | RF core part incomplete. To be extended to Q3
WI: Adding CBS in NR band n3 | Core: June 2020 Perf: June 2020 | WI completed
WI: Adding CBS in NR band n65 | Core: June 2020 Perf: June 2020 | WI completed

## Slide 10: R17 NR RAN4 led WI/SIs
Title | Target completion date from last RAN | Notes
WI: NR_FR2_FWA_Bn257_Bn258 | Core: Sep 2020 Perf: Feb 2021 | Ongoing
WI: Introduction of NR band n13 | Core: Sep 2020 | Ongoing
SI: FS_6425_10500MHz _NR | Dec. 2020 | Ongoing
SI: FR2 Test enhancement | Sep 2020 | No discussion in Q2

## Slide 11: Rel-16 NR Basket WI Status
Above revised WIDs have been endorsed by RAN4
WI Title | Status Report | Revised WID
NR intra-band CA | RP-200652 | RP-200656
NR Inter-band CA for 3 bands DL with 1 band UL | RP-200917 | RP-200918
NR Inter-band CA for 4 bands DL with 1 band UL | RP-200654 | RP-200658
EN-DC for 2 bands DL with 2 bands UL (1 LTE band + 1 NR band) | RP-200751 | RP-200752
EN-DC for 3 bands DL with 2 bands UL (2 LTE bands + 1 NR band) | RP-201015 | RP-201016
EN-DC for 4 bands DL with 2 bands UL (3 LTE bands + 1 NR band) | RP-200653 | RP-200657
EN-DC for 5 bands DL with 2 bands UL (4 LTE bands + 1 NR band) | RP-200647 | RP-200648
EN-DC of x bands (xDL/1UL x=1, 2,3,4) LTE and 2 NR bands (2DL/1UL); | RP-200745 | R4-200744
EN-DC for 3 bands DL with 3 bands UL | RP-200712 | RP-200711
NR Inter-band CA/DC for 2 bands DL with up to 2 bands UL | RP-200670 | RP-200669
NR Inter-band CA/DC for 3 bands DL with 2 bands UL | RP-200674 | RP-200673
Band combinations for SA NR supplementary uplink (SUL), NSA NR SUL, NSA NR SUL with UL sharing from the UE perspective (ULSUP) | RP-201017 | RP-201018
Dual Connectivity (EN-DC) of LTE inter-band CA xDL/1UL bands (x=2,3,4) and NR FR1 1DL/1UL band and NR FR2 1DL/1UL band | RP-200904 | RP-200905

## Slide 12: Rel-17 NR Basket WIs
WI Title | Status Report | WID
NR intra-band CA |  | RP-200663
NR Inter-band CA for 3 bands DL with 1 band UL |  | RP-200922
NR Inter-band CA for 4 bands DL with 1 band UL |  | RP-200665
DC for 2 bands DL with 2 bands UL (1 LTE band + 1 NR band) |  | RP-200741
DC for 3 bands DL with 2 bands UL (2 LTE bands + 1 NR band) |  | RP-201025
DC for 4 bands DL with 2 bands UL (3 LTE bands + 1 NR band) |  | RP-200664
DC for 5 bands DL with 2 bands UL (4 LTE bands + 1 NR band) |  | RP-200649
DC of x bands (xDL/1UL x=1, 2,3,4) LTE and 2 NR bands (2DL/1UL); |  | RP-200749
DC for 3 bands DL with 3 bands UL |  | RP-200714
NR Inter-band CA/DC for 2 bands DL with up to 2 bands UL |  | RP-200672
NR Inter-band CA/DC for 3 bands DL with 2 bands UL |  | RP-200676
Band combinations for SA NR supplementary uplink (SUL), NSA NR SUL, NSA NR SUL with UL sharing from the UE perspective (ULSUP) |  | RP-201026
DC of LTE inter-band CA xDL/1UL bands (x=2,3,4) and NR FR1 1DL/1UL band and NR FR2 1DL/1UL band |  | RP-200907

## Slide 13: Rel-17 NR Basket WIs (Cont.)
Above revised WIDs, except RP-200834/1034/924, have been endorsed by RAN4
WI Title | Status Report | WID
DC of x bands (x=1,2,3) LTE inter-band CA (xDL/1UL) and 3 bands NR inter-band CA (3DL/1UL) |  | R4-200715
NR inter-band Carrier Aggregation and Dual connectivity for DL 4 bands and 2UL bands |  | RP-200869
NR inter-band CA for 5 bands DL with x bands UL (x=1, 2) |  | RP-201027
Power Class 2 UE for NR inter-band CA and SUL configurations with 2 bands UL |  | RP-200728
adding new channel bandwidth(s) support to existing NR bands |  | RP-200834
High power UE (power class 2) for EN-DC |  | RP-201034
Band combinations on co-current operation between Uu frequency bands and V2X bands |  | RP-200924

## Slide 14: LTE

## Slide 15: R16 LTE other WG led WI/SIs
Title | Target completion date from last RAN | Notes
WI: eMTC5 | Core: June 2020 Perf: Dec 2020 | Core part completed RRM Perf part to start in Q3
WI: NB-IOTenh3 | Core: June 2020 Perf: Dec 2020 | Core part completed RRM Perf part to start in Q3
WI: LTE MIMO | Perf: Dec 2020 | WI completed
WI: LTE even further mobility enhancement | Core: June 2020 Perf: Dec 2020 | RRM Core part completed RRM Perf part to start in Q3
WI: LTE-based 5G terrestrial broadcast | Perf: Sep 2020 | Some BS RF impact identified in Q2 Perf part is incomplete and needs extension to Q3

## Slide 16: Rel-16 LTE Basket WIs
  Above revised WIDs, except RP‑201200/1201, have been endorsed by RAN4
WI Title | Status Report | Revised WID
LTE intra-band CA | RP-200651 | RP-200655
LTE inter-band CA for 2 bands DL with 1 band UL | RP-201056 | RP-201057
LTE inter-band CA for 3 bands DL with 1 band UL | RP-201011 | RP-201012
LTE inter-band CA for x bands DL (x=4, 5) with 1 band UL | RP-200635 | RP-200634
LTE inter-band CA for 2 bands DL with 2 band UL | RP-201013 | RP-201014
LTE inter-band Carrier Aggregation for x bands DL with 2 bands UL | RP-200742 | RP-200740
Additional LTE bands for UE category M1 and/or NB1 | RP-200806 | RP‑201200
Additional LTE bands for UE category M2 and/or NB2 | RP-200807 | RP‑201201

## Slide 17: Rel-17 LTE Basket WIs
  Above revised WIDs, except RP-200804, have been endorsed by RAN4
  RP-200804 is a merged WID between two draft WIDs seen in RAN4
WI Title | Status Report | Revised WID
LTE inter-band CA for 2 bands DL with 1 band UL |  | RP-201059
LTE inter-band CA for 3 bands DL with 1 band UL |  | RP-201023
LTE inter-band CA for x bands DL (x=4, 5) with 1 band UL |  | RP-200637
LTE inter-band CA for 2 bands DL with 2 band UL |  | RP-201024
LTE inter-band Carrier Aggregation for x bands DL with 2 bands UL |  | RP-200748
Additional LTE bands for UE category M1&M2 and/or NB1&NB2 in Rel-17 |  | RP-200804

## Slide 18: RAN4 TU Budget
Total capacity is 45 TUs with 3 parallel sessions, which does not include
  Monday morning common session
  Friday comeback session
  Evening AH session
3
3
3
4
4
4
4
4
4
4
4
4

## Slide 19: RAN4 TU Budget
Previous RAN4 TU capacity and allocation (2019)
  RF: NR 24 TUs, LTE 3 TUs
  RD: NR 15 TUs, LTE 3 TUs
Observations and trends for Q3 and beyond
  LTE work is expected to dwindle in R17
  Spectrum work remains heavy
  RD work overload is even higher than RF
Proposal for Q3
  RF: NR 23 TUs, LTE 2 TUs
  RD: NR 18 TUs, LTE 2 TUs

## Slide 20: TU Budget for Q3 - NR
WI code | RAN4#96-e (RF) | RAN4#96-e (RD)
R15 NR maintenance-Core | 2 | 1
R15 NR maintenance-Perf |  | 1
NR_2step_RACH-Perf |  | 1
NR_unlic-Core | 2 | 1.5
NR_unlic-Perf |  | 0.5
5G_V2X_NRSL-Core | 1 | 
5G_V2X_NRSL-Perf |  | 1.5
NR_eMIMO-Core | 0.5 | 1
NR_eMIMO-Perf |  | 1
NR_PowerSaving-Perf |  | 0.5
NR_POS-Core |  | 1.5
NR_L1enh_URLLC-Perf |  | 1.5
NR_IAB-Core | 2 | 1.5
NR_IAB-Perf |  | 0.5
NR_Mob_enh-Perf |  | 0.25
LTE_NR_DC_CA_enh-Core |  | 1
NR_RF_FR1_Req_Enh-Core | 3 | 
NR_RF_FR1_Req_Enh-Perf |  | 0.5
NR_RF_FR2_Req_Enh-Core | 4 | 0.75

## Slide 21: TU Budget for Q3 – NR (Cont.)
NR_DL256QAM_FR2-Perf |  | 0.25
NR_RRM_Enh_Core |  | 1.5
NR_CSIRS_L3meas-Core |  | 1
NR_HST-Perf |  | 0.5
NR_enh-Perf |  | 0.75
OTA_BS_testing-Perf | 0.1 | 
NR_n48_LTE_48_coex-Core | 0.5 | 
ENDC_UE_PC2_FDD_TDD-Core | 0.5 | 
LTE_B41_NR_n41_PCx | 0.25 | 
R17 NR basket WIs | 3 | 
FS_FR2_enhTestMethods | 0.5 | 
NR_n13-Core | 0.5 | 
NR_n13-Perf | 0.1 | 
FS_6425_10500MHz _NR | 1 | 
NR_FR2_FWA_Bn257_Bn258 | 0.5 | 
NR_FR2_FWA_Bn257_Bn258 |  | 0.25
FS_NR_52_to_71GHz | 1 | 
R17 NR spectrum related WIs | 2 | 
R17 MIMO OTA WI (if approved) | 1.5 | 
Total | 25.95 | 20.75

## Slide 22: TU Budget for Q3 - LTE
WI code | RAN4#96-e (RF) | RAN4#96-e (RD)
LTE_eMTC5-Perf |  | 0.5
NB_IOTenh3-Perf |  | 0.5
LTE_Terr_bcast-Perf |  | 0.5
LTE_feMob-Perf |  | 0.5
R17 LTE CA basket WIs | 1 | 
LTE maintenance | 0.5 | 0.5
R17 LTE spectrum related WI | 0.75 | 
Total | 2.25 | 2.5

## Slide 23: Views on new WI/SI proposals
  Q3 focus is still to complete R16 core part and UE feature list
  Study on supporting NR from 52.6 GHz to 71 GHz will start in Q3
  R17 spectrum related WIs will be approved at this RAN and start in Q3
  As an exception, MIMO-OTA, if approved at this RAN, can start in Q3 2020, as shown in endorsed RP-193160
  It is recommended to have email discussions on R17 non-spectrum related WIs to help stabilize proposals for approval at RAN#89-e

## Slide 24: Thank You!
  Vice chairs Haijie Qiu and Andrey Chervyakov for helping structure the e-meeting and chairing sessions
  Kai-Erik Sunell and Young Ik Jo for efficient secretary support
  Email moderators for leading the email discussions and providing summaries
  Delegates for contributions and discussion