3GPP TSG RAN meeting #88e										      RP-200622

Electronic Meeting, June 29 - July 3, 2020

## Status Report to TSG

Agenda item:			9.3.4

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: Yes/No |
| Acronym | NR_2step_RACH |  |  |  |  |
| Unique ID | 820068 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200085 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 06/2020 | Performance part: 12/2020 | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: 100% | Performance Part: 40% | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Li Tian |
|  | Company | ZTE Corporation |
|  | Email | tian.li150@zte.com.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

RAN1#100bis-e

The following CRs were endorsed.

- R1-2003139	Corrections of two-step RACH	TS 38.214

- R1-2003165 	Corrections to two-step RACH	TS 38.211

- R1-2003184 	Corrections on two-step RACH	TS 38.213

RAN1#101-e

The following CRs were endorsed.

- R1-2005125 	Corrections to two-step RACH	TS 38.211

- R1-2005148 	Corrections on two-step RACH	TS 38.213

- R1-2005153  Corrections of two-step RACH	TS 38.214

#### 2.1.2	Remaining Open issues

None

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2#109bis-e

Agreements for User plane 1 Once the UE transmits PRACH preamble then it shall transmit the associated PUSCH regardless of the occurrence of measurement gap 2 No changes are made to the MAC spec for the issue related to the MSGA PUSCH resources overlapping with measurement gap 3 Nothing is specified (assumption being the network only uses the optional PUSCH configuration features on dedicated BWPs and only for UEs that support these features) – no change to specification needed. Inform RAN1 about this conclusion 4 If there is no valid PUSCH resource associated to the PRACH resource selected: o then MAC doesn’t determine the UL grant or the associated HARQ information o MAC will only indicate the preamble resource to L1 o The UE will still generate the MAC PDU based on the TB size 5 msgA-TransMax is configured for 2 step CFRA in rachConfigDedicated and that the UE is not allowed to switch to 4-step RACH if this is not configured in rachConfigDedicated 6 From RAN2 perspective, if the UE supports 2-step RA, it shall support 2-step CFRA for the SSB case (i.e. same as 4-step RACH) 7 FFS If RAN1 indicates support for CSI-RS for 2-step CFRA, there is no need for a separate capability bit for this in 38.306 from RAN2 perspective. 8 Change the LCID to one byte eLCID for the Absolute Timing Advance Command 9 Move the initialisation of RSRP_THRESHOLD_RA_TYPE_SELECTION after the BWP operation since the threshold can be different in different BWPs 10 The current running CR (updated per the above agreements) can be used as baseline for further review until 27th - Swapping of order of succssRAR and fallbackRAR in section 5.1.4a: Further comments can be provided for this issue (including the necessary clarification on the need etc) during the CR review phase - BFR for SpCell: Changes can be kept, text can be reviewed further - Ambiguity in PRACH prioritisation for 4-step RA: HO part to be fixed and the changes will be kept but to be reviewed further - Addition of LBT parameters for MSGB: Changes can be kept and CR can be reviewed further - Other misc corrections: Fix the typo in section 5.1.1 and review other changes in the next round

Agreements for control plane

1	Proposal 1: Configure msgA-PUSCH-ResourceGroupA and msgA-PUSCH-ResourceGroupB (the latter being conditional on group B being present).  Proposal 3:  msgA-PUSCH-ResourceGroupA and msgA-PUSCH-ResourceGroupB is separately configured, the parameter msgA-PUSCH-PreambleGroup is not needed

2	Proposal 4: Time domain resource allocation can also be provided through PUSCH-Config if provided (CFRA); 2) Clarification for the absence of PUSCH-TimeDomainAllocation.

3	Proposal 14: For messagePowerOffsetGroupB and ra-MsgA-SizeGroupA absence description does not apply since this is a need M field and is removed.

4	Proposal 15: Need code for cfra-TwoStep-r16 should be same with that for 4-step CFRA, Need S. Add IE field description similar to 4 Step RA to include “If this field is absent, the UE performs contention based random access.”

5	Proposal 16: Agree correction of IE for 2 step CFRA PUSCH resource configuration, MsgA-PUSCH-Resource-r16

6	Proposal 18: Delete sentence on ignoring parameters in field description for rach-ConfigGenericTwoStepRA as there is optionality in signalling whereas this was mandatory in legacy.  Add a guidance to not configure those parameters for CFRA, expect for msgatransmax

7	Proposal 19: Agree preambleTransMax-r16 to be optional with condition 2StepOnly

8	Proposal 20: Agree correction so that msgA-TransMax-r16 is applicable if switching to 4 step RA is supported.  msgA-TransMax-r16 should be configured in dedicated RACH config.

9	[CB] Proposal 2: msgA-TransmformPrecoder and msgA-DeltaPreamble-r16 are changed to Optional Need R, and sentence “If the field is absent, the UE shall use the parameter msg3-DeltaPreamble of 4-step type RA in the configured BWP if 4-step type RA is configured.” Is removed.

10   Proposal 12: Agree change for msgA-SubcarrierSpacing. For msgA-PRACH-RootSequenceIndex and msgA-RestrictedSetConfig, agree change with the added conditional sentence changed from “This field is only configured for the case of separate ROs between 2-step and 4-step type random access.” to “When both 2-step and 4-step type random access is configured, this field is only configured for the case of separate ROs between 2-step and 4-step type random access.”.  Double check for 2-step only case

11	Proposal 13: Agree the clarification in ra-ContentionResolutionTimer field description with the removal of “and the UE shall use the corresponding value from the RACH-ConfigCommon”

12	Proposal 17: Agree to remove parameter totalNumberOfRA-Preambles since preambles for msg1 based SI request does not apply for 2-Step RA type.

13	Confirm that: msgA-TransmformPrecoder and msgA-DeltaPreamble-r16 are changed to Optional Need R, and sentence “If the field is absent, the UE shall use the parameter msg3-DeltaPreamble of 4-step type RA in the configured BWP if 4-step type RA is configured.” Is removed.

14	Correct editorial ”not” to ”no” in existing field description for InitialBWPConfig.

15	Merge the two IEs “msgA-RSRP-Threshold-r16” and “msgA-RSRP-ThresholdSUL-r16” into using a single msgA-RSRP-Threshold-r16

16	Remove the corresponding fields and parameters for msgA-RSRP-ThresholdSUL-r16.

17	Remove redundant parameter msgA-RSRP-ThresholdSSB-SUL.

18	Agree to capture change to specify msgA PRACH and payload should be either absent or present at the same time and that 2-step RACH can only be configured on SpCell.

19	The fields ra-MsgA-SizeGroupA and messagePowerOffsetGroupB are mandatory conditioned to if preamble group B is configured.

The following LSs were sent to RAN1:

- R2-2004188	LS to RAN1 on agreements related to 2-step RACH

The following CRs were endorsed.

- R2-2003009	4-step RA type description			TS38.300

- R2-2003962	Updates to MAC spec for 2-step RACH	TS38.321

RAN2#110-e

Agreements in General

From RAN2 point of view, 2 step RACH WI is considered completed

Agreements for User plane

1	No support for CSI-RS based 2-step CFRA in Rel-16. Update the MAC and RRC CRs (as needed) to remove the support of CSI-RS for 2-step CFRA

2	For PRU mapping for 2-step CFRA, we will only consider options 1.B, 1.B1 and option 2 (see RAN1 LS in R1-2002911) further for PRU mapping

3	For PRU mapping for 2-step CFRA, we will specify option 1.B1 in the RAN2 specs (details in the annex).  Option 2 shall also be supported in addition to option 1.B1

4	update the spec to always determine and provide the UL grant and HARQ info.  Delete the first sentence in 5.1.2a and update the second sentence to remove the PUSCH resource issue.

5	csi-RS-CFRA-ForHO should be used to indicate UE capability for CSI-RS based 4-step RA type CFRA in TS 38.306

Agreements for control plane

1	RACH prioritization can be configured independently for 2-step and 4-step RA and we will remove “if not configured” sentence.

2	the following parameters: msgA-DataScramblingIndex, msgA-DeltaPreamble, and msgA-TransformPrecoder are not signalled in dedicated configuration.  If there is a strong reason to need any of this parameters as dedicated we can consider.

3	New RRC parameters can be added during email discussion phase (if any new ones are introduced)

The following CRs were agreed.

- R2-2004882	4-step RA type description				TS38.300

- R2-2006323	Updates to MAC spec for 2-step RACH		TS38.321

- R2-2006178	Corrections for 2-step Random Access Type	TS38.331

#### 2.2.2	Remaining Open issues

None

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

##### RAN4 #94-e-bis

RRM Core requirements

- Create new clause 6.2.2.3 in TS38.133 to capture the 2-step RACH RRM requirements.

- RRM requirements are specified for both contention-based and contention-free 2-step RACH.

- Scenarios for specifying UE behaviour for contention-based 2-step RACH and contention-free 2-step RACH

  - Correct behavior when transmitting MsgA

  - Correct behavior when receiving MsgB

  - Correct behavior when not receiving MsgB

- UE behaviour to be specified when receiving MsgB for contention-based 2-step RACH

  - UE behavior after receiving Fallback RAR

  - UE behavior after receiving Success RAR

  - UE behavior regarding Backoff indicator

- The existing requirements for following procedures in TS 38.133 and TS 36.133 are applicable for both 4-step RACH and 2-step RACH

  - Handover

  - UL transmit timing

  - RRC Re-establishment to NR

  - RRC connection release with redirection to NR

  - PSCell addition in NR-DC

  - PSCell addition in EN-DC

- Terminology for differentiating 4-step RACH and 2-step RACH in TS 38.133

  - “4-step RA type” and “2-step RA type”

- FFS if clarification in the spec is needed for existing RRM requirements that are applicable to both 4-step RACH and 2-step RACH

- Work plan for RRM requirements

  - RAN4#94-e:

    - Initial discussion on RRM core requirements for 2-step RACH

  - RAN4#94-e-bis:

    - Continue discussion on RRM core requirements for 2-step RACH

    - Draft CR for 2-step RACH RRM core requirements;

  - RAN4#95-e:

    - Continue discussion on RRM core requirements for 2-step RACH

    - Agree CR for 2-step RACH RRM core requirements;

  - RAN4#96:

    - Initial discussion on RRM performance requirements for 2-step RACH

  - RAN4#96-bis:

    - Continue discussion on RRM performance requirements for 2-step RACH

    - Draft CR for 2-step RACH RRM performance requirements;

  - RAN4#97:

    - Continue discussion on RRM performance requirements for 2-step RACH

    - Agree CR for 2-step RACH RRM core requirements;

BS demodulation

- RAN4 BS demodulation does not impose any restriction on the use of 2-step RACH with respect to cell size

- Requirements related to timing offset (TO) is performance, not functional

  - TO estimation is up to BS implementation, e.g., preamble or PUSCH DMRS based

- Focus on performance requirements for single user case according to the scope of the WID

- MsgA demodulation differs from normal PUSCH demodulation in the following aspects:

  - No HARQ for MsgA PUSCH, Target for msgA is missed detection rate, while in normal PUSCH demodulation 70% of maximum throughput is assume for the PUSCH performance requirements

  - No TO impact on normal PUSCH performance requirements

  - Payload size of MsgA

- RAN4 define BS demodulation requirements for 2-step RACH in order to ensure reliable MsgA demodulation performance

- RAN4 Discuss and select typical TO values associated with the selected typical UE-gNB distances for performance evaluation and requirement definition

- Whether or not TO compensation is assumed when specifying BS performance requirements

  - Option 1: Yes

  - Option 2: No

  - Option 3: Yes, only for Medium/Wide area BS

- Whether or not to exclude Local Area BS for BS demodulation requirements for 2-step RACH

  - Option 1: Yes

  - Option 2: No

    - Option 2a: Setting TO = 0 for local area BS

- work plan for BS demodulation

  - RAN4#95

    - Initial simulation configurations and FRC for 2-step RACH MsgA payload

  - RAN4#96:

    - Simulation setup

    - Initial simulation results collection and alignment

  - RAN4#96bis:

    - Final round of simulation results collection and alignment

    - Draft CR frameworks for introducing BS demodulation requirements for 2-step RACH MsgA payload

  - RAN4#97:

    - CR for TS 38.104 Demodulation performance requirements for 2-step RACH Msg A payload

    - CR for TS 38.141-1 Conducted conformance tests for 2-step RACH Msg A payload

    - CR for TS 38.141-2 Radiated conformance tests for 2-step RACH Msg A payload

##### RAN4 #95-e

RRM Core requirements

- Introduce applicability rule in TS 38.133 and TS 36.133 for existing RRM requirements for procedures of handover, RRC re-establishment, RRC connection with redirection and PSCell addition, which are applicable to both 2-step RACH and 4-step RACH.

- Whether performance test is needed in Rel-16 for existing RRM requirements for procedures of handover, RRC re-establishment, RRC connection with redirection and PSCell addition when it applies to 2-step RACH

  - Leave it to performance part

- 2-step RACH RRM requirements are also specified for SUL.

- UE Transmit timing requirements are updated for 2-step RACH.

The following CRs were agreed.

- R4-2008637	CR to TS 38.133: introducing 2-step RACH core requirements	Nokia, Nokia Shanghai Bell, ZTE

- R4-2008638	CR to 38.133 on UE transmit timing requirements for 2-step RACH	ZTE

- R4-2008639	Applicability of 2-step RA and 4-step RA  in RRM requirements in 38.133	Ericsson

- R4-2008640	Applicability of 2-step RA and 4-step RA  in RRM requirements in 36.133	Ericsson

BS demodulation

- TO Compensation is assumed when specifying BS demodulation requirements for 2-step RACH for WA and MR BS. For LA BS, FFS whether T0 compensation is assumed (examining impact of TO compensation first)

- Excluding 0µs TO

- Using “4-step RA type” and “2-step RA type” aligned with RRM session and RAN2 for the discussion and specs texts if necessary

- The following setup acceptable for specifying BS demodulation requirements for 2-step RACH:

  - Not limiting preamble format

  - No re-transmission assumed

  - Not specify power offset between preamble and PUSCH/MsgA in the specification and allow TE vendor to decide it during the test with always correct preamble decoding

  - 1T2R

  - TDLC300-100 for FR1, TDLA30-300 for FR2

  - SNR on PUSCH/MsgA

  - SCS: 15k and 30k for FR1, 60k and 120k for FR2, but only one SCS can be tested

  - DMRS  configuration 1+1+1 or 1+1 based on evaluation results.

  - TB size 56-72 bits, subject to changes with the selection of MCS, PRB number and symbol number, assuming the least padding bits

  - Consider MCS level, PRB number and symbol number together, and start with MCS1, 2 PRBs  and 14 symbols for FR1, MCS 3, 2 PRBs and 10 symbols for FR2, but leaving other options open

- Introduce TO cycling (X, ∆t, Y) in defining core requirements

- Introduce different sets of (X, ∆t, Y) for different SCS for cases where the X, Y relate to CP length

- FFS if different High and medium level TO sets are necessary

- Do not define requirements with low level TO values. Demodulation performance for LA BS can be assumed without performance testing. Clarify in specifications that LA BS can operate 2-step RACH without meeting additional performance requirements.

- BS may declare which TO level it supports in case multiple levels are agreed

- Further study difference in UE TO compensation implementation for high and medium TO values (outside and outside the CP). If essential difference will be observed – requirements will be defined for both.

- Use the following values as a baseline for medium level TO cycling for the performance evaluation

- Other options are not precluded

| Range /Cycles | 15 kHz SCS |  |  | 30 kHz SCS |  |  | 60 kHz SCS |  |  | 120 kHz SCS |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | X | ∆t | Y | X | ∆t | Y | X | ∆t | Y | X | ∆t | Y |
| Medium level | 0.8 | 0.2 | 2 | 0.4 | 0.1 | 1 | 0.2 | 0.05 | 0.5 | 0.1 | 0.025 | 0.25 |

- Companies are encouraged to provide more inputs justifying the preferred high level TO values.

  - Y should be related to maximum cell size and may be greater than the CP length

  - Other options are not precluded

| Range /Cycles | 15 kHz SCS |  |  | 30 kHz SCS |  |  | 60 kHz SCS |  |  | 120 kHz SCS |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | X | ∆t | Y | X | ∆t | Y | X | ∆t | Y | X | ∆t | Y |
| High level | 0 | 0.1 | 3.8 | 0 | 0.1 | 3.8 | 0 | 0.1 | 0.6 | 0 | 0.1 | 0.6 |

- PUSCH Mapping type

  - Option 1: Type A for FR1, Type B for FR2

  - Option 2: both Type A and Type B for both FR1 and FR2

  - Option 3: both Type A and Type B for FR1, Type B for FR2

  - Option 4: only for the mapping type declared to be supported in D.100. If both mapping type A and type B are declared to be supported, the tests shall be done for either type A or type B.

- Test metric: BLER of MsgA when preambles are correctly detected

  - Option 1: 0.01

  - Option 2: 0.1

- Simulation setup

| Parameter | Values for FR1 |  | Values for FR2 |  |
| --- | --- | --- | --- | --- |
| Preamble format | Free choice |  |  |  |
| Waveform | CP-OFDM |  |  |  |
| Power offset between preamble and MsgA | Free choice |  |  |  |
| Subcarrier spacing for PUSCH | 15kHz, 30kHz |  | 60kHz, 120 kHz |  |
| PUSCH Mapping Type | Option 1: Type A and Type B Option 2: Type A |  | Option 1: Type A and Type B Option 2: Type A |  |
| MCS level | 1 |  | 3 |  |
| Number of symbols | 14 |  | 10 |  |
| Number of PRBs | 2 |  | 2 |  |
| TBS | 56 - 72 bits |  |  |  |
| DMRS | Option 1: 1+1+1 Option 2: 1+1 |  | Option 1: 1+1+1 Option 2: 1+1 |  |
| Antenna configuration | 1T2R |  | 1T2R |  |
| Propagation channel | TDLC300-100 |  | TDLA30-300 |  |
| TO values | Medium level | SCS 15k: 0.8:0.2:2 | Medium level | SCS 60k: 0.2:0.05:0.5 |
|  |  | SCS 30k: 0.4:0.1:1 |  | SCS 120k: 0.1:0.025:0.25 |
|  | High level | SCS 15k: 0:0.1:3.8 | High level | SCS 60k: 0:0.1:0.6 |
|  |  | SCS 30k: 0:0.1:3.8 |  | SCS 120k: 0:0.1:0.6 |
| Test metric (BLER of MsgA when preambles are correctly detected) | - Option 1: 0.01 - Option 2: 0.1 |  | - Option 1: 0.01 - Option 2: 0.1 |  |
| Re-transmission | No retransmission considered |  |  |  |

#### 2.4.2	Remaining Open issues

- Specify RRM test cases for 2-step RACH

- Specify BS demodulation performance requirements and conformance tests

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1#100bis-e

- R1-2001524	Corrections on channel structure of 2-step RACH	Huawei, HiSilicon

- R1-2001525	Corrections on procedure of 2-step RACH	Huawei, HiSilicon

- R1-2001647	Remaining issues on channel structure for 2-step RACH	vivo

- R1-2001648	Remaining issues on procedure for 2-step RACH	vivo

- R1-2001710	Remaining issues of the channel structure for 2-step RACH	ZTE, Sanechips

- R1-2001711	Remaining issues of the 2-step RACH procedures	ZTE, Sanechips

- R1-2001712	FL summary on the maintenance of the 2-step RACH channel structure	Moderator  (ZTE)

- R1-2001713	FL summary on the maintenance of the 2-step RACH procedures	Moderator  (ZTE)

- R1-2001766	Discussion on Channel Structure for Two-step RACH	OPPO

- R1-2001767	Remaining issues for procedure of 2-step RACH	OPPO

- R1-2001949	Remaining details of Channel Structure for 2-step RACH	LG Electronics

- R1-2001950	Remaining details of Procedure for 2-step RACH	LG Electronics

- R1-2001951	Remaining details of designing 2-step RACH for NR-U	LG Electronics

- R1-2001958	Discussion on Two-step RACH LS received from RAN2	Nokia, Nokia Shanghai Bell

- R1-2001959	RAN1 terminology alignment for two-step RACH	Nokia, Nokia Shanghai Bell

- R1-2001976	Discussion on Two-step RACH related LS received from RAN2	Nokia, Nokia Shanghai Bell

- R1-2001983	Remaining details of channel structure for 2-step RACH	Intel Corporation

- R1-2001984	Remaining details of procedure for 2-step RACH	Intel Corporation

- R1-2002064	Remaining issues on 2-step RACH channel structure	CATT

- R1-2002065	Remaining issues on 2-step RACH procedure	CATT

- R1-2002112	Channel Structure for Two-Step RACH	Samsung

- R1-2002113	Procedure for Two-step RACH	Samsung

- R1-2002259	Remaining issue on preamble and PRU mapping for 2-step CFRA	Spreadtrum Communications

- R1-2002260	Clarification on the starting point of MsgB window	Spreadtrum Communications

- R1-2002319	Remaining issues on channel structure for 2-step RACH	Apple

- R1-2002369	Channel Structure Related Corrections For 2-Step RACH	Ericsson

- R1-2002370	Procedure Related Corrections for 2-Step RACH	Ericsson

- R1-2002371	MsgA PUSCH Configuration in 2-Step CFRA	Ericsson

- R1-2002431	Maintenance for Channel Structure for Two-Step RACH	NTT DOCOMO, INC.

- R1-2002432	Maintenance for Procedure for Two-step RACH	NTT DOCOMO, INC.

- R1-2002526	Remaining issues and clarification on channel structure for Two-Step RACH	Qualcomm Incorporated

- R1-2002527	Remaining issues on procedures for Two-Step RACH	Qualcomm Incorporated

- R1-2002574	Further considerations on 2-step RACH	Huawei, HiSilicon

- R1-2002728	FL summary#2 on the maintenance of the 2-step RACH channel structure	Moderator  (ZTE)

- R1-2002729	FL summary#2 on the maintenance of the 2-step RACH procedures	Moderator  (ZTE)

RAN1#101-e

- R1-2003365	Remaining issues on channel structure for 2-step RACH	vivo

- R1-2003366	Remaining issues on procedure for 2-step RACH	vivo

- R1-2003455	Remaining issues of the channel structure for 2-step RACH	ZTE, Sanechips

- R1-2003456	Remaining issues of the 2-step RACH procedures	ZTE, Sanechips

- R1-2003457	FL summary on the maintenance of the 2-step RACH channel strucutre	Moderator (ZTE)

- R1-2003458	FL summary on the maintenance of the 2-step RACH procedures	Moderator (ZTE)

- R1-2003503	Corrections on channel structure of 2-step RACH	Huawei, HiSilicon

- R1-2003504	Corrections on procedure of 2-step RACH	Huawei, HiSilicon

- R1-2003600	Remaining issues on 2-step RACH channel structure	CATT

- R1-2003601	Remaining issues on 2-step RACH procedure	CATT

- R1-2003724	Remaining details of channel structure for 2-step RACH	Intel Corporation

- R1-2003725	Remaining details of procedure for 2-step RACH	Intel Corporation

- R1-2003855	Channel Structure for Two-Step RACH	Samsung

- R1-2003856	Procedure for Two-step RACH	Samsung

- R1-2003947	Remaining issue on 2-step RA procedure triggered by BFR	CMCC

- R1-2003978	Remaining issues on channel structure for 2-step RACH	Spreadtrum Communications

- R1-2004099	Discussion on Channel Structure for Two-step RACH	OPPO

- R1-2004100	Remaining issues for procedure of 2-step RACH	OPPO

- R1-2004130	Remaining details of Channel Structure for 2-step RACH	LG Electronics

- R1-2004131	Remaining details of Procedure for 2-step RACH	LG Electronics

- R1-2004132	Remaining details of designing 2-step RACH for NR-U	LG Electronics

- R1-2004213	Remaining issues on channel structure for 2-step RACH	Apple

- R1-2004347	Channel Structure Related Corrections For 2-Step RACH	Ericsson

- R1-2004348	Procedure Related Corrections for 2-Step RACH	Ericsson

- R1-2004349	Remaining Issues for MsgA PUSCH Transmission in CFRA	Ericsson

- R1-2004381	Maintenance for Channel Structure for Two-Step RACH	NTT DOCOMO, INC.

- R1-2004382	Maintenance for Procedure for Two-step RACH	NTT DOCOMO, INC.

- R1-2004440	Remaining issues and clarification on channel structure for Two-Step RACH	Qualcomm Incorporated

- R1-2004588	Discussion on remaining issues related to channel structure for Two-step RACH	Nokia, Nokia Shanghai Bell

- R1-2004833	Summary of email discussion [101-e-NR-2step-RACH-01]	Moderator (ZTE)

- R1-2004834	Summary of email discussion [101-e-NR-2step-RACH-02]	Moderator (ZTE)

- R1-2004835	Summary of email discussion [101-e-NR-2step-RACH-03]	Moderator (ZTE)

- R1-2004836	Summary of email discussion [101-e-NR-2step-RACH-04]	Moderator (ZTE)

RAN2#109bis-e

- R2-2002556	Issues - 2 step RA	Samsung Electronics Co., Ltd

- R2-2002585	Remaining Issues on Resource Selection in 2-setp RACH	vivo

- R2-2002668	msgB-RNTI ambiguity for CFRA and CBRA of 2-Step RACH	Sony

- R2-2002840	Remaining issues of 2-step RACH	OPPO

- R2-2002878	RAN2 related UE capability for 2-step RACH	Intel Corporation

- R2-2002965	Updates to MAC spec for 2-step RACH	ZTE (CR editor), Nokia, Samsung, Vivo

- R2-2003007	Discussion on remaining issues of 2-step RA	Huawei, HiSilicon

- R2-2003009	4-step RA type description	Nokia (rapporteur), Nokia Shanghai Bell, ZTE

- R2-2003255	Remaining issue on 2-step CFRA	Qualcomm Incorporated

- R2-2003356	Handling invalid POs for MsgA transmissions	Ericsson

- R2-2003357	Change LCID to eLCID for Absolute Timing Advance Command	Ericsson

- R2-2003362	Correction of Handling of invalid POs for MsgA transmissions	Ericsson

- R2-2003649	Correction on 2-step RACH configurations in RRC	ASUSTeK

- R2-2003666	Further clarifications on parameters for Random Access procedure	LG Electronics

- R2-2003960	UP Tdoc summary for 2-step RACH	Rapporteur (ZTE)

- R2-2003961	draft LS to RAN1 on agreements related to 2-step RACH	ZTE

- R2-2003962	Updates to MAC spec for 2-step RACH	ZTE (CR editor), Nokia, Samsung, Vivo

- R2-2003970	LS to RAN1 on agreements related to 2-step RACH	RAN2

- R2-2004101	RRC ASN.1 open issues	ericsson

- R2-2004164	Reply LS on the starting point of MsgB window (R1-2002794; contact: ZTE)	RAN1

- R2-2004165	Reply LS on the support of 2-step CFRA (R1-2002795; contact: ZTE)	RAN1

- R2-2004167	LS Response on preamble-to-PRU mapping for 2-step CFRA (R1-2002901; contact: Ericsson)	RAN1

- R2-2004173	[AT109bis-e][507][2s RA] CP and ASN.1 Issues(Ericsson) Phase 2	Ericsson

- R2-2004188	LS to RAN1 on agreements related to 2-step RACH	RAN2

- R2-2004236	R2-200xxxx_38331_Rel-16_draftCR_Corrections for 2-stepRA	Ericsson

RAN2#110-e

- R2-2004344	LS Response on NR-U PRACH root sequence for 2-step RA (R1-2002853; contact: Ericsson)	RAN1

- R2-2004418	Remaining Issues on MsgA Transmission	vivo

- R2-2004523	Issues - 2 step RA	Samsung Electronics Co., Ltd

- R2-2004552	Remaining issues of 2-step RACH	OPPO

- R2-2004559	[O911~O916] RRC open issues of 2-step RACH	OPPO

- R2-2004600	2-step RA and C-DRX	Nokia, Nokia Shanghai Bell, ZTE (Rapporteur)

- R2-2004614	Email Discussion Summary: UP and other open issues ([Post109e-bis#xx][ 2s-RA])	ZTE Corporation (Email Rapporteur)

- R2-2004617	Updates to MAC spec for 2-step RACH	ZTE (CR editor), Nokia, Samsung, Vivo, Ericsson, Fujitsu

- R2-2004879	4-step RA type description	Nokia (rapporteur), Nokia Shanghai Bell, ZTE

- R2-2004882	4-step RA type description	Nokia (rapporteur), Nokia Shanghai Bell, ZTE

- R2-2004973	Remaining issue on 2-step random access	Huawei, HiSilicon

- R2-2004988	[H631][H632][H635] DraftCR on RACH-ConfigCommonTwoStepRA	Huawei, HiSilicon

- R2-2004989	[H636][H638] DraftCR on RACH-ConfigGenericTwoStepRA	Huawei, HiSilicon

- R2-2005048	Discussion on preamble-to-PRU mapping for 2-step CFRA	Spreadtrum Communications

- R2-2005144	msgB-RNTI ambiguity for CFRA and CBRA of 2-Step RACH	Sony

- R2-2005302	Email_Discussion_Report_Post109bis-e_943_2sRA_RRC_Open_Issues	Ericsson

- R2-2005303	38331_Rel16_CRxxx_Corrections for 2-step RA	Ericsson

- R2-2005567	Removal of total number of preamble for 2-step RACH	ASUSTeK

- R2-2005601	Remaining issue on user plane aspects	LG Electronics

- R2-2006018	Email Discussion Summary: UP and other open issues ([Post109e-bis#xx][ 2s-RA])	ZTE Corporation (Email Rapporteur)

- R2-2006019	Updates to MAC spec for 2-step RACH	ZTE (CR editor), Nokia, Samsung, Vivo, Ericsson, Fujitsu

- R2-2006026	Email Discussion Summary: UP and other open issues ([Post109e-bis#xx][ 2s-RA])	ZTE Corporation (Email Rapporteur)

- R2-2006027	Updates to MAC spec for 2-step RACH	ZTE (CR editor), Nokia, Samsung, Vivo, Ericsson, Fujitsu

- R2-2006034	Clarification   for 4-step RACH CSI-RS capability	ZTE Corporation   (rapporteur), LG Electronics Inc

- R2-2006159	38331_Rel16_CRxxx_Corrections for 2-step RA	Ericsson

- R2-2006160	Email_Discussion_Report[AT110-e][507][2s RA] CP and ASN.1 Issues (Ericsson)	Ericsson

- R2-2006323	Updates to MAC spec for 2-step RACH	ZTE (CR editor), Nokia, Samsung, Vivo, Ericsson, Fujitsu

RAN4#94-e-bis

- R4-2003392	On 2-step RACH BS demodulation requirements	"Nokia, Nokia Shanghai Bell"

- R4-2003393	On RRM core requirements for 2-step RACH	"Nokia, Nokia Shanghai Bell"

- R4-2003394	Draft CR to TS 38.133: introducing 2-step RACH core requirements	"Nokia, Nokia Shanghai Bell"

- R4-2003709	Discussion on NR 2-step RACH BS performance requirements	"Huawei, HiSilicon"

- R4-2003748	Discussion on performance requirements for 2-step RACH	"Huawei, HiSilicon"

- R4-2003841	2 step RACH demodulation requirements	Ericsson

- R4-2003950	BS demodulation performance requirements for 2-step RACH	ZTE Wistron Telecom AB

- R4-2003965	Discussion on RRM Requirements for 2-step RACH	NEC

- R4-2003966	draft CR to TS 381.33 v16.3.0: on UE behaviour for contention based 2-step RACH	NEC

- R4-2004022	RRM requirements for 2-step RACH procedures	Ericsson

- R4-2004116	Further discussion on RRM requirements for 2-step RACH	ZTE

- R4-2004117	Work plan for 2-step RACH	ZTE

- R4-2004118	draft CR to 38.133 on 2-step RACH RRM requirements	ZTE

- R4-2004413	Impact of 2-step RACH on exisitng RRM requirements	Ericsson

- R4-2004796	Views on NR BS demodulation requirements for 2-Step RACH	Intel Corporation

- R4-2004808	RRM core requirements for 2-step RACH	Qualcomm

- R4-2004918	View on BS demodulation requirement for NR 2-step RACH	Samsung

- R4-2005259	Email discussion summary for [94e Bis][127] NR_2step_RACH_RRM	Moderator (ZTE)

- R4-2005360	Draft CR to TS 38.133: introducing 2-step RACH core requirements	"Nokia, Nokia Shanghai Bell"

- R4-2005409	Email discussion summary for [94e Bis][127] NR_2step_RACH_RRM	Moderator (ZTE)

- R4-2005428	WF on 2-step RACH RRM requirements	ZTE

- R4-2005456	Email discussion summary for [94e Bis][226] NR_2step_RACH_Demod	Moderator (ZTE)

- R4-2005555	WF on BS demodulation performance requirements for 2-step RACH	ZTE

- R4-2005598	Email discussion summary for [94e Bis][226] NR_2step_RACH_Demod	Moderator (ZTE)

- R4-2005844	WF on 2-step RACH RRM requirements	ZTE

RAN4#95-e

- R4-2006540	Views on BS demodulation requirements for NR 2-Step RACH	Intel Corporation

- R4-2006601	CR to TS 38.133: introducing 2-step RACH core requirements	"Nokia, Nokia Shanghai Bell, ZTE"

- R4-2006604	On 2-step RACH BS demodulation requirements	"Nokia, Nokia Shanghai Bell"

- R4-2006605	On RRM core requirements for 2-step RA type	"Nokia, Nokia Shanghai Bell"

- R4-2006661	Initial simulation results on BS demodulation for 2-step RACH	ZTE Wistron Telecom AB

- R4-2006662	Further discussion on BS demodulation performance requirements for 2-step RACH	ZTE Wistron Telecom AB

- R4-2007238	Discussion on NR 2-step RACH performance requirements	"Huawei, HiSilicon"

- R4-2007293	Discussion on RRM Requirements for 2-step RACH	NEC

- R4-2007365	2-step RACH parameter proposals	Ericsson

- R4-2007491	RRM core requirements for 2-step RACH	Qualcomm

- R4-2007652	Remaining open issues on RRM requirements for 2-step RACH	ZTE

- R4-2007653	CR to 38.133 on UE transmit timing requirements for 2-step RACH	ZTE

- R4-2007869	discussion on 2-step RA requirements	"Huawei, HiSilicon"

- R4-2008000	On defining 2-step RA and 4-step RA in exisitng RRM requirements	Ericsson

- R4-2008001	Applicability of 2-step RA and 4-step RA  in RRM requirements in 38.133	Ericsson

- R4-2008002	Applicability of 2-step RA and 4-step RA  in RRM requirements in 36.133	Ericsson

- R4-2008517	Email discussion summary for [95e][228] NR_2step_RACH_RRM	Moderator (ZTE)

- R4-2008636	WF on RRM requirements for 2-step RACH	ZTE

- R4-2008637	CR to TS 38.133: introducing 2-step RACH core requirements	"Nokia, Nokia Shanghai Bell, ZTE"

- R4-2008638	CR to 38.133 on UE transmit timing requirements for 2-step RACH	ZTE

- R4-2008639	Applicability of 2-step RA and 4-step RA  in RRM requirements in 38.133	Ericsson

- R4-2008640	Applicability of 2-step RA and 4-step RA  in RRM requirements in 36.133	Ericsson

- R4-2008714	Email discussion summary for [95e][325] NR_2step_RACH_Demod	Moderator (ZTE)

- R4-2008864	WF on BS demodulation requirements for 2-step RACH	ZTE

- R4-2009046	Email discussion summary for [95e][325] NR_2step_RACH_Demod	Moderator (ZTE)

- R4-2009090	Email discussion summary for [95e][228] NR_2step_RACH_RRM	Moderator (ZTE)

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template