3GPP TSG RAN meeting #88e										RP-200739

Electronic Meeting, June 29 - July 3, 2020

Status Report to TSG

Agenda item:			9.3.23

| WI / SI Name | NR performance requirement enhancement |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_perf_enh-Perf |  |  |  |  |
| Unique ID | 840094 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200472 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: 12/2020 (extended from 09/2020 to 12/2020) | Testing part: |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: 75% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Shan YANG |
|  | Company | China Telecom |
|  | Email | yangshan@chinatelecom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

The progress in RAN4 #94e-bis meeting is summarized below:

UE general:

- The email discussion summary for [94e Bis][224] NR_perf_enh_Demod_UE was provided in R4-2005595.

- The way forward on release independent aspect for UE demodulation and CSI reporting requirements was approved in R4-2005545.

UE CA normal demodulation:

- The way forward on PDSCH CA normal demodulation requirements was approved in R4-2005546.

- The summary of normal CA simulation results (FR1 15 kHz FDD and TDD) was provided in R4-2004554.

- The summary of normal CA simulation results (FR1 30 kHz TDD) was provided in R4-2004555.

- The summary of normal CA simulation results (FR2) was provided in R4-2004556.

UE PMI reporting:

- The way forward on Rel-16 UE PMI reporting requirements for Tx ports larger than 8 and up to 32 was approved in R4-2005549.

- The simulation assumptions for NR PMI reporting requirements for more than 8 Tx ports was approved in R4-2005550.

- The summary of simulation results of NR UE CSI with 16, and 32Tx antennas was provided in R4-2003824.

UE FR1 CA and EN-DC power imbalance:

- The way forward on UE power imbalance requirements for FR1 CA and EN-DC was approved in R4-2005547.

UE CA CQI reporting requirements

- The way forward on CA CQI reporting requirements was approved in R4-2005548.

BS general:

- The email discussion summary for [94e Bis][225] NR_perf_enh_Demod_BS was provided in R4-2005596.

BS PUSCH 30% throughput test point:

- The WF on PUSCH demodulation requirement for 30 percent throughput test point was approved in R4-2005551.

- Draft CR for TS 38.104 on introducing PUSCH performance requirements at 30% throughput test point was endorsed in R4-2005552.

- Draft CR for TS 38.141-1 on introducing PUSCH performance requirements at 30% throughput test point was endorsed in R4-2005553.

- Draft CR for TS 38.141-2 on introducing PUSCH performance requirements at 30% throughput test point was endorsed in R4-2005554.

BS PUSCH FR2 2T2R MCS12:

- Draft CR for 38.104: Performance requirements for FR2 PUSCH 2T2R 16QAM was endorsed in R4-2003898.

- Draft CR for 38.141-2: Radiated test requirements for FR2 PUSCH 2T2R 16QAM was endorsed in R4- R4-2003899.

The progress in RAN4 #95e meeting is summarized below:

UE general:

- The Email discussion summary for [95e][323] NR_perf_enh_Demod_UE was provided in R4-2009043.

- The updated CR work split for NR performance requirement enhancement WI was provided in R4-2006036.

- The way forward on release independent aspect for UE demodulation and CSI reporting requirements was approved in R4-2008837.

UE CA normal demodulation:

- The way forward on PDSCH CA normal demodulation requirements was approved in R4-2008838.

- The simulation assumptions for NR normal CA UE performance requirements was approved in R4-2008839

- The summary of normal CA simulation results (FR1 15 kHz FDD and TDD) was provided in R4-2008840.

- The summary of normal CA simulation results (FR1 30 kHz TDD) was provided in R4-2008841.

- The summary of Normal CA simulation results (FR2) was provided in R4-2006531.

- Draft CR for NR FR1 PDSCH CA normal demodulation requirements with 4Rx was endorsed in R4-2008842.

UE PMI reporting:

- The way forward on PMI reporting requirements for Tx ports larger than 8 and up to 32 was approved in R4-2008846.

- The simulation assumptions for NR PMI reporting requirements for more than 8 Tx ports was approved in R4-2008847.

- The summary of simulation results of NR UE CSI PMI with 16, and 32Tx antennas was provided in R4-2007928.

- Draft CR for addition of High spatial correlation matrices for 2D antenna arrays was endorsed in R4-2008843.

- Draft CR for addition of Rel-16 PMI FRC was endorsed in R4-2008844.

- Draft CR for addition of Rel-16 SP type I PMI tests was endorsed in R4-2008845.

TDD LTE-NR coexistence:

- CR to TS 38.101-4: CR on TDD LTE-NR coexistence requirements finalization was agreed in R4-2006532.

UE FR1 CA and EN-DC power imbalance:

- The way forward on UE power imbalance requirements for FR1 CA and EN-DC was approved in R4-2008848.

UE CA CQI reporting requirements

- The way forward on CA CQI reporting requirements was approved in R4-2008849.

BS general:

- The email discussion summary for [95e][324] NR_perf_enh_Demod_BS was provided in R4-2009044.

BS PUSCH 30% throughput test point:

- CR for TS 38.104 on introducing PUSCH performance requirements at 30% throughput test point was agreed in R4-2008850.

- CR for TS 38.141-1 on introducing PUSCH performance requirements at 30% throughput test point was agreed in R4-2008851.

- CR for TS 38.141-2 on introducing PUSCH performance requirements at 30% throughput test point was agreed in R4-2008852.

BS PUSCH FR2 2T2R MCS12:

- CR for 38.104: Performance requirements for FR2 PUSCH 2T2R 16QAM was agreed in R4-2006058.

- CR for 38.141-2: Radiated test requirements for FR2 PUSCH 2T2R 16QAM was agreed in R4-2006059.

2.4.2	Remaining Open issues

UE demodulation and CSI reporting requirements:

- Introduction of NR CA PDSCH normal demodulation requirements for NR CA, EN-DC, NE-DC, NR-DC

- Introduction of PMI reporting requirements for the number of TX ports larger than 8 and up to 32

- Introduction of FR1 CA and EN-DC power imbalance demodulation requirements

- Introduction of NR CA CQI reporting requirements.

- Finalization of UE release independent issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4 #94e-bis:

- R4-2005595, Email discussion summary for [94e Bis][224] NR_perf_enh_Demod_UE, China Telecom, RAN4 #94e-bis.

- R4-2005545, Way forward on release independent aspect for UE demodulation and CSI reporting requirements, Huawei, RAN4 #94e-bis.

- R4-2005546, Way forward on PDSCH CA normal demodulation requirements, Intel, RAN4 #94e-bis.

- R4-2004554, Summary of Normal CA simulation results (FR1 15 kHz FDD and TDD), Intel, RAN4 #94e-bis.

- R4-2004555, Summary of Normal CA simulation results (FR1 30 kHz TDD), Intel, RAN4 #94e-bis.

- R4-2004556, Summary of Normal CA simulation results (FR2), Intel, RAN4 #94e-bis.

- R4-2005549, Way forward on PMI reporting requirements for Tx ports larger than 8 and up to 32, Ericsson, Samsung, RAN4 #94e-bis.

- R4-2005550, Simulation assumptions for NR PMI reporting requirements for more than 8 Tx ports, Ericsson, RAN4 #94e-bis

- R4-2003824, Summary of simulation results of NR UE CSI with 16, and 32Tx antennas, Ericsson, RAN4 #94e-bis.

- R4-2005547, Way forward on UE power imbalance requirements for FR1 CA and EN-DC, NTT DoCoMo, RAN4 #94e-bis.

- R4-2005548, Way forward on CA CQI reporting requirements, China Telecom, RAN4 #94e-bis.

- R4-2005551, WF on PUSCH demodulation requirement for 30 percent throughput test point, CATT, RAN4 #94e-bis.

- R4-2005552, Draft CR for TS 38.104: Introduce PUSCH performance requirements at 30% throughput test point, CATT, RAN4 #94e-bis.

- R4-2005553, Draft CR for TS 38.141-1: Introduce PUSCH performance requirements at 30% throughput test point, CATT, RAN4 #94e-bis.

- R4-2005554, Draft CR for TS 38.141-2: Introduce PUSCH performance requirements at 30% throughput test point, CATT, RAN4 #94e-bis.

- R4-2003898, draftCR for 38.104: Performance requirements for FR2 PUSCH 2T2R 16QAM, Nokia, Nokia Shanghai Bell, RAN4 #94e-bis.

- R4-2003899, draftCR for 38.141-2: Radiated test requirements for FR2 PUSCH 2T2R 16QAM, Nokia, Nokia Shanghai Bell, RAN4 #94e-bis.

RAN4 #95e:

- R4-2009043, Email discussion summary for [95e][323] NR_perf_enh_Demod_UE, China Telecom, RAN4 #95e.

- R4-2008837, Way forward on release independent aspect for UE demodulation and CSI reporting requirements, Huawei, RAN4 #95e.

- R4-2006036, Updated CR work split for NR performance requirement enhancement WI, China Telecom, RAN4 #95e.

- R4-2008838, Way forward on PDSCH CA normal demodulation requirements, Intel, RAN4 #95e.

- R4-2008839, Simulation assumptions for NR normal CA UE performance requirements, Intel, RAN4 #95e.

- R4-2008840, Summary of normal CA simulation results (FR1 15 kHz FDD and TDD), Intel, RAN4 #95e.

- R4-2008841, Summary of normal CA simulation results (FR1 30 kHz TDD), Intel, RAN4 #95e.

- R4-2006531, Summary of Normal CA simulation results (FR2), Intel, RAN4 #95e.

- R4-2008842, Draft CR for NR FR1 PDSCH CA normal demodulation requirements with 4Rx, Huawei, HiSilicon, RAN4 #95e.

- R4-2008846, Way forward on PMI reporting requirements for Tx ports larger than 8 and up to 32, Ericsson, Samsung, RAN4 #95e.

- R4-2008847, Simulation assumptions for NR PMI reporting requirements for more than 8 Tx ports, Ericsson, RAN4 #95e.

- R4-2007928, Summary of simulation results of NR UE CSI PMI with 16, and 32Tx antennas, Ericsson, RAN4 #95e.

- R4-2008843, Addition of High spatial correlation matrices for 2D antenna arrays, Ericsson, RAN4 #95e.

- R4-2008844, Addition of Rel-16 PMI FRC, Ericsson, RAN4 #95e.

- R4-2008845, Addition of Rel-16 SP type I PMI tests, Ericsson, RAN4 #95e.

- R4-2006532, CR to TS 38.101-4: CR on TDD LTE-NR coexistence requirements finalization, Intel Corporation, RAN4 #95e.

- R4-2008848, Way forward on UE power imbalance requirements for FR1 CA and EN-DC, NTT DoCoMo, RAN4 #95e.

- R4-2008849, Way forward on CA CQI reporting requirements, China Telecom, RAN4 #95e.

- R4-2009044, Email discussion summary for [95e][324] NR_perf_enh_Demod_BS, CATT, RAN4 #95e.

- R4-2008850, CR for TS 38.104 on introducing PUSCH performance requirements at 30% throughput test point, CATT, RAN4 #95e.

- R4-2008851, CR for TS 38.141-1 on introducing PUSCH performance requirements at 30% throughput test point, CATT, RAN4 #95e.

- R4-2008852, CR for TS 38.141-2 on introducing PUSCH performance requirements at 30% throughput test point, CATT, RAN4 #95e.

- R4-2006058, CR for 38.104: Performance requirements for FR2 PUSCH 2T2R 16QAM, Nokia, Nokia Shanghai Bell, RAN4 #95e.

- R4-2006059, CR for 38.141-2: Radiated test requirements for FR2 PUSCH 2T2R 16QAM, Nokia, Nokia Shanghai Bell, RAN4 #95e.