3GPP TSG RAN meeting #88e										RP- 200849

Electronic Meeting, June 29 - July 3, 2020

## Status Report to TSG

Agenda item:			10.3.4

| WI / SI Name | LTE-based 5G terrestrial broadcast |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Study Item: No | Study Item: No |  | Study Item: No |
| Acronym | LTE_terr_bcast |  |  |  |  |
| Unique ID | 830076 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191924 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2020 | Performance part: 09/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 85% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Alberto RICO ALVARINO | Alberto RICO ALVARINO |
|  | Qualcomm Incorporated | Qualcomm Incorporated |
|  | albertor@qti.qualcomm.com | albertor@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

## 2.2	RAN2

## 2.3	RAN3

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4 #95e:

For all tests in section 10.4 the applicability rules are defined in Table 10.4-1 depending on the capabilities of the UE. The requirements in clause 10.4 are applicable to UEs that support 5G terrestrial broadcast (for 36.101).

- Table 10.4-1: 5G terrestrial broadcast tests applicability

| Tests | Applicable if UE supports the following capability |
| --- | --- |
| Table 10.4.1.1-2 test 1 | 5G terrestrial broadcast support of mbms-ScalingFactor0dot37-r16 and timeSeparationSlot4-r16 |
| Table 10.4.1.1-2 test 2 | 5G terrestrial broadcast support of mbms-ScalingFactor0dot37-r16 and timeSeparationSlot2-r16 |
| Table 10.4.1.2-2 test 1 | 5G terrestrial broadcast support of mbms-ScalingFactor2dot5-r16 |
| Table 10.4.2.1-1 test 1 | 5G terrestrial broadcast support of mbms-ScalingFactor0dot37-r16 and 5G terrestrial broadcast support of PBCH repetition in CAS |
| Table 10.4.2.1-1 test 2 | 5G terrestrial broadcast support of mbms-ScalingFactor2dot5-r16 and 5G terrestrial broadcast support of PBCH repetition in CAS |

RAN4 #94b-e:

Demod test applicability rule

- Set demod requirement applicability rule according to the UE capability list agreed by RAN1 (currently under discussion).

- For a mandatory feature, the corresponding demod tests always apply for UEs that support LTE-based 5G terrestrial broadcast feature.

- If a feature is optional with or without capability signalling, the corresponding demod tests apply for UEs that signal or declare to support it

  - Follow the existing test applicability rule definitions in TS 36.101 for the specific wording of test applicability rule during the CR drafting

PMCH and CAS simulation assumptions

- Rooftop scenario

  - MCS 21.

  - UE category is pending RAN1/2 revision on UE category table

- Mobility scenario

  - MCS12

- Do not introduce PDCCH AL16 requirement

- Smallest allocation unit considered in RAN4 demod requirement:

  - Rooftop scenario:

    - 4 symbols for MBSFN RS type 1

    - 2 symbols for MBSFN RS type 2

  - Mobility scenario: 2 symbols

#### 2.4.2	Remaining Open issues

- Agree on SNR requirement for PMCH demodulation  (2.5kHz and 0.370kHz)

## 2.5	RAN5

## 2.6	RAN6

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 4.	References

R4-2003425	On LTE-based 5G terrestrial broadcast demod requirement	Qualcomm, Inc.

R4-2003426	CR: Demod requirement for 5G broadcast	Qualcomm, Inc.

R4-2003706	Simulation results on UE performance requirements for LTE-based 5G terrestrial broadcast	Huawei, HiSilicon

R4-2003745	Discuss and simulation results on UE performance requirements for LTE-based 5G terrestrial broadcast	Huawei, HiSilicon

R4-2004145	Impacts on BS RF requirement of new introduced numerology	ZTE Corporation

R4-2004146	Draft CR to 36.104: Introduction of LTE based 5G terrestrial broadcast numerologies	ZTE Corporation

R4-2004147	Draft CR to 36.101: Introduction of LTE based 5G terrestrial broadcast numerologies	ZTE Corporation

R4-2005444	Email discussion summary for [94e Bis][214] LTE_terr_bcast_Demod	 Moderator (Qualcomm)

R4-2005515	Simulation assumptions for 5G terrestrial broadcast demod requirement	Huawei

R4-2005516	WF on 5G terrestrial broadcast demod requirement	Qualcomm

R4-2005566	CR: Demod requirement for 5G broadcast	Qualcomm, Inc.

R4-2005581	Email discussion summary for [94e Bis][214] LTE_terr_bcast_Demod	 Moderator (Qualcomm)

R4-2006720	5G broadcast simulation results collection	Qualcomm, Inc.

R4-2006721	On LTE-based 5G terrestrial broadcast demod requirement applicatioin rule	Qualcomm, Inc.

R4-2006722	CR: 5G broadcast demod requirement	Qualcomm, Inc.

R4-2007239	Discussion and simulation results on UE performance requirements for LTE-based 5G terrestrial broadcast	Huawei, HiSilicon

R4-2007240	CR addition on FRC and propagation conditions definition for LTE-based 5G terrestrial broadcast	Huawei, HiSilicon

R4-2007241	CR addition on performance requirements for LTE-based 5G terrestrial broadcast	Huawei, HiSilicon

R4-2007396	Impacts on BS RF requirement of new introduced numerology	ZTE Corporation

R4-2007397	CR to 36.104: Introduction of LTE based 5G terrestrial broadcast numerologies	ZTE Corporation

R4-2007398	CR to 36.101: Introduction of LTE based 5G terrestrial broadcast numerologies	ZTE Corporation

R4-2008284	CR addition on FRC and propagation conditions definition for LTE-based 5G terrestrial broadcast	Huawei, HiSilicon

R4-2008285	CR addition on performance requirements for LTE-based 5G terrestrial broadcast	Huawei, HiSilicon

R4-2008704	Email discussion summary for [95e][315] LTE_terr_bcast_Demod	Moderator (Qualcomm)

R4-2008760	CR addition on performance requirements for LTE-based 5G terrestrial broadcast	Huawei, HiSilicon

R4-2008761	Summary of alignment and impairment results for 5G broadcast	Qualcomm

R4-2008869	WF on the measurement interval and observation time for frequency/time correction for 2.5kHz and 0.37kHz	ZTE

R4-2008879	Email discussion summary for [95e][315] LTE_terr_bcast_Demod	Moderator (Qualcomm)