3GPP TSG RAN meeting #88e										     RP-200871

Electronic Meeting, June 29 - July 3, 2020

Status Report to TSG

Agenda item:			9.3.2

| WI / SI Name | Cross Link Interference (CLI) handling and Remote Interference Management (RIM) for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_CLI_RIM |  |  |  |  |
| Unique ID | 800082 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-193190 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 06/2020 | Performance part: 06/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 100% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Hyunsoo Ko |
|  | Company | LG Electronics |
|  | Email | hyunsoo.ko@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | NO |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

RAN1#100b-e

The following LS was sent to RAN2:

- R1-2002966	LS on subcarrier spacing for CLI-RSSI measurement

The following CR was endorsed.

- R1-2003147	Correction on SRS-RSRP reception procedure for CLI	TS38.214

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2 #109-bis-e

10 contributions were submitted to RAN2#109bis.

Following CR was in-principle agreed:

- R2-2004240	CLI configuration	38.331	1533

RAN2#110-e

The Work Item is concluded from RAN2 perspective.

13 contributions were submitted to RAN2#110. Detail agreements are as follows:

- For maxNumberCLI-RSSI-r16, maxNumberCLI-SRS-RSRP-r16 and maxNumberPerSlotCLI-SRS-RSRP-r16, “FR1/FR2 DIFF” is set to “NO”.

- Move maxNumberCLI-RSSI-r16, maxNumberCLI-SRS-RSRP-r16 and maxNumberPerSlotCLI-SRS-RSRP-r16 to MeasAndMobParametersCommon.

- Keep cli-RSSI-Meas-r16 and cli-SRS-RSRP-Meas-r16 in MeasAndMobParametersFRX-Diff.

- Modify the wording in 38.306 to remove "can be configured to the UE"

- Update the description of rssi-SCS-r16 in the IE MeasObjectCLI as suggested by RAN1

- No enhancement based on DRX.

Following CRs were agreed:

- R2-2005805	Corrections for CLI			38.331	1700

- R2-2005801	CLI Corrections				38.300	0217

Following CRs were endorsed:

- R2-2006000	CR on UE capabilities for CLI	38.331	1689

- R2-2005800	UE capabilities for CLI			38.306	0301

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

RAN3#108-e

The following CRs and LS are agreed.

- CR to TS 38.473 in R3-203861

- CR to TS 38.423 in R3-204398

- LS to RAN1, RAN2 in R3-204399

Reply LS to RAN2 on exchange of information related to SRS-RSRP measurement resource configuration for UE-CLI was agreed in R3-204399.

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#94-bis-e

In RRM session, 18 contributions were submitted to RAN4#94-e-bis, and e-mail discussion summaries was submitted for information.

For core maintenance,

- One draft CR (R4-2005298) to add applicability for intra-frequency measurement, EN-DC applicability, and overlapping with L1 measurement was endorsed.

- Reply LS (R4-2005297) to RAN1 to confirm RAN1 assumption for CLI measurement and intra-frequency measurement was approved.

For performance part,

- Draft CR (R4-2005300) for measurement accuracy was endorsed with following agreement:

  - Accuracy requirements are specified under AWGN channel

- 5 draft CRs (R4-2005299/ R4-2005301/ R4-2005302/ R4-2005303/ R4-2005304) for performance test cases were endorsed:

  - CLI measurement accuracy for SRS-RSRP and CLI-RSSI in FR1/FR2

  - CLI measurement event triggered reporting for SRS-RSRP and CLI-RSSI in FR1/FR2

RAN4#95-e

In RRM session, 11 contributions were submitted to RAN4#95-e, and e-mail discussion summaries was submitted for information.

For core maintenance,

- CR (R4-2007825) for core maintenance was agreed based on endorsed draft CR in RAN4#94-e-bis.

For performance part,

- Single AoA Setup#1 for FR2 test cases was agreed.

- CR (R4-2008582) for measurement accuracy requirements was agreed based on endorsed draft CR in RAN4#94-e-bis by removing [ ] and TBD.

- 5 CRs (R4-2006692/ R4-2007828/ R4-2007830/ R4-2008583/ R4-2008584) for performance test cases were agreed based on endorsed draft CR in RAN4#94-e-bis.

  - CLI measurement accuracy for SRS-RSRP and CLI-RSSI in FR1/FR2

  - CLI measurement event triggered reporting for SRS-RSRP and CLI-RSSI in FR1/FR2

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

Accomplish the specification work in SA5

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1#100b-e

- R1-2001523	Reply LS on CLI measurement capability	RAN4, Huawei

- R1-2001589	Discussion on CLI and TBS ambiguity	ZTE

- R1-2001957	Remaining details of CLI measurement and reporting at a UE	LG Electronics

- R1-2002966	LS on subcarrier spacing for CLI-RSSI measurement	RAN1, LG Electronics

- R1-2002893	Summary on Email discussion [100b-e-NR-TEIs-01]	NTT DOCOMO, INC.

- R1-2003147	Correction on SRS-RSRP reception procedure for CLI	Nokia, Nokia Shanghai Bell

RAN2 #109-bis-e

- R2-2002510	Reply LS on clarification of CLI resource configuration (R1-2001319; contact: LGE)	RAN1	LS in	Rel-16	NR_CLI_RIM-Core	To:RAN2	Cc:RAN4

- R2-2002511	LS on CLI measurement and reporting (R1-2001320; contact: LGE)	RAN1	LS in	Rel-16	NR_CLI_RIM-Core	To:RAN4	Cc:RAN2

- R2-2002528	Reply LS on CLI measurement capability (R4-2002221; contact: Huawei)	RAN4	LS in	Rel-16	NR_CLI_RIM-Core	To:RAN2	Cc:RAN1

- R2-2003365	CLI Featurre overview - Additional changes	Nokia Solutions & Networks (I)	CR	Rel-16	38.300	16.1.0	0217	-	D	NR_CLI_RIM-Core

- R2-2002911	CR on additional configuration for CLI resources	LG Electronics Inc.	CR	Rel-16	38.331	16.0.0	1533	-	F	NR_CLI_RIM

- R2-2004240	CLI configuration	LG Electronics Inc.	CR	Rel-16	38.331	16.0.0	1533	1	F	NR_CLI_RIM

- R2-2004241	Report on CLI specific RILs	LG Electronics Inc.	discussion	Rel-16	NR_CLI_RIM

- R2-2002885	Additional frequency information for CLI measurements	Samsung	CR	Rel-16	38.331	16.0.0	1531	-	F	NR_CLI_RIM

- R2-2002909	Additional configuration for CLI resources	LG Electronics Inc.	discussion	Rel-16

- R2-2003380	Remaining issues for RIM/CLI	Ericsson	discussion	Rel-16	NR_CLI_RIM

RAN2 #110-e

- R2-2004347	LS on subcarrier spacing for CLI-RSSI measurement (R1-2002966; contact: LGE)	RAN1	LS in	Rel-16	NR_CLI_RIM-Core	To:RAN2	Cc:RAN4

- R2-2004365	Reply LS on CLI measurement and reporting (R4-2005297; contact: LGE)	RAN4	LS in	Rel-16	NR_CLI_RIM-Core	To:RAN1	Cc:RAN2

- R2-2005707	CLI Corrections	Nokia (Rapporteur)	CR	Rel-16	38.300	16.1.0	0217	2	F	NR_CLI_RIM-Core

- R2-2005801	CLI Corrections	Nokia (Rapporteur)	CR	Rel-16	38.300	16.1.0	0217	3	F	NR_CLI_RIM-Core

- R2-2004430	UE capabilities for CLI	Qualcomm Incorporated	CR	Rel-16	38.306	16.0.0	0301	-	F	NR_CLI_RIM-Core

- R2-2005800	UE capabilities for CLI	Qualcomm Incorporated	CR	Rel-16	38.306	16.0.0	0301	1	F	NR_CLI_RIM-Core

- R2-2005695	CR on UE capabilities for CLI	LG Electronics Inc.	CR	Rel-16	38.331	16.0.0	1689	-	F	NR_CLI_RIM-Core

- R2-2005791	Offline discussion 101: CLI - RRC and UE capabilities aspects	LG (Rapporteur)	discussion	Rel-16	NR_CLI_RIM-Core

- R2-2006000	CR on UE capabilities for CLI	LG Electronics Inc.	CR	Rel-16	38.331	16.0.0	1689	1	F	NR_CLI_RIM-Core

- R2-2005805	Corrections for CLI	LG Electronics Inc.	CR	Rel-16	38.331	16.0.0	1700	-	F	NR_CLI_RIM-Core

- R2-2005730	UE capabilities for CLI	Ericsson	CR	Rel-16	38.331	16.0.0	1693	-	F	NR_CLI_RIM	Late

- R2-2005309	On the impact of DRX on CLI SRS-RSRP measurement	Huawei, HiSilicon	discussion	Rel-16

- R2-2005603	Potential correction on SRS resource for Xn exchange	ZTE Corporation, Sanechips	discussion	Rel-16	NR_CLI_RIM-Core

RAN3#107bis-e

- R3-201788		Full slot format support	Qualcomm Incorporated

- R3-201789		Full slot formats support in Intended TDD UL-DL Configuration	Qualcomm Incorporated

- R3-201851		SRS-RSRP configuration for CLI	Nokia, Nokia Shanghai Bell, China Telecom, Orange, LGE, ZTE

- R3-202320		SRS-RSRP configuration for CLI	LGE, China Telecom, Orange, Nokia, Nokia Shanghai Bell, ZTE

- R3-202378		On X2 support for UE CLI measurement for EN-DC	Nokia, Nokia Shanghai Bell

- R3-202384		Correction of CLI	ZTE, Ericsson, LGE

- R3-202385		SRS-RSRP configuration for CLI (ZTE, Nokia, Nokia Shanghai Bell, CMCC, LGE, China Telecom, Orange, China Unicom

RAN3#108-e

- R3-203335		Full slot format support	Qualcomm Incorporated

- R3-203336		Full slot formats support in Intended TDD UL-DL Configuration	Qualcomm Incorporated

- R3-203632		SRS-RSRP configuration for CLI	Nokia, Nokia Shanghai Bell, China Telecom, Orange, LGE, ZTE

- R3-203756		On X2 support for UE CLI measurement for EN-DC	Nokia, Nokia Shanghai Bell

- R3-203802		SRS-RSRP configuration for CLI	LGE, China Telecom, Orange, Nokia, Nokia Shanghai Bell, ZTE

- R3-203861		Correction of CLI	ZTE, Ericsson, LGE

- R3-203862		SRS-RSRP configuration for CLI	ZTE, Nokia, Nokia Shanghai Bell, CMCC, LGE, China Telecom, Orange, China Unicom

- R3-204255		Response LS on the LS For Exchange of information related to SRS-RSRP measurement resource configuration for UE-CLI	ZTE

- R3-204277		Summary of Offline for CLI	ZTE

- R3-204278		Full slot formats support in Intended TDD UL-DL Configuration	Qualcomm Incorporated

- R3-204279		Summary of offline discussion for CB: # 89_ Full_slot_format_support	Qualcomm Incorporated

- R3-204352		Response LS on Exchange of information related to SRS-RSRP measurement resource configuration for UE-CLI	ZTE

- R3-204398		Slot length correction in Intended TDD UL-DL Configuration	Qualcomm Incorporated

- R3-204399		Response LS on Exchange of information related to SRS-RSRP measurement resource configuration for UE-CLI

RAN4#94-bis-e

- R4-2003179	SRS-RSRP measurement accuracy for FR2	LG Electronics Inc.

- R4-2003223	Discussion on CLI performance test cases	LG Electronics Inc.

- R4-2003419	Remaining issues of CLI RRM Performance Requirements	Qualcomm CDMA Technologies

- R4-2003804	38.133 CR on CLI measurement requirements	Nokia, Nokia Shanghai Bell

- R4-2003805	Performance aspects for CLI measurement	Nokia, Nokia Shanghai Bell

- R4-2003806	Discussion on test cases in EN-DC	Nokia, Nokia Shanghai Bell

- R4-2004342	Discussion on remaining issues in CLI measurement requirements	Huawei, HiSilicon

- R4-2004343	[draft] reply LS on CLI measurement and reporting	Huawei, HiSilicon

- R4-2004345	Discussion on remaining issues in CLI performance requirements	Huawei, HiSilicon

- R4-2005297	Reply LS on CLI measurement and reporting	RAN4

- R4-2005298	CR on CLI measurement requirements	Huawei, HiSilicon

- R4-2005299	Draft CR for event triggerred reporting tests for CLI	LG Electronics Inc.

- R4-2005300	CR on CLI measurement performance requirements	Huawei, HiSilicon

- R4-2005301	CR on test cases for SRS-RSRP measurement accuracy in FR1	Huawei, HiSilicon

- R4-2005302	CR on test cases for SRS-RSRP measurement accuracy in FR2	Huawei, HiSilicon

- R4-2005303	CR on test cases for CLI-RSSI measurement accuracy in FR1	Huawei, HiSilicon

- R4-2005304	CR on test cases for CLI-RSSI measurement accuracy in FR2	Huawei, HiSilicon

- R4-2005391	Email discussion summary for [94e Bis][107] NR_CLI_RIM_RRM	Moderator (LGE)

RAN4#95-e

- R4-2009019	Email discussion summary for [95e][207] NR_CLI_RIM_RRM	Moderator (LGE)

- R4-2007825	CR on CLI measurement requirements	Huawei, HiSilicon

- R4-2008582	CR on CLI measurement performance requirements	Huawei, HiSilicon

- R4-2006691	Discussion on test setup for FR2	LG Electronics Inc.

- R4-2006692	CR for event triggered reporting tests for CLI	LG Electronics Inc.

- R4-2007827	Discussion on AoA setup for CLI test cases	Huawei, HiSilicon

- R4-2007828	CR on test cases for SRS-RSRP measurement accuracy in FR1	Huawei, HiSilicon

- R4-2008583	CR on test cases for SRS-RSRP measurement accuracy in FR2	Huawei, HiSilicon

- R4-2007830	CR on test cases for CLI-RSSI measurement accuracy in FR1	Huawei, HiSilicon

- R4-2008584	CR on test cases for CLI-RSSI measurement accuracy in FR2	Huawei, HiSilicon

- R4-2008131	On choice of CLI test setup	Qualcomm CDMA Technologies

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template