3GPP TSG RAN meeting #88e										RP-200934

Online, 29 June-3 July 2020

## Status Report to TSG

Agenda item:			9.3.13

| WI / SI Name | Optimisations on UE radio capability signalling – NR/E-UTRA Aspects |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | RACS-RAN |  |  |  |  |
| Unique ID | 830079 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191088 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 06/2020 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Nathan Tenny |
|  | Company | MediaTek Inc. |
|  | Email | nathan.tenny@mediatek.com |
| Rapporteur | Name | Jiancheng Sun |
|  | Company | CATT |
|  | Email | sunjiancheng@catt.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2#109bis-e:

CRs comprising minor corrections to 36.331 [6] and 38.331 [4] were agreed in principle.

RAN2#110-e:

Updated versions of the agreed-in-principle CRs to 36.331 [13] and 38.331 [15], also including corrections from the ASN.1 review process, were agreed.

RAN2 concluded that the work item is complete from RAN2 perspective.

#### 2.2.2	Remaining Open issues

No open issues remain in RAN2 scope.

## 2.3	RAN3

#### 2.3.1	Agreements

RAN3#107bis-e:

The BL CRs [16] [17] [18] [19] were endorsed.

CR to 36.300 [59] was endorsed as BL.

CR to 38.410 [60] was endorsed as BL.

Agree to add UE Radio Capability ID IE in UE RADIO CAPABILITY MATCH/CHECK REQUEST and DOWNLINK NAS TRANSPORT messages, corresponding TPs for 38.413 [57]  and 36.413 [58] were agreed.

TPs comprising minor corrections for TS 36.423 [42] and TS 38.423 [20] [43] were agreed in principle.

RAN3#108-e:

The BL CRs [63] [64] [65] [66] [67] [68] were endorsed.

TP comprising minor corrections for 38.413 [76] was agreed.

To support different coding formats in NR and LTE, TP for 38.413 [74] and TP for 36.413 [97] were agreed, corresponding LS response to SA2 [98] is agreed.

CR to 37.340 [96] was endorsed as BL.

RAN3 concluded that the work item is complete from RAN3 perspective.

#### 2.2.2	Remaining Open issues

On whether need to introduce X2 UE Radio Capability ID mapping procedure for RACS is to be continued as Rel-16 correction.

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2#109bis-e:

- R2-2002725	Work plan for RACS-RAN work item	MediaTek Inc., CATT	discussion	Rel-16

- R2-2002726	Work plan for RACS-RAN work item	MediaTek Inc., CATT	discussion	Rel-16

- R2-2003290	Correction to transfer of UE capabilities at HO for RACS  (38.331)	ZTE Corporation, Ericsson, MediaTek Inc., Sanechips	CR	Rel-16	38.331	16.0.0	1553	-	F

- R2-2003905	Correction to transfer of UE capabilities at HO for RACS  (38.331)	ZTE Corporation, Ericsson, MediaTek Inc., Sanechips	CR	Rel-16	38.331	16.0.0	1553	1	F

- R2-2003305	Correction to transfer of UE capabilities at HO for RACS (36.331)	MediaTek Inc., Ericsson, ZTE Corporation, Sanechips	CR	Rel-16	36.331	16.0.0	4256	-	F	RACS-RAN-Core

- R2-2003906	Correction to transfer of UE capabilities at HO for RACS (36.331)	MediaTek Inc., Ericsson, ZTE Corporation, Sanechips	CR	Rel-16	36.331	16.0.0	4256	1	F	RACS-RAN-Core

- R2-2003904	Offline discussion 108: RACS Stage 3 CRs	ZTE (Rapporteur)	discussion	Rel-16	RACS-RAN-Core

- R2-2002881	Transfer of segmented UECapabilityInformation by SRB2	Samsung	discussion	Rel-16	RACS-RAN-Core	R2-2000765

- R2-2003471	UE capability indication for segmentation	Huawei, HiSilicon	discussion	Rel-16	RACS-RAN-Core	R2-2001329

RAN2#110-e:

- R2-2004711	Work plan for RACS-RAN work item	MediaTek Inc., CATT	discussion	Rel-16	RACS-RAN-Core

- R2-2004321	Reply LS on RACS and signalling of UE capabilities at handover (S2-2003483; contact: Ericsson)	SA2	LS in	Rel-16	RACS-RAN-Core	To:RAN2, RAN3

- R2-2004324	LS on different coding formats (S2-2003507; contact: Samsung)	SA2	LS in	Rel-16	RACS-RAN-Core	To:RAN2, RAN3, CT4, CT3

- R2-2004710	Correction to transfer of UE capabilities at HO for RACS and correction of ASN.1 review issues [N012][N013]	MediaTek Inc., Ericsson, ZTE Corporation, Sanechips	CR	Rel-16	36.331	16.0.0	4256	2	F	RACS-RAN-Core	R2-2003906

- R2-2005539	Correction to transfer of UE capabilities at HO for RACS and minor ASN.1 correction (38.331)	ZTE Corporation, Ericsson, MediaTek Inc., Sanechips, OPPO	CR	Rel-16	38.331	16.0.0	1553	2	F	RACS-RAN-Core	R2-2003905

- R2-2005802	Correction to transfer of UE capabilities at HO for RACS and minor ASN.1 correction (38.331)	ZTE Corporation, Ericsson, MediaTek Inc., Sanechips, OPPO	CR	Rel-16	38.331	16.0.0	1553	3	F	RACS-RAN-Core	R2-2003905

RAN3#107bis-e:

- R3-201562	Signalling UE capability Identity	Huawei, Samsung Electronics, CATT, Ericsson, Qualcomm

- R3-201563	X2AP support for Radio Capability Signaling Optimization	Samsung, CATT, Ericsson, Huawei, Qualcomm

- R3-201564	Supporting of RACS in XnAP	CATT, Samsung, Huawei, Ericsson, Qualcomm

- R3-201573	Introducing Radio Capability Optimisation (RACS)	Ericsson, Qualcomm, CATT, Samsung, Huawei

- R3-201639	TP for NR_RACS BL CR for TS 38.423 Some XnAP Corrections with NGAP Alignment	ZTE

- R3-201641	Further Discussion of RACS ID Usage in MR-DC Scenarios	ZTE

- R3-201643	TS37.340 Introduction of RACS Feature in MR-DC Rel-16	ZTE

- R3-201644	TP for LTE_RACS BL CR for TS 36.413 Clarification of RACS Mapping Procedure	ZTE

- R3-201645	TP for NR_RACS BL CR for TS 38.413 Clarification of RACS Mapping Procedure	ZTE

- R3-201768	UE Radio Access Capability related ID and information	NEC

- R3-201769	(TP for RACS BL CR for TS 36.413) UE Radio Access Capability ID and information	NEC

- R3-201770	(TP for RACS BL CR for TS 36.423) UE Radio Access Capability ID and information	NEC

- R3-201771	(TP for RACS BL CR for TS 38.413) UE Radio Access Capability ID and information	NEC

- R3-201772	(TP for RACS BL CR for TS 38.423) UE Radio Access Capability ID and information	NEC

- R3-201806	(TP for 38.413 CR#0347 RACS) Further discussion of open issues in RACS	Qualcomm Incorporated

- R3-201884	Work plan for RACS-RAN work item	CATT, MediaTek Inc.

- R3-201885	Discussion on left issues for RACS	CATT

- R3-201886	(TP for NR BL CR for TS 36.413) Introduction of UE Radio Capability ID for UE Radio Capability Match	CATT

- R3-201887	(TP for NR BL CR for TS 38.413) Introduction of UE Radio Capability ID for UE Radio Capability Check	CATT

- R3-201888	(TP for NR BL CR for TS 36.423) Introduction of UE Radio Capability ID for LTE-DC	CATT

- R3-201889	LS on RACS capability exchange	CATT

- R3-202004	Open issues for RACS support in Dual Connectivity	Samsung

- R3-202005	(TP for RACS for TS 36.423) RACS support in Dual Connectivity	Samsung

- R3-202006	(TP for RACS for TS 38.423) RACS support in Dual Connectivity	Samsung

- R3-202154	[TP for BL CR NGAP] Removing open issues on RACS	Ericsson

- R3-202155	[TP for BL CR S1AP] Removing open Issues on RACS	Ericsson

- R3-202156	[TP for BL CR X2AP] Removing open issues on RACS	Ericsson

- R3-202157	[TP for BL CR XnAP] Removing open issues on RACS	Ericsson

- R3-202158	Open topics for Rel-16 UE Radio Capability Optimizations WI	Ericsson

- R3-202247	Signalling UE capability Identity	Huawei

- R3-202248	(TP for RACS BL CR for TS 36.413): Signalling UE capability Identity	Huawei

- R3-202249	(TP for RACS BL CR for TS 36.423): Signalling UE capability Identity	Huawei

- R3-202250	(TP for RACS BL CR for TS 38.413): Signalling UE capability Identity	Huawei

- R3-202251	(TP for RACS BL CR for TS 38.423): Signalling UE capability Identity	Huawei

- R3-202458	Response to R3-201885	Nokia, Nokia Shanghai Bell

- R3-202529	CB: # 38_Email_RACS_general	CATT - Moderator

- R3-202530	CB: # 39_Email_RACS_common_issues	Ericsson - Moderator

- R3-202531	CB: # 42_Email_RACS_S1_NG_issues	Huawei - Moderator

- R3-202532	CB: # 43_Email_RACS_X2_Xn_issues	Samsung - Moderator

- R3-202533	CB: # 44_Email_RACS_st2	ZTE - Moderator

- R3-202576	TS37.340 Introduction of RACS Feature in MR-DC Rel-16	ZTE

- R3-202658	(TP for 38.413 CR#0347 RACS) Further discussion of open issues in RACS	Qualcomm Incorporated

- R3-202669	(TP for RACS BL CR for TS 36.413): Signalling UE capability Identity	Huawei

- R3-202683	Signalling UE capability Identity	Huawei

- R3-202693	Introducing Radio Capability Optimisation (RACS)	Nokia, Nokia Shanghai Bell

- R3-202731	[TP for BL CR X2AP] Removing open issues on RACS	Ericsson, Samsung

- R3-202732	[TP for BL CR XnAP] Removing open issues on RACS	Ericsson, Samsung

RAN3#108-e:

- R3-203039	Signalling UE capability Identity	Huawei

- R3-203041	Introducing Radio Capability Optimisation (RACS)	Nokia, Nokia Shanghai Bell

- R3-203093	Signalling UE capability Identity	Huawei, Samsung Electronics, CATT, Ericsson, Qualcomm

- R3-203094	X2AP support for Radio Capability Signaling Optimization	Samsung, CATT, Ericsson, Huawei, Qualcomm

- R3-203095	Introducing Radio Capability Optimisation (RACS)	Ericsson, Qualcomm, CATT, Samsung, Huawei

- R3-203096	Supporting of RACS in XnAP	CATT, Samsung, Huawei, Ericsson, Qualcomm

- R3-203120	Reply LS on RACS and signalling of UE capabilities at handover	3GPP SA2

- R3-203122	LS on different coding formats	3GPP SA2

- R3-203220	Further Discussion of RACS ID Usage in MR-DC Scenarios	ZTE

- R3-203228	TS37.340 Introduction of RACS Feature in MR-DC Rel-16	ZTE, China Unicom

- R3-203360	Discussion on support of different coding formats	Ericsson

- R3-203361	[TP for NGAP BL CR for RACS] Support of different coding formats	Ericsson

- R3-203362	[TP for S1AP BL CR for RACS] Support of different coding formats	Ericsson

- R3-203422	[TP for BL CR 38.413] Rapporteurs update for NGAP RACS BL CR	Ericsson

- R3-203423	Finalising work on RACS in RAN3	Ericsson

- R3-203424	[TP for BL CR 36.423] On open topics for X2AP	Ericsson

- R3-203425	Introducing RACS	Ericsson

- R3-203522	Work plan for RACS-RAN work item	CATT, MediaTek Inc.

- R3-203523	Discussion on left issues for RACS	CATT

- R3-203524	Draft CR for 37.340 Supportingof RACS for EN-DC and MR-DC	CATT

- R3-203549	Supporting UE Radio Capability ID Mapping procedure in EN-DC	Samsung

- R3-203550	(TP for RACS for TS 36.423) Supporting UE Radio Capability ID Mapping procedure in EN-DC	Samsung

- R3-203592	(TP for RACS BL CR for TS 36.423) whether need of RACS function in MR-DC including EN-DC	NEC

- R3-203593	(TP for RACS BL CR for TS 38.423) whether need of RACS function in MR-DC including EN-DC	NEC

- R3-203664	(TP for RACS BL CR for TS 36.413): Signalling UE capability identity	Huawei

- R3-203665	(TP for RACS BL CR for TS 36.423): Signalling UE capability identity	Huawei

- R3-203666	(TP for RACS BL CR for TS 38.413): Signalling UE capability identity	Huawei

- R3-203667	Signalling UE capability identity for MR-DC	Huawei

- R3-203668	[Draft] LS reply on RACS multiple radio capability formats	Huawei

- R3-203705	(TP for NR BL CR for TS 36.413) Add the support for Mode of Operation A	Nokia, Nokia Shanghai Bell

- R3-203706	(TP for NR BL CR for TS 38.413) Add the support for Mode of Operation A	Nokia, Nokia Shanghai Bell

- R3-204008	CB: # 16_RACS_BLs - Summary of email discussion	CATT - moderator

- R3-204009	CB: # 17_FolderName - Summary of email discussion	Huawei - moderator

- R3-204141	Draft CR for 37.340 Supportingof RACS for EN-DC and MR-DC	CATT, Huawei, ZTE

- R3-204146	(TP for RACS BL CR for TS 36.413): Signalling UE capability identity	Huawei

- R3-204147	LS reply on RACS multiple radio capability formats	Huawei

10.03.2020    	minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template