3GPP TSG RAN meeting #88e										RP- 200957

Electronic Meeting, June 29 - July 3, 2020

Status Report to TSG

Agenda item:			9.4.9

| WI / SI Name | High power UE (power class 2) for EN-DC (1 LTE FDD band + 1 NR TDD band) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | ENDC_UE_PC2_FDD_TDD-Core |  |  |  |  |
| Unique ID | 860155 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-193244 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 06/2020 (request extending to 09/2020) | Performance part: mm/yyyy | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx% | Core part: 60% | Performance Part: xx% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Basaier Jialade |
|  | Company | China Unicom |
|  | Email | basejld@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

Time budget required to further discuss open issues specified in WF R4-2008907.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

  - No agreements could be made in RAN4-94bis-e and RAN4-95-e meetings.

2.4.2	Remaining Open issues

The open issues were summarized according to approved WF R4-2008907 from RAN4-95-e meeting, where Option 1 in each issue received majority support:

  - Issues on “blind” scheme (scheme of reducing LTE FDD power)

Option 1:  Not to include “blind” scheme at current stage (Samsung, Xiaomi, Qualcomm, ZTE, CHTTL, Huawei, OPPO, CU, vivo)

Option 2: Introduce the “blind” scheme as the baseline (Ericsson, Vodafone, T-mobile)

Option 3: Introduce a new item in UE signalling to indicate if “Reduce_FDD_power” is supported ([vivo])

Option 4: Introduce “blind” scheme as an option, and UE-based SAR management described in R4-2006654 as the default UE behavior baseline

  - Choosing “default value” or “blind scheme” when capability parameters are absent

    - Option1: Using default value of maxNRDuty for two cases of LTE and NR power combination (Samsung, Xiaomi, Qualcomm, ZTE, [Huawei], CU, vivo)

    - Option2: Following blind scheme by reduced power (PLTE) and use of the common UL-DL patterns on the TDD CG (Ericsson, Vodafone, T-mobile)

    - Option 3: Assume “Full duty support” when capability parameters are missing (Huawei, OPPO)

    - Option 4: Assume “UE-based” SAR management when capability parameters are absent

  - Choosing “PC fallback” or “blind scheme” when the UL EN-DC scheduling exceeds the UE capability

    - Option1: UE should fallback to PC3 (Samsung, Xiaomi, Qualcomm, ZTE, [CHTTL], Huawei, OPPO, CU, vivo)

    - Option2: Blind scheme should be followed (Ericsson, Vodafone, T-mobile)

    - Option3: UEs fallback to PC3 when UL EN-DC scheduling exceeds the UE capability, but add a conditional statement for 100% UL percentage with an upper limit of the UL power setting on the LTE side for each fixed LTE reference configuration (CHTTL, [vivo])

    - Option 4: UE-based scheme followed when the UL EN-DC scheduling exceeds the UE capability

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#94e

[1] R4-2000121	on UE capability reporting for EN-DC (FDD+TDD) HPUE	vivo

[2] R4-2000447	MSD analysis on high power UE for DC_3-n78	Xiaomi

[3] R4-2000878	Discussion on configurations for FDD-TDD EN-DC High Power UE	CHTTL

[4] R4-2000968	Discussion on HPUE for TDD+FDD	ZTE Corporation

[5] R4-2001037	Consideration on SAR compliance schemes for PC2 FDD+TDD HPUE	China Unicom

[6] R4-2001188	MSD test results for Power Class 2 UE for EN-DC (1 LTE FDD band +1 NR TDD band)	LG Electronics France

[7] R4-2001326	Specification of EN-DC Power Class 2 for FDD-TDD band combinations	Ericsson

[8] R4-2002097	Power class and configured power for PC2 FDD-TDD EN-DC	Qualcomm Incorporated

[9] R4-2002895	Email discussion summary for RAN4#94e_#28_ENDC_UE_PC2_FDD_TDD Moderator (China Unicom)

[10] R4-2002835	 WF on Power Class 2 high power UE for EN-DC	China Unicom, CHTTL, vivo, Xiaomi, SGS Wireless

RAN4#94bis-e

[11] R4-2005707	Email discussion summary for [94e Bis][26] ENDC_UE_PC2_FDD_TDD, Moderator (China Unicom)

[12] R4-2005188	WF on PC2 EN-DC FDD+TDD HPUE, China Unicom

[13] R4-2003388	Discussion on remaining issues for PC2 FDD+TDD HPUE, China Unicom

[14] R4-2003514	Discussion on the behaviors for FDD-TDD EN-DC High Power UE, CHTTL

[15] R4-2003661	Discussion on the remain issues for NSA high power UE, Xiaomi

[16] R4-2004052	CR for adding SAR solutions for FDD+TDD EN-DC PC2 UE, vivo

[17] R4-2003086	Further discussion on power class 2 UE for EN-DC FDD-TDD, Samsung

[18] R4-2003878	EN-DC Power Class 2 for FDD-TDD band combinations with and without tight CG coordination, Ericsson

[19] R4-2003879	Introduction of EN-DC power class 2 for FDD-TDD band combinations, Ericsson

[20] R4-2004971	Draft CR for adding power class 2 output power requirement for DC_3A_n41A, CMCC

[21] R4-2003913	Further on NSA FDD TDD HPUE, OPPO

[22] R4-2004050	On EN-DC (FDD+TDD) HPUE fall back schemes, vivo

[23] R4-2004051	Draft LS on UE capability for PC2 inter-band EN-DC (LTE FDD+NR TDD), vivo

RAN4#95-e

[24] R4-2008959	Email discussion summary for [95e][131] ENDC_UE_PC2_FDD_TDD, Moderator (China Unicom)

[25] R4-2008907	WF on PC2 EN-DC FDD+TDD HPUE, China Unicom

[26] R4-2006379	Further consideration on remaining issues from PC2 FDD-TDD ENDC, Samsung

[27] R4-2006381	Discussion on the remain issues for NSA high power UE, Xiaomi

[28] R4-2006614	On proceeding of EN-DC PC2 FDD + TDD HPUE, China Unicom

[29] R4-2006843	Further discussion on blind scheme of FDD-TDD EN-DC High Power UE, CHTTL

[30] R4-2008228	On FDD_TDD  EN-DC HPUE, Huawei, HiSilicon

[31] R4-2008264	CR for adding SAR solutions for FDD+TDD EN-DC PC2 UE, vivo

[32] R4-2006380	Draft CR for TS 38.101-3 to introduce power class for PC2 FDD-TDD ENDC, Samsung

[33] R4-2006382	MSD analysis on high power UE for DC_3_n41, Xiaomi

[34] R4-2006654	UE based SAR control for Power Class 2 EN-DC FDD+TDD, T-Mobile USA

[35] R4-2007008	Discussion on MSD for HPUE 3+n41, ZTE Corporation

[36] R4-2007052	EN-DC Power Class 2 for FDD-TDD band combinations without required CG coordination, Ericsson

[37] R4-2007053	Introduction of EN-DC power class 2 for FDD-TDD band combinations, Ericsson

[38] R4-2008262	On EN-DC (FDD+TDD) HPUE fall back schemes, vivo

[39] R4-2008263	Draft LS on UE capability for PC2 inter-band EN-DC (LTE FDD+NR TDD), vivo

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template