## Slide 1: RAN4 workload management
Moderator (Qualcomm)
3GPP TSG RAN Meeting #88e
Electronic Meeting, June 29 - July 3, 2020
RP-201258

## Slide 2: Agenda and time allocations
Agenda and/or number of topics/subtopics should be reduced to make the meeting easier to follow/handle
  Based on the scope of WID and inputs of WID/SID rapporteurs, decision on agenda and selected topics/subtopics and work plan should be consensus based.
    For each WID/SID, as one of the main proponents of the WID/SID, Rapporteur may provide a list of topics/subtopics in a priority order
  If multiple meetings are available to discuss a WI
    A work plan for multiple meetings with topics to be discussed in each meeting could be followed
    Chairman and rapporteurs could present a draft workplan with topics to be handled in each meeting and this could be fine tuned on the RAN4 reflector
    There will be no downscoping of the WID/SID(all objectives will still be treated but discussion will be serialized)
  WID/SID downscoping or agenda downscoping that leads to not treating some WI/SI objectives can only be performed at the plenary
RAN4 discussions should be strictly technical and should be escalated to the Plenary when they are not:
  Technical issues should be brought to the plenary only as a last resort

## Slide 3: GTW sessions
GTW sessions were useful in reaching more agreements
Online sessions should adhere to the scheduled slot
  ~30minutes extension could be acceptable but not more
Topics treated in GTW can be decided based on moderators’/rapporteurs recommendations
Strive to follow the agenda announced in advance
  Chairman should avoid spending too much time on a single topic such that all topics are treated within the allocated time for the session

## Slide 4: Moderators and allocations of WFs
Moderators should be given more authority to drive the discussions
  Comments going against prior documented agreements should be discarded (moderator should ignore them), if the prior agreement is still contested by someone, chairman should intervene
    Moderator (preferably) or even other delegates should notify the chairmen, it cannot be expected that session chairmen monitor all threads
    As usual, newly identified errors in previous agreements can be addressed in Tdocs together with technical justification
Moderators that drive agreements/WFs should be chosen with priority

## Slide 5: Enforcements of deadlines
Deadlines should be clearly enforced, comments received after the comment deadline should be discarded
Deadlines for the moderator summaries should be at least 16 hours (preferably 24 or more) after the deadline for comments
Deadline for final approval should be at least another 16 hours (preferably 24 hours) after all the documents are available
Any deadline extension should be for at least 16 hours to give people enough time to comment
  Should be announced also on the dedicated thread as well as on the organizational thread
  Preference is not to have any deadline extension at all
It is preferable that that chairman sends an e-mail announcing the end of any commenting period

## Slide 6: Tdoc allocations
New WFs that are created during the 2nd round should be circulated well in advance of the approval deadline
  Preferably 24hours before the deadline
Moderators should be allowed to set intermediate deadlines to facilitate the creation of WFs and summaries

## Slide 7: Rel.16 Prioritization/Downscoping
Allow extension of Wis beyond September
  Option 1: Yes, continue Rel.16 discussion until Q4 2020
  Option 2: No, what is not finalized should be moved to Rel.17
  Option 3: Yes only for parts of Wis that are essential for the completion of that WI(features is broken without this part). Handling of parts that can be downscoped(move to Rel.17 or drop altogether) to be discussed in September plenary
  Option 4: Come back to this discussion in September plenary and discuss based on progress in Q3
No consensus reached in the e-mail discussion

## Slide 8: Priorities for RAN4#96-e meeting in August 2020
Only focus on the Rel-16 items with the approved exception sheet in the RAN4#96-e meeting including GTW sessions and email discussions
  Prioritize topics impacting other working groups, especially ASN.1 (topics requiring RAN2 signaling support). These topics should be handled earlier to allow early feedback/information sharing to other WGs like RAN2
  Based on moderators’ inputs, prioritized items should be primarily considered in GTW by RAN4 leadership with proper time slots assigned
Only critical Rel-15 CRs to be discussed in the GTW sessions and e-mail discussions

## Slide 9: Thank you