## Slide 1: Status Report RAN WG2 to TSG-RAN #89-e
Johan Johansson
RAN2 Chairman (Mediatek)
AI: 5.2
v2
Updates cmp v1
draft in red text

## Slide 2: Maintenance R15 and earlier
NR R15 WI: NR SA, MR-DC All arch
R15: 24 CRs (not incl Cat A CRs)
  Significant decrease (was 69 last Q)
EUTRA R15 and earlier WIs: NB-IoT, eMTC, LTE
R14: 1 CRs (not incl Cat A CRs)
R15: 5 CRs (not incl Cat A CRs)
  Decrease (was 10 last Q)
Issue: SIB1 extension compatibility (for scheduling of SIB19 and later)
  Technically endorsed CRs from Rel-12 are provided to RP, where RP is expected to decide the fate.
No Non Backwards Compatible (NBC) changes to ASN.1, but one R15 CR in R2-2008588 is mandatory for WUS operation (and the corresponding R16 CR is NBC).

## Slide 3: Maintenance R16
General
180 CRs Related to NR WIs and joint NR EUTRA WIs (excluding Cat A CRs).
34 CRs Related to EUTRA only WIs (excluding Cat A CRs).
A number of NBC or mandatory CRs has been agreed, see APPENDIX
ASN.1 status (NR and EUTRA) can now be considered normally frozen. Expect that RAN2 can keep backward compatibility according to normal practice from now.
NR related UE capabilities
Two Mega CRs 38306 and 38331 including updates for most R16 WIs are provided.
  Includes R1-2007136/7137, and some part of R1-2007326 (just to avoid dummifying IEs later). Includes R4-2011680, but not R4-2011930. V2X: Includes R4-2011681, LS out for a number of clarification questions to R1. Mobility Enh DAPS UE caps updates expected next meeting
  Last updates not included and capabilities for which discussions are ongoing in R4 and R1 excluded, right now 6 known R1 FG and 11 known R4 FG not included for now (some require further R1R4 discussion).
Items that finished late in R2 are provided as separate CRs (IAB MT, Beam Switch timing, UL TX Switching, NR DC)
  R4-2012563 on IAB-MT not taken into account, need more consideration (but is not expected to have ASN.1 impact).
In Summary: NR R16 UE caps not yet finished, more work needed in Q4 by R1, R2, R4.

## Slide 4: R16 Other
TEI16: Mandatory Full Rate User Plane Integrity Protection, requested by TSG SA
  CRs agreed, NR SA. NR-DC, NE-DC MN terminated bearers.
R4 NR-FR1 UL TX Switching
  CRs agreed, concluded
R4 NR-FR2 Max Permissible Exposure (MPE)
  CRs agreed, concluded
R4 NR CSIRS L3
  CRs agreed, concluded

## Slide 5: Rel-17 has started
NR IIOT URLLC
Small Data Enh
UE Power saving
SON MDT
EUTRA NB-IoT eMTC enh
Started in Q3
NR SL relay SI
RAN Slicing SI
NR pos enh SI
Red Cap SI
NR multicast
NR NTN
MR DCCA fenh
Start in Q4 (TBD)
Multi-SIM
IAB Enh
NR SL Enh
IoT NTN?
QoE Enh?

## Slide 6: RAN2 Load
Q1 Feb: R2 109-e
  65h GTW, 210 email discussions (Pre, At, Short), 5500 emails (changed counting principle for comparison w below).
  Drafts folder: 708 MB, 3137 Files
Q2 Apr: R2 109bis-e (incl ASN.1 review)
  66h GTW, 163 email discussions (Pre, At, Short), 4250 emails
  Drafts folder: 459 MB, 2940 Files, 217 Folders
Q2 May-Jun: R2 110-e (incl ASN.1 review)
  72h GTW, 174 email discussions (Pre, At, Short), 4750 emails
  Drafts folder: 542 MB, 3078 Files, 279 Folders
Q3 Aug: R2 111-e
  77h GTW, 123 email discussions (Pre, At, Short Post), 2000 emails
  Drafts folder: 488 MB, 2830 Files, 229 Folders
Chair: I hope the load during Q3 is considered sustainable.

## Slide 7: Planning
R17 early SIs R2 parts can conclude in March 2021.
TU/WI planning see joint RAN leadership Contribution.
For Q4,
  Expect to use ~50% of meeting for Rel-17. ~50% for Maintenance.
  Expect that R16 Maintenance is still organized according to WI (for the larger WIs).
Load is expected to be a major issue due to e-meeting character, if not properly managed, e.g.:
  Similar to f2f meeting: only treat few selected tdocs (for ongoing WIs/SIs)
  Limitations per AI on input tdocs and max no of email threads during the meeting, e.g. 1-4 per allocated TU, and maybe other limitations.
  For Quarters with two WG meetings, not all AI need to be addressed or fully addressed at both meetings, details TBD.

## Slide 8
Thanks to the R2 leadership
Juha Korhonen (MCC)
Tero Henttonen (RAN2 Vice Chair)
Sergio Parolari (RAN2 Vice Chair)
Kyeongin Jeong (session chair)
Brian Martin (session chair)
Emre Yavuz (session chair)
Nathan Tenny (session chair)
Diana Pani (session chair)
Hu Nan (session chair)
Thank you for your support last quarter
Thanks to the NR UE capability coordinators:
Seau-Sian Lim (NR UE cap)
Hideaki Takahashi (Feature List)
Thanks to everyone in R2 contributing constructively.

## Slide 9: APPENDIX: R16 Agreed CRs NBC/essential for protocol operation
R2-2008603 ASN.1 corrections to maintain backwards compatibility Ericsson, Nokia, Nokia Shanghai Bell, Huawei, HiSilicon CR Rel-16 38.331 16.1.0 1869 1 F TEI16
R2-2008637 Rel-16 UE capabilities based on RAN1 and RAN4 feature lists and RAN2 corrections Intel Corporation, NTT DoCoMo CR Rel-16 38.331 16.1.0 1756 2 B
R2-2008565 Correction on LTE MOB capability Intel Corporation, China Telecom, Samsung CR Rel-16 36.331 16.1.1 4362 2 F LTE_feMob-Core
R2-2008604 Remaining ASN.1 review issues Ericsson CR Rel-16 38.331 16.1.0 1870 1 F NR_eMIMO-Core, TEI16
R2-2008316 Correction on beamSwitchTiming values of 224 and 336 vivo CR Rel-16 38.331 16.1.0 1852 1 F TEI16
R2-2008150 Correction on HARQ ACK spatial bundling configurations for secondary PUCCH group Huawei, HiSilicon CR Rel-16 38.331 16.1.0 1993 - F LTE_NR_DC_CA_enh-Core
R2-2008626 Restructuring DAPS capabilities Ericsson CR Rel-16 36.331 16.1.1 4440 - F LTE_feMOB-Core
R2-2008218 CR on CLI configuration LG Electronics Inc. CR Rel-16 38.331 16.1.0 1533 3 F NR_CLI_RIM
R2-2008237 Corrections to connection to 5GC for eMTC Qualcomm Inc., Huawei, HiSilicon CR Rel-16 36.331 16.1.0 4434 1 F LTE_eMTC5-Core, TEI16

## Slide 10: APPENDIX: R16 Agreed CRs NBC/essential for protocol operation
R2-2008383 Correction regarding placement of cell specific SSB QCL information in CLI MO Samsung Telecommunications CR Rel-16 36.331 16.1.1 4393 1 F NR_unlic-Core
R2-2008629 Miscellaneous corrections for NR-U Qualcomm (Rapporteur), Asustek, Ericsson, Huawei, Nokia, Samsung, Vivo, ZTE CR Rel-16 38.331 16.1.0 1976 2 F NR_unlic-Core
R2-2008285 Correction to MDT features Huawei, HiSilicon CR Rel-16 38.331 16.1.0 1999 - F NR_SON_MDT-Core
R2-2008286 Correction to SON features Ericsson CR Rel-16 38.331 16.1.0 2000 - F NR_SON_MDT-Core
R2-2008312 Miscellaneous corrections for Rel-16 NB-IoT Huawei, HiSilicon CR Rel-16 36.331 16.1.1 4380 2 F NB_IOTenh3-Core, LTE_eMTC5-Core
R2-2008644 Correction on the calculation of CG occasion Huawei, HiSilicon CR Rel-16 38.331 16.1.0 2010 1 F 5G_V2X_NRSL-Core
R2-2008560 Correction on RRC parameters for 5G V2X with NR sidelink Huawei, HiSilicon CR Rel-16 38.331 16.1.0 1992 2 F 5G_V2X_NRSL-Core
R2-2008559 Correction on cross-RAT V2X functionality in TS 36.331 Huawei, HiSilicon CR Rel-16 36.331 16.1.1 4371 2 F 5G_V2X_NRSL-Core
R2-2008260 LPP miscellaneous corrections Qualcomm Incorporated CR Rel-16 37.355 16.1.0 0272 - F NR_pos-Core

## Slide 11: APPENDIX: R16 Agreed CRs NBC/essential for protocol operation
R2-2008589 System support for Wake Up Signal Huawei, HiSilicon CR Rel-16 36.331 16.1.1 4447 1 A NB_IOTenh2-Core, LTE_eMTC4-Core