## Slide 1
Steven Chen
RAN4 Chairman (FUTUREWEI)
Status Report RAN WG4 to TSG-RAN #89-e
3GPP TSG RAN #89-e RP-201403
E-meeting, Sept. 14 - 18, 2020

## Slide 2: Summary (1/2)
In Q3, RAN4 had one e-meeting, i.e. #96-e
  Email discussions were organized in 100+ email threads, each with a moderator. Moderators generated summaries that allows traceability of discussions and decisions. Delegates were more comfortable and familiar with the arrangement.
  6000+ emails
  More GTW sessions were used to treat critical or controversial topics.
  Overall, the progress was good. By the nature of email discussion, progress of contentious topics was hard to achieve
Meeting improvements were formally introduced, including
  The use of work plan to enable CR/TR work split.
  Big CR approach will be used for R17 non-basket WIs and selected R16 WIs Perf part
  Capping the number of contributions based on their types such as discussion papers, simulation results papers, TPs, CRs, and LSs
  Improving CR quality
  Strictly enforced deadlines

## Slide 3: Summary (2/2)
    Updated R16 UE feature list sent to RAN2. Further updates will be done in Q4
    Rel-16 NR
  All Rel-16 NR spectrum WIs except NR_n48_LTE_48_coex are completed
  Core part of all Rel-16 NR non-spectrum WIs, both RF and RRM, was completed except
    NR-U (RRM core is completed)
    Remaining open issues for completed WIs can be treated under maintenance
  Good progress on Rel-16 Perf part for the WIs with completed Core part
    Rel-16 NR WI performance parts are expected to be further extended beyond Dec 2020.
Rel-15 NR
  Still a substantial amount of effort was put into Rel-15 NR maintenance and good progress was made
  Very high threshold for essential correction after Q3
LTE maintenance (up to Rel-15)
  Good progress. No major issues
Rel-16 LTE
  Good progress on Perf part, demodulation part completed

## Slide 4: Statistics
Chart: 
| #90bis | #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e
Delegates | 324 | 387 | 266 | 298 | 382 | 226 | 308 | 349
Chart: 
| #90bis | #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e
Contributions | 2774 | 2337 | 2576 | 2230 | 2886 | 2883 | 3297 | 2971
Meeting | Date | Location | Host | Delegates registered/attendees | Documents requested/uploaded
RAN4 #96-e | 17 – 28 Aug. 2020 | Electronic meeting |  | 350/349 | 2971/2825

## Slide 5: NR

## Slide 6: R16 NR RAN4 led WI/SIs
Title | Target completion date from last RAN | Notes
WI: FR1 UE RF | Core: Sep 2020 Perf: Sep 2020 | Core part completed. RRM Perf part ongoing and needs to be extended to Q4.
WI: FR2 UE RF | Core: Sep 2020 Perf: Sep 2020 | Core part completed. No RRM Perf part planned.
WI: RRM Req. Enhancements | Core: Sep 2020 Perf: March 2021 | RRM Core part completed. RRM Perf part to start in Q4
WI: CSI-RS based L3 Measurement | Core: Sep 2020 Perf: March 2021 | RRM Core part completed. RRM Perf part to start in Q4
WI: High Speed Train Scenarios | Perf: Dec 2020 | RRM Perf part ongoing. Demod part ongoing
WI: FR2 DL 256QAM | Perf: Dec 2020 | Demod part ongoing, rapporteur proposed to extend the Perf part completion date to March 2021
WI: OTA BS Testing | Perf: Sep 2020 | Incomplete, rapporteur proposed to extend the Perf part completion date to Dec 2020
WI: Performance Req. Enhancement | Perf: Dec 2020 | Ongoing

## Slide 7: R16 NR other WG led WI/SIs
Title | Target completion date from last RAN | Notes
WI: eMIMO | Core: Sep 2020 Perf: Dec 2020 | Core part completed. RRM Perf part to start in Q4. Demod part ongoing
WI: NR-U | Core: Sep 2020 Perf: Dec 2020 | RF core incomplete. Further discussion at RAN RRM Core part completed. RRM Perf part to start in Q4. Demod part ongoing
WI: eURLLC | Perf: Dec 2020 | Demod part ongoing
WI: Power Saving | Perf: Dec 2020 | RRM Perf part ongoing. Demod part ongoing
WI: Positioning | Core: Sep 2020 Perf: Dec 2020 | RRM Core part completed. RRM Perf part to start in Q4.
WI: NR V2X | Perf: Dec 2020 | Core maintenance work done RRM Perf part ongoing. Demod part ongoing, rapporteur proposed to extend completion date to March 2021
WI: NR Mobility Enhancement | Perf: Dec 2020 | RRM Perf part ongoing.

## Slide 8: R16 NR other WG led WI/Sis (Cont.)
Title | Target completion date from last RAN | Notes
WI: MR-DC | Core: Sep 2020 Perf: Dec 2020 | RRM Core part completed. RRM Perf part to start in Q4. Demod part to start in Q4.
WI: IAB | Core: Sep 2020 Perf: Dec 2020 | Core part completed RRM Perf part to start in Q4. Demod part ongoing
WI: 2-step RACH | Perf: Dec 2020 | RRM Perf part ongoing. Demod part ongoing

## Slide 9: R16 NR Spectrum WI/SIs
Title | Target completion date from last RAN | Notes
WI: 29 dBm UE PC for band 41 and n41 | Core: Sep. 2020 | RF core part completed
WI: HPUE (PC2 2) for EN-DC (1 LTE FDD band + 1 NR TDD band) | Core: Sep. 2020 | RF core part completed
WI: LTE/NR spectrum sharing in band 48/n48 | Core: Sep. 2020 | RF core part incomplete. Rapporteur requested further extension

## Slide 10: R17 NR RAN4 led WI/SIs
Title | Target completion date from last RAN | Notes
WI: NR_FR2_FWA_Bn257_Bn258 | Core: Sep 2020 Perf: Feb 2021 | Core part incomplete and Core part completion needs to be extended to Q4.
WI: Introduction of NR band n13 | Core: Sep 2020 | Core part incomplete and extension is needed
SI: FS_6425_10500MHz _NR | Dec. 2020 | Ongoing
SI: FR2 Test enhancement | Sep 2020 | Ongoing. Rapporteur proposed to extend the SI to June 2021
SI: Study on high-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands 5 and 12 and NR band n71 | March 2021 | First meeting, ongoing

## Slide 11: R17 NR RAN4 led WI/SIs (Cont.)
Title | Target completion date from last RAN | Notes
WI: Introduction of CBW 35MHz and 45MHz for NR FR1 | Core: Mar 2021 Perf: Mar 2021 | First meeting, ongoing
WI: Introduction of NR SUL band 1880-1920MHz | Core: Dec 2020 Perf: Dec 2020 | First meeting, ongoing
WI: Introduction of 2300-2400MHz SUL band for NR | Core: Dec 2020 Perf: Dec 2020 | First meeting, ongoing
WI: Introduction of NR 47 GHz band | Core: Mar 2021 Perf: Mar 2021 | First meeting, ongoing
WI: Introduction of NR band n24 | Core: Jun 2021 Perf: Jun 2021 | First meeting, ongoing
WI: Introduction of 1.6 GHz NR SUL band with same uplink frequency range of Band 24 | Core: Jun 2021 Perf: Jun 2021 | First meeting, ongoing
WI: LTE/NR spectrum sharing in Band 40/n40 | Core: Sep 2020 | Completed
WI: LTE/NR spectrum sharing in Band 38/n38 |  | Incomplete. Further discussion at RAN

## Slide 12: R17 NR other WG led WI/SIs
Title | Target completion date from last RAN | Notes
SI: Study on supporting NR from 52.6 GHz to 71 GHz | Dec. 2020 | First meeting, ongoing

## Slide 13: Rel-17 NR Basket WIs
WI Title | Status Report | Revised WID
NR intra-band CA | RP-201568 | RP-201571
NR Inter-band CA for 3 bands DL with 1 band UL | RP-201788 | RP-201787
NR Inter-band CA for 4 bands DL with 1 band UL | RP-201570 | RP-201573
DC for 2 bands DL with 2 bands UL (1 LTE band + 1 NR band) | RP-201555 | RP-201553
DC for 3 bands DL with 2 bands UL (2 LTE bands + 1 NR band) | RP-201727 | RP-201728
DC for 4 bands DL with 2 bands UL (3 LTE bands + 1 NR band) | RP-201569 | RP-201572
DC for 5 bands DL with 2 bands UL (4 LTE bands + 1 NR band) | RP-201482 | RP-201483
DC for 6 bands DL with 2 bands UL (5 LTE bands + 1 NR band) |  | RP‑201642 (new)
DC of x bands (xDL/1UL x=1, 2,3,4) LTE and 2 NR bands (2DL/1UL); | RP-201478 | RP-201477
DC of x bands (x=1,2) LTE inter-band CA (xDL/xUL) and y bands (y=3-x) NR inter-band CA (yDL/yUL) | RP-201711 | RP-201710
NR Inter-band CA/DC for 2 bands DL with x bands UL (x=1,2) | RP-201540 | RP-201539
NR Inter-band CA/DC for 3 bands DL with 2 bands UL | RP-201542 | RP-201541
Band combinations for SA NR supplementary uplink (SUL), NSA NR SUL, NSA NR SUL with UL sharing from the UE perspective (ULSUP) | RP-201725 | RP-201726

## Slide 14: Rel-17 NR Basket WIs (Cont.)
Above revised WIDs except RP‑201643 have been endorsed by RAN4
WI Title | Status Report | Revised WID
DC of x bands (x=1,2,3) LTE inter-band CA (xDL/1UL) and 3 bands NR inter-band CA (3DL/1UL) | R4-201713 | R4-201712
NR inter-band Carrier Aggregation and Dual connectivity for DL 4 bands and 2UL bands | RP-201639 | RP-201640
NR inter-band CA for 5 bands DL with x bands UL (x=1, 2) | RP-201723 | RP-201724
DC of x bands (x=2,3,4) LTE inter-band CA (xDL/1UL) and 1 NR FR1 band (1DL/1UL) and 1 NR FR2 band (1DL/1UL) |  | RP‑201643 (new)

## Slide 15: Rel-17 NR Basket WIs (Cont.)
WI Title | Status Report | Revised WID
Power Class 2 UE for NR inter-band CA and SUL configurations with 2 bands UL | RP‑201583 | RP-201584
adding new channel bandwidth(s) support to existing NR bands | RP‑201547 | RP-201546
High power UE (power class 2) for EN-DC | RP‑201579 | RP-201580
Band combinations on co-current operation between Uu frequency bands and V2X bands | RP‑201790 | RP‑201789

## Slide 16: LTE

## Slide 17: R16 LTE other WG led WI/SIs
Title | Target completion date from last RAN | Notes
WI: eMTC5 | Perf: Dec 2020 | RRM Perf part ongoing. Demod part completed
WI: NB-IOTenh3 | Perf: Dec 2020 | RRM Perf part ongoing. Demod part completed
WI: LTE even further mobility enhancement | Perf: Dec 2020 | RRM Perf part ongoing.
WI: LTE-based 5G terrestrial broadcast | Perf: Sep 2020 | Perf part completed

## Slide 18: R17 LTE RAN4 led WI/SIs
Title | Target completion date from last RAN | Notes
WI: LTE Band 24 Specifications to comply with updated regulatory emission limits | Core: Jun. 2021 Perf: Jun. 2021 | First meeting, ongoing

## Slide 19: Rel-17 LTE Basket WIs
  Above revised WIDs, except RP-201646, have been endorsed by RAN4
WI Title | Status Report | Revised WID
LTE inter-band CA for 2 bands DL with 1 band UL | RP-201753 | RP-201754
LTE inter-band CA for 3 bands DL with 1 band UL | RP-201729 | RP-201730
LTE inter-band CA for x bands DL (x=4, 5) with 1 band UL | RP-201912 | RP-201911
LTE inter-band CA for 2 bands DL with 2 band UL | RP-201031 | RP-201032
LTE inter-band Carrier Aggregation for x bands (x= 3, 4, 5) DL with 2 bands UL | RP-201476 | RP-201475
Additional LTE bands for UE category M1&M2 and/or NB1&NB2 in Rel-17 | RP-201647 | RP-201646

## Slide 20: RAN4 TU Budget
Total capacity is 45 TUs with 3 parallel sessions, which does not include
  Monday morning common session
  Friday comeback session
  Evening AH session
3
3
3
4
4
4
4
4
4
4
4
4

## Slide 21: RAN4 TU Budget
Observations and trends for Q4 2020 and Q1 2021
  Completed RF and RRM core part opens up TUs for R17 topics, while R16 core maintenance is expected
  R16 perf part is expected to continue until Q1 2021
Proposal for Q4
  RF: NR 22.5 TUs, LTE 2 TUs
  RD: NR 19 TUs, LTE 1.5 TUs

## Slide 22: RAN4 TU Management for Q4’2020 - NR
WI code | RAN4#97 (RF) | RAN4#97 (RD)
R15 NR maintenance-Core | 0.5 | 0.25
R15 NR maintenance-Perf | 0.25 | 0.25
NR_2step_RACH-Perf |  | 0.75
NR_unlic-Core | ? | 
NR_unlic-Perf |  | 1.5
5G_V2X_NRSL-Perf |  | 1.5
NR_eMIMO-Perf |  | 1.5
NR_PowerSaving-Perf |  | 0.5
NR_POS-Perf |  | 1
NR_L1enh_URLLC-Perf |  | 1
NR_IAB-Perf | 1 | 1
NR_Mob_enh-Perf |  | 0.25
LTE_NR_DC_CA_enh-Perf |  | 1
NR_RF_FR1_Req_Enh-Perf |  | 0.25
NR_DL256QAM_FR2-Perf |  | 0.25
NR_RRM_Enh_Perf |  | 1

## Slide 23: RAN4 TU Management for Q4’2020 - NR
NR_CSIRS_L3meas-Perf |  | 1
NR_HST-Perf |  | 1
NR_enh-Perf |  | 0.75
OTA_BS_testing-Perf |  | 0.1
NR_n48_LTE_48_coex-Core | 0.25 | 
R17 NR basket WIs | 3 | 
FS_FR2_enhTestMethods | 0.5 | 
NR_n13-Core | 0.5 | 
NR_n13-Perf | 0.1 | 
FS_6425_10500MHz _NR | 1 | 
NR_FR2_FWA_Bn257_Bn258 | 0.5 | 
NR_FR2_FWA_Bn257_Bn258 |  | 0.25
FS_NR_52_to_71GHz | 1 | 
R16 core maintenance (except NR-U) and TEI | 2.5 | 2.5
R17 NR spectrum related WIs | 2 | 
R17 MIMO OTA WI | 1.5 | 
R17 LS activities | 1 | 1
NTN | 0.75 | 0.25
R17 UE power saving |  | 0.25
Total | 16.35 | 19.1

## Slide 24: RAN4 TU Management for Q4’2020 - LTE
WI code | RAN4#97 (RF) | RAN4#97 (RD)
LTE_eMTC5-Perf |  | 0.5
NB_IOTenh3-Perf |  | 0.5
LTE_feMob-Perf |  | 0.25
R17 LTE CA basket WIs | 1 | 
LTE maintenance | 0.5 | 0.25
R17 LTE spectrum related WI/SI | 0.5 | 
Total | 2 | 1.5

## Slide 25: Views on new WI/SI proposals
  Q4 focus is R16 core part maintenance, UE feature list and perf part
  TU budget for RAN1/2/3-led R17 package remains to be clearly defined and justified
  Some RAN4 R17 WI/SIs, if approved, can start in Q4 2020

## Slide 26: Overall TU projection for R17
  When R16 perf part work is done, we have the following TU projection for R17
Topics | RF | RD | Notes
RAN4 R15/R16 maintenance | 2 | 2 | 
RAN1/2/3 led R17 WIs | 8 | 10 | Assuming 18 TUs are required and roughly 40% for RF, 60% for RD. Precise TU budget remains to be clearly defined and justified
RAN4 R17 basket and other spectrum WIs | 6 |  | 4 for basket WIs and 2 for other spectrum WIs
Remaining TUs for RAN4 R17 non-spectrum WIs | 8.5 | 8.5 | Assuming a total of 45 TUs, and 24.5 TUs for RF and 20.5 TUs for RD

## Slide 27: Thank You!
  Vice chairs Haijie Qiu and Andrey Chervyakov for helping structure the e-meeting and chairing sessions
  Kai-Erik Sunell for efficient secretary support
  Email moderators for leading the email discussions and providing summaries
  Delegates for contributions and discussions