3GPP TSG RAN meeting #89e										      RP-201481

Electronic Meeting, Sept. 14 - 18, 2020

## Status Report to TSG

Agenda item:			9.2.3

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_2step_RACH |  |  |  |  |
| Unique ID | 820068 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200085 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 06/2020 | Performance part: 12/2020 | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: 100% | Performance Part: 70% | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Li Tian |
|  | Company | ZTE Corporation |
|  | Email | tian.li150@zte.com.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

##### RAN4 #96-e

BS demodulation requirements

- WF R4-2012705 approved

  - FRC configuration agreed except DMRS configuration for FR1

  - Medium level TO cycling values set

  - Test metric 1% as a baseline

  - The TO error is assumed to be the same for a MsgA-PRACH preamble and MsgA-PUSCH pair

  - The TO error is updated per each occasion of PRACH preamble + MsgA during the test

CR work split

RRM Core requirements

- Define performance tests for both CBRA and CFRA of 2-step RACH.

- Performance tests should check UE’s performance regarding fallbackRAR and successRAR.

- Don’t define test cases for 2-step RA under handover.

- Don’t define test cases for 2-step RA under RRC re-establishment, RRC connection with redirection and PSCell addition.

- The test cases of 2-step RACH should use AWGN propagation condition, setup 2b for AoA and rough UE beams.

- Create A.x.3.2.2.3 and A.x.3.2.2.4 for 2-step RA test cases.

- Create new MsgA RMC configurations for SSB-based CBRA and CFRA in FR1 and FR2 as

  - A.3.x MsgA configurations

  - A.3.x.1 Introduction

  - A.3.x.2 FR1 MsgA configuration in FR1

    - A.3.x.2.1 FR1 MsgA configuration 1

    - A.3.x.2.2 FR1 MsgA configuration 2

  - A.3.x.3 FR2 MsgA configuration in FR2

    - A.3.x.3.1 FR2 MsgA configuration 1

    - A.3.x.3.2 FR2 MsgA configuration 2

- The work split is agreed as follows:

| Test case |  |  |  | Clause | Responsible company |
| --- | --- | --- | --- | --- | --- |
| EN-DC | FR1 NR cells | Contention based RA | MsgB with fallbackRAR | A.4.3.2.2.3 | NEC |
|  |  | Non-contention based RA | MsgB with successRAR | A.4.3.2.2.4 | Ericsson |
|  | FR2 NR cells | Contention based RA | MsgB with successRAR | A.5.3.2.2.3 | NEC |
|  |  | Non-contention based RA | MsgB with fallbackRAR | A.5.3.2.2.4 | ZTE |
| NR SA | FR1 NR cells | Contention based RA | MsgB with successRAR | A.6.3.2.2.3 | Nokia |
|  |  | Non-contention based RA | MsgB with fallbackRAR | A.6.3.2.2.4 | ZTE |
|  | FR2 NR cells | Contention based RA | MsgB with fallbackRAR | A.7.3.2.2.3 | Nokia |
|  |  | Non-contention based RA | MsgB with successRAR | A.7.3.2.2.4 | Ericsson |
| Test configurations |  |  |  | A.3.x | Ericsson |

#### 2.4.2	Remaining Open issues

- DMRS configuration for FR1: pos2 or pos3

- Whether or not to specify requirements for high level TO cycling

- Test coverage if agreeing to specify requirements for high level TO cycling

- Specify RRM test cases for 2-step RACH

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#96-e

- R4-2010468	Overview of test cases with 2-step RACH	Ericsson

- R4-2010908	On RRM performance requirements for 2-step RA type	Nokia, Nokia Shanghai Bell

- R4-2009683	Work split for 2-step RACH performance part	ZTE Corporation

- R4-2010909	Draft CR on 2-step RA type Contention based random access test in FR1 for NR standalone	Nokia, Nokia Shanghai Bell

- R4-2012186	Draft CR on 2-step RA type Contention based random access test in FR1 for NR standalone	Nokia, Nokia Shanghai Bell

- R4-2009684	[draftCR] Test cases for 2-step RACH (Random access)	ZTE Corporation

- R4-2009685	Test cases for 2-step RACH (Random access)	ZTE Corporation

- R4-2012183	WF on test cases for 2-step RACH RRM	ZTE Corporation

- R4-2012058	Email discussion summary for [96e][227] NR_2step_RACH_RRM	Moderator (ZTE)

- R4-2012227	Email discussion summary for [96e][227] NR_2step_RACH_RRM	Moderator (ZTE)

- R4-2010283 Discussion and simulation results for BS 2-step RACH requirement, Samsung

- R4-2010783 Further discussion on BS demodulation performance requirements for 2-Step RACH,ZTE

- R4-2010784 Draft CR for 38.104: Performance requirements for 2-Step RACH, ZTE

- R4-2010785 Simulation results for 2-step RACH BS demodulation requirements, ZTE

- R4-2010842 2-step RACH demodulation requirements, Ericsson

- R4-2010906 2-step RACH BS demodulation simulation results, Nokia

- R4-2010907 On 2-step RACH BS demodulation requirements, Nokia

- R4-2011009 Discussion and simulation results on NR 2-step RACH BS performance requirements, Huawei

- R4-2009739 Views on BS demodulation requirements for NR 2-Step RACH, Intel

- R4-2012705 WF on BS demodulation requirements 
for 2-step RACH, ZTE

- R4-2012706 Draft CR for 38.104: Performance requirements for 2-Step RACH, ZTE

- R4-2012559 Email discussion summary for [96e][325] BS demodulation for 2-step RACH, Moderator(ZTE)

- R4-2012742 Email discussion summary for [96e][325] BS demodulation for 2-step RACH, Moderator(ZTE)

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template