3GPP TSG RAN meeting #89-e								              RP-201537

Electronic Meeting, September 14-18, 2020

## Status Report to TSG

Agenda item:	9.8.11 - NR small data transmissions in INACTIVE state [RAN2 WI: NR_SmallData_INACTIVE]

| WI / SI Name | NR small data transmissions in INACTIVE state |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: - |
| Acronym | NR_SmallData_INACTIVE |  |  |  |  |
| Unique ID | 860051 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201305 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 09/2021 | Performance part: n/a | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: Overall: 10% RAN2: 15% RAN3: 0% RAN4: 0% | Performance Part: n/a | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Eswar Vutukuri |
|  | Company | ZTE Corporation |
|  | Email | eswar.vutukuri@zte.com.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

The total TUs agreed in RAN#86 for RAN 2 and RAN 3 are unchanged.

However, the RAN4 TUs need to be officially endorsed. It is requested to start RAN4 core activities in Q2 2021 with a specific time budget allocation reflected in the TUs excel sheet attached.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

- RAN1#102-e, 17th – 28th August 2020, e-meeting

[General]

None  (NR_SmallData_INACTIVE was not discussed)

[Essential corrections]

None

- RAN1#101-e, 25th May – 5th June 2020, e-meeting

[General]

None  (NR_SmallData_INACTIVE was not discussed)

[Essential corrections]

None

#### 2.1.2	Remaining Open issues

N/A

## 2.2	RAN2

#### 2.2.1	Agreements

- RAN2#111-e, 17th – 28th August 2020, e-meeting

[General]

- Work plan for INACTIVE small data WI in R2-2007447 was noted

Agreements

1 	Small data transmission with RRC message is supported as baseline for RA-based and CG based schemes

2	RRC-less can be studied for limited use cases (e.g. same serving cell and/or for CG) with lower priority

3	Context fetch and data forwarding with anchor re-location and without anchor re-location will be considered.   FFS if there are problems with the scenario “without anchor relocation”.

4	From RAN2 perspective, stored “configuration” in the UE Context is used for the RLC bearer configuration for any SDT mechanism (RACH and CG).

5	The 2-step RACH or 4-step RACH should be applied to RACH based uplink small data transmission in RRC_INACTIVE

6	The uplink small data can be sent in MSGA of 2-step RACH or msg3 of 4-step RACH.

7	Small data transmission is configured by the network on a per DRB basis

8	Data volume threshold is used for the UE to decide whether to do SDT or not.   FFS how we calculate data volume.

FFS if an “additional SDT specific” RSRP threshold is further used to determine whether the UE should do SDT

9	UL/DL transmission following UL SDT without transitioning to RRC_CONNECTED is supported

10	When UE is in RRC_INACTIVE, it should be possible to send multiple UL and DL packets as part of the same SDT mechanism and without transitioning to RRC_CONNECTED on dedicated grant.  FFS on details and whether any indication to network is needed.

The following 2 email discussions will be run until the next RAN2 meeting to further progress the details of solutions:

[Post111e][xxx][R17 - Small Data][– Agreeable details of RRC-based solution (RACH and CG): (ZTE)

Scope:

•	Develop further understanding of detailed steps for the RRC-based solution for both CG and RACH based schemes (e.g. contents of the first UL message, security aspects, and subsequent network and UE procedure etc).

•	Identify any impacts to other WGs (e.g. RAN1)

Outcome: Agreeable proposals and identified impacts to other groups

[Post111e][xxx][R17 - Small Data] – Context fetch (Ericsson)

Scope

•	Discuss the RAN2 aspects of context fetch with and without anchor relocation and identify any issues that need further input (e.g. from RAN3 and/or SA3 etc)

•	Can also discuss if there are any bottlenecks to support SDT without anchor relocation (i.e. the FFS point above)

Outcome: agreeable proposals and identified impacts to other groups

[Essential corrections]

None

- RAN2#110-e, 1st – 12th June 2020, e-meeting

[General]

None (NR_SmallData_INACTIVE was not discussed)

[Essential corrections]

None

#### 2.2.2	Remaining Open issues

- Stage-2 design work for RACH and CG based solutions for small data in INACTIVE

- Stage-3 work

- See the WI objectives for general overview

## 2.3	RAN3

#### 2.3.1	Agreements

- RAN3#109-e, 17th – 28th August 2020, e-meeting

[General]

None (NR_SmallData_INACTIVE was not discussed)

[Essential corrections]

None

- RAN3#108-e, 1st – 12th June 2020, e-meeting

[General]

None (NR_SmallData_INACTIVE was not discussed)

[Essential corrections]

None

#### 2.3.2	Remaining Open issues

-

## 2.4	RAN4

- RAN4#96-e, 17th – 28th August 2020, e-meeting

[General]

None (NR_SmallData_INACTIVE was not discussed)

[Essential corrections]

None

- RAN4#95-e, 25th May – 5th June 2020, e-meeting

[General]

None (NR_SmallData_INACTIVE was not discussed)

[Essential corrections]

None

#### 2.4.2	Remaining Open issues

-

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### N/A

#### 3.1.1	Agreements with cross-TSG impacts

N/A

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

N/A

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## 4.1	RAN1

Nothing to report

## 4.2	RAN2

RAN2#111-e, 17th – 28th August 2020, e-meeting

| R2-2006550 | General Considerations on Small Data Transmission | vivo |
| --- | --- | --- |
| R2-2006551 | Supporting Small Data Transmission via RA procedure | vivo |
| R2-2006582 | Common aspects between RACH and CG-based scheme | Huawei, HiSilicon |
| R2-2006583 | Small data transmission with RA-based schemes | Huawei, HiSilicon |
| R2-2006653 | Small data transmission in RRC_IACTIVE state | ETRI |
| R2-2006713 | SDT mechanism on RRC/non-RRC based approaches and RACH requirements | Intel Corporation |
| R2-2006714 | Radio bearer configuration for SDT considering UE context relocation and CU/DU split | Intel Corporation |
| R2-2006772 | Random Access based Small Data Transmission - Signaling Flow | Samsung Electronics Co., Ltd |
| R2-2006773 | Random Access based Small Data Transmission - Details | Samsung Electronics Co., Ltd |
| R2-2006800 | Handling of small data transmission in RRC_INACTIVE | PANASONIC R&D Center Germany |
| R2-2006824 | The RACH-Based Small Data Transmission | PANASONIC R&D Center Germany |
| R2-2006829 | Requirements and Solutions for INACTIVE Small Data Transmission | MediaTek Inc. |
| R2-2006830 | Subsequent Transmission of Small data in INACTIVE | MediaTek Inc. |
| R2-2006836 | Procedure of Small Data Transmission | OPPO |
| R2-2006837 | The Conditions for Small Data Transmission in Inactive State | OPPO |
| R2-2006845 | RACH based small data transmission | ITL |
| R2-2006865 | Topics for small data transmission in INACTIVE | Fujitsu |
| R2-2006991 | Requirements and scopes of Small Data Transmissions | CATT |
| R2-2006992 | General procedure analysis for Small Data Transmissions | CATT |
| R2-2007047 | Discussion on UL small data transmissions for RACH-based schemes | Spreadtrum Communications |
| R2-2007069 | Small data transmission in RRC_INACTIVE state | ETRI |
| R2-2007125 | RAN2 Study on the Small Data Enhancement | Apple |
| R2-2007126 | Small data transmission via RACH procedure | Apple |
| R2-2007180 | Discussion on different aspects of UL Small data transmissions in NR | Sony |
| R2-2007192 | Scope for Small Data Transmission | Ericsson |
| R2-2007195 | Initial consideration on RACH based SDT | NEC |
| R2-2007197 | 2-step and 4-step based RACH Small Data transmission | Ericsson |
| R2-2007432 | Scheme selection and scheme switch | CMCC |
| R2-2007433 | Basic procedure for data transmission in RRC inactive state | CMCC |
| R2-2007447 | Work plan for the INACTIVE small data WI | Work Item Rapporteur (ZTE) |
| R2-2007448 | Selection between RRC-based and RRC-less solutions for IDT | ZTE Corporation, Sanechips, CSPG |
| R2-2007449 | Details of RRC-based IDT | ZTE Corporation, Sanechips, CSPG |
| R2-2007469 | UL small data transmissions in 2-step RACH and 4-step RACH | Lenovo, Motorola Mobility |
| R2-2007479 | The basic principle for small data transmissions | Lenovo, Motorola Mobility |
| R2-2007489 | Small data transmission over pre-configured PUSCH resources | Nokia, Nokia Shanghai Bell |
| R2-2007540 | RACH based NR small data transmission | Qualcomm Incorporated |
| R2-2007541 | RACH based uplink small data transmission with or without anchor relocation | Qualcomm Incorporated |
| R2-2007564 | Design of RACH-based Small Data Transmission schemes and common aspects | Nokia, Nokia Shanghai Bell |
| R2-2007612 | UL small data transmission in inactive state | InterDigital |
| R2-2007613 | RACH-based UL small data transmission | InterDigital |
| R2-2007741 | Discussion on NR RRC for small data transmission | ASUSTeK |
| R2-2007742 | Discussion on RA procedure for small data transmission | ASUSTeK |
| R2-2007746 | considerations on small data transmission procedure in RRC_inactive | Beijing Xiaomi Mobile Software |
| R2-2007747 | UL transmission procedure using Pre-configured PUSCH resources in RRC_inactive | Beijing Xiaomi Mobile Software |
| R2-2007838 | Discussion on small data transmission | Potevio |
| R2-2007953 | Techniques for enabling NR small data transmissions in INACTIVE state | Sierra Wireless, S.A. |
| R2-2008013 | Issues in dependency to other groups | LG Electronics |
| R2-2008015 | Considerations on UL small data transmission | LG Electronics |

## 4.3	RAN3

Nothing to report

## 4.1	RAN4

Nothing to report

END