3GPP TSG RAN meeting #89e										RP-201560

Electronic Meeting, September 14-18, 2020

## Status Report to TSG

Agenda item:			9.9.4

| WI / SI Name | Introduction of NR 47GHz band |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_47GHz_band |  |  |  |  |
| Unique ID | 880082 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201232 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2021 | Performance part: 03/2021 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 20% | Performance Part: 20% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Hisashi Onozawa |
|  | Company | Nokia |
|  | Email | Hisashi.onozawa@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

The work plan [5], TR skeleton [2], band number and system parameters [4,7], some BS requirement [9] and way-forwards on testability, link budget template and UE RF [12, 13, 14] are agreed. Some tentative agreements in the moderator summary [15] are also made.

#### 2.4.2	Remaining Open issues

- Transmitter/receiver requirements for BS and UE.

- RRM/Demod requirement

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

Agreed in [12], the UE testability of the new frequency band is proposed to be included in the scope of RAN4 SID for FR2_enhTestMethods. Although RAN5 work is not the scope of this work item, it is noted that RAN5 work to specify the UE conformance requirement of the new frequency band will depend not only on the completion of this work item but also on the progress of RAN4 SID for FR2_enhTestMethods.

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1] R4-2009957	Preliminary views on the new 47 GHz band	Apple Inc.

[2] R4-2010445	TR 38xxx Introduction of NR Band 26x (47Ghz band)	Ericsson

[3] R4-2010446	Requirement overview for 47 GHz frequency band	Ericsson

[4] R4-2010447	47GHz band - Regulatory overview - System parameters	Ericsson

[5] R4-2010520	Workplan for Introduction of NR 47 GHz band	Nokia, Nokia Shanghai Bell

[6] R4-2010521	Regulatory Background of 47 GHz band	Nokia, Nokia Shanghai Bell

[7] R4-2010522	Band number and System parameters of 47 GHz band	Nokia, Nokia Shanghai Bell

[8] R4-2010523	UE RF requirements for 47 GHz band	Nokia, Nokia Shanghai Bell

[9] R4-2011412	BS RF requirements for 47 GHz band	Nokia, Nokia Shanghai Bell

[10] R4-2011455	Discussion on 48G RF components	Qualcomm Incorporated

[11] R4-2011568	Email discussion summary for [96e][135] NR_47GHz_Band	Moderator (Nokia)

[12] R4-2011816	WF on UE testability above 43.5 GHz	R&S, Apple

[13] R4-2011817	WF on link budget parameters for Tx/Rx of n262	Huawei, HiSilicon, Apple

[14] R4-2011818	WF on UE RF requirement for 47 GHz band	Qualcomm

[15] R4-2011873	Email discussion summary for [96e][135] NR_47GHz_Band	Moderator (Nokia)

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template