3GPP TSG RAN Meeting #89e										RP-201661

Electronic Meeting, Sep 14 – Sep 18, 2020

Status Report to TSG

Agenda item:

| WI / SI Name | Physical Layer Enhancements for NR Ultra-Reliable and Low Latency Communication (URLLC) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_L1enh_URLLC-Perf |  |  |  |  |
| Unique ID | 830074 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191584 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: 12/2020 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: 75% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Yan Cheng |
|  | Company | Huawei |
|  | Email | chengyan.cheng@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

This is the first time for RAN4 to define the performance requirements with ultra-low BLER (10^-5), test feasibility was discussed for several meetings at the beginning of this WI, so the overall progress was behind the original scheduling, more RAN4 meetings will be needed to discuss the left open issues for Rel-15 performance requirements and the Rel-16 related performance requirements, i.e. suggest to extend to RAN#92.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#96-e

Demodulation performance requirements

R4-2012646	Way Forward on ultra-low BLER requirements

Decision:		Approved.

R4-2012648	Way forward for NR UE URLLC performance requirements

Decision:		Approved.

R4-2012649	Way forward for NR URLLC BS demodulation performance

Decision:		Approved.

R4-2012770	LS on Test Methodology for UE URLLC Ultra Low BLER Tests

Decision:		Approved.

R4-2012650 CR to TS38.101-4 Performance requirements for URLLC PDSCH repetitions over multiple slots

Decision:		Endorsed.

Will be updated based on further discussion and simulation results.

R4-2012652 Draft CR on FR1 PDSCH Mapping Type B and Processing Capability 2 Requirements

Decision:		Endorsed.

Will be updated based on further discussion and simulation results.

R4-2012654 Draft CR to 38.141-1 FRCs for URLLC

Decision:		Endorsed.

Will be updated based on further discussion and simulation results.

R4-2012655 CR to TS38.104 Performance requirements for URLLC PUSCH repetition Type A

Decision:		Endorsed.

Will be updated based on further discussion and simulation results.

R4-2012656 CR to TS38.141-1 Performance requirements for URLLC BS demodulation requirements with higher BLER

Decision:		Endorsed.

Will be updated based on further discussion and simulation results.

R4-2012661 CR to TS38.141-1 Test applicability for URLLC BS demodulation requirements

Decision:		Endorsed.

Will be updated based on further discussion and simulation results.

R4-2012657 CR to TS38.141-2 FRC for URLLC BS performance requirements

Decision:		Endorsed.

Will be updated based on further discussion and simulation results.

R4-2012659 Draft CR for 38.104: High reliability and low latency BS demod requirements

Decision:		Endorsed.

Will be updated based on further discussion and simulation results.

2.4.2	Remaining Open issues

- Rel-15 Demodulation performance requirements

  - FFS whether URLLC UE requirements for Rel-15 features are release independent from Rel-15.

  - Performance requirements for UE FR1 URLLC

    - Simulation results alignment are needed:

      - The final PDSCH performance requirements definition for high reliability with FFS MCS

      - The final PDSCH Mapping Type B and UE processing capability 2 requirements for UE low latency

      - The final performance requirements for Pre-emption indication and still with FFS for pre-emption probability, MCS and test metric

    - Detailed test setup and configurations for CQI reporting requirements for support of CQI table 3 are FFS

      - Confidence level, early pass/fail criteria.

      - Applicability rule for fixed MCS and CQI testing

        - To be discussed further once CQI requirement/test is resolved

  - Detailed test parameters for performance requirements for UE FR2 URLLC are FFS

    - Test parameters for UE high reliability, PDSCH with aggregation factor configured

      - FFS TDD pattern, aggregation factor for TDD, channel model and DM-RS.

    - Test parameters for UE low latency, i.e. PDSCH mapping Type B

      - FFS MCS and channel model.

  - Performance requirements for BS FR1 high reliability

    - BS high reliability with higher BLER

      - FFS applicability rule for FDD and TDD

      - FFS whether to clarify the safety statement

    - BS high reliability with ultra-low BLER

      - FFS detailed description of the test methodology in the BS conformance specification.

      - FFS per step risk.

  - Performance requirements for BS FR2 URLLC

    - FFS on the test parameters for high reliability: TDD pattern, aggregation factor for TDD, channel model and DM-RS configuration

    - FFS on the test parameters for low latency: MCS, DM-RS configuration and symbol length

- Rel-16 Demodulation performance requirements

  - Performance requirements for UE URLLC,

    - FFS details e.g.

      - Define performance requirements for PDCCH enhancements

      - For other features

  - Performance requirements for BS URLLC

    - FFS details e.g.

      - Define performance requirements for PUSCH repetition type B

      - Define performance requirements for Inter-UE multiplexing

      - Define performance requirements for other features.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#94bis-e

- R4-2009611	On UE demod and CSI requirements for Ultra low BLER	Apple

- R4-2009612	On UE demod and CSI requirements with higher BLER	Apple

- R4-2009700	Views on NR BS performance for ultra-low BLER	NTT DOCOMO, INC.

- R4-2009701	Views on NR BS performance for high-reliability and low-latency	NTT DOCOMO, INC.

- R4-2009722	Discussion on UE demodulation requirements for Ultra-low BLER	Intel Corporation

- R4-2009723	Discussion on CSI requirements for Ultra-low BLER	Intel Corporation

- R4-2009724	Discussion on BS requirements for Ultra-low BLER	Intel Corporation

- R4-2009725	Discussion on UE demodulation requirements for URLLC	Intel Corporation

- R4-2009726	Discussion on CSI requirements for URLLC	Intel Corporation

- R4-2009727	Discussion on BS demodulation requirements for URLLC	Intel Corporation

- R4-2009856	On NR Rel-16 ultra low BLER BS demodulation requirements and simulation results	Nokia, Nokia Shanghai Bell

- R4-2009857	On NR Rel-16 high reliability and low latency BS demodulation requirements and simulation results	Nokia, Nokia Shanghai Bell

- R4-2010193	On UE demod and CSI requirements for Ultra low BLER	Apple

- R4-2010194	On UE demod and CSI requirements with higher BLER	Apple

- R4-2010282	Discussion and simulation results for BS URLLC requirement	Samsung

- R4-2010720	Discussion on eMBB UE performance requirement with pre-emption	MediaTek inc.

- R4-2010838	Remaining FR1 issues and FR2 issues for URLLC demod	Ericsson

- R4-2010839	Simulation results for URLLC “high BLER” requirements	Ericsson

- R4-2010840	Ultra-low BLER remaining issues for FR1 and FR2	Ericsson

- R4-2010841	Simulation results for URLLC ultra-low BLER requirements	Ericsson

- R4-2010976	Discussion on URLLC UE demodulation requirements with ultra-low BLER	Huawei, HiSilicon

- R4-2010977	Simulation results on URLLC UE demodulation requireemnts with ultra-low BLER	Huawei, HiSilicon

- R4-2010978	Discussion on URLLC BS demodulation requireemnts with ultra-low BLER	Huawei, HiSilicon

- R4-2010979	Simulation results on URLLC BS demodulation requirements with ultra-low BLER	Huawei, HiSilicon

- R4-2010980	Discussion on CSI requireements with ultra low-BLER	Huawei, HiSilicon

- R4-2010981	Discussion on URLLC UE demodulation requirements with higher BLER	Huawei, HiSilicon

- R4-2010982	Simulation results on URLLC UE demodulation requirements with higher BLER	Huawei, HiSilicon

- R4-2010983	Discussion on URLLC BS demodulation requirements with higher BLER	Huawei, HiSilicon

- R4-2010984	Simulation results on BS demodulation reuqirements with higher BLER	Huawei, HiSilicon

- R4-2010992	Summary of simulation results of NR BS demod (FR1)	Huawei, HiSilicon

- R4-2010993	Summary of simulation results of NR UE demod (FR1)	Huawei, HiSilicon

- R4-2011046	Views on URLLC requirements with higher BLER	NTT DOCOMO, INC.

- R4-2011279	Summary of simulation results of NR BS demod with higher BLER (FR1)	Huawei, HiSilicon

- R4-2011280	Summary of simulation results of NR UE demod with higher BLER (FR1)	Huawei, HiSilicon

- R4-2011370	Simulation on UE URLLC performance requirements for Ultra low BLER	Ericsson

- R4-2011371	Discussion and simulation on UE URLLC demodulation performance requirements with higher BLER	Ericsson

- R4-2011372	Discussion and simulation on URLLC UE CQI reporting requirements for CQI table 3	Ericsson

- R4-2011443	Views on URLLC Ultra-low BLER Demodulation Test Cases	Qualcomm Incorporated

- R4-2011444	Views on URLLC Ultra-low BLER CSI Reporting Test Cases	Qualcomm Incorporated

- R4-2011445	Views on URLLC High BLER Demodulation Test Cases	Qualcomm Incorporated

- R4-2011446	Views on URLLC High BLER CSI Reporting Test Cases	Qualcomm Incorporated