3GPP TSG RAN meeting #89e										     RP-201703

Electronic Meeting, September 14 - 18, 2020

## Status Report to TSG

Agenda item: 10.6.1 Study on NB-IoTeMTC support for Non-Terrestrial Networks (NTN) [RAN1 SI: FS_LTE_NBIOT_eMTC_NTN]

| WI / SI Name | Study on NB-IoTeMTC support for Non-Terrestrial Networks (NTN) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: - | Performance part: - |  | Testing part: - |
| Acronym | FS_LTE_NBIOT_eMTC_NTN |  |  |  |  |
| Unique ID | 860033 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-193235 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 09/2021 (+3 months) | Core part: | Performance part: | Testing part: - |  |
| Overall Completion level | Study Item: Overall: 0% RAN1: 0% RAN2: 0% | Core part: | Performance Part: | Testing part: - |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Gilles Charbit |
|  | Company | MediaTek Inc. |
|  | Email | gilles.charbit@mediatek.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

3-month shift as per RP-200493 (RAN#87e)

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements: N/A (WI not yet started in RAN1 #102-e, August 17th – 28th, 2020)

#### Remaining Open issues:

#### First Objective

#### Identify scenarios applicable to NB-IoT/eMTC

#### Second Objective

#### Aspects related to random access procedure/signals

#### Mechanisms for time/frequency adjustment including Timing Advance, and UL frequency compensation indication

#### Timing offset related to scheduling and HARQ-ACK feedback

## 2.2	RAN2

#### 2.2.1	Agreements: N/A (WI not yet started in RAN2 #111-e, August 17th – 28th, 2020)

#### 2.2.2	Remaining Open issues:

#### Second Objective

#### Aspects related to HARQ operation

#### General aspects related to timers (e.g. SR, DRX, etc.)

#### RAN2 aspects related to idle mode and connected mode mobility

#### RLF-based for NB-IoT

#### Handover-based for eMTC

#### System information enhancements

#### Tracking area enhancements

## 2.3	RAN3

#### 2.3.1	Agreements: N/A (RAN3 is not involved in the WI)

#### 2.3.2	Remaining Open issues: N/A

## 2.4	RAN4

#### 2.4.1	Agreements: N/A (RAN4 is not involved in the WI)

#### 2.4.2	Remaining Open issues: N/A

## 2.5	RAN5

#### 2.5.1	Agreements: N/A (RAN5 is not involved in the WI)

#### 2.5.2	Remaining Open issues: N/A

#### 2.5.3	Remaining Open issues with cross-WG dependencies: N/A

## 2.6	RAN6

#### 2.6.1	Agreements: N/A (RAN6 is not involved in the WI)

#### 2.6.2	Remaining Open issues: N/A

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts: N/A

#### 3.1.2	Remaining Open issues with cross-TSG impacts: N/A

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.