3GPP TSG RAN meeting #89e										RP-201721

Electronic Meeting, September 14-18, 2020

Status Report to TSG

Agenda item:			9.9.10

| WI / SI Name | Introduction of channel bandwidths 35MHz and 45MHz for NR FR1 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_FR1_35MHz_45MHz_BW |  |  |  |  |
| Unique ID | 880093 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201321 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2021 | Performance part: 03/2021 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 30% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Liehai Liu |
|  | Company | Huawei |
|  | Email | liuliehai@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#96-e

Contributions [1]-[15] for introduction of 35MHz and 45 MHz channel bandwidths were submitted to RAN4#96-e meeting. The following agreements were made at RAN4#96-e.

Work plan on introduction of channel bandwidths 35MHz and 45MHz was approved in [5].

WF on release independence and signalling was approved in [2].

WF on Spectrum utilization was approved in [3].

WF on UE RF requirements was approved in [4].

2.4.2	Remaining Open issues

- Release independence

- UE Band specific requirements

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-2011868	Email discussion summary for [96e][130] NR_FR1_35MHz_45MHz_BW	Moderator (Huawei)

- R4-2011791	WF on release independence and signalling for 35 MHz and 45 MHz	Huawei

- R4-2011792	WF on Spectrum utilization for 35 MHz and 45 MHz	ZTE

- R4-2011793	WF on UE RF requirements	Skyworks

- R4-2010501	Work plan on introduction of channel bandwidths 35MHz and 45MHz	Huawei, HiSilicon

- R4-2010502	WID revision on introduction of channel bandwidths 35MHz and 45MHz	Huawei, HiSilicon

- R4-2010265	Spectrum Utilization for 35MHz and 45MHz Channels in FR1 and their Support	Skyworks Solutions Inc.

- R4-2010503	Spectrum utilization for 35MHz and 45MHz	Huawei, HiSilicon

- R4-2010635	On spectrum utilization for new channel bandwidth of 35MHz and 45MHz	ZTE Corporation

- R4-2010241	UE Requirements for 35MHz and 45MHz channels in FR1	Skyworks Solutions Inc.

- R4-2010504	Overview on introduction of channel bandwidths 35MHz and 45MHz for UE	Huawei, HiSilicon

- R4-2010636	Discussion on UE RF requirement for new channel bandwidth of 35MHz and 45MHz	ZTE Corporation

- R4-2010505	Overview on introduction of channel bandwidths 35MHz and 45MHz for BS	Huawei, HiSilicon

- R4-2010948	Discussion on BS RF requirement for new channel bandwidth of 35MHz and 45MHz	ZTE Corporation

- R4-2010947	Discussion on signalling for brand new channel bandwidth	ZTE Corporation

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template