3GPP TSG RAN meeting #89e										   RP-201827

Electronic Meeting, September 14-18, 2020

Status Report to TSG

Agenda item:			9.8.15

| WI / SI Name | Multiple Input Multiple Output (MIMO) Over-the-Air (OTA) requirements for NR UEs |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_MIMO_OTA |  |  |  |  |
| Unique ID | 880078 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201302 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: Mar/2021 | Performance part: Dec/2021 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 10% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Wang, Ruixin Xing, Jinqiang, |
|  | Company | CAICT, OPPO |
|  | Email | wangruixin@caict.ac.cn xingjinqiang@oppo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.4	RAN4

2.4.1	Agreements

RAN4 #96-e (Aug 2020, Electronic Meeting)

•	General

- WF on NR MIMO OTA was approved [3]

- Work plan for Rel-17 NR MIMO OTA WI war approved [6]

- Reply LS to NGMN on 5G NR Over The Air test methodologies and performance requirements was approved [8]

- 3GPP TS38.151 v0.0.1 skeleton was approved [11]

•	Performance requirements

- Figure of Merit for NR MIMO OTA requirements

- For FR1 MIMO OTA performance requirements:

- Only one outage point of TP@ 70% is selected for the final performance metric

- Further check whether how many PMODE can reach TP @ 90% or 95% could be an additional FoM

- Option 1：TP@90% can pass 11 of total 12 rotations

- Option 2：TP@95% can pass 10 of total 12 rotations

- Other options are not precluded

- For FR2 MIMO OTA performance requirements:

- Select averaging all the values better than [50%] percentile of CCDF as the Figure of Merit for FR2 MIMO OTA requirement

- Further check whether [50%] percentile value of the CCDF curve should also be a FoM of FR2

- Analysis on number of test points vs uncertainty of FR2 MIMO OTA performance is encouraged

- NR MIMO OTA requirements framework

- Clear requirements framework should be defined prior to measurement campaign

- Agreement was reached that a Lab alignment activity is required before labs/vendors can submit data for the performance requirements definition (similar to LTE MIMO OTA)

- For FR2, simulation approach to define performance requirement is not precluded

- Workplan including detailed simulation assumptions for FR2 simulation campaign need to be defined

•	Testing methodologies

- For FR1 MIMO OTA performance requirement

- Down-selecting of FR1 channel models and parameters for RMC is finalized.

- Adopt 40MHz bandwidth and associated other parameters in Table 8.2-2 and Table 8.2-5 in TR 38.827 v16.0.0 as the only FR1 TDD RMC for FR1 MIMO OTA requirements.

- Adopt FR1 UMi CDL-A for 4Rx bands, and FR1 UMa CDL-C for 2Rx bands

- For FR2 MIMO OTA performance requirement

- Further discuss the down-selection of FR2 RMC, feasibility of 64 QAM for FR2 will be checked.

- Technical input from companies is encouraged to analyze SNR range and feasibility of 64QAM

- Further discuss the down-selection of FR2 channel model for defining FR2 MIMO OTA requirement

- keep both InO CDL-A and UMi CDL-C at this stage, the goal is to select one for final requirement

- Channel model validation

- Time domain approach for FR1 spatial correlation validation is agreed as the alternative method.

- Detailed procedure can be added in the TR38.827 next meeting

- Spatial correlation validation based on either frequency-domain or time-domain is sufficient

- pass/fail limit of spatial correlation should consider both approaches

- 5cm PSP validation for performance requirements work as baseline for FR2

- Companies are encouraged to provide procedures, concrete test points, and impact on test time for a 10cm PSP validation approach

- Companies to analyze if test system with 5cm radius PSP validation can be used to measure DUT with larger antenna size such as 10cm radius

- Pass/fail criterial of channel model validation

- Simulation analysis and measurement results from CE vendors and Labs are encourage to specify the pass/fail limit as soon as possible.

- UE orientations clarification in 3D-MPAC system

- UE orientation will keep as 3D scan with agreed 36 points in TR38.827.

- Probes configuration

- Rotate the probes towards the z axis direction, which probe is along z axis will be decided next meeting

- CE vendors encouraged to discuss probe configurations, blocking, re-positioning, impact on channel model realization w.r.t. 38.901 and 38.827 and harmonize on a joint probe configuration proposal prior to the next RAN4 meeting

- Detailed position of probes will be decided next meeting

- FR2 QoQZ validation procedure optimization

- Based on TR 38.810 [or TS 38.521-2]

2.4.2	Remaining Open issues

- Down-selecting of FR2 channel models and RMC

- Pass/Fail criteria for channel model validation

- Potential optimization of test methods for FR1 and FR2

- How to process the measurement data for FR2

- Lab alignment for performance requirements definition

- Specify the FR1 MIMO OTA requirements

- Specify the FR2 MIMO OTA requirements

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-2012560, Email discussion summary for [96e][329] NR_MIMO_OTA, Moderator(CAICT)

- R4-2012743, Email discussion summary for [96e][329] NR_MIMO_OTA, Moderator(CAICT)

- R4-2012707, WF on MIMO OTA, vivo, CAICT

- R4-2010832, Discussion on relevant work of NR MIMO OTA WI, Huawei, Hisilicon

- R4-2011204, Work plan for Rel-17 NR MIMO OTA WI, CAICT, vivo, OPPO

- R4-2012710, Work plan for Rel-17 NR MIMO OTA WI, CAICT, vivo, OPPO

- R4-2011232, Reply LS to NGMN on 5G NR Over The Air test methodologies and performance requirements, vivo

- R4-2012708, Reply LS to NGMN on 5G NR Over The Air test methodologies and performance requirements, vivo

- R4-2011233, Views on NR MIMO OTA WI, vivo, CAICT

- R4-2011234, 3GPP TS 38.1xy v0.0.1 skeleton, vivo, CAICT

- R4-2012709, 3GPP TS 38.151 v0.0.1 skeleton, vivo, CAICT

- R4-2010775, FR2 MIMO OTA performance metrics, OPPO

- R4-2011335, Considerations on performance requirements for FR2 MIMO OTA, Qualcomm Incorporated

- R4-2010833, MIMO OTA test methodology for the verification of multi-antenna reception performance of NR Ues, Huawei, Hisilicon

- R4-2011216, On FR2 NR MIMO OTA Testing Methodology, Keysight Technologies UK Ltd

- R4-2010201, Performance metric for FR2 MIMO OTA, Samsung

- R4-2010774, 3D-MPAC implementation of measurement probe and positioner, OPPO

- R4-2010776, Uncertainty or deviation caused by the difference of the channel model, OPPO

- R4-2011202, Time domain techniques for FR1 Spatial Correlation validation, Spirent Communications

- R4-2012711, Time domain techniques for FR1 Spatial Correlation validation, Spirent Communications

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template