3GPP TSG RAN meeting #90-e									       RP-202293

Electronic Meeting, 7th – 11th December, 2020

Status Report to TSG

Agenda item:			9.9.17.6

| WI / SI Name | WID on DC of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) in Rel-17 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R17_xBLTE_2BNR_yDL2UL |  |  |  |  |
| Unique ID | 881102/881202 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201477 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 03/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 25 % | Performance Part: 25 % | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Suhwan Lim |
|  | Company | LG Electronics |
|  | Email | suhwan.lim@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

The completion date of Basket WIs related spectrum is changed to Mrch 2022 as package.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

After RAN4#97-e meeting, Revised WID [2] and TR 37.717-11-21 v0.2.0 [1]  on DC of x bands (x=1,2,3,4) LTE inter-band CA and 2 bands NR inter-band CA were endorsed and agreed, respectively. Requested band combinations in [2] and new band combinations from RAN4#97-e meeting are listed in the excel file of [5].

In big CR, RAN4 captured completed DC band combinations as follow

- The following operating bands have been completed in RAN4#96-e.

- LTE(1DL/1UL) + NR (2DL/1UL) EN-DC combinations

- DC_3_n1-n257

- DC_3-3_n1-n257

- DC_7_n1-n257

- DC_7-7_n1-n257

- DC_11_n3-n28

- DC_1_n28-n41

- DC_3_n28-n41

- DC_2_n48-n66

- DC_48_n25-n48

- DC_48_n48-n66

- DC_66_n25-n48

- DC_28_n1-n40

- DC_1_n3-n77

- DC_8_n3-n77

- LTE(2DL/1UL) + NR (2DL/1UL) EN-DC combinations

- DC_3-7_n1-n257

- DC_3-3-7_n1-n257

- DC_3-7-7_n1-n257

- DC_3-3-7-7_n1-n257

- DC_1-42_n28-n77

- DC_3-42_n28-n77

- DC_8-42_n28-n77

- DC_1-3_n28-n41

- DC_2-48_n48-n66

- DC_48-66_n25-n48

- DC_1-8_n40-n78

- DC_3-7_n1-n40

- DC_3-8_n40-n78

- DC_3-28_n1-n40

- DC_7-8_n40-n78

- DC_7-28_n1-n40

- LTE(3DL/1UL) + NR (2DL/1UL) EN-DC combinations

- DC_1-3-8_n28-n77

- DC_3-7-8_n40-n78

- DC_3-7-28_n1-n40

- LTE(4DL/1UL) + NR (2DL/1UL) EN-DC combinations

For the EN-DC band combinations with self-interference problem, MSD test configuraiton and MSD levles are introduced in 7.3B.2.3.5.

- The following operating bands have been completed in RAN4#97-e.

- LTE(1DL/1UL) + NR (2DL/1UL) EN-DC combinations

- DC_1_n3-n41

- DC_1_n41-n77

- DC_3_n3-n41

- DC_3_n41-n77

- DC_41_n3-n41

- DC_41_n41-n77

- DC_41_n41-n78

- DC_2_n7-n66

- DC_2_n38-n66

- DC_2_n66-n78

- DC_12_n7-n66

- DC_66_n38-n66

- DC_19_n1-n77

- DC_19_n1-n78

- DC_11_n3-n77

- DC_11_n28-n77

- DC_42_n3-n28

- DC_42_n3-n77

- DC_41_n28-n41

- DC_18_n28-n41

- DC_18_n28-n77

- DC_18_n28-n78

- DC_18_n3-n41

- DC_18_n41-n77

- DC_18_n41-n78

- DC_19_n1-n79

- DC_21_n1-n77

- DC_21_n1-n78

- DC_21_n1-n79

- DC_42_n1-n77

- DC_42_n1-n78

- DC_42_n1-n79

- DC_28_n1-n78

- DC_2_n5-n77

- DC_2_n66-n77

- DC_13_n2-n77

- DC_13_n5-n48

- DC_13_n48-n66

- DC_13_n66-n77

- DC_66_n2-n77

- DC_66_n5-n48

- DC_66_n5-n77

- DC_66_n66-n77

- DC_40_n41-n258

- DC_40_n79-n258

- DC_41_n79-n258

- DC_8_n78-n258

- DC_8_n40-n258

- DC_7_n78-n258

- DC_3_n78-n258

- DC_28_n78-n258

- LTE(2DL/1UL) + NR (2DL/1UL) EN-DC combinations

- DC_1-3_n41-n77

- DC_1-3_n3-n41

- DC_1-3_n3-n77

- DC_1-3_n3-n78

- DC_1-18_n3-n77

- DC_1-41_n3-n41

- DC_1-41_n3-n77

- DC_1-41_n3-n78

- DC_1-41_n41-n77

- DC_1-41_n41-n78

- DC_3-18_n3-n77

- DC_3-18_n3-n78

- DC_3-41_n3-n41

- DC_3-41_n3-n77

- DC_3-41_n3-n78

- DC_3-41_n41-n77

- DC_3-41_n41-n78

- DC_2-7_n38-n66

- DC_7-66_n38-n78 & DC_7-7-66_n38-n78

- DC_1-8_n3-n77

- DC_1-11_n3-n28

- DC_8-11_n3-n28

- DC_1-18_n28-n41

- DC_1-18_n28-n77

- DC_1-18_n28-n78

- DC_1-18_n3-n41

- DC_1-18_n41-n77

- DC_1-18_n41-n78

- DC_1-41_n28-n41

- DC_3-18_n28-n41

- DC_3-18_n28-n77

- DC_3-18_n28-n78

- DC_3-18_n3-n41

- DC_3-18_n41-n77

- DC_3-18_n41-n78

- DC_3-41_n28-n41

- DC_3-19_n1-n77

- DC_3-19_n1-n78

- DC_3-19_n1-n79

- DC_3-21_n1-n77

- DC_3-21_n1-n78

- DC_3-21_n1-n79

- DC_3-42_n1-n77

- DC_3-42_n1-n78

- DC_3-42_n1-n79

- DC_19-21_n1-n77

- DC_19-21_n1-n78

- DC_19-21_n1-n79

- DC_19-42_n1-n77

- DC_19-42_n1-n78

- DC_19-42_n1-n79

- DC_21-42_n1-n77

- DC_21-42_n1-n78

- DC_21-42_n1-n79

- DC_3-20_n1-n78

- DC_7-20_n1-n78

- DC_3-7_n40-n78

- DC_1-7_n40-n78

- DC_7-28_n40-n78

- DC_2-13_n66-n77

- DC_2-66_n66-n77

- DC_2-66_n5-n77

- DC_13-66_n2-n77

- DC_13-66_n66-n77

- DC_13-66_n5-n48

- DC_1-8_n78-n258

- DC_3-8_n78-n258

- DC_7-8_n78-n258

- DC_1-8_n40-n258

- DC_3-8_n40-n258

- DC_7-8_n40-n258

- LTE(3DL/1UL) + NR (2DL/1UL) EN-DC combinations

- DC_1-3-18_n3-n77

- DC_1-3-18_n3-n78

- DC_1-3-41_n3-n41

- DC_1-3-41_n3-n77

- DC_1-3-41_n3-n78

- DC_1-3-41_n41-n77

- DC_1-3-41_n41-n78

- DC_1-8-42_n28-n77

- DC_1-3-18_n28-n77

- DC_1-3-18_n28-n78

- DC_1-3-41_n28-n41

- DC_3-19-42_n1-n77

- DC_3-19-42_n1-n78

- DC_3-19-42_n1-n79

- DC_3-21-42_n1-n77

- DC_3-21-42_n1-n78

- DC_3-21-42_n1-n79

- DC_19-21-42_n1-n77

- DC_19-21-42_n1-n78

- DC_19-21-42_n1-n79

- DC_3-7-20_n1-n78

- DC_3-7-28_n40-n78

- DC_1-3-7_n40-n78

- DC_1-7-28_n40-n78

- DC_3-7-8_n78-n258

- DC_3-7-8_n40-n258

- LTE(4DL/1UL) + NR (2DL/1UL) EN-DC combinations

DC_1-3-7-28_n40-n78

- Captured agreed Draft CRs (R4-2015420 and R4-2015423)

For the EN-DC band combinations with self-interference problem, MSD test configuraiton and MSD levles are introduced in 7.3B.2.3.5.

2.4.2	Remaining Open issues

Some requested band combination from previous RAN4 meeting are still open to be discussed and new band combinations will be analysed and completed in the future meetings. Check the excel file of revised WID [2] for more information.

A big CR will be provided including all the completed DC band combinations from RAN4#96-e and RAN4#97-e since there is no Rel-17 spec. available.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

| # | TDoc | Title | Source |
| --- | --- | --- | --- |
| 1 | R4-2014304 | TR 37.717-11-21 v0.2.0 TR update: LTE(xDL/1UL)+ NR(2DL/1UL) DC in Rel-17 | LG Electronics Polska |
| 2 | R4-2014305 | Revised WID on LTE (xDL/UL x=1.2,3,4) with NR 2 bands (2DL/1UL) EN DC in Rel-17 | LG Electronics Polska |
| 3 | R4-2014306 | Introducing CR on new EN-DC LTE(xDL/1UL)+ NR(2DL/1UL) DC in Rel-17 | LG Electronics Polska |
| 4 | R4-2014071 | TP for TR 37.717-11-21 DC_1_n3-n41 | Samsung, KDDI |
| 5 | R4-2014072 | TP for TR 37.717-11-21 DC_1_n3-n77 | Samsung, KDDI |
| 6 | R4-2014073 | TP for TR 37.717-11-21 DC_1_n41-n77 | Samsung, KDDI |
| 7 | R4-2014074 | TP for TR 37.717-11-21 DC_1-3_n3-n41 | Samsung, KDDI |
| 8 | R4-2016694 | TP for TR 37.717-11-21 DC_1-3_n3-n41 | Samsung, KDDI |
| 9 | R4-2014075 | TP for TR 37.717-11-21 DC_1-3_n3-n77 | Samsung, KDDI |
| 10 | R4-2016695 | TP for TR 37.717-11-21 DC_1-3_n3-n77 | Samsung, KDDI |
| 11 | R4-2014076 | TP for TR 37.717-11-21 DC_1-3_n3-n78 | Samsung, KDDI |
| 12 | R4-2016696 | TP for TR 37.717-11-21 DC_1-3_n3-n78 | Samsung, KDDI |
| 13 | R4-2014077 | TP for TR 37.717-11-21 DC_1-3_n41-n77 | Samsung, KDDI |
| 14 | R4-2014078 | TP for TR 37.717-11-21 DC_1-3-18_n3-n77 | Samsung, KDDI |
| 15 | R4-2016697 | TP for TR 37.717-11-21 DC_1-3-18_n3-n77 | Samsung, KDDI |
| 16 | R4-2014079 | TP for TR 37.717-11-21 DC_1-3-18_n3-n78 | Samsung, KDDI |
| 17 | R4-2014080 | TP for TR 37.717-11-21 DC_1-3-41_n3-n41 | Samsung, KDDI |
| 18 | R4-2016698 | TP for TR 37.717-11-21 DC_1-3-41_n3-n41 | Samsung, KDDI |
| 19 | R4-2014081 | TP for TR 37.717-11-21 DC_1-3-41_n3-n77 | Samsung, KDDI |
| 20 | R4-2016699 | TP for TR 37.717-11-21 DC_1-3-41_n3-n77 | Samsung, KDDI |
| 21 | R4-2014082 | TP for TR 37.717-11-21 DC_1-3-41_n3-n78 | Samsung, KDDI |
| 22 | R4-2016700 | TP for TR 37.717-11-21 DC_1-3-41_n3-n78 | Samsung, KDDI |
| 23 | R4-2014083 | TP for TR 37.717-11-21 DC_1-3-41_n41-n77 | Samsung, KDDI |
| 24 | R4-2016701 | TP for TR 37.717-11-21 DC_1-3-41_n41-n77 | Samsung, KDDI |
| 25 | R4-2014084 | TP for TR 37.717-11-21 DC_1-3-41_n41-n78 | Samsung, KDDI |
| 26 | R4-2016702 | TP for TR 37.717-11-21 DC_1-3-41_n41-n78 | Samsung, KDDI |
| 27 | R4-2014085 | TP for TR 37.717-11-21 DC_1-18_n3-n77 | Samsung, KDDI |
| 28 | R4-2014086 | TP for TR 37.717-11-21 DC_1-41_n3-n41 | Samsung, KDDI |
| 29 | R4-2016703 | TP for TR 37.717-11-21 DC_1-41_n3-n41 | Samsung, KDDI |
| 30 | R4-2014087 | TP for TR 37.717-11-21 DC_1-41_n3-n77 | Samsung, KDDI |
| 31 | R4-2014088 | TP for TR 37.717-11-21 DC_1-41_n3-n78 | Samsung, KDDI |
| 32 | R4-2014089 | TP for TR 37.717-11-21 DC_1-41_n41-n77 | Samsung, KDDI |
| 33 | R4-2016704 | TP for TR 37.717-11-21 DC_1-41_n41-n77 | Samsung, KDDI |
| 34 | R4-2014090 | TP for TR 37.717-11-21 DC_1-41_n41-n78 | Samsung, KDDI |
| 35 | R4-2016705 | TP for TR 37.717-11-21 DC_1-41_n41-n78 | Samsung, KDDI |
| 36 | R4-2014091 | TP for TR 37.717-11-21 DC_3_n3-n41 | Samsung, KDDI |
| 37 | R4-2016706 | TP for TR 37.717-11-21 DC_3_n3-n41 | Samsung, KDDI |
| 38 | R4-2014092 | TP for TR 37.717-11-21 DC_3_n41-n77 | Samsung, KDDI |
| 39 | R4-2014093 | TP for TR 37.717-11-21 DC_3-18_n3-n77 | Samsung, KDDI |
| 40 | R4-2016707 | TP for TR 37.717-11-21 DC_3-18_n3-n77 | Samsung, KDDI |
| 41 | R4-2014094 | TP for TR 37.717-11-21 DC_3-18_n3-n78 | Samsung, KDDI |
| 42 | R4-2014095 | TP for TR 37.717-11-21 DC_3-41_n3-n41 | Samsung, KDDI |
| 43 | R4-2016708 | TP for TR 37.717-11-21 DC_3-41_n3-n41 | Samsung, KDDI |
| 44 | R4-2014096 | TP for TR 37.717-11-21 DC_3-41_n3-n77 | Samsung, KDDI |
| 45 | R4-2016709 | TP for TR 37.717-11-21 DC_3-41_n3-n77 | Samsung, KDDI |
| 46 | R4-2014097 | TP for TR 37.717-11-21 DC_3-41_n3-n78 | Samsung, KDDI |
| 47 | R4-2016710 | TP for TR 37.717-11-21 DC_3-41_n3-n78 | Samsung, KDDI |
| 48 | R4-2014098 | TP for TR 37.717-11-21 DC_3-41_n41-n77 | Samsung, KDDI |
| 49 | R4-2016711 | TP for TR 37.717-11-21 DC_3-41_n41-n77 | Samsung, KDDI |
| 50 | R4-2014099 | TP for TR 37.717-11-21 DC_3-41_n41-n78 | Samsung, KDDI |
| 51 | R4-2016712 | TP for TR 37.717-11-21 DC_3-41_n41-n78 | Samsung, KDDI |
| 52 | R4-2014100 | TP for TR 37.717-11-21 DC_41_n3-n41 | Samsung, KDDI |
| 53 | R4-2016713 | TP for TR 37.717-11-21 DC_41_n3-n41 | Samsung, KDDI |
| 54 | R4-2014101 | TP for TR 37.717-11-21 DC_41_n41-n77 | Samsung, KDDI |
| 55 | R4-2016714 | TP for TR 37.717-11-21 DC_41_n41-n77 | Samsung, KDDI |
| 56 | R4-2014102 | TP for TR 37.717-11-21 DC_41_n41-n78 | Samsung, KDDI |
| 57 | R4-2016715 | TP for TR 37.717-11-21 DC_41_n41-n78 | Samsung, KDDI |
| 58 | R4-2014121 | TP for TR 37.717-11-21 DC_2_n7-n66 | Samsung, TELUS, Bell mobility |
| 59 | R4-2014122 | TP for TR 37.717-11-21 DC_2_n38-n66 | Samsung, TELUS, Bell mobility |
| 60 | R4-2014123 | TP for TR 37.717-11-21 DC_2_n66-n78 | Samsung, TELUS, Bell mobility |
| 61 | R4-2014124 | TP for TR 37.717-11-21 DC_2-7_n38-n66 | Samsung, TELUS, Bell mobility |
| 62 | R4-2014125 | TP for TR 37.717-11-21 DC_7-66_n38-n78 | Samsung, TELUS, Bell mobility |
| 63 | R4-2014126 | TP for TR 37.717-11-21 DC_12_n7-n66 | Samsung, TELUS, Bell mobility |
| 64 | R4-2014127 | TP for TR 37.717-11-21 DC_66_n38-n66 | Samsung, TELUS, Bell mobility |
| 65 | R4-2016716 | TP for TR 37.717-11-21 DC_66_n38-n66 | Samsung, TELUS, Bell mobility |
| 66 | R4-2014187 | Discussion of MSD for 3DL2UL DC_42_n1-n79 and DC_19_n1-n77 due to UL IMD issues | MediaTek Inc. |
| 67 | R4-2014315 | TP on summary of self-interference analysis for new EN-DC LTE(xDL/1UL)+ NR(2DL/1UL) DC in Rel-17 | LG Electronics France |
| 68 | R4-2014316 | MSD anlaysis results for new DC band combinations | LG Electronics France |
| 69 | R4-2014608 | TP for DC_19_n1-n77 for TR 37.717-11-21 | NTT DOCOMO, INC., MediaTek Inc. |
| 70 | R4-2016717 | TP for DC_19_n1-n77 for TR 37.717-11-21 | NTT DOCOMO, INC., MediaTek Inc. |
| 71 | R4-2014610 | TP for DC_19_n1-n78 for TR 37.717-11-21 | NTT DOCOMO, INC., MediaTek Inc. |
| 72 | R4-2016718 | TP for DC_19_n1-n78 for TR 37.717-11-21 | NTT DOCOMO, INC., MediaTek Inc. |
| 73 | R4-2014647 | TP for TR 37.717-11-21: EN-DC_11_n3-n77 | SoftBank Corp. |
| 74 | R4-2016719 | TP for TR 37.717-11-21: EN-DC_11_n3-n77 | SoftBank Corp. |
| 75 | R4-2014648 | TP for TR 37.717-11-21: EN-DC_11_n28-n77 | SoftBank Corp. |
| 76 | R4-2014650 | TP for TR 37.717-11-21: EN-DC_42_n3-n28 | SoftBank Corp. |
| 77 | R4-2014651 | TP for TR 37.717-11-21: EN-DC_42_n3-n77 | SoftBank Corp. |
| 78 | R4-2014653 | TP for TR 37.717-11-21: EN-DC_1-8_n3-n77 | SoftBank Corp. |
| 79 | R4-2014667 | TP for TR 37.717-11-21: EN-DC_1-11_n3-n28 | SoftBank Corp. |
| 80 | R4-2014681 | TP for TR 37.717-11-21: EN-DC_8-11_n3-n28 | SoftBank Corp. |
| 81 | R4-2014689 | TP for TR 37.717-11-21: EN-DC_1-8-42_n28-n77 | SoftBank Corp. |
| 82 | R4-2014808 | TP for TR 37.717-11-21: EN-DC_1-3-18_n28-n77 | KDDI Corporation |
| 83 | R4-2014809 | TP for TR 37.717-11-21: EN-DC_1-3-18_n28-n78 | KDDI Corporation |
| 84 | R4-2014812 | TP for TR 37.717-11-21: DC_41A_n28A-n41A | KDDI Corporation |
| 85 | R4-2016720 | TP for TR 37.717-11-21: DC_41A_n28A-n41A | KDDI Corporation |
| 86 | R4-2014825 | TP for TR 37.717-11-21: DC_1A-18A_n28A-n41A | KDDI Corporation |
| 87 | R4-2014828 | TP for TR 37.717-11-21: DC_1A-18A_n28A-n77A | KDDI Corporation |
| 88 | R4-2014830 | TP for TR 37.717-11-21: DC_1A-18A_n28A-n78A | KDDI Corporation |
| 89 | R4-2014833 | TP for TR 37.717-11-21: DC_1A-18A_n3A-n41A | KDDI Corporation |
| 90 | R4-2014840 | TP for TR 37.717-11-21: DC_1A-18A_n41A-n77A | KDDI Corporation |
| 91 | R4-2014841 | TP for TR 37.717-11-21: DC_1A-18A_n41A-n78A | KDDI Corporation |
| 92 | R4-2014851 | TP for TR 37.717-11-21: EN-DC_1-3-41_n28-n41 | KDDI Corporation |
| 93 | R4-2016721 | TP for TR 37.717-11-21: EN-DC_1-3-41_n28-n41 | KDDI Corporation |
| 94 | R4-2014853 | TP for TR 37.717-11-21: DC_1A-41A_n28A-n41A | KDDI Corporation |
| 95 | R4-2016722 | TP for TR 37.717-11-21: DC_1A-41A_n28A-n41A | KDDI Corporation |
| 96 | R4-2014855 | TP for TR 37.717-11-21: DC_3A-18A_n28A-n41A | KDDI Corporation |
| 97 | R4-2014859 | TP for TR 37.717-11-21: DC_3A-18A_n28A-n77A | KDDI Corporation |
| 98 | R4-2014863 | TP for TR 37.717-11-21: DC_3A-18A_n28A-n78A | KDDI Corporation |
| 99 | R4-2014878 | TP for TR 37.717-11-21: DC_3A-18A_n3A-n41A | KDDI Corporation |
| 100 | R4-2016723 | TP for TR 37.717-11-21: DC_3A-18A_n3A-n41A | KDDI Corporation |
| 101 | R4-2014879 | TP for TR 37.717-11-21: DC_3A-18A_n41A-n77A | KDDI Corporation |
| 102 | R4-2014881 | TP for TR 37.717-11-21: DC_3A-18A_n41A-n78A | KDDI Corporation |
| 103 | R4-2014882 | TP for TR 37.717-11-21: DC_3A-41A_n28A-n41A | KDDI Corporation |
| 104 | R4-2016724 | TP for TR 37.717-11-21: DC_3A-41A_n28A-n41A | KDDI Corporation |
| 105 | R4-2014884 | TP for TR 37.717-11-21: DC_3A_n28A-n41A | KDDI Corporation |
| 106 | R4-2016725 | TP for TR 37.717-11-21: DC_3A_n28A-n41A | KDDI Corporation |
| 107 | R4-2014927 | TP for TR 37.717-11-21: DC_18A_n28A-n41A | KDDI Corporation |
| 108 | R4-2014929 | TP for TR 37.717-11-21: DC_18A_n28A-n77A | KDDI Corporation |
| 109 | R4-2014930 | TP for TR 37.717-11-21: DC_18A_n28A-n78A | KDDI Corporation |
| 110 | R4-2014931 | TP for TR 37.717-11-21: DC_18A_n3A-n41A | KDDI Corporation |
| 111 | R4-2016726 | TP for TR 37.717-11-21: DC_18A_n3A-n41A | KDDI Corporation |
| 112 | R4-2014950 | TP for TR 37.717-11-21: DC_18A_n41A-n77A | KDDI Corporation |
| 113 | R4-2014951 | TP for TR 37.717-11-21: DC_18A_n41A-n78A | KDDI Corporation |
| 114 | R4-2014983 | TP for DC_19_n1-n79 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 115 | R4-2014984 | TP for DC_21_n1-n77 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 116 | R4-2014985 | TP for DC_21_n1-n78 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 117 | R4-2014986 | TP for DC_21_n1-n79 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 118 | R4-2014987 | TP for DC_42_n1-n77 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 119 | R4-2016727 | TP for DC_42_n1-n77 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 120 | R4-2014988 | TP for DC_42_n1-n78 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 121 | R4-2016728 | TP for DC_42_n1-n78 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 122 | R4-2014989 | TP for DC_3-19_n1-n77 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 123 | R4-2014990 | TP for DC_3-19_n1-n78 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 124 | R4-2014991 | TP for DC_3-19_n1-n79 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 125 | R4-2014992 | TP for DC_3-21_n1-n77 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 126 | R4-2014993 | TP for DC_3-21_n1-n78 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 127 | R4-2014994 | TP for DC_3-21_n1-n79 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 128 | R4-2014995 | TP for DC_3-42_n1-n77 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 129 | R4-2016729 | TP for DC_3-42_n1-n77 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 130 | R4-2014996 | TP for DC_3-42_n1-n78 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 131 | R4-2016730 | TP for DC_3-42_n1-n78 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 132 | R4-2014997 | TP for DC_3-42_n1-n79 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 133 | R4-2016731 | TP for DC_3-42_n1-n79 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 134 | R4-2014998 | TP for DC_19-21_n1-n77 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 135 | R4-2014999 | TP for DC_19-21_n1-n78 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 136 | R4-2015000 | TP for DC_19-21_n1-n79 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 137 | R4-2015001 | TP for DC_19-42_n1-n77 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 138 | R4-2016732 | TP for DC_19-42_n1-n77 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 139 | R4-2015002 | TP for DC_19-42_n1-n78 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 140 | R4-2016733 | TP for DC_19-42_n1-n78 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 141 | R4-2015003 | TP for DC_19-42_n1-n79 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 142 | R4-2016734 | TP for DC_19-42_n1-n79 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 143 | R4-2015004 | TP for DC_21-42_n1-n77 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 144 | R4-2016735 | TP for DC_21-42_n1-n77 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 145 | R4-2015005 | TP for DC_21-42_n1-n78 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 146 | R4-2016736 | TP for DC_21-42_n1-n78 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 147 | R4-2015006 | TP for DC_21-42_n1-n79 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 148 | R4-2016737 | TP for DC_21-42_n1-n79 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 149 | R4-2015007 | TP for DC_3-19-42_n1-n77 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 150 | R4-2016738 | TP for DC_3-19-42_n1-n77 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 151 | R4-2015008 | TP for DC_3-19-42_n1-n78 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 152 | R4-2016739 | TP for DC_3-19-42_n1-n78 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 153 | R4-2015009 | TP for DC_3-19-42_n1-n79 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 154 | R4-2016740 | TP for DC_3-19-42_n1-n79 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 155 | R4-2015010 | TP for DC_3-21-42_n1-n77 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 156 | R4-2016741 | TP for DC_3-21-42_n1-n77 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 157 | R4-2015011 | TP for DC_3-21-42_n1-n78 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 158 | R4-2016742 | TP for DC_3-21-42_n1-n78 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 159 | R4-2015012 | TP for DC_3-21-42_n1-n79 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 160 | R4-2016743 | TP for DC_3-21-42_n1-n79 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 161 | R4-2015013 | TP for DC_19-21-42_n1-n77 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 162 | R4-2016744 | TP for DC_19-21-42_n1-n77 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 163 | R4-2015014 | TP for DC_19-21-42_n1-n78 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 164 | R4-2016745 | TP for DC_19-21-42_n1-n78 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 165 | R4-2015015 | TP for DC_19-21-42_n1-n79 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 166 | R4-2016746 | TP for DC_19-21-42_n1-n79 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 167 | R4-2015259 | TP for DC_42_n1-n79 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 168 | R4-2016747 | TP for DC_42_n1-n79 for TR 37.717-11-21 | NTT DOCOMO, INC. |
| 169 | R4-2015420 | DraftCR for 38.101-3 to add UL configuration DC_3C_n1A-n78A | Huawei, HiSilicon |
| 170 | R4-2015421 | TP for TR 37.717-11-21:DC_3A-20A_n1A-n78A/DC_3C-20A_n1A-n78A | Huawei, HiSilicon |
| 171 | R4-2015422 | TP for TR 37.717-11-21:DC_7A-20A_n1A-n78A | Huawei, HiSilicon |
| 172 | R4-2015423 | DraftCR for 38.101-3 to add UL configuration DC_3C_n1A and DC_3C_n78A for DC_3C-7A_n1A-n78A | Huawei, HiSilicon |
| 173 | R4-2015424 | TP for TR 37.717-11-21:DC_3A-7A-20A_n1A-n78A/DC_3C-7A-20A_n1A-n78A | Huawei, HiSilicon |
| 174 | R4-2015936 | TP for TR 37.717-11-21 to include DC_28A_n1A-n78A | Ericsson |
| 175 | R4-2015937 | TP for TR 37.717-11-21 to include DC_3A-7A_n40A-n78A | Ericsson |
| 176 | R4-2015938 | TP for TR 37.717-11-21 to include DC_1A-7A_n40A-n78A | Ericsson |
| 177 | R4-2015939 | TP for TR 37.717-11-21 to include DC_7A-28A_n40A-n78A | Ericsson |
| 178 | R4-2015940 | TP for TR 37.717-11-21 to include DC_3A-7A-28A_n40A-n78A | Ericsson |
| 179 | R4-2015941 | TP for TR 37.717-11-21 to include DC_1A-3A-7A_n40A-n78A | Ericsson |
| 180 | R4-2015942 | TP for TR 37.717-11-21 to include DC_1A-7A-28A_n40A-n78A | Ericsson |
| 181 | R4-2015943 | TP for TR 37.717-11-21 to include DC_1A-3A-7A-28A_n40A-n78A | Ericsson |
| 182 | R4-2016312 | CR to add CA_n7B UL configurations | Ericsson, Telstra |
| 183 | R4-2016313 | TP for TR 37.717-11-21 to include DC_2A_n5A-n77A | Ericsson, Verizon, LG Electronics |
| 184 | R4-2016314 | TP for TR 37.717-11-21 to include DC_2A-13A_n66A-n77A | Ericsson, Verizon |
| 185 | R4-2016315 | TP for TR 37.717-11-21 to include DC_2A_n66A-n77A, DC_2A-2A_n66A-n77A | Ericsson, Verizon, LG Electronics |
| 186 | R4-2016316 | TP for TR 37.717-11-21 to include DC_2A-66A_n66A-n77A | Ericsson, Verizon |
| 187 | R4-2016317 | TP for TR 37.717-11-21 to include DC_2A-66A_n5A-n77A | Ericsson, Verizon |
| 188 | R4-2016318 | TP for TR 37.717-11-21 to include DC_13A_n2A-n77A | Ericsson, Verizon, LG Electronics |
| 189 | R4-2016319 | TP for TR 37.717-11-21 to include DC_13A_n5A-n48A | Ericsson, Verizon |
| 190 | R4-2016320 | TP for TR 37.717-11-21 to include DC_13A_n48A-n66A | Ericsson, Verizon |
| 191 | R4-2016321 | TP for TR 37.717-11-21 to include DC_13A_n66A-n77A | Ericsson, Verizon, LG Electronics |
| 192 | R4-2016322 | TP for TR 37.717-11-21 to include DC_13A-66A_n66A-n77A | Ericsson, Verizon |
| 193 | R4-2016323 | TP for TR 37.717-11-21 to include DC_13A-66A_n2A-n77A | Ericsson, Verizon |
| 194 | R4-2016324 | TP for TR 37.717-11-21 to include DC_13-66_n5-n48 | Ericsson, Verizon |
| 195 | R4-2016325 | TP for TR 37.717-11-21 to include DC_66_n2-n77 | Ericsson, Verizon |
| 196 | R4-2016326 | TP for TR 37.717-11-21 to include DC_66_n5-n48 | Ericsson, Verizon |
| 197 | R4-2016327 | TP for TR 37.717-11-21 to include DC_66_n5-n77 | Ericsson, Verizon, LG Electronics |
| 198 | R4-2016328 | TP for TR 37.717-11-21 to include DC_66_n66-n77 | Ericsson, Verizon |
| 199 | R4-2015047 | TP for 37.717-11-21_ DC_40_n41-n258 | ZTE Corporation |
| 200 | R4-2015048 | TP for 37.717-11-21_ DC_40_n79-n258 | ZTE Corporation |
| 201 | R4-2015049 | TP for 37.717-11-21_ DC_41_n79-n258 | ZTE Corporation |
| 202 | R4-2015232 | TP for 37.717-11-21 to introduce DC_8A_n78A-n258 | Nokia |
| 203 | R4-2015233 | TP for 37.717-11-21 to introduce DC_8A_n40A-n258 | Nokia |
| 204 | R4-2015234 | TP for 37.717-11-21 to introduce DC_1A-8A_n78A-n258 | Nokia |
| 205 | R4-2015235 | TP for 37.717-11-21 to introduce DC_3A-8A_n78A-n258 | Nokia |
| 206 | R4-2015236 | TP for 37.717-11-21 to introduce DC_7A-8A_n78A-n258 | Nokia |
| 207 | R4-2015237 | TP for 37.717-11-21 to introduce DC_1A-8A_n40A-n258 | Nokia |
| 208 | R4-2015238 | TP for 37.717-11-21 to introduce DC_3A-8A_n40A-n258 | Nokia |
| 209 | R4-2015239 | TP for 37.717-11-21 to introduce DC_7A-8A_n40A-n258 | Nokia |
| 210 | R4-2015240 | TP for 37.717-11-21 to introduce DC_3A-7A-8A_n78A-n258 | Nokia |
| 211 | R4-2015241 | TP for 37.717-11-21 to introduce DC_3A-7A-8A_n40A-n258 | Nokia |
| 212 | R4-2016301 | TP for TR 37.717-11-21 to include DC_7A_n78A-n258A to M, DC_7C_n78A-n258A to M | Ericsson, Telstra |
| 213 | R4-2016302 | TP for TR 37.717-11-21 to include DC_3A_n78A-n258A to M | Ericsson, Telstra |
| 214 | R4-2016303 | TP for TR 37.717-11-21 to include DC_28A_n78A-n258A to M | Ericsson, Telstra |

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template