3GPP TSG RAN meeting #90e										RP-202374

Electronic Meeting, December 7-11, 2020

Status Report to TSG

Agenda item:			9.2.15

| WI / SI Name | NR performance requirement enhancement |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_perf_enh-Perf |  |  |  |  |
| Unique ID | 840094 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200472 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: 03/2021 (Extended from 12/2020 to 03/2021) | Testing part: |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: 95% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Shan YANG |
|  | Company | China Telecom |
|  | Email | yangshan@chinatelecom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

With the WI completion date extended from 12/2020 to 03/2021, the TU for RAN4 #98e in Q1 2021 has been added.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

The progress in RAN4 #97e meeting is summarized below:

UE general:

- The Email discussion summary for [97e][328] NR_perf_enh_Demod was provided in R4-2017626.

- The way forward on release independent aspect for UE demodulation and CSI reporting requirements was approved in R4-2017560.

- Draft CR for TS 38.307 on UE demodulation performance requirements (Rel-15) was endorsed in R4-2017564.

- Draft CR for TS 38.307 on UE demodulation performance requirements (Rel-16) was endorsed in R4-2017565.

UE CA normal demodulation:

- The way forward on PDSCH CA normal demodulation requirements was approved in R4-2017561.

- CR on applicability rules for Normal NR CA demodulation requirements was agreed in R4-2017566.

- CR for introduction of NR PDSCH FR1 CA 2Rx performance requirements was agreed in R4-2017567.

- CR for NR FR1 PDSCH CA normal demodulation requirements with 4Rx was agreed in R4-2017568.

- CR on FR2 PDSCH CA Requirements was agreed in R4-2016512.

- CR on FRC for Normal NR CA demodulation requirements was agreed in R4-2014550.

UE PMI reporting:

- The way forward on PMI reporting requirements for Tx ports larger than 8 and up to 32 was approved in R4-2017681.

- Simulation assumptions for NR PMI reporting requirements for more than 8 Tx ports was approved in R4-2017563.

- CR on gamma values for SP Type I PMI requirements was agreed in R4-2017660.

- Draft CR for introduction of Rel-15 Type II PMI test cases was endorsed R4-2017569.

- CR on Applicability for NR PMI requirements with Tx ports larger than 8 and up to 32 was technically endorsed in R4-2015659.

- Summary of simulation results of NR UE CSI PMI with 16, and 32Tx antennas was provided in R4-2016098.

UE FR1 CA and EN-DC power imbalance:

- The way forward on UE power imbalance requirements for FR1 CA and EN-DC was approved in R4-2017570.

- CR on FR1 EN-DC power imbalance requirements was agreed in R4-2017571.

- CR on FR1 CA power imbalance requirements was agreed in R4-2017572.

UE CA CQI reporting:

- The way forward on CA CQI reporting requirements was approved in R4-2017573.

- Draft CR on adding applicability and requirements for FR1 and FR2 CA CQI reporting test was endorsed R4-2014673.

BS part:

- Maintenance CR on Adding FRC table description in Annex in TS38.104 was agreed R4-2017574.

2.4.2	Remaining Open issues

UE release independence:

- No open technical issue.

- Capture the RAN4 #97e agreement on release independence for type II PMI reporting, CA/EN-DC power imbalance and CA CQI reporting requirements into the 38.307 CRs.

UE CA normal demodulation:

- Two remaining open issues on test applicability, including: antenna connection for CA tests with 4 RX, and how to test the UE which does not support 2-layer transmission on all CCs for all supported CA configurations.

- Removal of the square brackets on the requirements for FR1 and FR2.

UE PMI reporting:

- No open issue for type I PMI.

- Type II PMI: finalize the test parameters including the test point and MIMO correlation matrix, and decide the test requirements.

UE FR1 CA and EN-DC power imbalance:

- No open issue.

UE CA CQI reporting:

- No open technical issue.

- Capture the RAN4 #97e agreement on duplex mode and SCS combinations for CA CQI requirements into the CR.

BS part:

- No open issue.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #97e:

- R4-2014252	On PMI reporting requirements with larger number of TX ports	Apple

- R4-2014253	On Release Independence for NR UE performance enhancement requirements	Apple

- R4-2014498	Test applicability for NR CA PDSCH normal demodulation requirements	China Telecom

- R4-2014499	Power imbalance requirements for FR1 CA and EN-DC	China Telecom

- R4-2014500	Duplex mode and SCS for CA CQI test	China Telecom

- R4-2014549	Discussion on NR CA UE demodulation requirements	Intel Corporation

- R4-2014550	Draft CR on FRC for Normal NR CA demodulation requirements	Intel Corporation

- R4-2014551	Discussion on PMI Type I requirements	Intel Corporation

- R4-2014552	Discussion on FR1 CA and EN-DC power imbalance requirements	Intel Corporation

- R4-2014672	On PMI reporting requirements for larger Tx ports	China Telecom

- R4-2014673	DraftCR: Adding applicability and requirements for FR1 and FR2 CA CQI reporting test	China Telecom

- R4-2014728	Discussion on FR1 CA and EN-DC power imbalance requirements	CMCC

- R4-2014730	Test applicability rule for NR CA PDSCH normal demodulation	CMCC

- R4-2014746	Views and simulation results for Rel-15 Type II PMI test case	Samsung

- R4-2015312	Views on test applicability rule for CA PDSCH requirements	NTT DOCOMO, INC.

- R4-2015316	Views on release independence aspect for power imbalance requirements	NTT DOCOMO, INC.

- R4-2015317	Views on FR1 power imbalance requirements	NTT DOCOMO, INC.

- R4-2015655	Discussion on PDSCH CA normal demodulation requirements	Huawei, HiSilicon

- R4-2015657	Simulaiton results for Type II codebook PMI reporting test	Huawei, HiSilicon

- R4-2015658	Discussion on the open issue of PMI reporting test with larger Tx ports	Huawei, HiSilicon

- R4-2015659	CR for TS 38.101-4: Applicability for NR PMI requirements with Tx ports larger than 8 and up to 32	Huawei, HiSilicon

- R4-2015660	Discussion on UE power imbalance requirements for FR1 CA and EN-DC	Huawei, HiSilicon

- R4-2015662	Discussion on CA CQI reporting requirements	Huawei, HiSilicon

- R4-2015663	Discussion on release independence for NR performance requirements enhancements	Huawei, HiSilicon

- R4-2015820	PDSCH demodulation requirements with power imbalanced condition	Ericsson

- R4-2015821	CA CQI reporting requirements	Ericsson

- R4-2015822	Release independent requirements for Rel-16 performance requirement enhancement	Ericsson

- R4-2016098	Summary of simulation results of NR UE CSI PMI with 16, and 32Tx antennas	Ericsson

- R4-2016099	Simulation results for Rel-15 Type II codebook	Ericsson

- R4-2016100	Evaluations of Rel-15 Type II PMI testing	Ericsson

- R4-2016434	Parameters and simulation results on PMI reporting requirements with larger number of Tx ports	Qualcomm Incorporated

- R4-2016463	Views on Power Imbalance Tests	Qualcomm Incorporated

- R4-2016512	CR on FR2 PDSCH CA Requirements	Qualcomm Incorporated

- R4-2017560	Way forward on release independent aspect for UE demodulation and CSI reporting requirements	Huawei, HiSilicon

- R4-2017561	Way forward on PDSCH CA normal demodulation requirements	Intel

- R4-2017563	Simulation assumptions for NR PMI reporting requirements for more than 8 Tx ports	Ericsson

- R4-2017564	Draft CR for TS 38.307 on UE demodulation performance requirements (Rel-15)	China Telecom

- R4-2017565	Draft CR for TS 38.307 on UE demodulation performance requirements (Rel-16)	China Telecom

- R4-2017566	CR on Applicability rules for Normal NR CA demodulation requirements	Intel Corporation

- R4-2017567	Introduction of NR PDSCH FR1 CA 2Rx performance requirements	CMCC

- R4-2017568	CR: Introduction of performance requirements for NR FR1 PDSCH CA with 4Rx	Huawei, HiSilicon

- R4-2017569	Draft CR for introduction of Rel-15 Type II PMI test cases	Samsung

- R4-2017570	Way forward on UE power imbalance requirements for FR1 CA and EN-DC	NTT DoCoMo

- R4-2017571	CR: FR1 EN-DC power imbalance requirements	NTT DOCOMO, INC, SoftBank Corp.

- R4-2017572	CR: Addition of power imbalance requirements for intra-band contiguous CA and intra-band EN-DC	Huawei, HiSilicon

- R4-2017573	Way forward on CA CQI reporting requirements	China Telecomm

- R4-2017574	Adding FRC table description in Annex in TS38.104 v16.5.0	Ericsson

- R4-2017626	Email discussion summary for [97e][328] NR_perf_enh_Demod	Moderator (China Telecomm)

- R4-2017660	CR to TS 38.101-4: on gamma values for SP Type I PMI requirements	Ericsson

- R4-2017681	Way forward on PMI reporting requirements for Tx ports larger than 8 and up to 32	Ericsson, Samsung

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template