3GPP TSG RAN Meeting #90e										RP-202715

Electronic Meeting, December 7th – 11th, 2020

## Status Report to TSG

Agenda item:		9.2.5

| WI / SI Name | UE Power Saving in NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_UE_pow_sav_perf |  |  |  |  |
| Unique ID | 830175 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200494 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 06/2020 | Performance part: 03/2021 | Testing part: NA |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 80% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Fang-Chen Cheng |
|  | Company | CATT |
|  | Email | fcc@catt.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### Agreements

RAN1 completed

    - Remaining Open issues

None

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2 completed

#### 2.2.2	Remaining Open issues

None

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RRM Test Case

- Agreement: (from R4-2017133)

  - Use separate tests for each criterion (low mobility/not-at-cell-edge)

  - Different priority frequency layers coexist in the same test for different priority frequency layers

  - Exclude high priority layer cell search for inter-frequency/inter-RAT

  - Use two round (to and back) cell reselection process for intra-frequency power saving test cases

  - FR1: Use two round (to and back) cell reselection process for inter-frequency/ inter-RAT in power saving test cases

  - FR2: Use two round (to and back) cell reselection process for inter-frequency in power saving test cases. Further check on TE feasibility for FR2

  - UE gain in FR2 should be considered.  FFS: Leave the threshold impacted by G as [TBD] and discuss it in the next meeting

  - SSearchDeltaP  can be configured to 3dB for FR1 and 6dB for FR2

  - SSearchThresholdP  can be configured to (Srxlev – X) dB, X = 6dB for FR1 while7.5dB for FR2

  - Exclude the cell search process from test repetition

  - Use shorter DRX cycle to improve test efficiency: DRX = 0.64 s TSI-NR = 1280ms

- Agreement:   R4-2017134 – 38.133CR1409 Introduction of Rel-16 NR UE Power Saving RRM performance requirements  CATT,   capturing the endorsed draft CRs

- R4-2017136	38.133 draft CR for cell reselection to FR1 inter-RAT E-UTRA test case with low mobility criterion	MediaTek

- R4-2017137	Draft CR for TS38.133, test case for cell reselection to FR1 intra-frequency NR case for power saving	CATT

- R4-2017138	Draft CR for TS38.133 RRM test cases for NR UE power saving	Xiaomi

- R4-2017139	Draft CR for TS38.133 test case for cell reselection to FR1 inter-RAT E-UTRA for not at cell edge criterion	vivo

- R4-2017140	Draft CR for TS38.133 Test case for cell reselection to FR2 intra-frequency NR case for UE configured with relaxed measurement	Huawei, HiSilicon

- R4-2017141	Draft CR for TS38.133 on Cell reselection Tests for UE configured with relaxed measurement criterion	Qualcomm Incorporated

- R4-2017353	Draft CR for TS38.133 Cell reselection to FR2 inter-frequency NR case under power saving	Ericsson

Demodulation Requirements

| Agreements (R4-2017677) - Issue 1-1-1: Which test metric do you prefer to be used for PDCCH-WUS/PDCCH test - Option 1c with Pm-dsg_total=1% - Issue 1-1-2: In case of Option 2 in Issue 1-1-1, do you think it’s confident to reduce the number of error samples from 1000 to 100? - No further discussion on this topic. - Whether to reduce error samples for PDCCH test can be triggered in RAN5 as a general discussion not specific to this WI. - Test parameters for PDCCH - Reuse the test parameters for PDCCH in DRX-ON in 38.101-4 - For FR1 - For FDD: Test No. 3 in Table 5.3.2.1.1-1 and Test No. 3 in Table 5.3.3.1.1-1 - For TDD: Test No. 2 in Table 5.3.2.2.1-1 and Test No. 2 in Table 5.3.3.2.1-1 - For FR2 - For TDD: Test No. 1-2 in Table 7.3.2.2.1-1 - Applicability rule - Apply the applicability rule that UE already fulfilling PDCCH-WUS performance requirement can skip the corresponding Rel-15 test(s) - The number of search space for PDCCH-WUS - 1 search space for PDCCH-WUS - Simulation assumptions for PDCCH-WUS for FR1-FDD |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Parameter | Value |  |
|  | PDCCH-WUS | PDCCH |
| Duplex mode | FDD |  |
| DCI format | 2_6 | 1_1 |
| Bandwidth | 10MHz |  |
| SCS | 15kHz |  |
| Number of BS antennas | 1Tx |  |
| Number of UE antennas | 2Rx, 4Rx |  |
| DM-RS channel estimation | Realistic |  |
| Channel model | TDLA30-10 |  |
| DCI length (excluding 24bits CRS) + Aggregation level | Option1:12 bits , AL=8 Option2: 36 bits , AL=16 | 52 bits + AL=4 |
| CORESET symbol | 2 |  |
| CORESET bandwidth | 48RB |  |
| Mapping type | Non-Interleaved | Non-Interleaved |
| REG bundle size | 6 |  |

- Simulation assumptions for PDCCH-WUS for FR1-TDD

| Parameter | Value |  |
| --- | --- | --- |
|  | PDCCH-WUS | PDCCH |
| Duplex mode | TDD |  |
| DCI format | 2_6 | 1_1 |
| Bandwidth | 40MHz |  |
| SCS | 30kHz |  |
| Number of BS antennas | 1Tx |  |
| Number of UE antennas | 2Rx, 4Rx |  |
| DM-RS channel estimation | Realistic |  |
| Channel model | TDLC300-100 |  |
| DCI length (excluding 24bits CRS) + Aggregation level | Option1:12 bits + AL=8 Option2: 36 bits + AL=16 | 53 bits + AL=4 |
| CORESET symbol | 1 |  |
| CORESET bandwidth | 102RB |  |
| Mapping type | Interleaved(size 3) | Interleaved(size 3) |
| REG bundle size | 2 |  |

- Simulation assumptions for PDCCH-WUS for FR2

| Parameter | Value |  |
| --- | --- | --- |
|  | PDCCH-WUS | PDCCH |
| Duplex mode | TDD |  |
| DCI format | 2_6 | 1_1 |
| Bandwidth | 100MHz |  |
| SCS | 120kHz |  |
| Number of BS antennas | 1Tx |  |
| Number of UE antennas | 2Rx |  |
| DM-RS channel estimation | Realistic |  |
| Channel model | TDLA30-300 |  |
| DCI length (excluding 24bits CRS) + Aggregation level | Option1:12 bits + AL=8 Option2: 36 bits + AL=16 | 56 bits + AL=4 |
| CORESET symbol | 1 |  |
| CORESET bandwidth | 60RB |  |
| Mapping type | Interleaved(size 2) | Interleaved(size 2) |
| REG bundle size | 6 |  |

- Select the test parameters of WUS in next meeting RAN4#98e

  - Test parameters for WUS of DCI length and Aggregation level in FR1

  - Test parameters for WUS of DCI length and Aggregation level in FR2

- Companies provide the ideal and impairment results based on simulation assumption

- Companies provide CRs

#### 2.4.2	Remaining Open issues

RAN4 can not complete the demodulation performance of WUS due to cut down of working group meeting from 2 to 1 meeting in the 4th quarter of 2020 and the slow progress in the e-meeting.

Demodulation performance:

- Select the test parameters of WUS in next meeting RAN4#98e

  - Test parameters for WUS of DCI length and Aggregation level in FR1

  - Test parameters for WUS of DCI length and Aggregation level in FR2

- Proposals and impairment results of demodulation performance

- CRs agreed.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTx

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#97-e

- R4-2017135	Work plan for power saving RRM test cases	CATT

- R4-2017133	WF on RRM test cases for power saving	CATT

- R4-2017134	Big CR: Introduction of Rel-16 NR UE Power Saving RRM Performance requirements (TS 38.133)	CATT

- R4-2017282	Email discussion summary for [97e][212] NR_UE_pow_sav_RRM

- R4-2014370	Discussion on performance part for cell reselection	MediaTek inc.

- R4-2014657	Discussion on test cases for power saving RRM	Xiaomi

- R4-2014835	Considerations on test cases for UE power saving RRM	vivo

- R4-2016147	Discussions on UE power saving performance requirements	Ericsson

- R4-2017136	CR on TS38.133 for cell reselection to FR1 inter-RAT E-UTRA test case with low mobility criterion	MediaTek inc.

- R4-2014409	Discussion on RRM test cases for power saving	CATT

- R4-2017137	CR for TS38.133, test case for cell reselection to FR1 intra-frequency NR case for power saving	CATT

- R4-2017138	RRM test cases for NR UE power saving	Xiaomi

- R4-2017139	CR for test case for cell reselection to FR1 inter-RAT E-UTRA for not at cell edge criterion	vivo

- R4-2015483	Discussion on test cases for measurement relaxation in power saving	Huawei, HiSilicon

- R4-2017140	Test case for cell reselection to FR2 intra-frequency NR case for UE configured with relaxed measurement	Huawei, HiSilicon

- R4-2017141	Draft CR on Cell reselection Tests for UE configured with relaxed measurement criterion	Qualcomm Incorporated

- R4-2017353	Cell reselection to FR2 inter-frequency NR case under power saving	Ericsson

- R4-2016149	Discussions on testing cell reselection to FR2 inter-frequency NR case	Ericsson

- R4-2017619	Email discussion summary for [97e][321] NR_UE_pow_sav_Demod	Moderator (CATT)

- R4-2017677	WF on power saving demodulation		CMCC,CATT

- R4-2014215	Discussion on PDCCH-WUS/PDCCG test	Apple

- R4-2014411	Discussion on power saving demodulation test	CATT

- R4-2014412	CR for TS38.101-4, test for PDCCH DCI format 2_6 demodulation	CATT

- R4-2017659	Work plan for power saving demodulation		CATT

- R4-2014529	Discussion on DCP test cases for R16 UE power saving		vivo

- R4-2014540	Discussion on PDCCH-WUS requirements	Intel Corporation

- R4-2014727	Demodulation on UE power saving		CMCC

- R4-2015127	Discussion on performance requirements for PDCCH-WUS	MediaTek inc.

- R4-2015595	Discussion on the performance requirements for NR power saving	Huawei, HiSilicon