3GPP TSG RAN Meeting #90e			        		                                                 RP-202721

Electronic Meeting, December 7-11, 2020

Status Report to TSG

Agenda item:	9.9.18.3

| WI / SI Name | Rel-17 NR inter-band CA for 3 bands DL with 1 band UL |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_CA_ R17_3BDL_1BUL |  |  |  |  |
| Unique ID | 881007 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201787 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2021 | Performance part: 09/2021 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 30% | Performance Part: 0% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Yuexia Song |
|  | Company | CATT |
|  | Email | songyuexia@catt.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN4

2.1.1	Agreements

Individual combination names, proponents and supporting companies for NR CA configurations for 3 different bands DL with 2 band ULs within FR1, or within FR2 or including FR2

The following table only lists the Band combinations that have been started or completed.

| NR CA configuration | Uplink CA Config. | BCS | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CA_n3A-n28A-n41A | - | 0 |  | R4-2010252 R4-2014462 | Yes | Yes | None |
| CA_n3A-n41A-n78A | - | 0 |  | R4-2010253 R4-2014462 | Yes | Yes | None |
| CA_n5-n25-n66 | - | 0 |  | R4-2010528 R4-2014462 | Yes | Yes | None |
| CA_n5-n25-n78 | - | 0 |  | R4-2010530 R4-2014462 | Yes | Yes | None |
| CA_n1-n77-n79 | - | 0 |  | R4-2011674 R4-2014462 | Yes | Yes | None |
| CA_n1-n78-n79 | - | 0 |  | R4-2011675 R4-2014462 | Yes | Yes | None |
| CA_n39A-n40A-n79A | - | 0 |  | R4-2010642 R4-2014462 | Yes | Yes | None |
| CA_n39A-n40A-n41A | - | 0 |  | R4-2010643 R4-2014462 | Yes | Yes | None |
| CA_n25A-n48A-n66A | - | 0 |  | R4-2010687 R4-2014462 | Yes | Yes | None |
| CA_n25A-n48(2A)-n66A | - | 0 |  | R4-2010687 R4-2014462 | Yes | Yes | None |
| CA_n25A-n48C-n66A | - | 0 |  | R4-2010687 R4-2014462 | Yes | Yes | None |
| CA_n1-n77-n257 | - | 0 |  | R4-2009687 R4-2014463 | Yes | Yes | None |
| CA_n1-n78-n257 | - | 0 |  | R4-2009688 R4-2014463 | Yes | Yes | None |
| CA_n1-n79-n257 | - | 0 |  | R4-2009689 R4-2014463 | Yes | Yes | None |
| CA_n25A-n41A-n77A | - | 0 | bill.shvodian@t-mobile.com | R4-2014462 R4-2016649 | Yes | Yes | None |
| CA_n25A-n41(2A)-n77A | - | 0 | bill.shvodian@t-mobile.com | R4-2014462 R4-2016649 | Yes | Yes | None |
| CA_n25A-n41C-n77A | - | 0 | bill.shvodian@t-mobile.com | R4-2014462 R4-2016649 | Yes | Yes | None |
| CA_n25A-n66A-n77A | - | 0 | bill.shvodian@t-mobile.com | R4-2014462 R4-2016650 | Yes | Yes | None |
| CA_n25A-n71A-n77A | - | 0 | bill.shvodian@t-mobile.com | R4-2014462 R4-2016651 | Yes | Yes | None |
| CA_n41A-n66A-n77A | - | 0 | bill.shvodian@t-mobile.com | R4-2014462 R4-2016652 | Yes | Yes | None |
| CA_n41(2A)-n66A-n77A | - | 0 | bill.shvodian@t-mobile.com | R4-2014462 R4-2016652 | Yes | Yes | None |
| CA_n41C-n66A-n77A | - | 0 | bill.shvodian@t-mobile.com | R4-2014462 R4-2016652 | Yes | Yes | None |
| CA_n41A-n71A-n77A | - | 0 | bill.shvodian@t-mobile.com | R4-2014462 R4-2016653 | Yes | Yes | None |
| CA_n41(2A)-n71A-n77A | - | 0 | bill.shvodian@t-mobile.com | R4-2014462 R4-2016653 | Yes | Yes | None |
| CA_n41C-n71A-n77A | - | 0 | bill.shvodian@t-mobile.com | R4-2014462 R4-2016653 | Yes | Yes | None |
| CA_n66A-n71A-n77A | - | 0 | bill.shvodian@t-mobile.com | R4-2014462 R4-2016654 | Yes | Yes | None |
| CA_n25A-n41C-n77A | CA_n41C | 0 | nelson.ueng@T-Mobile.com | R4-2014462 R4-2014523 | Yes | Yes | None |
| CA_n41C-n66A-n77A | CA_n41C | 0 | nelson.ueng@T-Mobile.com | R4-2014462 R4-2014523 | Yes | Yes | None |
| CA_n41C-n71A-n77A | CA_n41C | 0 | nelson.ueng@T-Mobile.com | R4-2014462 R4-2014523 | Yes | Yes | None |
| CA_n25A-n48A-n66A | - | 0 | nelson.ueng@T-Mobile.com | R4-2014462 R4-2010687 | Yes | Yes | None |
| CA_n25A-n48(2A)-n66A | - | 0 | nelson.ueng@T-Mobile.com | R4-2014462 R4-2010687 | Yes | Yes | None |
| CA_n25A-n48C-n66A | - | 0 | nelson.ueng@T-Mobile.com | R4-2014462 R4-2010687 | Yes | Yes | None |
| CA_n1A-n78A-n257D |  | 0 | pohanhsieh@cht.com.tw | R4-2014463 | yes | yes | None |
| CA_n1A-n78A-n257E | - | 0 | pohanhsieh@cht.com.tw | R4-2014463 | yes | yes | None |
| CA_n1A-n78A-n257F | - | 0 | pohanhsieh@cht.com.tw | R4-2014463 | yes | yes | None |
| CA_n1A-n78A-n257G | - | 0 | pohanhsieh@cht.com.tw | R4-2014463 | yes | yes | None |
| CA_n1A-n78A-n257H | - | 0 | pohanhsieh@cht.com.tw | R4-2014463 | yes | yes | None |
| CA_n1A-n78A-n257I | - | 0 | pohanhsieh@cht.com.tw | R4-2014463 | yes | yes | None |
| CA_n1A-n78A-n257J | - | 0 | pohanhsieh@cht.com.tw | R4-2014463 | yes | yes | None |
| CA_n1A-n78A-n257K | - | 0 | pohanhsieh@cht.com.tw | R4-2014463 | yes | yes | None |
| CA_n1A-n78A-n257L | - | 0 | pohanhsieh@cht.com.tw | R4-2014463 | yes | yes | None |
| CA_n1A-n78A-n257M | - | 0 | pohanhsieh@cht.com.tw | R4-2014463 | yes | yes | None |
| CA_n7A-n66A-n78A | - | 0 | liuliehai@huawei.com | R4-2014463 | yes | yes | None |
| CA_n7(2A)-n66A-n78A | - | 0 | liuliehai@huawei.com | R4-2014463 | yes | yes | None |
| CA_n7A-n66(2A)-n78A | - | 0 | liuliehai@huawei.com | R4-2014463 | yes | yes | None |
| CA_n7(2A)-n66(2A)-n78A | - | 0 | liuliehai@huawei.com | R4-2014463 | yes | yes | None |
| CA_n7A-n66A-n78(2A) | - | 0 | liuliehai@huawei.com | R4-2014462 | yes | yes | None |
| CA_n7(2A)-n66A-n78(2A) | - | 0 | liuliehai@huawei.com | R4-2014462 | yes | yes | None |
| CA_n7(2A)-n66(2A)-n78(2A) | - | 0 | liuliehai@huawei.com | R4-2014462 | yes | yes | None |
| CA_n25A-n38A-n78A | - | 0 | liuliehai@huawei.com | R4-2014462 | yes | yes | None |
| CA_n25(2A)-n38A-n78A | - | 0 | liuliehai@huawei.com | R4-2014462 | yes | yes | None |
| CA_n25A-n38A-n78(2A) | - | 0 | liuliehai@huawei.com | R4-2014462 | yes | yes | None |
| CA_n25(2A)-n38A-n78(2A) | - | 0 | liuliehai@huawei.com | R4-2014462 | yes | yes | None |
| CA_n38A-n66A-n78A | - | 0 | liuliehai@huawei.com | R4-2014462 | yes | yes | None |
| CA_n38A-n66A-n78(2A) | - | 0 | liuliehai@huawei.com | R4-2014462 | yes | yes | None |
| CA_n38A-n66(2A)-n78A | - | 0 | liuliehai@huawei.com | R4-2014462 | yes | yes | None |
| CA_n38A-n66(2A)-n78(2A) | - | 0 | liuliehai@huawei.com | R4-2014462 | yes | yes | None |
| CA_n66A-n71A-n78A | - | 0 | liuliehai@huawei.com | R4-2014462 | yes | yes | None |
| CA_n66A-n71A-n78(2A) | - | 0 | liuliehai@huawei.com | R4-2014462 | yes | yes | None |
| CA_n66(2A)-n71A-n78A | - | 0 | liuliehai@huawei.com | R4-2014462 | yes | yes | None |
| CA_n66(2A)-n71A-n78(2A) | - | 0 | liuliehai@huawei.com | R4-2014462 | yes | yes | None |
| CA_n3A-n28A-n41A | - | 0 | agata@kddi.com | R4-2016755 R4-2014462 | yes | yes | None |
| CA_n3A-n41A-n78A | - | 0 | agata@kddi.com | R4-2016753 R4-2014462 | yes | yes | None |
| CA_n3A-n41A-n77A | - | 0 | agata@kddi.com | R4-2016752 R4-2014462 | yes | yes | None |
| CA_n28A-n41A-n77A | - | 0 | agata@kddi.com | R4-2014114 R4-2014462 | yes | yes | None |
| CA_n3A-n41A-n78(2A) | - | 0 | agata@kddi.com | R4-2016753 R4-2014462 | yes | yes | None |
| CA_n3A-n41A-n77(2A) | - | 0 | agata@kddi.com | R4-2016752 R4-2014462 | yes | yes | None |
| CA_n28A-n41A-n78(2A) | - | 0 | agata@kddi.com | R4-2014115 | yes | yes | None |
| CA_n28A-n41A-n77(2A) | - | 0 | agata@kddi.com | R4-2014114 R4-2014462 | yes | yes | None |
| CA_n3A-n28A-n41A | - | 0 | agata@kddi.com | R4-2016755 R4-2014462 | yes | yes | None |
| CA_n8A-n40A-n41A | - | 0 | zhou.wubin@zte.com.cn | R4-2014462 R4-2015051 | yes | yes | None |
| CA_n39A-n40A-n41A | - | 0 | zhou.wubin@zte.com.cn | R4-2014462 R4-2010643 | yes | yes | None |
| CA_n39A-n40A-n79A | - | 0 | zhou.wubin@zte.com.cn | R4-2014462 R4-2010642 | yes | yes | None |
| CA_n1A-n40A_n258A | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n1A-n40A_n258D | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n1A-n40A_n258E | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n1A-n40A_n258F | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n1A-n40A_n258G | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n1A-n40A_n258H | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n1A-n40A_n258I | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n1A-n40A_n258J | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n1A-n40A_n258K | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n1A-n40A_n258L | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n1A-n40A_n258M | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n1A-n78A_n258A | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n1A-n78A_n258D | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n1A-n78A_n258E | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n1A-n78A_n258F | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n1A-n78A_n258G | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n1A-n78A_n258H | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n1A-n78A_n258I | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n1A-n78A_n258J | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n1A-n78A_n258K | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n1A-n78A_n258L | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n1A-n78A_n258M | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n40A-n78A_n258A | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n40A-n78A_n258D | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n40A-n78A_n258E | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n40A-n78A_n258F | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n40A-n78A_n258G | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n40A-n78A_n258H | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n40A-n78A_n258I | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n40A-n78A_n258J | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n40A-n78A_n258K | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n40A-n78A_n258L | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |
| CA_n40A-n78A_n258M | - | 0 | Johannes.hejselbaek@nokia.com | R4-2014463 | YES | YES | None |

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

NOTE:	This can be e.g. a list of all related T-docs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-2009687, TP for CA_n1-n77-n257 3DL/1UL for TR38.717-03-01, NTT DOCOMO INC.

- R4-2009688, TP for CA_n1-n78-n257 3DL/1DL for TR38.717-03-01, NTT DOCOMO INC.

- R4-2009689, TP for CA_n1-n79-n257 3UL/1DL for TR38.717-03-01, NTT DOCOMO INC.

- R4-2009813, Draft big CR on Introducing NR inter-band CA for 3DL Bands and 1UL band for 38.101-1, CATT

- R4-2009814, Draft big CR on Introducing NR inter-band CA for 3DL Bands and 1UL band for 38.101-3, CATT

- R4-1903260, TR 38.716-03-01 v0.0.1, CATT

- R4-2010252, TP for TR 38.717-03-01 CA_n3A-n28A-n41A, Samsung, KDDI

- R4-2010253, TP for TR 38.717-03-01 CA_n3A-n41A-n78A, KDDI

- R4-2010528, TP to TR 38.717-03-01: CA_n5-n25-n66, Nokia, Bell Mobility

- R4-2010530, TP to TR 38.717-03-01: CA_n5-n25-n78, Nokia, Bell Mobility

- R4-2011674, TP for CA 3DL1UL n1-n77-n79 for TR 38.717-03-01, NTT DOCOMO INC.

- R4-2011675, TP for CA 3DL1UL n1-n78-n79 for TR 38.717-03-01, NTT DOCOMO INC.

- R4-2010642, TP for TR38.717-03-01_CA_n39A-n40A-n79A, ZTE

- R4-2010643, TP for TR38.717-03-01_CA_n39A-n40A-n41A, ZTE

- R4-2010687, TP to add CA_n25A-n48A-n66A, CA_n25A-n48(2A)-n66A, CA_n25A-n48C-n66A, Ericsson, T-Mobile US

- R4-2009687, TP for CA_n1-n77-n257 3DL/1UL for TR38.717-03-01, NTT DOCOMO INC.

- R4-2009688, TP for CA_n1-n78-n257 3DL/1DL for TR38.717-03-01, NTT DOCOMO INC.

- R4-2009689, TP for CA_n1-n79-n257 3UL/1DL for TR38.717-03-01, NTT DOCOMO INC.

- R4-2009813, Draft big CR on Introducing NR inter-band CA for 3DL Bands and 1UL band for 38.101-1, CATT

- R4-2009814, Draft big CR on Introducing NR inter-band CA for 3DL Bands and 1UL band for 38.101-3, CATT

- The following approved TPs are implemented,

- R4-2016752, TP for TR 38.717-03-01 CA_n3-n41-n77, Samsung, KDDI

- R4-2016753, TP for TR 38.717-03-01 CA_n3-n41-n78, Samsung, KDDI

- R4-2014114, TP for TR 38.717-03-01 CA_n28-n41-n77, Samsung, KDDI

- R4-2014115, TP for TR 38.717-03-01 CA_n28-n41-n78, Samsung, KDDI

- R4-2014523, draft CR for NR inter-band CA for 3 bands DL, Nokia, T-mobile USA

- R4-2016754, TP for TR 38.717-03-01: CA_n1A-n8A-n78(2A), Nokia Telefonica

- R4-2015051, TP for TR38.717-03-01_ CA_n8A-n40A-n41A, ZTE

- R4-2015078, TP to TR 38.717-03-01: CA_n5-n66-n77, Nokia, Nokia Shanghai Bell

- R4-2015079, TP to TR 38.717-03-01: CA_n2-n66-n77, Nokia, Nokia Shanghai Bell

- R4-2015707, TP for TR 38.717-03-01: CA_n66-n71-n78, Huawei, HiSilicon, Bell Mobility, Telus

- R4-2015708, TP for TR 38.717-03-01: CA_n38-n66-n78, Huawei, HiSilicon, Bell Mobility, Telus

- R4-2015709, TP for TR 38.717-03-01: CA_n25-n38-n78, Huawei, HiSilicon, Bell Mobility, Telus

- R4-2016305, TP to add CA_n3A-n5A-n7A, CA_n3A-n5A-n7B, Ericsson, Telstra

- R4-2016306, TP to add CA_n5A-n7A-n78A, CA_n5A-n7B-n78A, Ericsson, Telstra

- R4-2016650, TP to add 3DL/1UL CA_n25A-n66A-n77A, Ericsson, T-Mobile US

- R4-2016651, TP to add 3DL/1UL CA_n25A-n71A-n77A, Ericsson, T-Mobile US

- R4-2016652, TP to add 3DL/1UL CA_n41A-n66A-n77A, CA_n41(2A)-n66A-n77A, CA_n41C-n66A-n77A, Ericsson, T-Mobile US

- R4-2016653, TP to add 3DL/1UL CA_n41A-n71A-n77A, CA_n41(2A)-n71A-n77A, CA_n41C-n71A-n77A, Ericsson, T-Mobile US

- R4-2016654, TP to add 3DL/1UL CA_n66A-n71A-n77A, Ericsson, T-Mobile US

- R4-2014462, Big CR on Introducing NR inter-band CA for 3DL Bands and 1UL band for 38.101-1, CATT

- R4-2014463, Big CR on Introducing NR inter-band CA for 3DL Bands and 1UL band for 38.101-3, CATT

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template