3GPP TSG RAN meeting #91-e	RP-210203

Electronic Meeting, 16th – 26th March, 2021

Status Report to TSG

Agenda item:			9.8.19.6

| WI / SI Name | WID on DC of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) in Rel-17 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R17_xBLTE_2BNR_yDL2UL |  |  |  |  |
| Unique ID | 881102/881202 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202292 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 03/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 45 % | Performance Part: 45 % | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Suhwan Lim |
|  | Company | LG Electronics |
|  | Email | suhwan.lim@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

After RAN4#98-e meeting, revised WID [2] and TR 37.717-11-21 v0.3.0 [1]  on DC of x bands (x=1,2,3,4) LTE inter-band CA and 2 bands NR inter-band CA were endorsed and agreed, respectively. Revised status of existing band combinations in e-mail request and new band combinations from RAN4#98-e meeting are listed in the excel file of the Status Report.

In the agreed big CR [3], RAN4 captured completed DC band combinations as follow

- The following operating bands have been completed in RAN4#98-e.

- LTE(1DL/1UL) + NR (2DL/1UL) EN-DC combinations within FR1

| DL | UL |
| --- | --- |
| DC_1A_n28A-n79A | DC_1A_n28A DC_1A_n79A |
| DC_3A_n28A-n79A | DC_3A_n28A DC_3A_n79A |
| DC_21A_n28A-n77A | DC_21A_n28A DC_21A_n77A |
| DC_21A_n28A-n78A | DC_21A_n28A DC_21A_n78A |
| DC_2A_n71A-n78A | DC_2A_n71A DC_2A_ n78A |
| DC_7A_n71A-n78A | DC_7A_n71A DC_7A_ n78A |
| DC_66A_n71A-n78A | DC_66A_n71A DC_66A_ n78A |
| DC_2A_n38A-n71A | DC_2A_n38A DC_2A_ n71A |
| DC_66A_n38A-n71A | DC_66A_n38A DC_66A_ n71A |
| DC_71A_n38A-n78A | DC_71A_n38A DC_71A_ n78A |
| DC_5A_n66A-n78A | DC_5A_n66A DC_5A_ n78A |
| DC_71A_n66A-n78A | DC_71A_n66A DC_71A_ n78A |
| DC_5A_n38A-n66A | DC_5A_n38A DC_5A_ n66A |
| DC_71A_n38A-n66A | DC_71A_n38A DC_71A_ n66A |
| DC_2A_n2A-n38A | DC_2A_ n38A |

| DC_66A_n2A-n38A | DC_66A_n2A DC_66A_ n38A |
| --- | --- |
| DC_12A_n2A-n38A | DC_12A_n2A DC_12A_ n38A |
| DC_2A_n2A-n41A | DC_2A_ n41A |
| DC_12A_n2A-n41A | DC_12A_n2A DC_12A_ n41A |
| DC_71A_n2A-n41A | DC_71A_n2A DC_71A_ n41A |
| DC_7A_n2A-n78A | DC_7A_n2A DC_7A_ n78A |
| DC_7A_n66A-n71A | DC_7A_n66A DC_7A_ n71A |
| DC_66A_n66A-n71A | DC_66A_n66A DC_66A_ n71A |
| DC_2A_n2A-n71A | DC_2A_ n71A |
| DC_7A_n2A-n71A | DC_7A_n2A DC_7A_ n71A |
| DC_66A_n2A-n71A | DC_66A_n2A DC_66A_ n71A |
| DC_2A_n2A-n66A | DC_2A_ n66A |
| DC_7A_n2A-n66A | DC_7A_n2A DC_7A_ n66A |
| DC_71A_n2A-n66A | DC_71A_n2A DC_71A_ n66A |
| DC_21A_n28A-n79A | DC_21A_n28A DC_21A_n79A |
| DC_8A_n28A-n78A | DC_8A_n28A DC_8A_n78A |
| DC_2A_n2A-n78A | DC_2A_ n78A |
| DC_71A_n2A-n78A | DC_71A_n2A DC_71A_ n78A |
| DC_66A_n2A-n66A | DC_66A_ n2A |

- LTE(2DL/1UL) + NR (2DL/1UL) EN-DC combinations within FR1

| DL | UL |
| --- | --- |
| DC_3A-11A_n28A-n77A DC_3A-11A_n28A-n77(2A) | DC_3A_n28A DC_3A_n77A DC_11A_n28A DC_11A_n77A |
| DC_8A-11A_n28A-n77A DC_8A-11A_n28A-n77(2A) | DC_8A_n28A DC_8A_n77A DC_11A_n28A DC_11A_n77A |
| DC_1A-11A_n3A-n77A DC_1A-11A_n3A-n77(2A) | DC_1A_n3A DC_1A_n77A DC_11A_n3A DC_11A_n77A |
| DC_8A-11A_n3A-n77A DC_8A-11A_n3A-n77(2A) | DC_8A_n3A DC_8A_n77A DC_11A_n3A DC_11A_n77A |
| DC_1A-11A_n28A-n77A DC_1A-11A_n28A-n77(2A) | DC_1A_n28A DC_1A_n77A DC_11A_n28A DC_11A_n77A |
| DC_1A-42A_n3A-n28A | DC_1A_n3A DC_1A_n28A DC_42A_n3A DC_42A_n28A |
| DC_3A-11A_n28A-n77A DC_3A-11A_n28A-n77(2A) | DC_3A_n28A DC_3A_n77A DC_11A_n28A DC_11A_n77A |
| DC_8A-11A_n28A-n77A DC_8A-11A_n28A-n77(2A) | DC_8A_n28A DC_8A_n77A DC_11A_n28A DC_11A_n77A |

| DL | UL |
| --- | --- |
| DC_1A-11A_n3A-n77A DC_1A-11A_n3A-n77(2A) | DC_1A_n3A DC_1A_n77A DC_11A_n3A DC_11A_n77A |
| DC_8A-11A_n3A-n77A DC_8A-11A_n3A-n77(2A) | DC_8A_n3A DC_8A_n77A DC_11A_n3A DC_11A_n77A |
| DC_1A-11A_n28A-n77A DC_1A-11A_n28A-n77(2A) | DC_1A_n28A DC_1A_n77A DC_11A_n28A DC_11A_n77A |
| DC_1A-42A_n3A-n28A | DC_1A_n3A DC_1A_n28A DC_42A_n3A DC_42A_n28A |
| DC_1A-42C_n3A-n28A | DC_1A_n3A DC_1A_n28A DC_42A_n3A DC_42A_n28A DC_42C_n3A DC_42C_n28A |
| DC_1A-42A_n3A-n77A DC_1A-42A_n3A-n77(2A) | DC_1A_n3A DC_1A_n77A DC_42A_n3A |
| DC_1A-42C_n3A-n77A DC_1A-42C_n3A-n77(2A) | DC_1A_n3A DC_1A_n77A DC_42A_n3A DC_42C_n3A |
| DC_8A-42A_n3A-n28A | DC_8A_n3A DC_8A_n28A DC_42A_n3A DC_42A_n28A |
| DC_8A-42C_n3A-n28A | DC_8A_n3A DC_8A_n28A DC_42A_n3A DC_42C_n3A DC_42A_n28A DC_42C_n28A |
| DC_8A-42A_n3A-n77A DC_8A-42A_n3A-n77(2A) | DC_8A_n3A DC_8A_n77A DC_42A_n3A DC_42A_n77A |
| DC_8A-42C_n3A-n77A DC_8A-42C_n3A-n77(2A) | DC_8A_n3A DC_8A_n77A DC_42A_n3A DC_42C_n3A DC_42A_n77A DC_42C_n77A |
| DC_1A-21A_n28A-n77A | DC_1A_n28A DC_1A_n77A DC_21A_n28A DC_21A_n77A |
| DC_1A-21A_n28A-n78A | DC_1A_n28A DC_1A_n78A DC_21A_n28A DC_21A_n78A |
| DC_1A-21A_n28A-n79A | DC_1A_n28A DC_1A_n79A DC_21A_n28A DC_21A_n79A |
| DC_1A-3A_n28A-n79A | DC_1A_n28A DC_1A_n79A DC_3A_n28A DC_3A_n79A |
| DC_3A-21A_n28A-n77A | DC_3A_n28A DC_3A_n77A DC_21A_n28A DC_21A_n77A |
| DC_3A-21A_n28A-n78A | DC_3A_n28A DC_3A_n78A DC_21A_n28A DC_21A_n78A |
| DC_3A-21A_n28A-n79A | DC_3A_n28A DC_3A_n79A DC_21A_n28A DC_21A_n79A |
| DC_3A-28A_n1A-n78A | DC_3A_n1A DC_28A_n1A DC_3A_n78A DC_28A_n78A |
| DC_7A-28A_n1A-n78A | DC_7A_n1A DC_28A_n1A DC_7A_n78A DC_28A_n78A |
| DC_1A-8A_n28A-n78A | DC_1A_n28A DC_1A_n78A DC_8A_n28A DC_8A_n78A |
| DC_3A-8A_n28A-n78A | DC_3A_n28A DC_3A_n78A DC_8A_n28A DC_8A_n78A |
| DC_7A-8A_n28A-n78A | DC_7A_n28A DC_7A_n78A DC_8A_n28A DC_8A_n78A |
| DC_3A-40A_n1A-n78A DC_3A-40C_n1A-n78A | DC_3A_n1A DC_3A_n78A DC_40A_n1A DC_40A_n78A |
| DC_7A-40A_n1A-n78A DC_7A-40C_n1A-n78A | DC_7A_n1A DC_7A_n78A DC_40A_n1A DC_40A_n78A |
| DC_8A-40A_n1A-n78A DC_8A-40C_n1A-n78A | DC_8A_n1A DC_8A_n78A DC_40A_n1A DC_40A_n78A |

- LTE(3DL/1UL) + NR (2DL/1UL) EN-DC combinations within FR1

| DL | UL |
| --- | --- |
| DC_1A-8A-11A_n3A-n28A | DC_1A_n3A DC_1A_n28A DC_8A_n3A DC_8A_n28A DC_11A_n3A DC_11A_n28A |
| DC_1A-8A-11A_n3A-n77A DC_1A-8A-11A_n3A-n77(2A) | DC_1A_n3A DC_1A_n77A DC_8A_n3A DC_8A_n77A DC_11A_n3A DC_11A_n77A |
| DC_1A-3A-11A_n28A-n77A DC_1A-3A-11A_n28A-n77(2A) | DC_1A_n28A DC_1A_n77A DC_3A_n28A DC_3A_n77A DC_11A_n28A DC_11A_n77A |
| DC_1A-8A-11A_n28A-n77A | DC_1A_n28A DC_1A_n77A DC_8A_n28A DC_8A_n77A DC_11A_n28A DC_11A_n77A |

| DL | UL |
| --- | --- |
| DC_1A-8A-11A_n3A-n28A | DC_1A_n3A DC_1A_n28A DC_8A_n3A DC_8A_n28A DC_11A_n3A DC_11A_n28A |
| DC_1A-8A-11A_n3A-n77A | DC_1A_n3A DC_1A_n77A DC_8A_n3A DC_8A_n77A DC_11A_n3A DC_11A_n77A |
| DC_1A-8A-11A_n3A-n77(2A) | DC_1A_n3A DC_1A_n77A DC_8A_n3A DC_8A_n77A DC_11A_n3A DC_11A_n77A |
| DC_1A-3A-11A_n28A-n77A | DC_1A_n28A DC_1A_n77A DC_3A_n28A DC_3A_n77A DC_11A_n28A DC_11A_n77A |
| DC_1A-3A-11A_n28A-n77(2A) | DC_1A_n28A DC_1A_n77A DC_3A_n28A DC_3A_n77A DC_11A_n28A DC_11A_n77A |
| DC_1A-8A-11A_n28A-n77A | DC_1A_n28A DC_1A_n77A DC_8A_n28A DC_8A_n77A DC_11A_n28A DC_11A_n77A |
| DC_1A-8A-11A_n28A-n77(2A) | DC_1A_n28A DC_1A_n77A DC_8A_n28A DC_8A_n77A DC_11A_n28A DC_11A_n77A |
| DC_1A-8A-42A_n3A-n28A | DC_1A_n3A DC_1A_n28A DC_8A_n3A DC_8A_n28A DC_42A_n3A DC_42A_n28A |
| DC_1A-8A-42C_n3A-n28A | DC_1A_n3A DC_1A_n28A DC_8A_n3A DC_8A_n28A DC_42A_n3A DC_42C_n3A DC_42A_n28A DC_42C_n28A |
| DC_1A-8A-42A_n3A-n77A | DC_1A_n3A DC_1A_n77A DC_8A_n3A DC_8A_n77A DC_42A_n3A |
| DC_1A-8A-42A_n3A-n77(2A) | DC_1A_n3A DC_1A_n77A DC_8A_n3A DC_8A_n77A DC_42A_n3A |
| DC_1A-8A-42C_n3A-n77A | DC_1A_n3A DC_1A_n77A DC_8A_n3A DC_8A_n77A DC_42A_n3A DC_42C_n3A |
| DC_1A-8A-42C_n3A-n77(2A) | DC_1A_n3A DC_1A_n77A DC_8A_n3A DC_8A_n77A DC_42A_n3A DC_42C_n3A |
| DC_3A-8A-11A_n28A-n77A | DC_3A_n28A DC_3A_n77A DC_8A_n28A DC_8A_n77A DC_11A_n28A DC_11A_n77A |
| DC_3A-8A-11A_n28A-n77(2A) | DC_3A_n28A DC_3A_n77A DC_8A_n28A DC_8A_n77A DC_11A_n28A DC_11A_n77A |
| DC_1A-3A-42A_n28A-n77A | DC_1A_n28A DC_1A_n77A DC_3A_n28A DC_3A_n77A DC_42A_n28A |
| DC_1A-3A-42A_n28A-n77(2A) | DC_1A_n28A DC_1A_n77A DC_3A_n28A DC_3A_n77A DC_42A_n28A |
| DC_1A-3A-42C_n28A-n77A | DC_1A_n28A DC_1A_n77A DC_3A_n28A DC_3A_n77A DC_42A_n28A DC_42C_n28A |
| DC_1A-3A-42C_n28A-n77(2A) | DC_1A_n28A DC_1A_n77A DC_3A_n28A DC_3A_n77A DC_42A_n28A DC_42C_n28A |
| DC_1A-7A-8A_n28A-n78A | DC_1A_n28A DC_1A_n78A DC_7A_n28A DC_7A_n78A DC_8A_n28A DC_8A_n78A |
| DC_3A-7A-8A_n28A-n78A | DC_3A_n28A DC_3A_n78A DC_7A_n28A DC_7A_n78A DC_8A_n28A DC_8A_n78A |
| DC_3A-7A-28A_n1A-n78A | DC_3A_n1A DC_7A_n1A DC_28A_n1A DC_3A_n78A DC_7A_n78A DC_28A_n78A |
| DC_1A-7A-28A_n3A-n78A | DC_1A_n3A DC_7A_n3A DC_28A_n3A DC_1A_n78A DC_7A_n78A DC_28A_n78A |
| DC_3A-7A-40A_n1A-n78A | DC_3A_n1A DC_3A_n78A DC_7A_n1A DC_7A_n78A DC_40A_n1A DC_40A_n78A |
| DC_3A-7A-40C_n1A-n78A | DC_3A_n1A DC_3A_n78A DC_7A_n1A DC_7A_n78A DC_40A_n1A DC_40A_n78A |
| DC_3A-8A-40A_n1A-n78A | DC_3A_n1A DC_3A_n78A DC_8A_n1A DC_8A_n78A DC_40A_n1A DC_40A_n78A |
| DC_3A-8A-40C_n1A-n78A | DC_3A_n1A DC_3A_n78A DC_8A_n1A DC_8A_n78A DC_40A_n1A DC_40A_n78A |
| DC_7A-8A-40A_n1A-n78A | DC_7A_n1A DC_7A_n78A DC_8A_n1A DC_8A_n78A DC_40A_n1A DC_40A_n78A |
| DC_7A-8A-40C_n1A-n78A | DC_7A_n1A DC_7A_n78A DC_8A_n1A DC_8A_n78A DC_40A_n1A DC_40A_n78A |
| DC_1A-3A-18A_n3A-n41A | DC_1A_n3A DC_1A_n41A DC_3A_n3A DC_3A_n41A DC_18A_n3A DC_18A_n41A |
| DC_1A-3A-18A_n28A-n41A | DC_1A_n28A DC_1A_n41A DC_3A_n28A DC_3A_n41A DC_18A_n28A DC_18A_n41A |
| DC_1A-3A-18A_n41A-n77A | DC_1A_n41A DC_1A_n77A DC_3A_n41A DC_3A_n77A DC_18A_n41A DC_18A_n77A |
| DC_1A-3A-18A_n41A-n77(2A) | DC_1A_n41A DC_1A_n77A DC_3A_n41A DC_3A_n77A DC_18A_n41A DC_18A_n77A |
| DC_1A-3A-18A_n41A-n78A | DC_1A_n41A DC_1A_n78A DC_3A_n41A DC_3A_n78A DC_18A_n41A DC_18A_n78A |
| DC_1A-3A-18A_n41A-n78(2A) | DC_1A_n41A DC_1A_n78A DC_3A_n41A DC_3A_n78A DC_18A_n41A DC_18A_n78A |
| DC_1A-3A-8A_n28A-n78A | DC_1A_n28A DC_1A_n78A DC_3A_n28A DC_3A_n78A DC_8A_n28A DC_8A_n78A |

- LTE(4DL/1UL) + NR (2DL/1UL) EN-DC combinations within FR1

| DL | UL |
| --- | --- |
| DC_1A-3A-8A-11A_n28A-n77A | DC_1A_n28A DC_1A_n77A DC_3A_n28A DC_3A_n77A DC_8A_n28A DC_8A_n77A DC_11A_n28A DC_11A_n77A |
| DC_1A-3A-8A-11A_n28A-n77(2A) | DC_1A_n28A DC_1A_n77A DC_3A_n28A DC_3A_n77A DC_8A_n28A DC_8A_n77A DC_11A_n28A DC_11A_n77A |
| DC_1A-3A-7A-8A_n28A-n78A | DC_1A_n28A DC_1A_n78A DC_3A_n28A DC_3A_n78A DC_7A_n28A DC_7A_n78A DC_8A_n28A DC_8A_n78A |
| DC_3A-7A-8A-40A_n1A-n78A | DC_3A_n1A DC_3A_n78A DC_7A_n1A DC_7A_n78A DC_8A_n1A DC_8A_n78A DC_40A_n1A DC_40A_n78A |
| DC_3A-7A-8A-40C_n1A-n78A | DC_3A_n1A DC_3A_n78A DC_7A_n1A DC_7A_n78A DC_8A_n1A DC_8A_n78A DC_40A_n1A DC_40A_n78A |

- LTE(1DL/1UL) + NR (2DL/1UL) EN-DC combinations within FR1 and FR2

| DL | UL |
| --- | --- |
| DC_39A_n40A-n258A | DC_39A_n40A DC_39A_n258A |
| DC_39A_n41A-n258A DC_39A_n41C-n258A | DC_39A_n41A DC_39A_n258A |
| DC_39A_n79A-n258A DC_39A_n79C-n258A | DC_39A_n79A DC_39A_n258A |

- LTE(4DL/1UL) + NR (2DL/1UL) EN-DC combinations within FR1 and FR2

| DL | UL |
| --- | --- |
| DC_1A-3A-7A-28A_n78A-n257A DC_1A-3A-7A-28A_n78A-n257G DC_1A-3A-7A-28A_n78A-n257H DC_1A-3A-7A-28A_n78A-n257I | DC_1A_n78A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_1A_n257I DC_3A_n78A DC_3A_n257A DC_3A_n257G DC_3A_n257H DC_3A_n257I DC_7A_n78A DC_7A_n257A DC_7A_n257G DC_7A_n257H DC_7A_n257I DC_28A_n78A DC_28A_n257A DC_28A_n257G DC_28A_n257H DC_28A_n257I |

For the EN-DC band combinations with self-interference problem, MSD test configuraiton and MSD levles are introduced in 7.3B.2.3.5.

2.4.2	Remaining Open issues

Some requested band combination from previous RAN4 meeting are open to be discussed and new band combinations will be analysed and completed in the future meetings during rel-17 time frame. For more detail information, refer the attached excel file.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

| # | TDoc | Title | Source |
| --- | --- | --- | --- |
| 1 | R4-2100272 | TR 37.717-11-21 v0.3.0 TR update: LTE(xDL/1UL)+ NR(2DL/1UL) DC in Rel-17 | LG Electronics France |
| 2 | R4-2100275 | Revised WID on LTE (xDL/UL x=1.2,3,4) with NR 2 bands (2DL/1UL) DC in Rel-17 | LG Electronics France |
| 3 | R4-2100277 | Introduction CR on new NR DC LTE(xDL/1UL)+ NR(2DL/1UL) band combinations in Rel-17 | LG Electronics France |
| 4 | R4-2100278 | TP on summary of self-interference analysis for new NR DC LTE(xDL/1UL)+ NR(2DL/1UL) DC in Rel-17 | LG Electronics France |
| 5 | R4-2100279 | MSD anlaysis results for new DC band combinations | LG Electronics France |
| 6 | R4-2100298 | Discussion of MSD for 3DL2UL DC_21_n28-n79 due to UL IMD issues | Mediatek India Technology Pvt. |
| 7 | R4-2100300 | TP for TR 37.717-11-21: to update DC_18_n3-n41 with IMD3 MSD | Mediatek India Technology Pvt. |
| 8 | R4-2100325 | TP for TR 37.717-11-21:DC_3A-40A_n1A-n78A/DC_3A-40C_n1A-n78A | Huawei,HiSilicon |
| 9 | R4-2100326 | TP for TR 37.717-11-21:DC_7A-40A_n1A-n78A/DC_7A-40C_n1A-n78A | Huawei,HiSilicon |
| 10 | R4-2100327 | TP for TR 37.717-11-21:DC_8A-40A_n1A-n78A/DC_8A-40C_n1A-n78A | Huawei,HiSilicon |
| 11 | R4-2100328 | TP for TR 37.717-11-21:DC_3A-7A-40A_n1A-n78A/DC_3A-7A-40C_n1A-n78A | Huawei,HiSilicon |
| 12 | R4-2100329 | TP for TR 37.717-11-21:DC_3A-8A-40A_n1A-n78A/DC_3A-8A-40C_n1A-n78A | Huawei,HiSilicon |
| 13 | R4-2100330 | TP for TR 37.717-11-21:DC_7A-8A-40A_n1A-n78A/DC_7A-8A-40C_n1A-n78A | Huawei,HiSilicon |
| 14 | R4-2100331 | TP for TR 37.717-11-21:DC_3A-7A-8A-40A_n1A-n78A/DC_3A-7A-8A-40C_n1A-n78A | Huawei,HiSilicon |
| 15 | R4-2100346 | TP for TR 37.717-11-21: DC_1-3-18_n3-n41 | KDDI Corporation |
| 16 | R4-2100347 | TP for TR 37.717-11-21: DC_1-3-18_n28-n41 | KDDI Corporation |
| 17 | R4-2100348 | TP for TR 37.717-11-21: DC_1-3-18_n41-n77 | KDDI Corporation |
| 18 | R4-2100349 | TP for TR 37.717-11-21: DC_1-3-18_n41-n78 | KDDI Corporation |
| 19 | R4-2100643 | TP update for TR 37.717-11-21: EN-DC_11_n3-n77 | SoftBank Corp. |
| 20 | R4-2100644 | TP update for TR 37.717-11-21: EN-DC_11_n28-n77 | SoftBank Corp. |
| 21 | R4-2100649 | TP for TR 37.717-11-21: EN-DC_3-11_n28-n77 | SoftBank Corp. |
| 22 | R4-2100650 | TP for TR 37.717-11-21: EN-DC_8-11_n28-n77 | SoftBank Corp. |
| 23 | R4-2100653 | TP for TR 37.717-11-21: EN-DC_1-11_n3-n77 | SoftBank Corp. |
| 24 | R4-2100654 | TP for TR 37.717-11-21: EN-DC_8-11_n3-n77 | SoftBank Corp. |
| 25 | R4-2100660 | TP for TR 37.717-11-21: EN-DC_1-11_n28-n77 | SoftBank Corp. |
| 26 | R4-2100663 | TP for TR 37.717-11-21: EN-DC_1-42_n3-n28 | SoftBank Corp. |
| 27 | R4-2100666 | TP for TR 37.717-11-21: EN-DC_1-42_n3-n77 | SoftBank Corp. |
| 28 | R4-2100667 | TP for TR 37.717-11-21: EN-DC_8-42_n3-n28 | SoftBank Corp. |
| 29 | R4-2100668 | TP for TR 37.717-11-21: EN-DC_8-42_n3-n77 | SoftBank Corp. |
| 30 | R4-2100674 | TP for TR 37.717-11-21: EN-DC_1-8-11_n3-n28 | SoftBank Corp. |
| 31 | R4-2100675 | TP for TR 37.717-11-21: EN-DC_1-8-11_n3-n77 | SoftBank Corp. |
| 32 | R4-2100676 | TP for TR 37.717-11-21: EN-DC_1-3-11_n28-n77 | SoftBank Corp. |
| 33 | R4-2100677 | TP for TR 37.717-11-21: EN-DC_1-8-11_n28-n77 | SoftBank Corp. |
| 34 | R4-2100678 | TP for TR 37.717-11-21: EN-DC_1-8-42_n3-n28 | SoftBank Corp. |
| 35 | R4-2100679 | TP for TR 37.717-11-21: EN-DC_1-8-42_n3-n77 | SoftBank Corp. |
| 36 | R4-2100680 | TP for TR 37.717-11-21: EN-DC_3-8-11_n28-n77 | SoftBank Corp. |
| 37 | R4-2100688 | TP for TR 37.717-11-21: EN-DC_1-3-42_n28-n77 | SoftBank Corp. |
| 38 | R4-2100689 | TP for TR 37.717-11-21: EN-DC_1-3-8-11_n28-n77 | SoftBank Corp. |
| 39 | R4-2100706 | MSD evaluation for TR 37.717-11-21 | MediaTek Inc. |
| 40 | R4-2101190 | TP for DC_1-21_n28-n77 for TR 37.717-11-21 | NTT DOCOMO INC. |
| 41 | R4-2101191 | TP for DC_1-21_n28-n78 for TR 37.717-11-21 | NTT DOCOMO INC. |
| 42 | R4-2101192 | TP for DC_1-21_n28-n79 for TR 37.717-11-21 | NTT DOCOMO INC. |
| 43 | R4-2101193 | TP for DC_1-3_n28-n79 for TR 37.717-11-21 | NTT DOCOMO INC. |
| 44 | R4-2101194 | TP for DC_3-21_n28-n77 for TR 37.717-11-21 | NTT DOCOMO INC. |
| 45 | R4-2101195 | TP for DC_3-21_n28-n78 for TR 37.717-11-21 | NTT DOCOMO INC. |
| 46 | R4-2101196 | TP for DC_3-21_n28-n79 for TR 37.717-11-21 | NTT DOCOMO INC. |
| 47 | R4-2101225 | TP for DC_1_n28-n79 for TR 37.717-11-21 | NTT DOCOMO INC., MediaTek Inc., LG Electronics |
| 48 | R4-2101226 | TP for DC_3_n28-n79 for TR 37.717-11-21 | NTT DOCOMO INC., MediaTek Inc., LG Electronics |
| 49 | R4-2101227 | TP for DC_21_n28-n77 for TR 37.717-11-21 | NTT DOCOMO INC. , MediaTek Inc., LG Electronics |
| 50 | R4-2101228 | TP for DC_21_n28-n78 for TR 37.717-11-21 | NTT DOCOMO INC. , MediaTek Inc., LG Electronics |
| 51 | R4-2101229 | TP for DC_21_n28-n79 for TR 37.717-11-21 | NTT DOCOMO INC. , MediaTek Inc., LG Electronics |
| 52 | R4-2101585 | TP for TR 37.717-11-21:DC_8A_n28A-n78A | Huawei, HiSilicon |
| 53 | R4-2101586 | TP for TR 37.717-11-21:DC_1A-8A_n28A-n78A | Huawei, HiSilicon |
| 54 | R4-2101587 | TP for TR 37.717-11-21:DC_3A-8A_n28A-n78A | Huawei, HiSilicon |
| 55 | R4-2101588 | TP for TR 37.717-11-21:DC_7A-8A_n28A-n78A | Huawei, HiSilicon |
| 56 | R4-2101589 | TP for TR 37.717-11-21:DC_1A-3A-8A_n28A-n78A | Huawei, HiSilicon |
| 57 | R4-2101590 | TP for TR 37.717-11-21:DC_1A-7A-8A_n28A-n78A | Huawei, HiSilicon |
| 58 | R4-2101591 | TP for TR 37.717-11-21:DC_3A-7A-8A_n28A-n78A | Huawei, HiSilicon |
| 59 | R4-2101592 | TP for TR 37.717-11-21:DC_1A-3A-7A-8A_n28A-n78A | Huawei, HiSilicon |
| 60 | R4-2101593 | Updated TP for TR 37.717-11-21:DC_3C-20A_n1A-n78A | Huawei, HiSilicon |
| 61 | R4-2101594 | Updated TP for TR 37.717-11-21:DC_3C-7A-20A_n1A-n78A | Huawei, HiSilicon |
| 62 | R4-2101897 | TP for TR 37.717-11-21 to include DC_3A-28A_n1A-n78A | Ericsson |
| 63 | R4-2101898 | TP for TR 37.717-11-21 to include DC_7A-28A_n1A-n78A | Ericsson |
| 64 | R4-2101899 | TP for TR 37.717-11-21 to include DC_3A-7A-28A_n1A-n78A | Ericsson |
| 65 | R4-2101900 | TP for TR 37.717-11-21 to include DC_1A-7A-28A_n3A-n78A | Ericsson |
| 66 | R4-2101901 | TP for TR 37.717-11-21 to include DC_1A-3A-7A-28A_n78A-n257A/G/H/I | Ericsson |
| 67 | R4-2102048 | draft CR 38.101-3 adding CA_n7B UL configurations for x LTE + 2 NR | Ericsson |
| 68 | R4-2102052 | TP for TR 37.717-11-21 to include 2A_n71a-n78a | Ericsson, Rogers |
| 69 | R4-2102053 | TP for TR 37.717-11-21 to include 7A_n71a-n78a | Ericsson, Rogers |
| 70 | R4-2102054 | TP for TR 37.717-11-21 to include 66A_n71a-n78a | Ericsson, Rogers |
| 71 | R4-2102055 | TP for TR 37.717-11-21 to include 2A_n38a-n71a | Ericsson, Rogers |
| 72 | R4-2102056 | TP for TR 37.717-11-21 to include 66A_n38a-n71a | Ericsson, Rogers |
| 73 | R4-2102057 | TP for TR 37.717-11-21 to include 71A_n38a-n78a | Ericsson, Rogers |
| 74 | R4-2102058 | TP for TR 37.717-11-21 to include 5A_n66a-n78a | Ericsson, Rogers |
| 75 | R4-2102059 | TP for TR 37.717-11-21 to include 71A_n66a-n78a | Ericsson, Rogers |
| 76 | R4-2102060 | TP for TR 37.717-11-21 to include 5A_n38a-n66a | Ericsson, Rogers |
| 77 | R4-2102061 | TP for TR 37.717-11-21 to include 71A_n38a-n66a | Ericsson, Rogers |
| 78 | R4-2102062 | TP for TR 37.717-11-21 to include 2A_n2a-n38a | Ericsson, Rogers |
| 79 | R4-2102063 | TP for TR 37.717-11-21 to include 66A_n2a-n38a | Ericsson, Rogers |
| 80 | R4-2102064 | TP for TR 37.717-11-21 to include 12A_n2a-n38a | Ericsson, Rogers |
| 81 | R4-2102065 | TP for TR 37.717-11-21 to include 2A_n2a-n41a | Ericsson, Rogers |
| 82 | R4-2102066 | TP for TR 37.717-11-21 to include 12A_n2a-n41a | Ericsson, Rogers |
| 83 | R4-2102067 | TP for TR 37.717-11-21 to include 71A_n2a-n41a | Ericsson, Rogers |
| 84 | R4-2102068 | TP for TR 37.717-11-21 to include 2A_n2a-n78a | Ericsson, Rogers |
| 85 | R4-2102069 | TP for TR 37.717-11-21 to include 7A_n2a-n78a | Ericsson, Rogers |
| 86 | R4-2102070 | TP for TR 37.717-11-21 to include 71A_n2a-n78a | Ericsson, Rogers |
| 87 | R4-2102071 | TP for TR 37.717-11-21 to include 2A_n66a-n71a | Ericsson, Rogers |
| 88 | R4-2102072 | TP for TR 37.717-11-21 to include 7A_n66a-n71a | Ericsson, Rogers |
| 89 | R4-2102073 | TP for TR 37.717-11-21 to include 66A_n66a-n71a | Ericsson, Rogers |
| 90 | R4-2102074 | TP for TR 37.717-11-21 to include 2A_n2a-n71a | Ericsson, Rogers |
| 91 | R4-2102075 | TP for TR 37.717-11-21 to include 7A_n2a-n71a | Ericsson, Rogers |
| 92 | R4-2102076 | TP for TR 37.717-11-21 to include 66A_n2a-n71a | Ericsson, Rogers |
| 93 | R4-2102077 | TP for TR 37.717-11-21 to include 2A_n2a-n66a | Ericsson, Rogers |
| 94 | R4-2102078 | TP for TR 37.717-11-21 to include 7A_n2a-n66a | Ericsson, Rogers |
| 95 | R4-2102079 | TP for TR 37.717-11-21 to include 66A_n2a-n66a | Ericsson, Rogers |
| 96 | R4-2102080 | TP for TR 37.717-11-21 to include 71A_n2a-n66a | Ericsson, Rogers |
| 97 | R4-2102214 | TP for 37.717-11-21_ DC_39_n40-n258 | ZTE Corporation |
| 98 | R4-2102215 | TP for 37.717-11-21_ DC_39_n41-n258 | ZTE Corporation |
| 99 | R4-2102216 | TP for 37.717-11-21_ DC_39_n79-n258 | ZTE Corporation |
| 100 | R4-2103050 | MSD anlaysis results for new DC band combinations | LG Electronics France |
| 101 | R4-2103051 | TP for TR 37.717-11-21: to update DC_18_n3-n41 with IMD3 MSD | Mediatek India Technology Pvt. |
| 102 | R4-2103052 | TP for TR 37.717-11-21:DC_3A-40A_n1A-n78A/DC_3A-40C_n1A-n78A | Huawei,HiSilicon |
| 103 | R4-2103053 | TP for TR 37.717-11-21:DC_7A-40A_n1A-n78A/DC_7A-40C_n1A-n78A | Huawei,HiSilicon |
| 104 | R4-2103054 | TP for TR 37.717-11-21:DC_8A-40A_n1A-n78A/DC_8A-40C_n1A-n78A | Huawei,HiSilicon |
| 105 | R4-2103055 | TP for TR 37.717-11-21:DC_3A-7A-40A_n1A-n78A/DC_3A-7A-40C_n1A-n78A | Huawei,HiSilicon |
| 106 | R4-2103056 | TP for TR 37.717-11-21:DC_3A-8A-40A_n1A-n78A/DC_3A-8A-40C_n1A-n78A | Huawei,HiSilicon |
| 107 | R4-2103057 | TP for TR 37.717-11-21:DC_7A-8A-40A_n1A-n78A/DC_7A-8A-40C_n1A-n78A | Huawei,HiSilicon |
| 108 | R4-2103058 | TP for TR 37.717-11-21:DC_3A-7A-8A-40A_n1A-n78A/DC_3A-7A-8A-40C_n1A-n78A | Huawei,HiSilicon |
| 109 | R4-2103059 | TP for TR 37.717-11-21: DC_1-3-18_n3-n41 | KDDI Corporation |
| 110 | R4-2103060 | TP for TR 37.717-11-21: DC_1-3-18_n28-n41 | KDDI Corporation |
| 111 | R4-2103061 | TP for TR 37.717-11-21: DC_1-3-18_n41-n77 | KDDI Corporation |
| 112 | R4-2103062 | TP for TR 37.717-11-21: DC_1-3-18_n41-n78 | KDDI Corporation |
| 113 | R4-2103063 | TP for DC_21_n28-n79 for TR 37.717-11-21 | NTT DOCOMO INC. , MediaTek Inc., LG Electronics |
| 114 | R4-2103064 | TP for TR 37.717-11-21:DC_8A_n28A-n78A | Huawei, HiSilicon |
| 115 | R4-2103065 | TP for TR 37.717-11-21:DC_1A-3A-8A_n28A-n78A | Huawei, HiSilicon |
| 116 | R4-2103066 | draft CR 38.101-3 adding CA_n7B UL configurations for x LTE + 2 NR | Ericsson |
| 117 | R4-2103067 | TP for TR 37.717-11-21 to include 2A_n2a-n78a | Ericsson, Rogers |
| 118 | R4-2103068 | TP for TR 37.717-11-21 to include 71A_n2a-n78a | Ericsson, Rogers |
| 119 | R4-2103069 | TP for TR 37.717-11-21 to include 66A_n2a-n66a | Ericsson, Rogers |

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template