## Slide 1
3GPP TSG RAN Meeting #91-e RP-210291
Electronic Meeting, March 16-26, 2021
Agenda item: 9.7.1
Source: Samsung, Ericsson, Apple
Title: Core Part for Rel-17 NR_FeMIMO WI in Other WGs
Document for: Discussion and Decision

## Slide 2: Background
Rel-17 NR_FeMIMO WID (RP-201470) assumes the following:
  RAN2 Core starts RAN2#115, coinciding with RAN1#106 (2021/09)
    Spanning across 4 meetings with a total of 2.5 TUs (0.5, 0.5, 0.5, 1)
  RAN4 Core starts early: first 0.1 TU, then 0.5 TU and 2 TUs
  No RAN3 TU
Discussion in RAN#90 (re LS from RAN1 to RAN2/4)
  Possibility to start RAN2 Core earlier was mentioned
Some agreements in RAN1 may require early start and/or more work at least in RAN2, e.g.:
  Beam failure detection enhancement for multi-TRP
    Potentially significant work is needed for MAC CE
  L1/L2-centric inter-cell mobility in multi-beam enhancement
    LS to RAN2/3/4 (CC: RAN) R1-2102248 was agreed – depending on the responses, additional work in RAN2 (and possibly RAN3/4) may be needed
    RAN4 TU allocation seems sufficient for now

## Slide 3: Current RAN2 plan and proposal
Proposal:
  Start RAN2 Core work for NR_FeMIMO in RAN1#114 (1 meeting earlier)
  Add 2 more TUs for RAN2 Core as follows:
  IN RAN#92, reassess the need for RAN3 Core TUs depending on the outcome of L1/L2-centric inter-cell mobility work in RAN1
RAN1
104
2021/02
RAN1
104bis
2021/04
RAN1
105
2021/05
RAN1
106
2021/08
RAN1
106bis
2021/10
RAN1
107
2021/11
RAN1
108
2022/02
Rel-17
RAN1 freeze
RAN#91
2021/03
RAN#92
2021/06
RAN#93
2021/09
RAN#94
2021/12
RAN1
108bis
2022/04
RAN1
109
2022/05
RAN#95
2022/03
RAN#96
2022/06
RAN2: current plan
RAN2: proposed
0.5 0.5 0.5 1
0.5 0.5 0.5 1 1 1
RAN2#114 | RAN2#115 | RAN2#115bis | RAN2#116 | RAN2#117 | RAN2#117bis
0.5 TU | 0.5 TU | 0.5 TU | 1 TU | 1 TU | 1 TU