3GPP TSG RAN Meeting #91-e	RP-210420

Electronic Meeting, March 16 - 26, 2021

## Status Report to TSG

Agenda item:			13.3.2

| WI / SI Name | UE Conformance Test Aspects - Rel-15 CA configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_CA_R15-UEConTest |  |  |  |  |
| Unique ID | 770064 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-171886 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 9/2021 (+3 month) |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 22% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Leif MATTISSON |
|  | Company | Ericsson |
|  | Email | Leif[dot]mattisson[at]ericsson[dot]com |

## 1	Work plan related evaluation

-

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### -

## 2.2	RAN2

#### -

## 2.3	RAN3

#### -

## 2.4	RAN4

#### -

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN5#90-e the work plan was updated in [1]. Overall, the work plan includes 593 (+23) CA configurations and 100 new Rel-15 CA test cases.

Overall, 116 out of the 572 CA configurations have been assigned to companies. Each company acts as sub-WI rapporteur for their assigned CA configurations.

At RAN5#90-e there were 15 CRs agreed in [2] to [15]. See section 3 for complete list of contributions.

Overall, 22% completion reached.

69 Rel-15 CA configurations have been completed.

48 (+6) out of the 100 new Rel-15 test cases have been completed.

#### 2.5.2	Remaining Open issues

None

#### 2.5.3	Remaining Open issues with cross-WG dependencies

None

## 2.6	RAN6

#### -

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

Work plan:

[1] R5-210970	WP UE Conformance Test Aspects - Rel-15 LTE CA configurations; Source: Ericsson

Discussion papers:

None

CRs TS 36.508:

None

CRs TS 36.521-1:

[2] R5-210262	Add support for new CA combos to Table 7.4A.8.4.1-1 and Table 7.4A.8.4.2-1; Source: C Spire Wireless

[3] R5-210404	Introduction of FDD PDSCH Closed Loop Multi Layer Spatial Multiplexing 4x2 for CA (7DL CA); Source: LG Electronics

[4] R5-210405	Introduction of FDD PDSCH Open Loop Spatial Multiplexing 2x2 for CA (7DL CA); Source: LG Electronics

[5] R5-210406	Introduction of FDD PDSCH Single Antenna Port Performance for CA (7DL CA); Source: LG Electronics

[6] R5-210407	Update to Applicability and test rules for different CA configurations for 6DL CA test cases; Source: LG Electronics

[7] R5-210409	Update to TDD FDD 7DL CA PDSCH Closed Loop Multi Layer Spatial Multiplexing 4x2 Performance test cases; Source: LG Electronics

[8] R5-210410	Update to TDD FDD 7DL CA PDSCH Open Loop Spatial Multiplexing 2x2 Performance test cases; Source: LG Electronics

[9] R5-210411	Update to TDD FDD 7DL CA Single Antenna Port Performance test cases; Source: LG Electronics

[10] R5-211749	Addition of new test case 9.6.1.1_A.6; Source: DEKRA

[11] R5-211750	Addition of new test case 9.6.1.2_A.6; Source: DEKRA

[12] R5-211751	Addition of the definition of CA capability with 6DL and 7DL CCs; Source: LG Electronics

CRs TS 36.521-2:

[13] R5-211752	Update to applicability TDD FDD 7DL CA Peformance test cases; Source: LG Electronics

CRs TS 36.521-3:

[14] R5-211753	Addition of new test case 9.1.72; Source: DEKRA

[15] R5-211754	Addition of new test case 9.2.59; Source: DEKRA

TS 36.523-2:

None

TR 36.903:

None

TR 36.905:

None