3GPP TSG RAN meeting #91-e									RP-210472

Electronic Meeting, March 16 - 26, 2021

## Status Report to TSG

Agenda item:			9.8.18

| WI / SI Name | High-power UE (power class 1.5) operation in NR bands n77 and n78 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | HPUE_PC1_5_n77_n78 |  |  |  |  |
| Unique ID | 900069 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202912 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 06/2021 | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 40% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Gene Fong |
|  | Company | Qualcomm Incorporated |
|  | Email | gfong@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

From RAN4 #98-e

On UE RF assumptions, the following was agreed [7]

- MPR applicability to TxDiv

  - MPR applies to both UL MIMO and TxDiv

- FWA MPR

  - Continue to discuss whether to reuse the existing MPR requirements or to define new MPR requirements for FWA UEs, and study the impact to the specs if new requirements are needed

  - For the next meeting, companies are free to provide assumptions with justification for FWA.  It is not precluded that those assumptions are the same or different from previous assumptions for mobile handset as long as they are provided with justification.

- Additional emission requirements for n77 and n78

  - No additional emission requirements and no new NS for Band n77 and n78 for the purpose of additional emission requirements.  This agreement can be revisited if a company discovers a regulatory requirement needing to be reflected.

- Additional emission requirements for n77 and n78

  - No need for A-MPR has been identified so far

On MPE handling for FWA, the following was agreed [8]

- In RAN4#98-e, it is agreed to carry out the study on the quantitative impact to see if a different mechanism can be applied to FWA from handheld UEs based on existing devices or compliance reports

- Other regional regulations can also be checked whether a different criterion applies to the FWA device other than MPE/Power density

- Companies are encouraged to provide the view on how to handle the RF exposure regulations given the possible options below

  - Option 1: Reuse existing mechanisms for PC1.5 handheld devices

  - Option 2: Define a different default value and/or signaling values for PC1.5 FWA using the same IE

  - Option 3: Introduce new method or different IE for PC1.5 FWA

  - Option 4: Other options are not precluded

- Based on the study, RAN4 will have further discussions on meeting the regulatory requirement for FR1 FWA devices in the RAN4 specifications.

#### 2.4.2	Remaining Open issues

UE RF requirements still need to be completed, including possibly MPR for FWA devices.

RF exposure for FWA still requires further study.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

From RAN4 #98-e

- R4-2100287, “Consideration for RF architecture for n77/n78 PC1.5 UE,” LG Electronics

- R4-2100515, “Considerations for PC1.5 with n77 and n78,” Apple

- R4-2100912, “Regulatory information on RF exposure for FWA devices,” Samsung

- R4-2102283, “Consideration on adding PC 1.5 for n77 and n78,” Huawei, HiSilicon

- R4-2102417, “PC 1.5 for bands n77 and n78,” Qualcomm Incorporated

- R4-2102930, “Discussion on band n77 PC1.5 operation,” Skyworks Solutions, Inc.

- R4-2103227, “Way Forward on Assumptions for PC 1.5 in Bands n77 and n78,” Qualcomm Incorporated, Verizon

- R4-2103228, “Way Forward on FWA MPE handling for n77/n78,” Samsung

- R4-2103319, “Email discussion summary for [98e][132] HPUE_PC1_5_n77_n78,” Moderator (Qualcomm Incorporated)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template