## Slide 1: RAN planning – meetings and Rel-18
Source: RAN Chairman, RAN1 Chairman, RAN2 Chairman, RAN3 Chairman, RAN4 Chairman, RAN5 Chairman
RP-210503

## Slide 2: Outline
Timeplan details for Q2/2021
Overall Timeplan for RAN meetings in H2/2021 and Q1/2022
Timeplan and structure for Rel-18 planning

## Slide 3: Timeplan details for Q2/2021
INACTIVE
RAN1
RAN2
RAN3
RAN4
Q
U
I
E
T
P
E
R
I
O
D
WG
WG
TSG
March
TSG
T
S
G
#
9
1
15-19
22-26
April
June
May
29-2
5-9
12-16
19-23
26-30
3-7
10-14
17-21
24-28
31-4
7-11
14-18
T
S
G
#
9
2
RAN5
RAN4 (3+4)
RAN3
RAN2 (5+2)
RAN1 (5+2)
RAN1 (3+4)
I
N
A
C
T
I
V
E
P
E
R
I
O
D
RAN2 (3+4)
INACTIVE
RAN1
RAN2
RAN3
RAN4
Q
U
I
E
T
P
E
R
I
O
D
RAN4 (5+2)
INACTIVE
RAN1
RAN2
RAN3
RAN4
Q
U
I
E
T
P
E
R
I
O
D
RAN1 submission deadline
  Tuesday 6/April
  Tuesday 11/May
RAN2 submission deadlines
  Thursday 1/April – exception for the Inactive Period
  Monday 10/May
RAN3 submission deadline
  Thursday 6/May
RAN4 submission deadline
  Friday 2/April – exception for the Inactive Period
  Tuesday 11/May
Inactive period exceptions
  29/March – 5/April: TS reviews are allowed
  26/April – 7/May: Very limited number of selected email discussions allowed if strongly needed

## Slide 4: Proposed RAN meeting plan & Rel-18 planning
TSG
June
2021
WG
TSG
RAN1-E
T
S
G
#
9
3 E
RAN5-E
RAN4-E
RAN3-E
RAN2-E
Planned as E-meetings by default
21-25
28-2
5-9
12-16
19-23
26-30
2-6
9-13
16-20
23-27
30-3
6-10
13-17
20-24
27-1
4-8
11-15
18-22
25-29
1-5
8-12
15-19
22-26
29-3
6-10
13-17
20-24
14-18
T
S
G
#
9
2
E
I
N
A
C
T
I
V
E
P
E
R
I
O
D
July
2021
August
2021
September
2021
October
2021
November
2021
December
2021
R
E
L
1
8
G
T W
s
TBD (f2f or E-meeting)
WG
WG
TSG
RAN5-E
Rel18
Email
Discussion
Q&A
Rel18
Email
Prep
January
2022
February
2022
17-21
24-28
31-04
07-11
14-18
21-25
March
2022
28-04
07-11
14-18
T
S
G
#
9
5
Rel-17 stage-3 freeze
Rel-18 RAN4 package approval
RAN1
RAN4
RAN3
RAN2
RAN5
10-14
03-07
WG
WG
TSG
Rel18
Email
Prep
Rel18
RAN4 Email
Prep
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
Rel18
consolidation
RAN1E
(5+2)
RAN2-E
RAN3-E
RAN4-E
T
S
G
#
9
4
E
Rel-17 RAN1 freeze
Rel-18 RAN1/2/3 package approval
I
N
A
C
T
I
V
E
P
E
R
I
O
D
21-25
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
RAN1E
(2+5)
RAN2
(5+2)
RAN3 (5+3)
RAN4 (5+2)
RAN1
(5+2)
INACTIVE

## Slide 5: Details for RAN meeting plan
Extend planning for E-meeting operation until and including RAN#94
  RAN#93, and all Q4/2021 RAN WG meetings confirmed as E-meetings
  Final confirmation on RAN#94 can be done at RAN#92 (June)
Plan for extended RAN#94E (to 2 weeks) to allow sufficient time for Rel-18 package approval discussions and decisions
  1st week to focus on Rel-18 discussion
  2nd week to address regular RAN matters and conclude on Rel-18 package
Q1/2022 WG meetings and RAN#95 are left open whether they are f2f or Electronic
  Note that slide 4 shows tentative plans for Electronic meetings in Q1
    In case of f2f meetings in Q1 it is assumed the ‘old’ plan depicted on the top part of slide 4 would hold.
  Decision on Q1 meetings (and beyond) is expected to be done latest at RAN#93E (September)

## Slide 6: Structure for Rel-18 discussions for RAN1/2/3
Low number of top-level Agenda Items (3-5)
  eMBB-driven functional evolution ()
  Non-eMBB-driven functional evolution ()
  Cross-functionalities, new areas ()
    Potentially to be split further into 2-3 Agenda Items based on company contributions
  Exact split of Agenda Items TBC
Ensure balance between longer term market potential and shorter term commercial requirements
RAN TSG/WG officials to serve as convenors for the Agenda Items
Initial company input contributions to be structured as per the Agenda Items above
  Multiple contributions per company per Agenda Item encouraged to allow better structuring of discussions

## Slide 7: Timeplan for Rel-18 discussions for RAN1/2/3
Rel-18 company input contributions to be submitted to RAN#92
  Dedicated Agenda Items for the Workshop (see previous slide)
  Q&A-type of “questions for clarification” email discussions to start during RAN#92, and to continue until end of subsequent week (14-24/June)
Rel-18 RAN workshop GTW sessions 28/June – 02/July
  1 GTW session per day (slot TBD)
  ~1-2 GTW session per Agenda Item
  Agenda Item convenor responsible for driving summary and consolidation

## Slide 8: Working towards RAN1/2/3 Rel-18 Package Approval
RAN#93 (September) to further consolidate RAN1/2/3 proposals under the Agenda Items
  Convenors to actively facilitate consolidation of proposals
Email discussions in October to start deriving RAN1/2/3 WIs and SIs from consolidated proposals
RAN#94 to approve RAN1/2/3 work package for Rel18
  Finalize WI and SI structures from the main proposals

## Slide 9: Working towards RAN4 Rel-18 Package Approval
Ensure that RAN4 impacts of RAN1/2/3-led items are included in the WI/SI sheets at the December approval
  RAN4 leadership can then determine the available RAN4 capacity for RAN4-led items
  Some RAN4 capacity needs to be reserved for RAN4-led items!
RAN4 proposals to be contributed for information to RAN#94
  Structured email discussions to be set up in Q1/2022 based on these proposals
RAN#95 (March) to approve RAN4 core work package for Rel18
  Finalize WI and SI structures and objectives

## Slide 10: Proposal
It is proposed to endorse the RAN meeting plan and Rel-18 planning roadmap outlined in these slides