3GPP TSG RAN meeting #91e										RP-210526

Electronic Meeting, March 16 - 26, 2021

Status Report to TSG

Agenda item:			9.2.12

| WI / SI Name | NR performance requirement enhancement |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_perf_enh-Perf |  |  |  |  |
| Unique ID | 840094 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200472 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: 03/2021 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: 100% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Shan YANG |
|  | Company | China Telecom |
|  | Email | yangshan@chinatelecom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

The progress in RAN4 #98e meeting is summarized below:

UE general:

- The Email discussion summary for [98e][326] NR_perf_enh_Demod was provided in R4-2103942.

- CRs on release independence were agreed in R4-2103839, R4-2103840 and R4-2100789.

UE CA normal demodulation:

- CR on applicability rules for Normal NR CA requirements was agreed in R4-2103841.

- CR for NR PDSCH FR1 CA 2Rx performance requirements was agreed in R4-2100816.

UE PMI reporting:

- CR for Applicability of PMI reporting test with Tx ports larger than 8 and up to 32 was agreed in R4-2103842.

- CR on Introduction of PMI test cases with Rel-15 Type II codebook was agreed in R4-2103843.

- CR on Correction of title on 16Tx port subband PMI reporting was agreed in R4-2101437.

- Updated simulation assumptions for NR PMI reporting requirements for more than 8 Tx ports was provided in R4-2103846.

- Summary of simulation results of Rel-15 Type-II UE PMI test was provided in R4-2103847.

UE FR1 CA and EN-DC power imbalance:

- CR on Updates to power imbalance for CA was agreed in R4-2101367.

- CR on Update to test applicability rule for EN-DC power imbalance was agreed in R4-2103845, with the following notes added in Chairman’s notes.

  - Session Chair Note: Note 2 in Table 9.1.1-3 will be updated in the future based on further discussion on the interpretation of “interBandContiguousMRDC” in RF session.

UE CA CQI reporting:

- CR on Adding applicability and requirements for FR1 and FR2 CA CQI reporting test was agreed in R4-2100886.

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #98e:

- R4-2103846	Simulation assumptions for NR PMI reporting requirements for more than 8 Tx ports	Ericsson

- R4-2103847	Summary of simulation results of Rel-15 Type-II UE PMI test	Ericsson

- R4-2103765	Email discussion summary for [98e][326] NR_perf_enh_Demod	Moderator (China Telecomm)

- R4-2103942	Email discussion summary for [98e][326] NR_perf_enh_Demod	Moderator (China Telecomm)

- R4-2100786	Remaining issues on PDSCH CA test applicability	China Telecom

- R4-2100816	CR for NR PDSCH FR1 CA 2Rx performance requirements	CMCC

- R4-2100822	Test applicability rule for NR CA PDSCH normal demodulation	CMCC

- R4-2101254	Discussion on NR CA UE demodulation requirements	Intel Corporation

- R4-2101255	CR on applicability rules for Normal NR CA requirements	Intel Corporation

- R4-2103841	CR on applicability rules for Normal NR CA requirements	Intel Corporation

- R4-2101365	Discussion on NR normal CA performance requirements	Huawei, HiSilicon

- R4-2101434	Draft CR: Section numbering for PDSCH CA demodulation requirements	Ericsson

- R4-2102818	Specification Structure for CA Test Cases	Qualcomm Incorporated

- R4-2100216	PMI reporting requirements with larger number of TX ports	Apple

- R4-2100897	Introduction of PMI test cases with Rel-15 Type II codebook	Samsung

- R4-2102939	Introduction of PMI test cases with Rel-15 Type II codebook	Samsung

- R4-2103843	Introduction of PMI test cases with Rel-15 Type II codebook	Samsung

- R4-2100902	Discussion and simulation results for Rel-15 Type II codebook test cases	Samsung

- R4-2103844	Discussion and simulation results for Rel-15 Type II codebook test cases	Samsung

- R4-2101317	Simulation results for Rel-15 Type II codebook PMI reporting test	Huawei, HiSilicon

- R4-2101318	Discussion on the test point for Rel-15 Type II codebook PMI reporting test with larger Tx ports	Huawei, HiSilicon

- R4-2101322	CR for 38.101-4 Applicablity of PMI reporting test with Tx ports larger than 8 and up to 32	Huawei, HiSilicon

- R4-2103842	CR for 38.101-4 Applicablity of PMI reporting test with Tx ports larger than 8 and up to 32	Huawei, HiSilicon

- R4-2101435	Simulation results for Rel-15 Type II PMI reporting test	Ericsson

- R4-2101436	Evaluation of Rel-15 Type-II PMI reporting test	Ericsson

- R4-2101437	Correction of title on 16Tx port subband PMI reporting	Ericsson

- R4-2102821	Views on Type II PMI Reporting Tests	Qualcomm Incorporated

- R4-2101366	Discussion on test applicability rule for UE power imbalance for EN-DC	Huawei, HiSilicon

- R4-2101367	CR: Updates to power imbalance for CA	Huawei, HiSilicon

- R4-2103845	CR: Update on test applicability rule for EN-DC power imbalance	Huawei, HiSilicon

- R4-2100886	CR: Adding applicability and requirements for FR1 and FR2 CA CQI reporting test	China Telecom

- R4-2100787	CR for TS 38.307 on UE demodulation performance requirements (Rel-15)	China Telecom

- R4-2103839	CR for TS 38.307 on UE demodulation performance requirements (Rel-15)	China Telecom

- R4-2100788	CR for TS 38.307 on UE demodulation performance requirements (Rel-16)	China Telecom

- R4-2103840	CR for TS 38.307 on UE demodulation performance requirements (Rel-16)	China Telecom

- R4-2100789	CR for TS 38.307 on UE demodulation performance requirements (Rel-17)	China Telecom

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template