3GPP TSG RAN Meeting #91e										           RP-210547

Electronic Meeting, Mar.16 – 26, 2021

Status Report to TSG

Agenda item: 9.2.11

| WI / SI Name | Physical Layer Enhancements for NR Ultra-Reliable and Low Latency Communication (URLLC) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_L1enh_URLLC-Perf |  |  |  |  |
| Unique ID | 830074 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191584 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: 03/2021 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: 100% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Yan Cheng |
|  | Company | Huawei |
|  | Email | chengyan.cheng@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#98-e

Demodulation performance requirements

R4-2103955	WF on URLLC UE performance requirements with higher BLER

Decision:		Approved.

R4-2103956	Way forward for NR URLLC BS demodulation performance

Decision:		Approved.

R4-2103897	LS on Test Methodology for UE URLLC Ultra Low BLER CQI requirements

Decision:		Approved.

R4-2101018	CR to 38.101-4 on FRC table update for URLLC ultra low BLER requirements

Decision:		Agreed.

R4-2103890	CR to TS 38.101-4: Performance requirements for URLLC PDSCH 0.001% BLER

Decision:		Agreed.

R4-2103891	CR to 38-101-4 on CQI reporting requirements for URLLC

Decision:		Agreed.

R4-2103892	CR to TS38.101-4 Applicability rules for URLLC CSI requirements

Decision:		Agreed.

R4-2103893	CR on FRC for Ultra low BLER UE CQI requirements

Decision:		Agreed.

R4-2103894	CR for 38.104: Ultra high reliability BS demodulation requirements

Decision:		Agreed.

R4-2100564	CR for 38.104: Ultra high reliability BS demodulation requirements

Decision:		Agreed.

R4-2103895	CR to TS 38.141-1 Update of 0.001% BLER test requirements

Decision:		Agreed.

R4-2102123	CR to TS 38.141-1 Update of 0.001% BLER test requirements

Decision:		Agreed.

R4-2103896	CR to TS 38.141-2 Update of 0.001% BLER test requirements

Decision:		Agreed.

R4-2102125	CR to TS 38.141-2 Update of 0.001% BLER test requirements

Decision:		Agreed.

R4-2103900	CR to 38.101-4 on requirements with slot aggregation in FR2

Decision:		Agreed.

R4-2103901	CR on FRC for URLLC UE Higher BLER requirements

Decision:		Agreed.

R4-2103902	CR to TS 38.101-4 Correction of UE performance requirements for FR1 URLLC PDSCH repetitions over multiple slots.

Decision:		Agreed.

R4-2103903	CR to TS 38.101-4: Performance requirements for URLLC High BLER feature tests

Decision:		Agreed.

R4-2103904	CR on FR1 PDSCH Mapping Type B and Processing Capability 2 Requirements

Decision:		Agreed.

R4-2103905	CR for 38.104: Low latency FR1 BS demodulation requirements

Decision:		Agreed.

R4-2100562	CR for 38.104: Low latency FR1 BS demodulation requirements

Decision:		Agreed.

R4-2103906	CR on PUSCH repetition type A and PUSCH mapping type B radiated performance requirement for TS 38.104

Decision:		Agreed.

R4-2100928	CR on PUSCH repetition type A and PUSCH mapping type B radiated performance requirement for TS 38.104

Decision:		Agreed.

R4-2103907	CR on FRC for URLLC BS radiated performance requirement for TS 38.141-2

Decision:		Agreed.

R4-2100930	CR on FRC for URLLC BS radiated performance requirement for TS 38.141-2

Decision:		Agreed.

R4-2103908	CR for TS 38.141-2 Updates of performance requirements of PUSCH repetition type A and PUSCH mapping type B for URLLC

Decision:		Agreed.

R4-2101045	CR for TS 38.141-2 Updates of performance requirements of PUSCH repetition type A and PUSCH mapping type B for URLLC

Decision:		Agreed.

R4-2103909	CR on FR2 requirements for PUSCH mapping Type B with low number of symbols (Rel-16)

Decision:		Agreed.

R4-2101249	CR on FR2 requirements for PUSCH mapping Type B with low number of symbols (Rel-17)

Decision:		Agreed.

R4-2103910	CR to TS38.141-2 Correction of BS conformance testing for FR2 URLLC PUSCH repetition Type A (Rel-16)

Decision:		Agreed.

R4-2101336	CR to TS38.141-2 Correction of BS conformance testing for FR2 URLLC PUSCH repetition Type A  (Rel-17)

Decision:		Agreed.

R4-2103911	CR to TS38.141-1 Correction of BS conformance testing for URLLC demodulation requirements with higher BLER (Rel-16)

Decision:		Agreed.

R4-2101340	CR to TS38.141-1 Correction of BS conformance testing for URLLC demodulation requirements with higher BLER (Rel-17)

Decision:		Agreed.

R4-2103912	CR to TS38.104 Correction of BS performance requirements for URLLC FR1 PUSCH repetition Type A (Rel-16)

Decision:		Agreed.

R4-2101342	CR to TS38.104 Correction of BS performance requirements for URLLC FR1 PUSCH repetition Type A  (Rel-17)

Decision:		Agreed.

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#97-e

- R4-2100198	CQI Reporting requirements for URLLC	Apple

- R4-2101242	Discussion on URLLC Ultra-low BLER CQI requirements	Intel Corporation

- R4-2101327	Discussion on CSI requireements with ultra low-BLER	Huawei, HiSilicon

- R4-2101331	Simulation for CQI reporting test	Huawei, HiSilicon

- R4-2102116	Discussions on URLLC UE CQI reporting requirements for CQI table 3	Ericsson

- R4-2102118	Simulation results on URLLC UE CQI reporting requirements for CQI table 3	Ericsson

- R4-2100200	UE demodulation requirements with higher BLER	Apple

- R4-2101243	Discussion on URLLC UE demodulation requirements	Intel Corporation

- R4-2101244	Simulation results for URLLC UE demodulation requirements	Intel Corporation

- R4-2101328	Discussion on URLLC UE demodulation requirements with higher BLER and low latency	Huawei, HiSilicon

- R4-2101330	Simulation results on UE PDSCH demodulation reuqirements with higher BLER and low latency Huawei, HiSilicon

- R4-2101333	Summary of simulation results for UE URLLC demodulation performance requirements	Huawei, HiSilicon

- R4-2102084	Simulation results for URLLC pre-emption	MediaTek inc.

- R4-2102117	Simulation results on UE URLLC demodulation performance requirements with higher BLEREricsson

- R4-2102119	Discussion on UE URLLC demodulation performance requirements with higher BLER	Ericsson

- R4-2100560	On NR Rel-16 BS demodulation performance requirements with higher BLER and simulation results Nokia, Nokia Shanghai Bell

- R4-2100796	On BS demodulation requirements for Rel-16 PUSCH repetition type B	China Telecom

- R4-2100923	Discussion and simulation results for BS URLLC requirement	Samsung

- R4-2101246	Discussion on URLLC BS demodulation requirements	Intel Corporation

- R4-2101247	Simulation results for URLLC BS demodulation requirements	Intel Corporation

- R4-2101329	Discussion on URLLC BS demodulation requirements with higher BLER and low latency	Huawei, HiSilicon

- R4-2101332	Simulation results on FR2 PUSCH demodulation reuqirements with higher BLER and low latency Huawei, HiSilicon

- R4-2101334	Summary of simulation results for BS URLLC demodulation performance requirements	Huawei, HiSilicon

- R4-2102115	Simulation results for BS URLLC high BLER	Ericsson