3GPP TSG RAN meeting #91-e									      RP-210551 Electronic meeting, Mar. 16-26, 2021

## Status Report to TSG

Agenda item:			9.7.24

| WI / SI Name | RF requirements enhancement for NR frequency range 1 (FR1) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_RF_FR1_enh |  |  |  |  |
| Unique ID | 890062 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202799 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 09/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 25% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Zhangqian |
|  | Company | Huawei, HiSilicon |
|  | Email | Zhangqian67@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

• 2Tx switching between carrier 1 and carrier 2, Tx switching between 1 carrier on Band A and 2 contiguous carriers on Band B

- Update RAN1 uplink switching for carrier aggregation and supplementary uplink

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2 #113-e meeting:

Draft CRs to remove the maximum number of MIMO layers configuration restrictions for SUL were agreed in principle.

#### 2.2.2	Remaining Open issues

• 2Tx switching between carrier 1 and carrier 2, Tx switching between 1 carrier on Band A and 2 contiguous carriers on Band B

-	Update the RRC signaling to indicate the switching period location and length

-	Update the UE capabilities

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.1.1	Agreements

RAN4 #98-e meeting

- Work plan R4-2102627 was approved adding new introduced objectives.

- UL MIMO configuration for SUL band configurations

  - CR R4-2100799 on TS 38.101-1 to introduce NR SUL n80 UL MIMO configuration was agreed.

- 2Tx switching between carrier 1 and carrier 2, Tx switching between 1 carrier on Band A and 2 contiguous carriers on Band B

  - LS R4-2103234 to RAN1 and RAN2 was approved, agreements reached in RAN4 97-e and 98-e are included in the LS.

  - WF R4-2103235 on RF requirements for Rel-17 Tx switching enhancement was approved

    - Agreements on applicability of DL interruption for all Tx switching cases, location of switching period, 2-layer PUSCH support are captured.

    - Clarification on maximum output power in case3(2T+0T) are captured.

  - CR R4-2103236 on switching time mask was agreed.

- HPUE for TDD intra-band contiguous UL CA

  - WF R4-2103231 was approved, agreements on reference RF architecture and emission requirements was captured.

  - WF R4-2103232 was approved, agreements on initial MPR framework and evaluations are captured.

- HPUE for TDD intra-band non-contiguous UL CA

  - WF R4-2103371 was approved, initial MPR evaluation assumptions and scenarios were captured.

  - WF R4-2103238 was approved, some agreements on RF requirement were captured.

#### Remaining Open issues

- UL MIMO configuration for SUL band configurations

  - Any issues need to be improved.

- 2Tx switching between carrier 1 and carrier 2

  - Specify RRM requirements for 2Tx switching between carrier 1 and carrier 2 in TS 38.133

  - Update RAN1 and RAN2 specs to capture the impact from introducing new switching requirement

- Tx switching between 1 carrier on Band A and 2 contiguous carriers on Band B

  - Specify RRM requirements for Tx switching between 1 carrier on Band A and 2 contiguous carriers on Band B in TS 38.133

  - Update RAN1 and RAN2 specs to capture the impact from introducing new switching requirement

- HPUE for TDD intra-band contiguous UL CA

  - Specify MPR and AMPR requirements

  - Specify RF requirements for 2 example intra-band contiguous UL CA configurations: CA_n41C, CA_n78C

  - CR on HPUE intra-band contiguous UL CA

- HPUE for TDD intra-band non-contiguous UL CA

  - Identify the impact of different UE architectures on the requirements

  - Specify MPR requirements

  - Specify AMPR requirements for example BC if any

  - CR on HPUE intra-band non-contiguous UL CA

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1] R4-2102983	Email discussion summary for [98e][135] NR_RF_FR1_enh_Part_1, Huawei, HiSilicon

[2] R4-2103322	Email discussion summary for [98e][135] NR_RF_FR1_enh_Part_1, Huawei, HiSilicon

[3] R4-2103231	Way forward on RF architecture and requirements for intra-band UL contiguous CA, Huawei, HiSilicon

[4] R4-2103232	Way forward on MPR and AMPR for intra-band UL contiguous CA, Skyworks

[5] R4-2103230	additional work plan for Rel-17 FR1 UE RF enhancement, Huawei, HiSilicon

[6] R4-2100799	CR on introducing NR SUL bands n80 to UL-MIMO configuration, CMCC

[7] R4-2101854	Draft CR to TS 38.101-1 on switching time between SUL and NUL, ZTE

[8] R4-2101855	Switching time for UL-MIMO enabled SUL band combination, ZTE

[9] R4-2102984	Email discussion summary for [98e][136] NR_RF_FR1_enh_Part_2, China Telecom

[10] R4-2103323	Email discussion summary for [98e][136] NR_RF_FR1_enh_Part_2 , China Telecom

[11] R4-2103234	LS on Rel-17 Tx switching enhancements [12] R4-2103235	Way forward on RF requirements for Rel-17 Tx switching enhancements, China Telecom

[13] R4-2100496	Discussion on 2Tx switching, CATT

[14] R4-2100600	Discussion on power boosting for 2Tx switching, Qualcomm

[15] R4-2100790	Remaining issues on Tx switching enhancement and draft LS, China Telecom

[16] R4-2100791	Switching time mask for 2Tx-2Tx switching between two carriers and 1Tx-2Tx/2Tx-2Tx switching between two bands in Rel-17, China Telecom

[17] R4-2103236	Switching time mask for 2Tx-2Tx switching between two carriers and 1Tx-2Tx/2Tx-2Tx switching between two bands in Rel-17, China Telecom [18] R4-2100800	Discussion on 2Tx switching between carrier 1 and carrier 2, CMCC

[19] R4-2101754	Discussion on Rel-17 power boosting in switched UL transmission, OPPO

[20] R4-2102706	Further discussion on Tx Switching enhancement, vivo

[21] R4-2100801	Discussion on Tx switching between 1 carrier on band A and 2 contiguous aggregated carriers on band B, CMCC

[22] R4-2101104	Discussion on remaining issue on UL Tx switching enhancement in R17, xiaomi

[23] R4-2101851	Discussion on 2Tx UL switching between two bands, ZTE

[24] R4-2102397	On 2Tx - 2Tx UE uplink switch, Huawei, HiSilicon

[25] R4-2100288	MPR/A-MPR initial simulation results according to candidate RF architectures, LGE

[26] R4-2100544	PC2 Class C UL CA UE Architecture and MPR/A-MPR evaluation, Skyworks

[27] R4-2101103	Discussion on HP UE for TDD intra-band contiguous UL CA, Xiaomi

[28] R4-2101160	HPUE TDD+TDD MPR and AMPR, Qualcomm

[29] R4-2101755	Discussion on Rel-17 FR1 UL CA, OPPO

[30] R4-2102133	Discussion on PC2 intra-band contiguous NR CA RF requirements, ZTE

[31] R4-2102184	Discussion on PC2 intra-band contiguous NR CA RF requirements, ZTE

[32] R4-2102657	on intra-band CA HPUE RF architecture and MPR, Huawei, HiSilicon

[33] R4-2102985	Email discussion summary for [98e][137] NR_RF_FR1_enh_Part_3, Qualcomm

[34] R4-2103324	Email discussion summary for [98e][137] NR_RF_FR1_enh_Part_3, Qualcomm

[35] R4-2103237	Way forward on NC UL CA PC2 evaluation assumptions and scenarios, Skyworks

[36] R4-2103371	Way forward on NC UL CA PC2 evaluation assumptions and scenarios, Skyworks

[37] R4-2103238	Way forward on NC UL CA PC2 requirements, ZTE

[38] R4-2100289	MPR/A-MPR initial simulation assumptions for PC2 NR intra-band NC CA, LGE

[39] R4-2100572	PC2 non-contiguous UL CA UE Architecture and MPR/A-MPR evaluation, Skyworks

[40] R4-2102134	Discussion on PC2 intra-band non-contiguous NR CA, ZTE

[41] R4-2102185	Discussion on PC2 intra-band non-contiguous NR CA, ZTE

[42] R4-2102707	Discussion on SAR control scheme for TDD intra-band non-contiguous UL CA HPUE, vivo

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template