3GPP TSG RAN meeting #91e									RP-210585

Electronic Meeting, March 16-26, 2021

## Status Report to TSG

Agenda item:			9.6.3

| WI / SI Name | NR Positioning Enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_Pos_Enh |  |  |  |  |
| Unique ID | 860034 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202094 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 03/2021 (changed from 12/2020) | Core part: NA | Performance part: NA | Testing part: NA |  |
| Overall Completion level | Study Item: 100% | Core part: NA | Performance Part: NA | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Ren DA |
|  | Company | CATT |
|  | Email | renda@catt.cn |
| Rapporteur | Name | Yi GUO |
|  | Company | Intel Corporation |
|  | Email | yi.guo@intel.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

Agreements (RAN1#104-e)

The following revision of TR 38.857 was endorsed, which captures the TPs in RAN2 LS (R2-2102114, R2-2102125)

R1-2102267        TR 38.857 v110: Study on NR positioning enhancements, Ericsson

#### 2.1.2	Remaining Open issues

None

## 2.2	RAN2

#### 2.2.1	Agreements

Agreements (RAN2#113-e)

Study item is concluded from RAN2 perspective

Two LSs have been sent to RAN1 to capture Text proposals for TR 38.837

R2-2102114 LS to capture Text Proposal for TR 38.857	Ericsson	LS out	Rel-17	To:RAN1

R2-2102125 LS to capture Text Proposal for TR 38.857	Ericsson	LS out	Rel-17	To:RAN1

Regarding RAN3 LS in R2-2102277, RAN2 agreed:

- After further discussion, RAN2 understand that RAN1 can incorporate this material directly since they also received the LS.

Enhancements for commercial use cases- Latency reduction-Analysis:

Agreement:

Agreements:

-	To capture the procedure, assumptions and evaluation results for rel-16 in clause 8.1.3 as “Higher layer latency analysis for Rel-16”

-	To capture the evaluation results for enhancements if any in clause 8.2.3 as “Higher layer latency analysis for NR positioning enhancements”

o	Note: This is related to email discussion [Post112-e][617][POS] Evaluation of latency enhancement solutions (CATT);

-	To capture the summary for Rel-16 existing solutions from higher layer perspective in clause 8.4;

-	To capture the recommendation from higher layer perspective in clause 10.8 for latency reduction;

for DL-TDOA/DL AoD, only capture baseline results in the TR and use 88.5ms as minimum DL PRS measurement time based on conclusion in RAN1.

for UL-TDOA/UL AoA, only capture baseline results in the TR and use 12ms as minimum SRS measurement time based on conclusion in RAN1.

for Multi-RTT, only capture baseline results in the TR and use 88.5ms as minimum DL PRS measurement time and 12ms as minimum SRS measurement time based on conclusion in RAN1.

for Downlink E-CID, only capture baseline results in the TR.

for Uplink E-CID, only capture baseline results in the TR.

For the latency analysis, stick to values endorsed in last RAN2 meeting although some companies in RAN3 have different view, considering RAN3 is unable to provide feedback before the completion of the SI.  This does not preclude future changes to the values when RAN3 provide input (e.g. in WI phase).

Corresponding TP R2-2102095 has been endorsed.

Enhancements for commercial use cases- Latency reduction-Solutions:

Agreement:

Agreements:

The following TPs are endorsed, with an indication of which items originate from RAN2:

--------------------------------Text Proposal #1-----------------------------------------------------------------------------------

The following enhancements of signaling & procedures for reducing NR positioning latency are recommended for normative work, including DL and DL+UL positioning methods

	The details of the solutions are left for further discussion in normative work, which may include the following aspects:

	Latency reduction related to the measurement gap

	Latency reduction related to the reporting and request of the measurement (e.g., via RRC signaling, MAC-CE and/or physical layer procedure, and/or priority rules)

	Latency reduction related to measurements

	Latency reduction related to the reporting and request of positioning assistance data (e.g., via location scheduling in advance of the time of when the location is needed)

----------------------------End of Text Proposal #1--------------------------------------------------------------------------

--------------------------------Text Proposal #2-----------------------------------------------------------------------------------

The following enhancements of signaling & procedures for reducing NR positioning latency can be studied and specified, if needed

	Latency reduction related to the request and response of positioning assistance data (e.g., via RRC signaling, MAC-CE and/or physical layer procedure)

	Latency reduction related to the reception of DL PRS (e.g., priority rules for the reception of DL PRS)

	Latency reduction related to the reporting of the measurements (e.g., CG-based transmission)

	Latency reduction related to the request and response of UE positioning capabilities (e.g., via storing UE capabilities in the network) [RAN2].

----------------------------End of Text Proposal #2--------------------------------------------------------------------------

R2-2102124	Text Proposals of latency enhancements	CATT	discussion	Rel-17	FS_NR_pos_enh

- Endorsed

Enhancements for commercial use cases- positioning in idle/inactive:

Agreement:

Agreements:

Proposal 1a: RAN2 confirms on the following recommendation of TSG RAN (17/17)

	Positioning in RRC_INACTIVE

	DL, UL and DL+UL positioning methods

	UE-based and UE-assisted positioning solutions

	Support of UE positioning measurements for UEs in RRC_INACTIVE state

	Options that can be considered include DL-PRS or DL-PRS and SSB

	Support of gNB positioning measurements for UEs in RRC_INACTIVE state

Proposal 1b: RAN2 confirms on the following (17/17)

	Positioning in RRC_IDLE

	It is feasible for a UE to perform DL positioning measurement in RRC_IDLE state

	It is up to RAN2 to decide whether to support the enhancements of NR positioning reporting of DL positioning measurements and/or positioning estimates for RRC_IDLE UEs.

Proposal2: RAN2 recommends the following for normative work for DL positioning

	The report of PRS measurement performed in RRC_IDLE/INACTIVE when the UE is in RRC_INACTIVE is supported (10/12)

	PRS measurement report and/or location estimate are sent from the UE to the gNB in RRC_INACTIVE.  RAN2 generally agree to do this by enhancing small data transmission in RRC_INACTIVE (details of the use of SDT to be studied in the WI phase) (15/16)

Proposal4: For DL positioning in IDLE/INACTIVE, the followings are already supported for the current spec and can be reused:

	Current stage3 spec has already supported assistance data delivery for DL positioning during RRC_CONNECTED and on-demand SI request in RRC_IDLE/ INACITVE for IDLE/INACTIVE positioning. (14/14)

	Current stage3 spec already supports the transfer of RequestLocationInformation in RRC_CONNECTED for PRS measurement in IDLE/INACTIVE. (14/14)

Proposal5: Support RAT-Independent positioning in RRC_IDLE/INACTIVE. FFS the procedures that can be supported. (13/14)

R2-2102121	Text proposal for IDLE and INACTIVE positioning	Huawei, HiSilicon	discussion	Rel-17	FS_NR_pos_enh

- Endorsed

Enhancements for commercial use cases- On-demand PRS transmission;:

Agreement:

From Upper layers perspective the below conclusions have been made for on demand PRS functionality.

- UE-initiated request of on-demand DL-PRS transmission is recommended for normative work; the details will be decided during WI phase.

- LMF Initiated on-demand control of DL-PRS transmission is recommended for normative work; the details will be decided during WI phase.

- The exact parameters that can be dynamically changed and necessary measurement and/or assistance information for LMF/UE initiated on demand PRS are expected to be decided by RAN1 and RAN2 during WI phase.

R2-2102096	Text Proposal for on-demand PRS	Ericsson	report	Rel-17

- Endorsed

Integrity:

Agreement:

Agreements:

Include the additional references (as proposed by ESA) in the list of references for the TR, and integrate the italicised text from the email into section 9.4.1.1.2.

Recommendation text to be updated as proposed by Qualcomm in email.

Signalling and procedures to support GNSS positioning integrity determination are recommended for normative work. The details of the solutions are left for further discussion in normative work, which may include the following aspects:

  - The assistance information that will be used to support integrity determination;

  - The information that will be used to provide the positioning integrity KPIs and integrity results.

  - Support of integrity for UE-Based and UE-Assisted A-GNSS positioning.

R2-2102113	[AT113-e][601][POS] – Integrity Text Proposal	Swift Navigation	discussion	Rel-17	FS_NR_pos_enh

- Endorsed

#### 2.2.2	Remaining Open issues

None

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R2-2100649	Consideration on R17 positioning WI Scope	Intel Corporation

- R2-2101387	draft LS to capture Text Proposal for TR 38.857	Ericsson

- R2-2102103	draft LS to capture Text Proposal for TR 38.857	Ericsson

- R2-2102114 LS to capture Text Proposal for TR 38.857	RAN2

- R2-2102122	draft LS to capture Text Proposal for TR 38.857	Ericsson

- R2-2102125 LS to capture Text Proposal for TR 38.857	RAN2

- R2-2101388	Report on TR 38.857	Ericsson

- R2-2102277   Reply LS on Latency of NR Positioning Protocols (R3-211121; contact: Ericsson)	RAN3

- R2-2100648	Report of [Post112-e][616][POS] TP for latency analysis results (Intel)	Intel Corporation

- R2-2100653	TP of [Post112-e][616][POS] TP for latency analysis results (Intel)	Intel Corporation

- R2-2102094	TP of [Post112-e][616][POS] TP for latency analysis results (Intel)	Intel Corporation

- R2-2102095	TP of [Post112-e][616][POS] TP for latency analysis results (Intel)	Intel Corporation

- R2-2100407	Summary of [Post112-e][617][POS] Evaluation of latency enhancement solutions (CATT)	CATT

- R2-2102304	Report of [AT113-e][608][POS] Continue discussion of latency enhancements	CATT

- R2-2102305	Text Proposals of latency enhancements	CATT	discussion

- R2-2102117	Report of [AT113-e][608][POS] Continue discussion of latency enhancements	CATT

- R2-2102120	Text Proposals of latency enhancements	CATT

- R2-2102124	Text Proposals of latency enhancements	CATT

- R2-2101950	Summary of AI 8.11.2.1 Latency analysis and latency enhancements	CATT

- R2-2100373	Discussion on Enhancements for Latency Reduction	InterDigital, Inc.

- R2-2100683	Discussion on A-PRS and semi-persistent PRS	vivo

- R2-2100685	Discussion on latency enhancement for R17 positioning	vivo

- R2-2100814	Positioning enhancements on latency reduction	Xiaomi

- R2-2100869	Discussion on latency reduction for NR positioning enhancements	Apple

- R2-2100933	On Positioning Latency Reduction Solutions	Lenovo, Motorola Mobility

- R2-2101227	Discussion on positioning latency	Huawei, HiSilicon

- R2-2101392	Discussion on Latency Aspects	Ericsson

- R2-2101469	Positioning Latency Reduction	Qualcomm Incorporated

- R2-2101870	Discussion on latency reduction solutions	Nokia, Nokia Shanghai Bell

- R2-2101906	Latency reduction via configured grant for positioning 	Samsung R&D Institute UK

- R2-2101907	Latency reduction via measurement gap signalling optimization	Samsung R&D Institute UK

- R2-2101921	Discussion on local LMF	ZTE Corporation, Sanechips

- R2-2101922	Discussion on latency reduction of NR positioning	ZTE Corporation, Sanechips

- R2-2101923	Discussion on latency reduction of MO-LR	ZTE Corporation, Sanechips

- R2-2101230	[Post112-e][609][POS] Positioning support in RRC_IDLE and INACTIVE (Huawei)	Huawei, HiSilicon

- R2-2102336	[AT113-e][609][POS] Continued discussion of positioning in idle/inactive (Huawei)	Huawei, HiSilicon

- R2-2102431	Text proposal for IDLE and INACTIVE positioning-Ph2	Huawei, HiSilicon

- R2-2102100	Text proposal for IDLE and INACTIVE positioning	Huawei, HiSilicon

- R2-2102121	Text proposal for IDLE and INACTIVE positioning	Huawei, HiSilicon

- R2-2101229	TP for IDLE and INACTIVE postiioning	Huawei, HiSilicon

- R2-2101389	Report on [Post112-e][608][POS] Support of on-demand PRS	Ericsson

- R2-2102096	Text Proposal for on-demand PRS	Ericsson

- R2-2102369	Summary of Email Discussion [AT113-e][610][POS] Continue discussion 	of on-demand PRS (Ericsson)	Ericsson

- R2-2101545	Summary for AI 8.11.2.2 on the accuracy and efficiency enhancements	Intel Corporation

- R2-2100107	Discussion on on-demand DL-PRS	OPPO

- R2-2100108	Positioning in RRC_IDLE and RRC_INACTIVE state	OPPO

- R2-2100374	Discussion on Positioning in RRC Idle/Inactive mode	InterDigital, Inc.

- R2-2100375	Discussion on On-demand reference signals for positioning 	InterDigital, Inc.

- R2-2100408	Further considerations on on-demand PRS	CATT

- R2-2100409	Further considerations on positioning in RRC_IDLE/RRC_INACTIVE	CATT

- R2-2100650	Support of positioning in idle/inactive mode	Intel Corporation

- R2-2100651	Support of on demand PRS	Intel Corporation

- R2-2100673	Discussion on positioning support in RRC_IDLE and INACTIVE	Spreadtrum Communications

- R2-2100813	Discussion on PRS enhancements	Xiaomi

- R2-2100815	Positioning enhancements on RRC idle inactive UE	Xiaomi

- R2-2100866	Discussion on positioning accuracy and efficiency enhancements	Apple

- R2-2100934	Positioning in RRC_INACTIVE and RRC_IDLE state	Lenovo, Motorola Mobility

- R2-2100935	On-Demand PRS Support	Lenovo, Motorola Mobility

- R2-2101225	Discussion on IDLE and INACTIVE positioning	Huawei, HiSilicon

- R2-2101226	Discussion on-demand PRS	Huawei, HiSilicon

- R2-2101393	SDT, UL Positioning and On Demand PRS Aspects	Ericsson

- R2-2101470	Positioning of UEs in RRC Idle/Inactive State	Qualcomm Incorporated

- R2-2101471	On-Demand PRS	Qualcomm Incorporated

- R2-2101868	Enhancements on on-demand PRS transmissions	Nokia, Nokia Shanghai Bell

- R2-2101908	support of positioning in idle/inactive mode UE	Samsung R&D Institute UK

- R2-2101909	Support of on-demand PRS	Samsung R&D Institute UK

- R2-2101920	Discussion on IDLE/INACTIVE mode positioning	ZTE Corporation, Sanechips

- R2-2100916	Considerations on potential positioning enhancements	Sony

- R2-2100684	Discussion on positioning support in RRC_IDLE and RRC_INACTIVE states	vivo

- R2-2100596	[Post112-e][618][POS] Finalise integrity text proposals 	Swift Navigation

- R2-2102092	[AT113-e][601][POS] – Integrity Text Proposal	Swift Navigation

- R2-2102113	[AT113-e][601][POS] – Integrity Text Proposal	Swift Navigation

- R2-2100719	Text Proposals of Definitions Relating to Positioning Integrity Modes	Nokia, Nokia Shanghai Bell

- R2-2101390	On RAT-dependent integrity use cases and error categories	Ericsson

- R2-2101504	Recommendations for the Integrity Text Proposal	Swift Navigation, Intel Corporation

- R2-2101436	Summary of AI 8.11.3.2 Methodologies for network-assisted and UE-assisted integrity	ESA

- R2-2100106	Discussion on Methodology for Integrity	OPPO

- R2-2100376	Discussion on Methodologies for network-assisted & UE-assisted integrity	InterDigital, Inc.

- R2-2100674	Discussion on the methodologies for network-assisted and UE-assisted integrity	Spreadtrum Communications

- R2-2100686	Discussion on methodologies for network-assisted and UE-assisted integrity	vivo

- R2-2100720	Positioning Integrity Result Reporting	Nokia, Nokia Shanghai Bell

- R2-2100812	Discussion on methodologies for positioning integrity	Xiaomi

- R2-2101087	UE Detection and Signalling of Percieved Threats to GNSS systems	Fraunhofer IIS, Fraunhofer HHI

- R2-2101228	Discussion of network-assisted and UE-assisted integrity	Huawei, HiSilicon

- R2-2101391	GNSS Integrity Methodologies	Ericsson

- R2-2101437	Text Proposal to methodologies for GNSS position integrity 	ESA

- R1-2102262, TR 38.857 v110: Study on NR positioning enhancements, Ericsson

- R1-2102267, TR 38.857 v110: Study on NR positioning enhancements, Ericsson

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template