## Slide 1: [50][New_proposals_approval]
Way forward proposal
RP-210896

## Slide 2: Proposed package
[42][NTN_IoT] & [28][NTN_scope&bands]
  The total number already allocated NTN NR TUs + NTN IoT TUs combined will not change
  RAN#92E (June) to finalize the scope and project plan to deliver the essential minimum functionality of both NTN NR and NTN IoT within the existing TU allocations
  No new scope for RAN4 parts of NTN work in Rel-17.
  Any additional RAN4 work (requirements and bands) would be undertaken only after March/2022 (release independent and Rel-18)
  Moderator summary for NTN_IoT: RP-210xxx
[41][5G_broadcast_bands]
  RAN1 TUs (0.5 for 3 RAN1 meetings)
  RAN2 & RAN3 explicit TU allocation not needed, signaling support will be added (business as usual)
  RAN4 UE-side and BS-side work (TUs) after March 2022 (release independent)
  Tdoc to approve: RP-210835

## Slide 3: Proposed package
[NA][UDC] focus on StandAlone NR only
  0.5 RAN2 TU in the Feb/2022 meeting
  Tdoc to approve: RP-210900
[15][Pi2_BPSK_SI]
  RAN4 TUs: 0.5 per quarter, starting with email in Q2/2021, TUs from Q3/2021
  Tdoc to approve: RP-210847
Choice of only one of the following items (both is not an option for RAN4 workload!):
  [33][CRS_IC_DSS]
    Performance evaluation of DSS wrt interference is needed first – collect company input
    Ask RAN4 to perform this evaluation until RAN#93E (September), to be reviewed at RAN#92E (June)
    Tdoc: RP-210769
  ---------------------- Or -----------------------
  [14][TRP_TRS_WI]
    Tdoc: RP-210807

## Slide 4: Proposed package
[48][flag_0552_0337]
  Tdoc to review and consider approval: RP-210900
[35][FeFR2_scope]
  Tdoc to review and consider approval: RP-210865

## Slide 5: Proposal
It is proposed to approve the items outlined on slides 2, 3, and 4 together with the overall guidelines described for each item in those slides