3GPP TSG RAN meeting #91e										RP-210315

Electronic Meeting, Mar. 16 - 26, 2021

Status Report to TSG

Agenda item:			9.7.12

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: - |  | Testing part: - |
| Acronym | LTE_NR_MUSIM-Core |  |  |  |  |
| Unique ID | 860163 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202895 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: 12/2021 | Performance part: - | Testing part: - |  |
| Overall Completion level | Study Item: - | Core part: Overall: 20% | Performance Part: - | Testing part: - |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Xiaodong Yang |
|  | Company | vivo |
|  | Email | Yangxiaodong5g@vivo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Time budget changes in the attached Excel table:

The TUs excel sheet is updated based on last RAN plenary agreements.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

- RAN2#113-e

General

A post email is left:

[Post113-e][243][Multi-SIM] Stage-2 running CRs (vivo)

Scope: Capture meeting agreements in running Stage-2 CRs (at least for NR - if needed also LTE)

Intended outcome: Running Stage-2 CRs for multi-SIM

Deadline:  Short

CLOSED

Stage2 running CRs (R2-2102213 and R2-2102214) were endorsed based on post email discussion.

Paging collision avoidance

- There is support for solution 1 (for 5GS) with something else, either solution 3 or 2b.

- Option 2b is the preferred solution to address paging collision for “LTE + LTE”.

- MUSIM UE determines potential paging collision on two networks and triggers actions on potential paging collision avoidance.

- It is left to UE implementation as to how it selects one of the two RATs/networks for paging collision avoidance.

- FFS if we can make the UE behaviour predictable for paging collision avoidance

- NAS signalling is baseline for UE reporting paging collision in 5GS side (to be confirmed by SA2).

- It is FFS whether assistant information is needed for paging collision in 5GS side.

UE notification on network switching for multi-SIM

- Switching procedure can be used to notify network A that the UE has a preference to leave RRC_CONNECTED state in network A.

- The switching procedure can be used to notify network A that the UE has a preference to be kept in RRC_CONNECTED state in network A while temporarily switching to network B.

Paging with service indication

No discussion for this topic.

2.2.2	Remaining Open issues

- Continues to further evaluate the pros and cons of options 1, 2a, 2b, 3 provided by SA2 for 5GS and options mentioned by RAN2 itself for 5GS for paging collision avoidance.

- Discuss the detailed mechanism for UE to notify Network A of its switch from Network A (for MUSIM purpose):

- Specify mechanism for an incoming page to indicate to the UE whether the service is voLTE/VoNR based on SA2 progress.

2.3	RAN3

2.3.1	Agreements

General:

RAN3 has discussed to introduce paging cause for the interfaces and further discussion needs to follow SA2 and RAN2 progress.

    - Remaining Open issues

- Specify interfaces signaling for Paging cause based on SA2 and RAN2 progress, if any

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

| Work Area | SA WIDs code | WID Number |
| --- | --- | --- |
| Multi-SIM | FS_MUSIM | SP-190248 |
| Multi-SIM | MUSIM | S2-2009247 |

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2 113e

R2-2100042	Reply LS on System support for Multi-USIM devices (R3-207207; contact: vivo)	RAN3	LS in	Rel-17	LTE_NR_MUSIM-Core	To:SA2, RAN2	Cc:SA3

R2-2100471	Running CR to 36300 for Multi-USIM devices support	vivo	draftCR	Rel-17	36.300	16.4.0	B	LTE_NR_MUSIM-Core

R2-2100472	Running CR to 38300 for Multi-USIM devices support	vivo	draftCR	Rel-17	38.300	16.4.0	B	LTE_NR_MUSIM-Core

R2-2100244	Paging collision avoidance	OPPO	discussion	Rel-17	LTE_NR_MUSIM-Core

R2-2100250	Multi-SIM Paging Collision Solution	MITRE Corporation	discussion	Revised

R2-2100280	Further Consideration on Paging Collision Avoidance	CATT	discussion	Rel-17	LTE_NR_MUSIM-Core

R2-2100428	Consideration on the Paging Collision	ZTE Corporation, Sanechips	discussion	Rel-17	LTE_NR_MUSIM-Core

R2-2100434	Paging Collision Avoidance for Multi-RAT MUSIM UE	Samsung	discussion

R2-2100445	Solutions for paging collisions	Qualcomm Incorporated	discussion

R2-2100473	Evaluation on Paging Collision Solutions	vivo	discussion	LTE_NR_MUSIM-Core

R2-2100507	RAN impacts of solutions for paging collision avoidance	Nokia, Nokia Shanghai Bell	discussion	Rel-17

R2-2100724	Considerations for Paging Collision for Multi-SIM UEs	Charter Communications, Inc	discussion

R2-2100732	Consideration on Options for Paging Collision	LG Electronics	discussion	Rel-17	LTE_NR_MUSIM-Core

R2-2100849	Methods of MUSIM Page Collision Avoidance	Apple	discussion	Rel-17	LTE_NR_MUSIM-Core

R2-2100900	Discussion on paging collision avoidance in Multi-SIM	Sony	discussion	Rel-17	LTE_NR_MUSIM-Core

R2-2101097	On Paging Collision Avoidance	Huawei, HiSilicon	discussion

R2-2101222	Definition and solution for paging collision, RRC Inactive, SI change	Lenovo, Motorola Mobility	discussion	LTE_NR_MUSIM-Core

R2-2101296	Multi-SIM Paging Collision Solution	MITRE Corporation	discussion	R2-2100250

R2-2101304	Discussion of the paging collision problem	Xiaomi Communications	discussion

R2-2101428	Paging collision avoidance	Ericsson	discussion

R2-2101536	Multi-SIM Devices - Paging Collision	MediaTek Inc.	discussion

R2-2101542	Support for SA2 agreed NAS based IMSI offset signaling in EPS	Intel Corporation	discussion	Rel-17	LTE_NR_MUSIM-Core

R2-2101543	“Effective” solution for paging collision avoidance for 5GS	Intel Corporation	discussion	Rel-17	LTE_NR_MUSIM-Core

R2-2101636	Discussion on SA2 LS, potential solutions and draft TP for slice-based cell (re)selection	CMCC	discussion	Rel-17	FS_NR_slice	Withdrawn

R2-2101748	UE indication of paging collision for Multi-SIM	ASUSTeK	discussion	Rel-17	LTE_NR_MUSIM-Core

R2-2100245	UE notification on network switching for multi-SIM	OPPO	discussion	Rel-17	LTE_NR_MUSIM-Core

R2-2100281	Further Consideration on Network Switching	CATT	discussion	Rel-17	LTE_NR_MUSIM-Core

R2-2100290	Discussion of network switching for Multi-SIM	China Telecommunication	discussion	Rel-17

R2-2100429	Consideration on the Switching Notification Procedure	ZTE Corporation, Sanechips	discussion	Rel-17	LTE_NR_MUSIM-Core

R2-2100446	Network switching mechanisms for Multi-SIM	Qualcomm Incorporated	discussion

R2-2100474	[post112-e][256][Multi-SIM] Network switching details (vivo)	vivo	discussion	LTE_NR_MUSIM-Core

R2-2100475	Discussion on Switching Notification Procedure	vivo	discussion	LTE_NR_MUSIM-Core

R2-2100482	Open issues on network switching scenarios 	Samsung Electronics Co., Ltd	discussion	Rel-17	LTE_NR_MUSIM-Core

R2-2100508	Switching notification procedure for basic switching scenarios for Single RX UE	Nokia, Nokia Shanghai Bell	discussion	Rel-17

R2-2100509	On Additional scenarios for switching notification	Nokia, Nokia Shanghai Bell	discussion	Rel-17

R2-2100654	Discussion on the transmission of busy indication	Spreadtrum Communications	discussion	Rel-17	LTE_NR_MUSIM

R2-2100725	Network Switching for Multi-SIM UEs	Charter Communications, Inc	discussion

R2-2100731	Consideration on Scheduling gap for SIM Switching	LG Electronics	discussion	Rel-17	LTE_NR_MUSIM-Core

R2-2100750	UE notification procedure for short time switching	NEC	discussion	Rel-17	LTE_NR_MUSIM-Core

R2-2100763	Short-time and Long-time Switching Notification	Sharp	discussion

R2-2100850	Methods of MUSIM Network Switching	Apple	discussion	Rel-17	LTE_NR_MUSIM-Core

R2-2100851	Handling of BUSY indication in RRC INACTIVE state	Apple	discussion	Rel-17	LTE_NR_MUSIM-Core

R2-2100901	Discussion on Busy Indication and Leaving in Multi-SIM	Sony	discussion	Rel-17	LTE_NR_MUSIM-Core

R2-2101106	Switching Notification in MUSIM	Lenovo, Motorola Mobility	discussion	Rel-17

R2-2101276	On coordinated switching from NW for MUSIM device	Huawei, HiSilicon	discussion	Rel-17	LTE_NR_MUSIM-Core

R2-2101305	Discussion of the UE notification on network switching for multi-SIM	Xiaomi Communications	discussion

R2-2101427	Graceful leaving for a MultiSIM device	Ericsson	discussion

R2-2101537	Multi-SIM Devices - Notification upon Network Switching	MediaTek Inc.	discussion

R2-2101544	Busy indication signaling for Multi-SIM	Intel Corporation	discussion	Rel-17	LTE_NR_MUSIM-Core

R2-2101637	Solutions analysis and draft TP for slice-based RACH configuration	CMCC	discussion	Rel-17	FS_NR_slice	Withdrawn

R2-2101749	MUSIM Release Assistance Info for network switching	ASUSTeK	discussion	Rel-17	LTE_NR_MUSIM-Core

R2-2101780	Analysis on various scenarios of UE switching	China Telecomunication Corp.	discussion	Rel-17

R2-2101789	Discussion on Scheduling gap for Periodic short-time switching	China Telecomunication Corp.	discussion

R2-2101842	Consideration on Busy Indication	LG Electronics Finland	discussion	Rel-17

R2-2101937	Considerations for MSIM UE notification on network switching	Futurewei Technologies	discussion

R2-2100200	Discussion on support of paging cause for Multi-SIM devices	Samsung Electronics Co., Ltd	discussion	Rel-17	LTE_NR_MUSIM-Core

R2-2100246	Paging with service indication	OPPO	discussion	Rel-17	LTE_NR_MUSIM-Core

R2-2100430	Consideration on the Paging Service Indication	ZTE Corporation, Sanechips	discussion	Rel-17	LTE_NR_MUSIM-Core

R2-2100447	Service Type in Paging and Busy Indication 	Qualcomm Incorporated	discussion

R2-2100476	Discussion on Supporting of Paging Cause	vivo	discussion	LTE_NR_MUSIM-Core

R2-2100655	Discussion on the transmission of paging cause	Spreadtrum Communications	discussion	Rel-17	LTE_NR_MUSIM

R2-2101098	Discussion on the paging with service indication	Huawei, HiSilicon	discussion

R2-2101307	Discussion of the paging cause support for MUSIM	Xiaomi Communications	discussion

R2-2101429	Introduction of a Paging cause indication	Ericsson	discussion

R2-2101538	Multi-SIM Devices - Paging Cause	MediaTek Inc.	discussion	R2-2009791

RAN3 111e

R3-210174, Signaling Support for Paging Cause, vivo, Discussion

R3-210175, BLCR36413 for Multi-USIM devices support, vivo, DraftCR

R3-210176, BLCR37473 for Multi-USIM devices support ,vivo, DraftCR

R3-210177, BLCR38413 for Multi-USIM devices support vivo, DraftCR

R3-210178, BLCR38423 for Multi-USIM devices support, vivo, DraftCR

R3-210179, BLCR38473 for Multi-USIM devices support, vivo, DraftCR

R3-210729, Support for Multi-USIM devices, Nokia, Nokia Shanghai Bell,, Discussion

R3-210730, Support for Multi-USIM devices, Nokia, Nokia Shanghai Bell,, CR

R3-210731, Support for Multi-USIM devices, Nokia, Nokia Shanghai Bell,,CR

R3-210034, Reply LS on System support for Multi-USIM devices, Ls in