3GPP TSG RAN Meeting #99    								        	       RP-230174

Rotterdam, Netherlands, March 20-23, 2023

Status Report to TSG

Agenda item:			9.3.1.6

| WI / SI Name | NR network-controlled repeaters |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_netcon_repeater |  |  |  |  |
| Unique ID | 970079 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-223505 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2023 | Performance part: 06/2024 | Testing part: |  |
| Overall Completion level | Study Item: N/A | Core part: 90% RAN1(100%) RAN2(90%) RAN3(100%) RAN4(25%) | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Nan Zhang |
|  | Company | ZTE |
|  | Email | Zhang.nan152@zte.com.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

To address the remaining issues in RAN2.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

RAN1#112

Agreement

For each aperiodic beam indication for access link via DCI, Tmax = LmaxTmax=Lmax is supported.

- The time indication and beam indication is sequentially associated with one to one mapping.

  - The value of Tmax is RRC configurable

Agreement

For aperiodic beam indication for access link, the reference SCS for the time resource is configured by RRC signalling for time resource configuration.

Agreement

For semi-persistent beam indication:

- Alt-0:

  - RRC configures Y list of forwarding resource, the yth list is consist of Zy 1≤Zy≤Zmax forwarding resources, and each forwarding resource is defined by {beam index, time resource}.

    - The periodicity and reference SCS is configured as part of the RRC signaling for each list of forwarding resource

  - MAC-CE activate/de-activate one of Y list, and all the Zy forwarding resources in this list are selected.

  - MAC-CE can optionally provide update for Zy beam index

- Note: The value of  Zmax (1≤Z≤Zmax) is 128, where  Zmax refers to the maximum beams indicated in one indication.

Agreement

For aperiodic beam indication, the bitwidth of each field for beam indication in DCI is explicitly configured by dedicated RRC.

Agreement

A priority flag is introduced per list of periodic and semi-persistent indications. The flag gives priority to periodic and semi-persistent indications over aperiodic indications. Additionally, the following applies:

- If there is conflict among beam indication from different type of indication, the order of priority is defined as: Aperiodic beam indication > semi-persistent beam indication > periodic beam indication.

  - No conflict is expected between periodic beam indications

  - No conflict is expected between semi-persistent indications

  - If there is conflict between two aperiodic indications, the latest indication is prioritized.

Agreement

In the time domain resource without simultaneous downlink reception or uplink transmission in C-link and backhaul link, if the NCR does not support capability with the new signalling for backhaul beam indication or if no beam is indicated for backhaul link by the dedicated signal,

- When Rel-17 beam indication framework is used for C-link,

  - If no unified TCI is applied for C-link, the beam determined by QCL assumption for CORESET with the lowest ID and spatial relationship for PUCCH with lowest PUCCH resource ID in the C-link is applied for the DL and UL of backhaul link, respectively. (i.e. same as the default beam defined for Rel-15/16 beam indication framework)

- If there is unified TCI applied for C-link, the indicated unified TCI for C-link DL and UL is applied for the DL and UL of backhaul link, respectively.

Agreement

The RRC parameters and MAC CE parameters in R1-2302113 are agreed. LS to RAN2 is agreed in R1-2302227.

Agreement

For the semi-persistent beam indication, the indicated information should be applied starting from the first slot that is after slot n+3Nslotsubframe,μ , where n refers to the slot that NCR-MT would transmit HARQ-ACK information corresponding to the PDSCH carrying the activation command and μ is the SCS configuration for the channel carrying the HARQ-ACK information.

Agreement

For the aperiodic beam indication, the reference of slot offset for each time resource is defined as the slot n+k where n refers to the slot that NCR-MT receive the DCI carrying the indication and:

- Option-2: k refers to the offset value [defined by NCR-MT capability and/or declared by vendor].

  - Note: This k is different from the parameter used to define the Slot offset for the time resource.

Agreement

Update the agreements on ‘ON-OFF’ achieved in RAN1 #111 as follows:

For FR2, the “ON” state of NCR-Fwd is indicated: - Implicit indication via the AC link beam indication (i.e., if there is an AC link beam indication, the NCR is assumed to be ON over the indicated time domain resource associated with corresponding beam(s)) For FR1, the “ON” state of NCR-Fwd is indicated: - Indication via the AC link beam indication (i.e., if there is an AC link beam indication, the NCR is assumed to be ON over the indicated time domain resource associated with corresponding beam(s)) - When there is only one beam, the sole purpose of the AC link beam indication is for indicating “ON” state of NCR-Fwd Note: Backhaul link is following the AC link in terms of ON/OFF

Agreement

The DCI Format 5_0 carrying the side control information is monitored by the NCR-MT at least in the UE specific search space.

- Note: The existing configuration of UE specific search space will be reused.

Agreement

For periodic and semi-persistent beam indication,

- The maximum number of periodic beam indication is 32.

- The maximum supported number of beam is 64 (to determine the value range of beam index).

- The maximum number of duration of time resource is 112 symbols.

For periodic beam indication,

The maximum number of forwarding resources in one periodic beam indication is 1024.

Agreement

For aperiodic beam indication,

- The value range of slot offset of time resource is (0…14)

- The maximum number of time resource is 112.

- The maximum bitwidth of beam index field in DCI is 6.

Agreement

Once beam failure is detected in C link by NCR-MT, NCR-Fwd is OFF until the beam failure recovery is completed.

2.1.2	Remaining Open issues

None.

2.2	RAN2

2.2.1	Agreements

RAN2#121

- RAN2 will support RAN3 agreement to include NCR indication in msg5

- RRC_INACTIVE is optionally supported without any specific enhancements.

- Side control configuration for the NCR-Fwd is provided in CellGroupconfig.

- (A)periodic beam and semi-persistent configurations may be added, modified, or removed.

- One NCR-support indication is included in SIB1 which is applied for all PLMNs/NPNs. (revert previous agreement).

- The NCR-FWD is switched OFF if the NCR-MT in RRC_INACTIVE state reselects a different cell than the last serving cell on which side control configuration was received.

- After cell reselection, the NCR-MT to resume so that it can receive side-control configuration from the new gNB (can be done by network configuration using existing specifications). The case when a NCR-MT selects/reselects to an acceptable cell or when no cell is found and comes back is FFS.

- The side control information is introduced in CellGroupConfig in RRCReconfiguration and RRCResume

- Whenever side control configuration is removed forwarding will be off. This does not preclude any solutions coming from RAN1.

- The network should be able to send NCR-MT to RRC_IDLE

- Separate MAC CEs for UL and DL

2.2.2	Remaining Open issues

The case when a NCR-MT selects/reselects to an acceptable cell or when no cell is found and comes back is FFS

Remaining issue for running CRs.

Remaining aspect on RRC/MAC CE parameters.

Remaining issues when NCR-MT is in RRC-idle

2.3	RAN3

2.3.1	Agreements

RAN3#119

The NCR may be configured with a list of allowed and/or forbidden cells.

RAN validation is not supported in R18.

The NG-RAN node selects an appropriate AMF for a NCR accesses to the network with the assumption that the NCR indication is received from NCR in MSG5.

gNB-CU shall indicate the NCR authorization info explicitly to gNB-DU once a NCR device is authorized by UE context setup request message and UE context modification request message.

The following CRs are also endorsed in WG-level:

- R3-231061 Introduction of Network controlled repeater	TS 38.300 ZTE, China Telecom, Samsung, CATT, Ericsson, Nokia, Nokia Shanghai Bell

- R3-231036 Support of Network-Controlled Repeater	TS 38.473 Huawei, Nokia, Nokia Shanghai Bell, CATT, Ericsson, Samsung, China Telecom, ZTE, NEC

- R3-231035 Support of Network-Controlled Repeater	TS 38.401 Nokia, Nokia Shanghai Bell, Huawei, CATT, Ericsson, Samsung, NEC, China Telecom, ZTE

- R3-230064 Network-Controlled Repeaters Authorization TS 38.413 Ericsson, CATT, Nokia, Nokia Shanghai Bell

2.3.2	Remaining Open issues

None

2.4	RAN4

2.4.1	Agreements

RF part:

Agreement:

Issue 1-1: System parameter for NCR-MT

- Agreement:

  - The system parameters related to UE channel bandwidth (i.e., maximum transmission bandwidth configuration, Minimum guard band and transmission bandwidth configuration, UE channel bandwidth per operating band) need to be specified for NCR-MT transmission and reception

  - Further discuss whether reusing the system parameter based on BS specification or UE specification;

Issue 1-3: NCR types

- Agreement:

  - For NCR: 1-C, 1-H and 1- O and 2-O need to be specified.

    - FFS whether separate declaration needed for MT, NW side and UE side at fwd. link for FR1 NCR

Issue 2-2 BC for NCR

- Agreement:

Do not define beam correspondence requirements similar as for IAB-MT

Issue 2-3-2:  Power control tolerance requirement for NCR-MT

- Agreement: Further clarify WI scope on power control functionality for MT part.

Issue 2-4-1: Refense requirements for NCR-MT

- Proposals

  - Proposal 3: for the RF requirement of NCR-MT receiver, to define the refense requirement for NCR-MT receiver.  [ZTE,R4-2301742]

For FR1 NCR-MT receiver, the REFSENS level can be calculated by the equation below:

Sensitivity = -174dBm(kT) + 10*log(RX BW) + NF + SNR +IM

Where:

- The Rx BW is identical to the transmission bandwidth configuration, which is determined by the spectrum utilization. The RB values in the analysis of this contribution are based on the agreed SU for NR;

- SNR is equal to -1dB;

- NF is assumed as 5dB for WA NCR-MT, 10dB for MR NCR-MT and 13dB for LA NCR-MT;

- IM is equal to 2dB;

For FR2 NCR-MT receiver, the REFSENS level can be calculated by the equation below:

Sensitivity = -174dBm(kT) + 10*log(RX BW) + NF + SNR +IM-G

Where:

- The Rx BW is identical to the transmission bandwidth configuration, which is determined by the spectrum utilization. The RB values in the analysis of this contribution are based on the agreed SU for NR;

- SNR is equal to -1dB;

- NF is assumed as shown in Table 3;

- G is antenna array gain assumed as in Table 1 for WA and Table 2 for MR and LA;

- IM is equal to 2dB

Table 1: G assumptions for calculating FR2 WA OTA REFSENS range

| BS class | G |  |
| --- | --- | --- |
|  | 30 GHz (24.25 – 33.4 GHz) | 45GHz (37 – 52.6 GHz) |
| WA | 10 to 33 dBi | 12 to 35 dBi |

Table 2: G assumptions for calculating FR2 MR and LA OTA REFSENS range

| BS class | G |  |
| --- | --- | --- |
|  | 30 GHz (24.25 – 33.4 GHz) | 45GHz (37 – 52.6 GHz) |
| MR | [5 to 28] dBi | [7 to 30] dBi |
| LA | 0 to 23 dBi | 2 to 25 dBi |

Table 3: Noise Figure values for the WP5D response in TR 38.803 [24]

| Frequency range | 30 GHz (24.25 – 33.4 GHz) | 45GHz (37 – 52.6 GHz) |
| --- | --- | --- |
| BS | 10 dB | 12 dB |

- Agreement:

  - To define the NCR-MT Refsens requirement based on IAB-MT approach;

- To use the proposal 3 as baseline for calculation of power level of Refesens requirement;

- Note: FFS for NF

- For 30kHz and 60kHz FRC, to reuse the existing FRC from TS38.174 Annex A.1

- For 15kHz FRC, FFS

Issue 2-5-1: Applicability of TRP and EIRP requirement for NCR-MT (NCR type 1-H, NCR type 1-O and type 2-O)

- Proposals

  - Proposal 1: For NCR-MT, set requirements on TRP and EIRP accuracy using the BS approach (i.e., same as for IAB-MT) [Ericsson,R4-2301883]

- Agreement: Proposal 1 agreed.

Issue 2-5-2: Applicability of EVM requirement for NCR-MT

- Proposals

  - Proposal 1: The repeater EVM and frequency accuracy requirements in the repeater specification are applicable for NCR-FWD only. [Ericsson,R4-2301883]

  - Proposal 2: For the NCR-MT, set requirements on frequency accuracy and EVM using the IAB-MT specification as a reference. [Ericsson,R4-2301883]

- Agreement: Proposal 1 and proposal2 agreed.

Issue 2-5-3: Applicability of OOB gain, ACRR and unwanted emssion limit for NCR-MT

- Proposals

  - Proposal 1: Requirements on OOB gain and ACRR should be applied for NCR-FWD only [Ericsson, R4-2301883]

- Agreement: Proposal 1 agreed

Issue 2-5-4: Applicability of input intermodulation requirement for NCR-MT

- Proposals

  - Proposal 1: Input intermodulation requirements should be applied for NCR-FWD only. [Ericsson,R4-2301883]

- Agreement: Proposal 1 agreed.

RRM part:

Agreement:

Issue 1-1: Cell reselection requirement for NCR-MT

- Agreements

  - Do not specify requirements for cell reselection for NCR-MT on the C-link

Issue 1-3-1: RRC re-establishment

- Agreement

  - Define the RRC re-establishment requirement for NCR-MT in Rel-18 and reuse the existing IAB-MT RRM requirement from TS38.174 clause 12.1.1.1 as baseline

Issue 1-3-2: Random access

- Agreement

  - Wide area NCR

    - Do not define random access requirements

  - Local area NCR

    - Define the 4-step RACH requirement for NCR-MT and reuse the existing UE requirement in clause 6.2.2 of TS38.133

    - FFS for 2-step RACH

Issue 1-3-3:  RRC release with redirection

- Agreement

  - Do not define the RRC release with redirection requirement for NCR-MT

Issue 1-4-1:  Initial transmit timing requirement Te

- Agreement

  - To define initial transmit timing requirement Te for NCR-MT and to reuse the requirement in clause 12.2.1 of Rel-16 TS 38.174.

  - No RRM requirements need to be specified for the transmit timings of backhaul and access link of NCR-Fwd;ss

Issue 1-4-2: the gradual timing adjustment requirement Tp and Tq

- Agreement

  - Wide area NCR

    - Do not define gradual timing adjustment requirement Tp and Tq

  - Local area NCR

    - Define gradual timing adjustment requirement Tp and Tq

Issue 1-2: Handover requirement for NCR-MT

- Agreement

  - Not define the handover requirement for NCR-MT;

2.4.2	Remaining Open issues

- NCR-MT feature list

- The details of system parameters for NCR-MT

- NCR RF requirements

- NCR-MT Tx, Rx requirement,

- RF requirement for NCR-fwd type 1-O and NCR type 1-H

- Dynamic beamforming

- etc

- Other necessary NCR RRM requirement (e.g. adaptive beamforming,BFD/BFR/RLM, The applicability of RRM requirements for NCR-MT)except for the following

- cell selection

- Cell reselection requirement 8

- RRC re-establishment

- Random access for 2 step rach

- RRC release with redirection

- Initial transmit timing requirement Te

- the gradual timing adjustment requirement Tp and Tq

- Handover requirement for NCR-MT

- cell phase synchronization

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

R1-2300121	Side control information and behaviors for network-controlled repeaters	Huawei, HiSilicon

R1-2300232	Discussion on side control information and NCR behavior	Spreadtrum Communications

R1-2300467	Discussion on side control information and NCR behavior	vivo

R1-2300589	Discussion on side control information and NCR behavior	xiaomi

R1-2300595	Discussions on side control information and NCR behavior	InterDigital, Inc.

R1-2300694	Side control information to enable NR network-controlled repeaters	CATT

R1-2300702	Discussion on side control information for NCR	ZTE

R1-2300724	Discussion on side control information and NCR behavior	China Telecom

R1-2300754	Discussion on side control information and NCR behavior	Fujitsu

R1-2300772	Discussion on side control information and NCR behavior	Nokia, Nokia Shanghai Bell

R1-2300781	NCR side control information for NCR operations	Sharp

R1-2300834	Discussion on side control information and NCR behaviour	NEC

R1-2300885	More considerations on side control information and NCR behavior	Sony

R1-2300920	Discussion on side control information and NCR behaviour	Lenovo

R1-2300962	Discussion on Side control information to enable NR network-controlled repeater	Intel Corporation

R1-2301016	Discussion on side control information and NCR behavior	CMCC

R1-2301036	Discussion on side control information and NCR behavior	NICT

R1-2301049	Discussion on side control information for network-controlled repeater	ETRI

R1-2301070	Discussion on side control information and NCR behavior	LG Electronics

R1-2301099	Discussion on side control information and NCR behavior	Panasonic

R1-2301136	Discussion on side control information and NCR behavior	KDDI Corporation

R1-2301145	Discussion on signaling side control information and NCR behaviour	IIT Kanpur, CEWiT

R1-2301278	Discussion on side control information and NCR behavior	Samsung

R1-2301360	On side control information and NCR behavior	Apple

R1-2301427	On side control information and NCR behavior	Qualcomm Incorporated

R1-2301507	Discussion on Side control information and NCR behavior	NTT DOCOMO, INC.

R1-2301617	Side control information and NCR behavior	MediaTek Inc.

R1-2301766	Side-control information and NCR behavior	Ericsson

R1-2301898	Summary#1 of discussion on side control information	Moderator(ZTE)

R1-2301899	Summary#2 of discussion on side control information	Moderator (ZTE)

R1-2302034	Summary#3 of discussion on side control information	Moderator (ZTE)

R1-2302036	[Draft] LS to RAN2 on the RRC and MAC CE parameters for NCR	Moderator (ZTE)

R1-2302035	Summary#4 of discussion on side control information	Moderator (ZTE)

R1-2300122	Other aspects of network-controlled repeaters	Huawei, HiSilicon

R1-2300468	Discussion on other aspects of NCR	vivo

R1-2300590	Discussion on other aspects of NCR	xiaomi

R1-2300596	Discussion on control plane signaling and procedures for network-controlled repeaters	InterDigital, Inc.

R1-2300695	Discussion on signaling for side control information for NR network-controlled repeaters	CATT

R1-2300703	Discussion on other aspects for NCR	ZTE

R1-2300755	Discussion on control plane signaling and procedures relevant to RAN1	Fujitsu

R1-2300773	Discussion on other aspects including control plane signalling and procedures relevant to RAN1	Nokia, Nokia Shanghai Bell

R1-2300835	Discussion on other aspects for network-controlled repeaters	NEC

R1-2300886	More considerations on signaling and control procedures relevant to RAN1	Sony

R1-2300963	Discussions on other aspects including control plane signaling and procedures	Intel Corporation

R1-2301017	Discussion on other including control plane signalling and procedures	CMCC

R1-2301038	Discussion on other aspects of NCR	CAICT

R1-2301050	Discussion on NCR signaling and procedures	ETRI

R1-2301071	Discussion on other aspects for NCR	LG Electronics

R1-2301279	On signaling and procedures for network-controlled repeaters	Samsung

R1-2301361	On control plane signaling and procedures for NCR	Apple

R1-2301428	On other NCR aspects	Qualcomm Incorporated

R1-2301508	Other aspects including control plane signalling and procedures relevant to RAN1	NTT DOCOMO, INC.

R1-2301637	Discussion on NCR control plane signaling and procedures	Lenovo

R1-2301767	Other aspects including control signaling and procedures for NCR	Ericsson

R1-2301832	Summary#1 on other aspects	Moderator (Fujitsu)

R2-2300441	draft 306 CR of Network controlled repeater UE capability Intel Corporation

R2-2300442	draft 331 CR of Network controlled repeater UE capability	Intel Corporation

R2-2301295	MAC impact of RAN1 agreements	Samsung R&D Institute UK	discussion

R2-2301317	Running 38.331 CR for R18 Network-controlled repeaters	ZTE Corporation

R2-2301345	Running 38.304 CR for R18 Network-controlled repeaters	CATT	draftCR

R2-2301437	38.300 Running CR for NCR	Ericsson

R2-2301520	Introducing support for Network Controlled Repeaters to 38.321	Samsung R&D Institute UK	CR

R2-2300303	NCR side control signalling for access link beam management	Nokia, Nokia Shanghai Bell	discussion

R2-2300348	Signalling design for the side control information	Huawei, HiSilicon

R2-2300638	Configuration of Network-controlled Repeater	Qualcomm Inc

R2-2300759	Discussion on remaining issues on NCR	Apple

R2-2300899	Discussion on Semi-static NCR-Fwd ON-OFF Configuration	vivo

R2-2301011	Signalling for side control information	NEC

R2-2301085	Considerations on side control information	Sony

R2-2301318	Consideration on signalling for side control information	ZTE Corporation, Sanechips

R2-2301426	Signalling for NCR side control information	MediaTek Inc.

R2-2301590	Remaining issues on NCR 	Kyocera

R2-2301591	Multi-beam and sub-band operation for NCR 	Kyocera

R2-2301632	SMTC configuration for NR network-controlled repeaters	AT&T

R2-2301814	Signalling for NCR side control information	China Telecom

R2-2300304	NCR capabilities and RRC_IDLE functionality	Nokia, Nokia Shanghai Bell	discussion

R2-2300349	Discussion on the support of per-PLMN NCR and RRC states for NCR-MT	Huawei, HiSilicon

R2-2300439	Leftover issue of NCR functionality and capability	Intel Corporation

R2-2300639	Management of Network-controlled Repeater	Qualcomm Inc.

R2-2300808	Handling of NCR failure	Samsung Electronics Romania

R2-2300846	Discussion on state transition for NCR-MT	Fujitsu	discussion

R2-2300900	Discussion on the Remaining Issues of Side Control	vivo

R2-2300975	Discussion on RRC states for NCR-MT	Lenovo

R2-2300986	Discussion on remaining RAN2 aspects for NCR supporting	NEC

R2-2301025	Discussion on NCR-Fwd’s behaviours in NCR-MT RRC_INACTIVE	Fujitsu

R2-2301319	Consideration on NCR open issues	ZTE Corporation, Sanechips

R2-2301346	Functions and signaling to support NCR	CATT

R2-2301438	Discussion on capabilities and remaining issues for NCR	Ericsson

R2-2301439	Support of IDLE with RRCRelease for NCR	Ericsson

R2-2301496	On NCR RRC states and procedures related to idle mode	Samsung Electronics Benelux BV

R2-2301617	Resolving open issues for NCR	LG Electronics Inc.	discussion

R2-2300440	Initial access signalling for NCR-MT	Intel Corporation

R2-2300976	Discussion on repeater management for NCR-MT	Lenovo

R3-230064	Network-Controlled Repeaters Authorization (Ericsson, CATT, Nokia, Nokia Shanghai Bell)

R3-230069	38300 BL CR for Network Controlled Repeater management (ZTE, Samsung, CATT, Ericsson)

R3-230729	(TPs for NCR BL CR 38413 and pCR 38300) NCR left issues with draft LS (ZTE)

R3-230730	(TPs for NCR BL CR for TS 38401 and TS 38473)NCR network architecture (ZTE)

R3-230714	Why RAN validation is still necessary (Intel Corporation)

R3-230715	[Draft] Reply LS on NCR validation (Intel Corporation)	LS out To: SA3 CC: RAN2, SA2, SA5

R3-230100	(TPs to TS 38.300, TS 38.413 BL CRs) Support of Network-Controlled Repeater (Huawei)

R3-230101	Support of Network-Controlled Repeater (Huawei, Nokia, Nokia Shanghai Bell)

R3-230179	Discussion on Identification and authorization of Network Controlled Repeater (Nokia, Nokia Shanghai Bell)

R3-230180	Support of Network-Controlled Repeater (Nokia, Nokia Shanghai Bell, Huawei)

R3-230152	(TP for TS 38.300 BL CR) Support of NCR management (CATT)

R3-230153	Support of NCR authorization in F1AP (CATT)	CR1110r, TS 38.473 v17.3.0, Rel-18, Cat. B

R3-230231	Management of Network-Controlled Repeater (Qualcomm Inc.)

R3-230272	(TP to TS38.413 on NCR) Support of Network-Control Repeater (NCR) (NEC, KDDI Corporation, Rakuten Mobile, Inc)

R3-230468	Remaining Open Issues on NCR (Ericsson LM)

R3-230469	Further Stage 2 Impacts for NCR (Ericsson LM)

R3-230534	Discussion on F1AP enhancement to support Network Controlled Repeater (Samsung)

R3-230535	(TP for NR_netcon_repeater BL CR for TS 38.473) Authorization for Network Controlled Repeater (Samsung)

R3-230644	Further Discussion on NCR Management (China Telecommunications)

R3-230651	Support of Network Controlled Repeater (CMCC)	CR1133r, TS 38.473 v17.3.0, Rel-18, Cat. B

R3-230749	Discussion on the network-controlled repeater management (TP to TS 38.413) (CMCC)

R3-230862     Summary of the come back discussion 	ZTE

R4-2300694	Discussion on RAN1 LS reply on NCR-MT transmission and Beam correspondence. Nokia, Nokia Shanghai Bell

R4-2301741	Discussion on RAN4 feature list for NCR-MT, Source: ZTE Corporation

R4-2300036	Discussion on Rx spurious emissions requirement for NCR, NTT DOCOMO, INC.

R4-2300695	Further discussion on RF core requirements for NCR, Nokia, Nokia Shanghai Bell

R4-2300705	Discussion for NCR RF requirements, Dell Technologies

R4-2300798	Discussion on NCR RF requirements, CMCC

R4-2301742	Further discussion on RF requirements for NCR, ZTE Corporation

R4-2301883	NCR RF requirements, Ericsson

R4-2300799	CR for 38.106: adding BW, SCS related requirements for NCR MT part, CMCC

R4-2303759 Topic summary for [106][314] NR_netcon_repeater,ZTE Corporation

R4-2302903	WF for system parameters and NCR requirements,ZTE Corporation

R4-2301356	On NCR RRM Requirements, Nokia, Nokia Shanghai Bell

R4-2301743	Further discussion on RRM requirements for NCR-MT, ZTE Corporation

R4-2302016	Discussion on RRM requirements for NR network-controlled repeaters, Huawei, HiSilicon

R4-2302628	Analysis of RRM requirements for network controlled repeater, Ericsson

R4-2302784	Topic summary for [106][226] NR_netcon_repeater,ZTE Corporation

R4-2303257	WF on NCR-MT RRM requirements,ZTE Corporation

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template