3GPP TSG RAN Meeting #99										RP-230470

Rotterdam, Netherlands, March 20-23, 2023

## Status Report to TSG

Agenda item:			10.3.4

| WI / SI Name | Rel-18 LTE Advanced CA for x bands (x <= 6) DL with y bands (y=1, 2) UL |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_CA_R18_xBDL_yBUL |  |  |  |  |
| Unique ID | 960099 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-223489 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2023 | Performance part: 12/2023 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 35% | Performance Part: 35% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Mohammad Abdi Abyaneh |
|  | Company | Huawei- HiSilicon |
|  | Email | Mohammad.abdi.abyaneh@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

### 2.1	RAN4

#### 2.1.1	Agreements

The agreements of LTE-A CA configurations are provided in the EXCEL file zipped together with WORD file status report.

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

## 4.	References

The endorsed draft CRs and approved TPs in #104-bis-e meeting are listed:

- R4-2215560 BigCR Introduction of completed new LTE-A CA combinations to TS 36.101

- R4-2217803:  DraftCR_Add uplink CA_n78(2A) to the existing two bands DL CA combinations

- R4-2215561	TP for TR 36.718-02-01 to add CA_7C-32A

- R4-2215971	TP for TR 36.718-02-01 to add CA_7C-20A

- R4-2217799	TP for TR 36.718-02-01 to add CA_1A-7C-32A

- R4-2215973	TP for TR 36.718-02-01 to add CA_3A-7C-32A

- R4-2215975	TP for TR 36.718-02-01 to add CA_7C-20A-32A

- R4-2217800	TP for TR 36.718-02-01 to add UL CA_1A-3A for CA_1A-3A-32A

- R4-2216098	TP for TR 36.718-02-01 to add UL CA_1A-28A for CA_1A-28A-32A

- R4-2217802	TP for TR 36.718-02-01 to add UL CA_3A-28A for CA_3A-28A-32A

- R4-2216100	TP for TR 36.718-02-01 to add CA_1A-3A-7C-32A

- R4-2216101	TP for TR 36.718-02-01 to add dual UL for CA_1A-3A-7A-32A

- R4-2216102	TP for TR 36.718-02-01 to add dual UL for CA_1A-3A-28A-32A

- R4-2216138	TP for TR 36.718-02-01 to add dual UL for CA_1A-7A-28A-32A

- R4-2216139	TP for TR 36.718-02-01 to add CA_3A-7A-28A-32A

- R4-2216140	TP for TR 36.718-02-01 to add CA_1A-3A-7A-28A-32A

On #105 meeting no new band combination was approved, hence the BigCR was submitted based on the approved tdocs of meetings #104 and #104-bis:

- R4-2220601 BigCR Introduction of completed new LTE-A CA combinations to TS 36.101

The endorsed draft CR and approved TPs in RAN4 #106 meeting are listed:

- R4-2301083	           draft CR 36.101 to add dual UL to CA_3C-20A

- R4-2303647     	TP for 36.718-02-01 to include CA_3-67

- R4-2303648     	TP for 36.718-02-01 to include CA_3-20-67

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template