3GPP TSG RAN Meeting #95-e							RP-22xxxx

Electronic Meeting, March 17 - 23, 2022

## Status Report to TSG

Agenda item:			10.4.2

| WI / SI Name | New bands and bandwidth allocation for 5G terrestrial broadcast - part 1 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | LTE_terr_bcast_bands_part1 |  |  |  |  |
| Unique ID | 911020 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211144 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 97% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |  |
| --- | --- | --- | --- |
| Rapporteur | Name | Roland Beutler | Alberto RICO ALVARINO |
|  | Company | EBU | Qualcomm Incorporated |
|  | Email | Roland.Beutler@swr.de | albertor@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

The following agreements were reached in RAN1#108b-e:

- LS on updates to 36.300 from LTE_terr_bcast_bands_part1is endorsed in R1-2202825.

- CR to TR 36.976 was agreed in R1-2202826 (TR36.976, CR0001, Rel-17, Cat. B)     Introduction of Rel-17 enhancements	Qualcomm Incorporated (Editor)

Agreement

For different bandwidths for PMCH,

- RAN1 defines separate UE capabilities for 6MHz, 7MHz and 8MHz

- RAN1 indicates to RAN4 that, UE has to indicate support for all the allowed bandwidths among 6MHz, 7MHz and 8MHz for PMCH for a certain band for a certain region (for those regions and bands where regulatory requirements allow multiple bandwidths among 6/7/8MHz)

- Add a note (in the “Notes” column) saying:  NOTE: This capability is sent to a unicast eNB, and indicates whether the UE in RRC_CONNECTED supports MBMS reception via MBSFN from MBMS-dedicated cells in an MBSFN area with 6/7/8MHz.

#### 2.1.2	Remaining Open issues

  - None

## 2.2	RAN2

#### 2.2.1	Agreements

The following CRs have been agreed:

- R2-2203633 (CR to TS 36.331 including RRC parameters)

- R2-22xxxx (CR to TS 36.331 introducing UE capabilities)

- R2-22xxxxx (CR to TS 36.306 introducing UE capabilities)

- R2-22xxxxx (CR to TS 36.300 introducing stage-2 description)

Additionally, the following was agreed regarding the completion level of the work item from RAN2 perspective:

Once the post-meeting email discussion converges, RAN2 considers the WI is completed and can proceed to ASN.1 review. If RAN1 input on UE capabilities cannot be taken into account in the discussion (e.g. if it’s not received yet), RAN2 expects to handle them via correction CRs in the next meeting).

#### 2.2.2	Remaining Open issues

None

## 2.3	RAN3

#### 2.3.1	Agreements

None

#### 2.3.2	Remaining Open issues

Approve changes to 36.443 to introduce signalling related to PMCH bandwidth (mirroring the 36.331 CR in R2-2203633)

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

Not applicable

## 4.	References

R2-2202237	Introduction of new bands and bandwidth allocation for LTE-based 5G terrestrial broadcast	Qualcomm Incorporated

R2-2202238	Introduction of new bands and bandwidth allocation for LTE-based 5G terrestrial broadcast	Qualcomm Incorporated

R2-2203633   Introduction of new bands and bandwidth allocation for LTE-based 5G terrestrial broadcast      Qualcomm Incorporated

R2-2203634   Introduction of new bands and bandwidth allocation for LTE-based 5G terrestrial broadcast      Qualcomm Incorporated

R2-2203698   UE capabilities for LTE-based 5G terrestrial broadcast   Qualcomm Incorporated

R2-2203699   Stage-2 description capabilities for LTE-based 5G terrestrial broadcast Qualcomm Incorporated

R2-2203790      Report of [AT117-e][204][LTE] CRs LTE-based 5G terrestrial broadcast (Qualcomm)           Qualcomm Inc. (rapporteur)

R1-2201655	Updates to 36.976 and 36.300	Qualcomm Incorporated

R1-2202823	Summary of 108-e-R17-LTE-5G-Bcast-01	Moderator (Qualcomm Incorporated)

R1-2202824	[DRAFT] LS on updates to 36.300 from LTE_terr_bcast_bands_part1	Moderator (Qualcomm Incorporated)

R1-2202825  LS on updates to 36.300 from LTE_terr_bcast_bands_part1	RAN1

R1-2202826  Introduction of Rel-17 enhancements	Qualcomm Incorporated (Editor)

R1-2201521	Summary on UE features for LTE based 5G terrestrial broadcast	Moderator (NTT DOCOMO, INC.)

R1-2200979	Rel-17 UE features for LTE based 5G terrestrial broadcast	Huawei, HiSilicon

R1-2201180	Discussion on Rel-17 UE features for LTE based 5G terrestrial broadcast	ZTE

R1-2201422	On UE features for LTE based 5G terrestrial broadcast	Nokia, Nokia Shanghai Bell

R1-2201512	Discussion on UE features for LTE based 5G terrestrial broadcast	NTT DOCOMO, INC.

R1-2201521	Summary on UE features for LTE based 5G terrestrial broadcast	Moderator (NTT DOCOMO, INC.)

R1-2202179	UE features for LTE-based 5G terrestrial broadcast	Qualcomm Incorporated