3GPP TSG RAN WG1 #110-bis-e		 	                                   R1-2208690

e-Meeting, October 10th – 19th, 2022

Source:	ZTE

Title:	Work plan for NR network-controlled repeaters

Agenda Item:	9.8

Document for: Discussion

Introduction

In RAN#97e, the WI for NR network-controlled repeaters has been approved in [1] and in this contribution, the work plan on this item is provided for information.

Objectives of NetConRep for RAN 1

The objectives of NR NCR WI follow the recommendations defined in TR 38.867 and will focus on scenarios and assumption listed below: - Network-controlled repeaters are inband RF repeaters used for extension of network coverage on FR1 and FR2 bands based on the NCR model in TR38.867 - For only single hop stationary network-controlled repeaters - The NCR is transparent to the UE. - Network-controlled repeater can maintain the gNB-repeater link and repeater-UE link simultaneously With these considerations, NR NCR supports the following features: Specify the signalling and behavior of the following side control information for controlling the NCR-Fwd [RAN1, RAN2] - Beamforming - UL-DL TDD operation - ON-OFF information Note: Power control aspect will be checked in RAN#98e. Specify control plane signalling and procedures [RAN2, RAN1] - The configuration of signalling for side control information indication - NOTE: Down-selection of solutions in section 7.2 of TR 38.867 is needed

Work plan for RAN1

In this section, RAN1 work plan for NR network-controlled repeaters WI is provided as below:

October 10th – October 19th, 2022, RAN1#110-bis-e, e-meeting

- Work plan presented for information

- Discuss on the side control information including

  - For beam indication

    - Identify the details of beam indication for access link based on beam index (e.g., numeration of beam, content of signalling and applicable time indication)

    - Conclude the option of beam indication for backhaul link

  - For TDD DL-UL configuration

    - Discussion on the expected behavior over flexible symbols with potential down-selection

  - For ON-OFF indication

    - Conclude the option for ON-OFF indication

- Discuss on the potential procedures to enable the NCR

November 14th – November 18th, 2022, RAN1#111, Toulouse, France

- Conclude the detailed content of side control information for beam indication

- Conclude the NCR’s behavior over flexible symbols with potential details of signalling design

- Discussion on the details of ON-OFF indication with the selected option with considering the impacts of NCR-MT’s state.

- Discussion on the details of identified procedures with RAN1 impacts

February 27th –March 3rd, 2023, RAN1#112, Athens, GR

- Conclude the remaining details for side control information

- Conclude the remaining details for potential procedure to enable NCR

- Reference

- RP-222673, New WID proposal for NR network-controlled repeaters, RAN#97e