## Slide 1: Highlights from RAN#98-e
RAN1 Chair
R1-2300002

## Slide 2: LTE and NR CRs
All RAN1 endorsed LTE CRs submitted to RAN#98-e were approved
All RAN1 endorsed NR CRs submitted to RAN#98-e were approved

## Slide 3: RAN Planning (1/2)
Plan in RP-222730 and RP-223528 was endorsed
  Rel-18 ASN.1 freeze conclusions in RP-223528 superseded the conclusion in RP-222730
Summary of Rel-18 and Rel-19 timeline (from RAN1 perspective)
  Rel-18 timeline
    No change to the original RAN Rel-18 timeline, i.e. Sept’ 23 for RAN1 functional freeze
    For RAN1, 4Q’2023 is fully dedicated to Rel-18 maintenance
  Rel-19 timeline
    Target RAN1/2/3 package approval in Dec’23 (RAN#102) and RAN4 package approval in Mar’24 (RAN#103)
    Steps towards RAN Rel-19 package approval
      RAN Rel-19 workshop (May or June’23): propose to be a 2-day F2F
      RAN#100 (June’23): no Rel-19 discussion
      RAN#101 (Sep’23) to consolidate RAN1/2/3-led proposals
      TBD whether it’s necessary to have email discussions in Oct’23 to start deriving RAN1/2/3 WIs and SIs from the consolidated proposals
      RAN#102 (Dec’23) to approve RAN1/2/3 package for Rel-19, and to consolidate RAN4-led proposals
      TBD whether it’s necessary to have email discussions in Feb’24 to start deriving RAN4 WIs and SIs from the consolidated proposals
      RAN#103 (March’2024) to approve RAN4 package for Rel-19

## Slide 4: RAN Planning (2/2)
Timeline illustration
R18 RAN1
R18 RAN2/3/4
R18 RAN1 Func. Freeze
(NO CHANGE)
R18 RAN2/3/4
Func. Freeze
(NO CHANGE)
R18 Maint
R18 Maint
2022
Q1
Q2
Q3
Q4
2023
Q1
Q2
Q3
Q4
2024
Q1
Q2
Q3
Q4
SA2 / SA stage 2 R18
R18 SA2 Func. Freeze
(+3 Month)
3GPP SA/CT R18
R18 SA/CT Stage 3 Functional Freeze
(+3 Month)
R18 ASN.1
first
Review
R18 CT/SA
ASN.1 & OpenAPI freeze
(+3 Month)
R18 ASN.1
Freeze
We are here
R19 Workshop
(TBD: after RAN1#113 or with RAN#100)
R19 Pkg (RAN1/2/3)
R19 Pkg
(RAN4)

## Slide 5: Rel-18: New Work Items
Network energy savings for NR (WID in RP-223540)
Expanded and Improved NR Positioning (WID in RP-223549)
XR Enhancements for NR (WID in RP-223502)

## Slide 6: Rel-18: Existing Work Items (1/2)
NR network-controlled repeaters (revised WID in RP-223505)
  It was decided that power control aspects will not be included as part of the Rel-18 scope
NR sidelink evolution (revised WID in RP-222806)
  Continue the FR2 topic as a “study” only objective from RAN#98-e with both RAN1 and RAN2 involvement
    The priority handling of this objective is up to the session chairs in RAN1 and RAN2
    The timing to start the RAN2 study is up to RAN2 session chair (e.g., after RAN1 has made some progress)
  Revisit the CA objective in March, including the possibility of including it in Rel-18 with minimal WG efforts, or dropping it from Rel-18 but re-consider it in Rel-19
  For the SL-U objective, focus on FR1 unlicensed bands (n46 and n96/n102)
NR NTN (Non-Terrestrial Networks) enhancements (revised WID in RP-223534)
  RAN to prioritize the specification of necessary enhancements to multi-RTT to support the network verified UE location in NTN assuming a single satellite in view [RAN1, 2, 3, 4]
Enhanced support of reduced capability NR devices (revised WID in RP-223544)
  Support of additional separate early indication(s) has been included as part of objective for UE BB bandwidth reduction [RAN1, RAN2]

## Slide 7: Rel-18: Existing Work Items (2/3)
MIMO Evolution for Downlink and Uplink (revised WID in RP-223276 – no impact on RAN1 objective)
  On the scope/workload issue on Rel-18 NR MIMO evolution for downlink and uplink WI, no RAN-level action is needed at RAN#98
Multi-carrier Enhancement
  It is confirmed by RAN/RAN1 chairs that additional 1 TU is allocated to Rel-18 MC enh WI for RAN1 in Q1 2023 (RAN1#112 meeting) by using one of RAN1 reserved TUs
  Despite a lengthy discussion, there was no decision on the bitwidth/type of UL/SUL indicator in DCI format 0_X
Study on Artificial Intelligence (AI)/Machine Learning (ML) for NR air interface
  Representative sub use cases according to RAN1 were confirmed in RAN
  No RAN guidance on the issue of “For BM-Case1 and BM-Case2, beams in Set A and Set B should be in the same Frequency Range”
  Work arrangement on about what to be discussed or what to be prioritized is up to WGs

## Slide 8: Rel-18: Existing Work Items (3/3)
Other revised work items (no impact on RAN1 objective)
  NR Support for Uncrewed Aerial Vehicles (revised WID in RP-223545)
  IoT NTN enhancements (revised WID in RP-223519)
  Further NR mobility enhancements (revised WID in RP-223520)