## Slide 1
Agenda item: 7.2.8
Source: Samsung
Title: Proposed work plan for Rel.16 NR MIMO
Document for: Discussion and Decision
3GPP TSG RAN WG1 Meeting #94bis R1-1810883
Chengdu, China, October 8th – 12th, 2018

## Slide 2: Proposed Work Plan: Rel.16 enhanced NR-MIMO
 | 2018 |  | 2019 |  |  |  |  |  | 
Month | 10 (94B) | 11 (95) | 1 (AH) | 2 (96) | 4 (94B) | 5 (97) | 8 (98) | 10 (98B) | 11 (99)
# TUs | 2 | 2 | [2/3?] | 2 | 3 | 3 | 3 | 3 | 3
A
B
Sub-item | Phase A | Phase B
MU-MIMO (FL-MU) | Evaluation methodology (FL-EV) To be finalized in RAN1#94B To be used for proposal assessment starting in RAN1#95 | Type II overhead reduction Type II extension to rank > 2
Multi-TRP (FL-MTRP) |  | DL control for NC-JT UL control and/or RS for NC-JT
Multi-beam 1 (FL-MB1) |  | UL beam selection for multi-panel UL/DL beam selection with lower latency & overhead
Multi-beam 2 (FL-MB2) |  | BFR for SCell L1-RSRQ/SINR
UL TX (FL-UL) | Complete WI task | Maintenance
Low PAPR RS (FL-RS) | Complete WI task | Maintenance

## Slide 3: RAN1#94B: toward progress
Sub-item | Goal | Expected outcome at the end of RAN1#94B
EV | FL Tdoc: summary and proposed agreements Offline discussion | Finalize evaluation methodology, ready to be used for proposal down selection (when applicable) in RAN1#95
UL | FL Tdoc: per-sub-item work plan, summary of proposals, and proposed conclusion Offline discussion | Establish baseline, direction for down selection in RAN1#95
RS |  | Decide on the need for enhancement, (if needed) direction for down selection in RAN1#95
MU | FL Tdoc: per-sub-item work plan, summary of proposals (excluding evaluation methodology discussion), and proposed conclusion (if possible) (Optional) Offline discussion | Establish initial conclusion (if possible), categorization, baseline, etc. and direction for RAN1#95
MTRP |  | 
MB1 |  | 
MB2 |  |