3GPP TSG RAN WG1 Meeting #96	R1-1901565

Athens, Greece, 25th February – 1st March, 2019

Agenda Item:	7.2.7.1

Source:	Huawei, HiSilicon

Title:	Consideration on IMT-2020 evaluation towards final submission in June 2019

Document for:	Discussion

Introduction

In 3GPP RAN#81 meeting, the updated 3GPP submission with preliminary self evaluation results are made to ITU-R WP 5D. The following documents are approved for this updated submission.

- Characteristics template (RP-182052): Updated description on SRIT (encompassing NR and LTE) and NR RIT based on Rel-15 progress.

- Link budget template (RP-182110): Initial link budget information for NR and LTE.

- Compliance template (RP-182053): Initial compliance assessment for SRIT and NR RIT based on preliminary self evaluation results.

- Self evaluation report: TR37.910 v1.0.0 which provides preliminary evaluation results for NR and LTE.

According to 3GPP work plan on IMT-2020 submission, the final submission will be made in June 2019. In this contribution, the consideration on IMT-2020 evaluation towards the final submission is provided.

Discussion

Review of 3GPP submission plan

In [1], the 3GPP submission plan was made. According to this plan (see Figure 1), 3GPP will make a final submission at June 2019, before WP 5D’s deadline for IMT-2020 proposal in July 2019.

Figure 1 3GPP submission plan towards IMT-2020

The detailed time plan is shown in Table 1. 3GPP already accomplished “Initial Templates” submission and “Update & Self-Eval” submission. The updated submission provided preliminary self evaluation for Rel-15 NR and LTE. It is seen that 3GPP will need to provide the final submission at RAN#84 in June 2019, with the final description template, compliance template, and self evaluation results for Rel-15 and Rel-16 features.

Table 1	Detailed time plan of 3GPP submission

| Submission Milestone Name | 3GPP Meeting | ITU-R Meeting | General Submission Content | Submission Templates (Release Basis) | Self- Evaluation (Release Basis) |
| --- | --- | --- | --- | --- | --- |
| Initial Templates Only | RAN # 78 Dec 2017 | WP 5D # 29 Feb 2018 | Description Templates | Description Templates 5.2.3 (R15) | - |
| Update & Self-Eval | RAN # 81 Sept 2018 | WP 5D # 31 Oct 2018 | Description Templates Compliance Templates Self-Evaluation | Description Templates 5.2.3 (R15) Compliance Templates 5.2.4 (R15) | Self-Evaluation (R15) |
| Final | RAN # 84 June 2019 | WP 5D # 32 July 2019 | Description Templates Compliance Templates Self-Evaluation | Description Templates 5.2.3 (R15+R16) Compliance Templates 5.2.4 (R15+R16) | Self-Evaluation (R15+R16) |

Initial consideration on IMT-2020 evaluation towards final submission

Based on the above mentioned plan, the initial consideration on IMT-2020 evaluation towards the final submission is provided.

Refinement on preliminary evaluation report

The preliminary evaluation report TR37.910 v1.0.0 is available. It is noted that there are some square brackets around the evaluation results. These square brackets are due to the use of ideal channel estimation when deriving those results. It is proposed that the contributors to those results update the evaluation with non-ideal channel estimation. This is very much encouraged to be done as early as possible.

It is also noted that the evaluation results from some contributors are expressed in a different way, e.g., the mobility evaluation results. It is proposed that the contributors provide updated results in a converged manner using the format provided in Report ITU-R M.2410.

Further consideration on additional evaluations

Due to the limited time, the preliminary self evaluation submitted to ITU-R in Oct 2018 is limited to a subset of the evaluation configurations for NR and LTE.

Before final submission, NR and LTE can be evaluated for test environments or configurations that are not covered in the updated submission. The plan of the complementary evaluation can be further discussed.

General consideration on evaluation plan and working method

The general consideration of the evaluation plan is that we first proceed the refinement on preliminary evaluation report through 3GPP ITU-R AH email reflector. On the other hand, we can start the discussion on the complementary evaluation plan through email to prepare for the potential additional evaluations. ITU-R AH email reflector is used. Online discussion in working groups can be planned from early 2019.

Proposal

Based on the above discussion, the following proposals are made.

Proposal 1: The following are considered towards IMT-2020 evaluation for final submission:

- Refinement on preliminary evaluation report:

  - Update the results that were provided with ideal channel estimation

  - Update the results using the format as defined in Report ITU-R M.2410 (e.g., mobility)

- Further consideration on additional evaluations

  - Complementary evaluation for NR and LTE is considered.

Proposal 2: 3GPP ITU-R AH email reflector will be used for the above discussion, and refinement on preliminary evaluation report will proceed as early as possible.

- Reference

[1] RP-172098, “3GPP submission towards IMT-2020”, ITU-R Ad-Hoc Contact person, September 2017.