3GPP TSG-RAN WG2 #100	Tdoc R2-1714172

Reno, USA, November 27th - December 1st, 2017

Source: 	Ericsson

Title:	TS38.331 Methodology session

#### 10.4.1.2	Specification methodology

This agenda item is relevant to EN-DC completion.

R2-1713500	NR RRC specification, protocol extension aspects & introduction of SA	Samsung Telecommunications	discussion	Rel-15	NR_newRAT-Core

- Continue to use “parallel lists” (as in 36.331) when adding new list attributes to list elements in SIBs.

R2-1712541	ASN.1 handling of SA specific fields in NSA	Huawei, HiSilicon	discussion	Rel-15

- Not discussed, covered by other NR sessions.

R2-1712542	Extensibility in NR ASN.1	Huawei, HiSilicon	discussion	Rel-15

- Noted.

R2-1713922	Generic error handling in NR RRC	Nokia, Nokia Shanghai Bell	discussion	Rel-15	NR_newRAT-Core

- Introduce New section 10: Generic Error Handling.

Other topics

- For currently empty sections in TS38.331 related to SA procedures (e.g. Paging), add “Targeted for completion in June 2018”.

- Aligned terminology: will use “Network” for now, but keep FFS in TS38.331.

ASN.1 review planning

|  | Activity | Date |
| --- | --- | --- |
| 1 | Updated TS38.331 provided by rapporteur - Agreements at RAN2#100 - Potentially late RAN1/RAN4 input, partly | Asap after RAN2#100 end |
| 2 | ~One week for company input - Comments may or may not be reflected in version submitted to RAN | Tue 12 dec |
| 3 | Rapporteur submits TS38331 to RAN | Tue 12 dec |
| 4 | RAN meeting starts | Mon 18 dec |
| 5 | Updated TS38331 provided by rapporteur - Potentially new RAN1/RAN4 input, complete - To be used as baseline for review further review. | Asap after RAN2#100 end |
| 6 | Empty Review Issue List (RIL) provided by rapporteur - Lists per TS38.331 sections - Companies to respond with allocation within 2 days | Week after RAN2#100 |
| 7 | Companies provide comments in RIL - Resolve existing FFS - Indicate new issues - “Major” issues, volunteer to CR - Provide draft solution - Classification (from previous ASN.1 review): - 1: straigthforward clarification/ correction that can be included in next rapporteurs update, - 2: small issue i.e. solution expected to be concluded easily e.g. by e-mail, - 3: more significant issue i.e. requiring further discussion/ contributions, - 4: more significant issue i.e. requiring further discussion/ contributions during next RAN2 working group meeting (Tdoc). | Until 5 Jan |
| 8 | Consolidated RIL provided by rapporteur | Tue 9 Jan |
| 9 | Submission deadline RAN2 AH | Thu 11 Jan |
| 10 | Submission deadline ASN.1 review issues | Tue 18 Jan |
| 11 | RAN2 AH Starts | Mon 22 Jan |

| Time plan (overview) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Week | Monday | Mon | Tue | Wed | Thu | Fri |
| 48 | Nov-23 |  |  |  |  | RAN2#100 ends |
| 49 | Dec-04 |  | TS38.331 available |  |  |  |
| 50 | Dec-11 |  | TS38.331 subm to RAN#78 |  |  |  |
| 51 | Dec-18 | RAN#78 starts |  |  |  |  |
| 52 | Dec-25 | XMAS | XMAS |  |  |  |
| 01 | Jan-01 | NEW YEAR |  |  |  | Company comments in RIL, last day |
| 02 | Jan-08 |  | Consolidated RIL by rapporteur |  | Subm deadline RAN2 AH |  |
| 03 | Jan-15 |  | Subm deadline ASN.1 review issues |  |  |  |
| 04 | Jan-22 | RAN2 AH Starts |  |  |  |  |