3GPP TSG RAN WG2 Meeting #103bis 	R2-1813603

Chengdu/China, 8-12 October 2018

Title:	Proposed RAN2 work plan on NTN

Source: 	Thales, Nomor Research GmbH

Type:	Work plan

Document for:	Discussion

Agenda Item:	11.6	Study on NR non-terrestrial network

Study Item: 	FS_NR_NTN_solutions: Study on solutions for NR to support non-terrestrial networks (NTN)

# Introduction

During RAN#80 meeting, the Rel.16 study item on solutions evaluation for NR to support Non-Terrestrial Network [1] was approved. The outcome of the study shall be captured in 3GPP TR 38.821 “Solutions for NR to support non-terrestrial networks (NTN)”.

The objectives from the SID within RAN2 scope are the following:

Layer 2 and above, and RAN architecture

- Study the following aspects and identify related solutions if needed: Propagation delay: Identify timing requirements and solutions on layer 2 aspects, MAC, RLC, RRC, to support non-terrestrial network propagation delays considering FDD and TDD duplexing mode. This includes radio link management. [RAN2]

- Handover: Study and identify mobility requirements and necessary measurements that may be needed for handovers between some non-terrestrial space-borne vehicles (such as Non Geo stationary satellites) that move at much higher speed but over predictable paths [RAN2, RAN1]

This document proposes a work plan for the study in RAN2.

# Work plan

| RAN2 meetings | Possible objectives |
| --- | --- |
| #103bis/October 18 (0.5 TUs) | - Agree on work plan - Agree on skeleton report - Agree on scenarios and use cases - Identify key issues to be resolved to support NTN e.g. to cope with satellite propagation delays - Impact analysis L2 (MAC, RLC, PDCP, SDAP Layer) - Impact analysis L3 (RRC Layer) - Identify requirements for mobility handling and radio link monitoring for NTN scenarios and use cases |
| #104/November 18 (0.5 TUs) | - Conclude on open key issues and open requirements to support NTN, if any - Discuss candidate L2 and L3 solutions to resolve identified key issues to support NTN - Discuss candidate solutions for mobility handling and radio link monitoring to support NTN - Agree on updated skeleton report to capture RAN2 agreements |
| #105/February 19 (0.5 TUs) | - Conclude on candidate L2 and L3 solutions to resolve identified key issues to support NTN - Conclude on candidate solutions for mobility handling and radio link monitoring to support NTN - Discuss open issues, if any - Agree on updated skeleton report to capture RAN2 agreements |
| #105bis/April 19 (0.5 TUs) | - Continue discussion on remaining open issues, if any - Analyze impact on NR specification of the agreed candidate solutions - Agree on updated skeleton report to capture RAN2 agreements |
| #106/May 19 (0.5 TUs) | - Agree TR38.8XX on solutions for NR to support non-terrestrial networks to capture RAN2 agreements |

# References

- RP-181370 Study on solutions evaluation for NR to support non-terrestrial network, Thales.