3GPP TSG-RAN WG2 #116-e								R2-2109399

E-meeting, November 2021

Agenda Item:	8.7.1

Source:	OPPO, CMCC

Title:	Work planning of R17 Sidelink Relay WI

Document for:	Discussion, Decision

Introduction

This is for the working planning of R17 Sidelink Relay WI.

Discussion

  - WID Scope

In RP-212601, the scope of the work item is described as follows:

The objective of this work item is to specify solutions to enable single-hop, sidelink-based, L2 and L3 based UE-to-Network (U2N) relaying.

Work Item objectives on aspects common to both L2 and L3:

- Specify mechanisms for U2N relay discovery and (re)selection for L3 and L2 relaying [RAN2, RAN4]

  - Re-use LTE relay discovery and (re)selection as baseline

- Specify mechanisms for Relay and Remote UE authorization for L3 and L2 relaying [RAN3]

  - Re-use LTE as baseline

Work Item objectives specific to Layer-2 (L2) relaying:

- Specify mechanisms for E2E, i.e. PC5 and Uu, QoS management [RAN2]:

- Specify mechanisms for service continuity

  - Limited to intra-gNB cases [RAN2]

- Specify mechanisms for U2N Adaptation layer design [RAN2]

  - For bearer mapping and Remote UE identification, incl. RAN related security aspects if any

- Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3]

Secondly, the objective of this work item also covers the non-relay discovery (i.e. 5G ProSe Direct Discovery).

- Specify mechanisms for 5G ProSe Direct Discovery [RAN2, RAN3, RAN4];

  - Work Planning

| Quarter | Meeting # | TU | Work Plan |
| --- | --- | --- | --- |
| Q4, 2021 | RAN2#116 | 2 | NOTE: Continue work on the following bullets. - Specify mechanisms for E2E, i.e. PC5 and Uu, QoS management [RAN2]: - Specify mechanisms for service continuity - Limited to intra-gNB cases [RAN2] - Specify mechanisms for U2N Adaptation layer design [RAN2] - For bearer mapping and Remote UE identification, incl. RAN related security aspects if any - Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3] - Specify mechanisms for 5G ProSe Direct Discovery [RAN2, RAN3, RAN4]; NOTE: solve left stage-3 issues if any for the following bullet. - Specify mechanisms for U2N relay discovery and (re)selection for L3 and L2 relaying [RAN2, RAN4] |
|  | RAN3#114 | 0.5 | NOTE: Work on the following objective 2. Specify mechanisms for Relay and Remote UE authorization for L3 and L2 relaying [RAN3] - Specify mechanisms for 5G ProSe Direct Discovery [RAN2, RAN3, RAN4]; NOTE: Based on RAN2 progress, work on RAN3 aspects if any for the following objectives - Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3] |
| Q1, 2022 | RAN2#116bis | 2 | NOTE: Continue work on the following bullets.. - Specify mechanisms for E2E, i.e. PC5 and Uu, QoS management [RAN2]: - Specify mechanisms for service continuity - Limited to intra-gNB cases [RAN2] - Specify mechanisms for U2N Adaptation layer design [RAN2] - For bearer mapping and Remote UE identification, incl. RAN related security aspects if any - Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3] - Specify mechanisms for 5G ProSe Direct Discovery [RAN2, RAN3, RAN4]; NOTE: solve left stage-3 issues if any for the following bullet. - Specify mechanisms for U2N relay discovery and (re)selection for L3 and L2 relaying [RAN2, RAN4] |
|  | RAN2#117 | 2 | NOTE: Finish work on the following bullets.. - Specify mechanisms for E2E, i.e. PC5 and Uu, QoS management [RAN2]: - Specify mechanisms for service continuity - Limited to intra-gNB cases [RAN2] - Specify mechanisms for U2N Adaptation layer design [RAN2] - For bearer mapping and Remote UE identification, incl. RAN related security aspects if any - Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3] - Specify mechanisms for 5G ProSe Direct Discovery [RAN2, RAN3, RAN4]; NOTE: solve left stage-3 issues if any for the following bullet. - Specify mechanisms for U2N relay discovery and (re)selection for L3 and L2 relaying [RAN2, RAN4] |
|  | RAN3#114bis | 0.5 | NOTE: Finish work on the following objective. 2. Specify mechanisms for Relay and Remote UE authorization for L3 and L2 relaying [RAN3] 7. Specify mechanisms for 5G ProSe Direct Discovery [RAN2, RAN3, RAN4]; NOTE: Continue work on the following lobjective. 6. Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3] |
|  | RAN3#115 | 0.5 | NOTE: Finish work on the following objective 2. Specify mechanisms for Relay and Remote UE authorization for L3 and L2 relaying [RAN3] 7. Specify mechanisms for 5G ProSe Direct Discovery [RAN2, RAN3, RAN4]; NOTE: Based on RAN2 progress, finish work on RAN3 aspects if any for the following objectives 6. Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3] |

Reference

- RP-212601, revised WID on SL Relay, OPPO.